MID-TERM REVIEW AND GAP ANALYSIS OF THE OKAVANGO DELTAMANAGEMENT PLAN

FINAL REPORT

(REVISED)

Submitted by

Plantec Africa, GISPlan and Fameventures

November 2012

#### TABLE OF CONTENTS

TABLE OF CONTENTS	i

LIST OF ABBREVIATIONS AND ACRONYMS	iv

GENERAL INTRODUCTIONS AND BACKGROUND INFORMATION	1

Chapter 1.	GENERAL INTRODUCTIONS AND BACKGROUND     INFORMATION	2

1.1	INTRODUCTION AND OVERVIEW	2

1.2	PURPOSE AND OBJECTIVES OF THE ODMP MID-TERM REVIEW	3

1.3	REVIEW PROCESS AND METHODOLOGY ADOPTED	6

Stage 1	6

Stage 2	7

Stage 3	9

Stage 4	9

ODMP MID-TERM REVIEW AND SITUATIONAL ANALYSIS	10

Chapter 2.	ODMP MID-TERM REVIEW AND SITUATIONAL     ANALYSIS	11

2.1	INTRODUCTION	11

2.2	PROJECT DESIGN/FORMULATION	11

Conceptual Model	11

Country Relevance	12

Implementation Approach	13

Sustainability	13

2.3	BIODIVERSITY THEMATIC AREA	13

Lack of Coordinated Research in Biodiversity Trends	15

Poaching	16

Lack of Coordination between Communities and Governmental Departments:	16

Veld Fires	17

Overgrazing, Livestock and Human/Wildlife Conflicts:	18

Wildlife Management	20

Vegetation Resources	21

Fish Resources	22

Bird Issues/Threats in the ODRS	24

Tsetse Fly Control	24

2.4	HYDROLOGY THEMATIC AREA	24

An Integrated Hydrologic Model for the ODRS	25

Increasing Knowledge about the Biophysical System	26

Monitoring of the Biophysical System	27

Establishment of Water Quality Guidelines for the Okavango Delta	27

Sustainable Water Resources Utilization	27

The Hydrological Role of Riparian (or Wetland) Fringe	27

Channel clearing	28

Potential Threats and Implementation of Related Action Items	28

Climate Change	28

Seismic Activities	29

Large Scale Water Development	29

Pollution	29

2.5	LAND USE THEMATIC AREA	30

Lack of Stakeholders’ Buy-in	31

Poor Enforcement of the Plan’s Provisions	32

Lack of Awareness and General Ignorance of Regulations	33

Inappropriate and Inflexible Regulatory Framework	33

Political Interference	33

Weak Financing and Manpower Enforcement Machinery	33

Integration and Implementation of Management Plans	34

Coordination Amongst Planning Authorities	34

Settlements in the Delta Swamps	35

Land Management, Monitoring and Development Tracking in the ODRS	37

2.6	TOURISM THEMATIC AREA	39

Addressing Possible Impacts of Tourism Activities	39

Community Participation In Tourism	41

Diversification of The Tourism Product	42

Declaration of Lake Ngami As a Bird Sanctuary	43

Waste Management	43

2.7	AGRICULTURE THEMATIC AREA	46

2.8	SOCIO ECONOMIC THEMATIC AREA	48

Capacity Building Among Communities to Manage Community Based Natural Resources Management Programmes (CBNRM)	49

Access, Regulation and Monitoring of Natural Resource Use	50

2.9	INSTITUTIONAL THEMATIC AREA	51

2.10	RESEARCH AND MONITORING FRAMEWORK	54

2.11	COMMUNITY PARTICIPATION, INVOLVEMENT AND OWNERSHIP	56

2.12	INFORMATION DISSEMINATION (PUBLIC OUTREACH)	56

KEY FINDINGS OF THE ODMP MID-TERM REVIEW AND   GAPS IDENTIFIED	58

Chapter 3.	KEY FINDINGS OF THE ODMP MID-TERM REVIEW AND   GAPS IDENTIFIED			59

3.1	GAPS IDENTIFIED	59

3.2	SYNTHESIS OF FINDINGS	65

3.3	LESSONS LEARNT	85

CHAPTER 4:	RECOMMENDATIONS FOR IMPROVING EFFICIENCY    AND EFFECTIVENESS IN THE MANAGEMENT OF     THE ODRS AND IMPLEMENTATION OF THE ODMP	88

4.1	INTRODUCTION	88

4.2	THE NEED FOR A BROADER PERSPECTIVE	89

4.3	THE NEED TO PREVENT THE ISOLATION AND FRAGMENTATION OF THE ODRS’S ECOSYSTEM	90

4.4	The Need To Mitigate Alarming Elephant Population Increase and Related Conflicts	93

4.5	The Need For A Statutorily Backed Protected Area Status	95

4.6	The Need For Appropriate Land Use Regulatory Framework	96

4.7	The Need For Strengthening and Expanding Spatial Planning and Land management capacities	101

4.8	THE NEED FOR GRADUAL DIVESTMENT FROM CENTRALIZED CONTROL AND MANAGEMENT IN THE ODRS	105

4.9	THE NEED TO REVISIT THE CBNRM System and Its Benefits Sharing Status	110

4.10	THE NEED TO MAINTAIN APPROPRIATE HYDROLOGICAL REGIMES IN THE ODRS	114

4.11	THE NEED TO ADEQUATELY MANAGE ECOSYSTEM SERVICES, NATURAL RESOURCES AND WILDERNESS EXPERIENCES WITHIN THE CORE ODRS	118

4.12	THE NEED FOR PROPER MANAGEMENT OF FIRES	123

4.13	THE NEED FOR CAREFULLY TARGETED APPROCHES TO THE MANAGEMENT OF INVASIVE ALIEN SPECIES (IAS) IN THE ODRS	125

4.14	THE NEED FOR IMPROVED UNDERSTANDING OF THE STATUS OF BIODIVERSITY IN THE ODRS	126

4.15	THE NEED TO PROMOTE Sustainable AGRICUTURAL Practices in the ODRS	132

4.16	THENEED TO PROTECT THE ODRS ENVIROMENTS FROM THE IMPACTS OF MINING ACTIVITIES	134

4.17	THE NEED FOR SUSTAINABLE TOURISM DEVELOPMENTS AND ACTIVITIES IN THE ODRS	137

4.18	THE NEED FOR AN IMPROVED GOVERNANCE MODEL FOR THE MANAGEMENT OF THE ODRS AND IMPLEMENTATION OF THE ODMP	143

Chapter 5.	MONITORING FRAMEWORK	157

5.1	INTRODUCTION	157

5.2	WETLAND INVENTORY	159

5.3	WETLAND ASSESSMENT	161

5.4	WETLAND MONITORING	163

5.5	THE ODRS MONITORING MATRIX	166

REFERENCES:	175

#### LIST OF ABBREVIATIONS AND ACRONYMS

BOBS		Botswana Bureau of Standards

BTO		Botswana Tourism Organisation

CAAB		Civil Aviation Authority of Botswana

CBD		Convention on Biological Diversity

CBNRM		Community Based Natural Resources Management

CBO		Community Based Organisation

CHA		Controlled Hunting Area

DAHP		Department of Animal Health and Production

DDC		District Development Committee

DEA		Department of Environmental Affairs

DFRR		Department of Forestry and Range Resources

DLUPU		District Land Use Planning Unit

DoT		Department of Tourism

DVS		Department of Veterinary Services

DWA 		Department of Water Affairs

DWMPC		Department of Waste Management and pollution Control

DWNP		Department of Wildlife and National Parks

EIA		Environmental Impact Assessments

EMP		Environmental Management Plans

FMPOD		Fishery Management Plan for the Okavango Delta

FPIC		Free Prior and Informed Consultations

GIS		Geographic Information System

GOB		Government of Botswana

HATAB		Hospitality and Tourism Association of Botswana

HWC		Human Wildlife Conflict

ICMM		International Council on Mining and Metals

ISO		International Standards Organisation

IT		Information Technology

IUCN		International Union for Conservation of Nature

IWMP		Integrated Wetland Management Plans

KCS		Kalahari Conservation Society

LAC		Limits of Acceptable Change

M&E		Monitoring and Evaluation

MEWT 		Ministry of Environmental Wildlife and Tourism

MMEWR	Ministry of Minerals, Energy and Water Resources

MoA		Ministry of Education

MOMS		Management Oriented Monitoring System

MTIWAT	Ministry of Trade, Industry, Wildlife and Tourism

MtR		Mid-Term Review

NAP		National Action Plan

NBSAP		National Biodiversity Strategy and Action Plan

NCSA 		National Conservation Strategy Agency

NDP		National Development Plan

NGO		Non-Governmental Organisation

NTDP		Ngamiland Tourism Development Plan

NWDC		North West District Council

NWPS		National Wetland Policy Strategy

ODMP		Okavango Delta Management Plan

ODRS		Okavango Delta Ramsar Site

OFA		Okavango Fisherman’s Association

OFMC		Okavango Fisheries Management Committee

OKACOM	Okavango River Commission

ORI		Okavango Research Institute

OWMC		Okavango Wetland Management Committee

PAC		Problem Animal Control

PAs		Protected Areas

PILUP		Participatory Integrated Land Use Plans

SAP		Strategic Action Plan

SAREP		Southern Africa Region Environmental Programme’s

TDA 		Transboundary Diagnostic Analysis

TLB		Tawana Land Board

TLIMS		Tribal Land Information Management System

UNDRIP		United Nations Declaration on the Rights of Indigenous People

UNESCO		United Nations Educational Scientific and Cultural Organisation

VDCs		Village Development Committees

VGB		Village Growth Boundaries

WMA		Wildlife Management Areas

LIST OF FIGURES

Figure 5.1	Biodiversity state at the global level and indicators

Figure 5.2	Equilibrium and non-equilibrium ecosystem states

Figure 5.3	pre and post 2010 responses to biodiversity loss

LIST OF TABLES

Table 2.1	Biodiversity-Related ODMP Components and Institutions

Table 2.2	Important Indicator Species for the Okavango Delta Wetland System

Table 2.3	Important Indicator Species for the Okavango Delta Wetland System

Table 2.4	Categories of Land Tenure/Land use Systems of Ngamiland in 2002

Table 2.5	Review of Progress made in the Implementation of the Biodiversity Related ODMP Action Plan

Table 4.1	Causes and Consequences of Changes in Biodiversity and Species Abundance in the ODRS

Table 5	.1	Biodiversity Related ODMP components and institutions

1

# GENERAL INTRODUCTIONS AND BACKGROUND INFORMATION

# GENERAL INTRODUCTIONS AND BACKGROUND 				INFORMATION

## INTRODUCTION AND OVERVIEW

- The Okavango Delta Management Plan (ODMP) was prepared mainly as a result of the Government of Botswana’s ratification of the convention on wetlands - The Ramsar Convention – on the 4th of April 1997. With the ratification, Botswana became a contracting party to the Convention and consequently, the Okavango Delta was listed as the world’s largest Ramsar wetland of the international importance, as per Article 2 of the Convention. Article 3 of the Convention reiterated the need for the conservation and wise use of the Okavango Delta’s resources. It was on the basis of this, that the need for a Management Plan for the Okavango Delta Ramsar Site (ODRS) became compelling. The Department of Environmental Affairs (DEA), formerly the National Conservation Strategy (Coordinating) Agency (NCSA), was then assigned the responsibility of ensuring that a Management Plan was prepared for the ODRS.

- The Okavango Delta Management Plan was conceived to be an integrated overall plan that will draw together all the various sector components of the ODMP project into an overarching planning framework for the sustainable utilization, conservation and management of the resources of the Okavango Delta Ramsar Site. Consequently, - sector components were established, which together, contributed in drawing up the overall ODMP. Furthermore, a number of structures were established to coordinate and see through the preparation of the ODMP. These included the Project Management Group; ODMP Project Steering Committee; and the ODMP Project Secretariat in Maun. The Department of Environmental Affairs, as the Botswana focal point for the Ramsar Convention had overall responsibility for the development of the ODMP.

Table 1.1: The 12 Sector Components of the ODMP

| Component | Lead Agency |
| --- | --- |
| Policy, Planning and Strategy | NCSA (now DEA) |
| Research, Data management and Participatory Planning | HOORC (now ORI) |
| Hydrology and Water Resources | DWA |
| Wildlife Management | DWNP |
| Sustainable Tourism and CBNRM | DoT |
| Fisheries Management (and Animal Health) | DAHP, (DWNP) |
| Vegetation Resources Management | DCPF and ARB, (DFRR) |
| Physical Planning | DTRP |
| Land Use Planning and Land Management | TLB and DLUPU |
| Local Authorities services’ Provision | NWDC |
| Waste Management | NWDC |
| Sustainable Livestock Management | DAHP |

- The Okavango Delta Management Plan, which is meant to be an overarching plan that incorporates the recommendations of various sector components, was finalized in 2007 and approved in 2008. The ODMP has as its overall Goal: “To integrate resource management for the Okavango Delta that will ensure its long-term conservation and that will provide benefits for the present and future well-being of the people through sustainable use of its natural resources”.

- Following from the aforementioned overall goal, it was translated into three Strategic Goals, each with several Strategic Objectives for the ODMP.  The Strategic Goals are as follows:

- To establish viable institutional arrangements to support integrated resource management of the Okavango Delta;

- To ensure the long term conservation of the Okavango Delta and the provision of existing ecosystem services; and

- To sustainably use the wetland resources of the Okavango Delta for the long-term benefits of all stakeholders (Okavango Delta Management Plan, 2008).

- The ODRS which is the largest declared Ramsar Site in the world, is situated at the northernmost edge of the Kalahari Sandveld of Botswana, below the Caprivi Strip in Namibia.  It is bordered by Namibia to the North West where the Okavango River enters Botswana from Namibia, although originating in the Bie plateau of Angola.  The Kwando – Linyanti river system also falls within the boundary of the Ramsar site to the north-east. Geographically the area lies between coordinates 210 31` 36`` E and 240 31` 48`` E and 180 00`00``N and 200 41` 24``N.

- In terms of spatial area coverage, the ODRS covers an area of approximately 55,374 km2, which falls entirely within Ngamiland District.  Thus the ODRS covers 50,9 percent of the district’s land area of 109 130 km2. The very high percentage of the total district’s population residing within the ODRS, and whose sources of livelihood derive largely form the resources of the delta, underscores further the need for and importance of a Management Plan for the site.  A total of 92 settlements, both gazetted and ungazetted are located within the ODRS.

- The ODRS in general terms consists of the Botswana section of the Okavango River itself, known as the “Panhandle”, the entire seasonal and permanent wetland parts of the Delta proper, including Lake Ngami, and parts of the Linyanti – Kwando river systems linked to the delta through a now dry channel known as the Selinda Spillway.  Thus three main features characterise the Ramsar Site. These are the Okavango River, the Kwando – Linyanti river systems and the intervening and surrounding dryland areas (ODMP project proposal, 2002). It is interesting to note that the inland delta wetland system is in what otherwise is a semi-arid region.  It is this uniqueness, combined with annual variations in inflow and changing seasons that have led to its rich diversity in flora and fauna. Map 1.1 shows the Okavango Delta Ramsar Site.

## PURPOSE AND OBJECTIVES OF THE ODMP MID-TERM REVIEW

1.2.1	Essentially, a mid-term review of a plan is viewed as a stage in the planning process, aimed specifically at enhancing a plan’s responsiveness to changes in the planning environment, through identification of opportunities for improving performance of the plan. With the passage of time within the time frame/planning horizon of a plan, new challenges emerge and our understanding of old premises and conditions upon which the recommendations of the plan were made often change. All these call for appropriate intervention measures, and one of such measures is the mid-term review and gap analysis of plans.

Map 1.1. Okavango Delta Ramsar Site Boundary

### The ODMP mid-term review exercise is principally aimed at assessing the overall performance of the plan with regards to its stated objectives, set targets and expected outcomes. Specifically, the mid-term review of the ODMP serves the purpose of:

- Ascertaining the extent to which the plan’s recommendations have been implemented and achieved thus far;

- Identifying implementation constraints and factors responsible for non-implementation of key recommended strategies, programmes and projects;

- Identifying emerging sectoral – specific issues, problems and challenges, given the highly dynamic nature of the very fragile ecosystem of the Okavango Delta.

- Determining if critical recommendations and implementation measures were missing in the ODMP and its component Reports

### For all practical purposes, the mid-term review of the ODMP is viewed as a stocktaking and updating exercise of the plan, whereby modifications of some of the original recommendations of the ODMP and new recommendations will be made. It is thus an objective of the ODMP mid-term review, for the exercise to inform the making of clear recommendations geared towards ensuring that the plan is implemented in an effective and efficient manner, predicated on a well-developed management oriented implementation strategy. Another important objective of the ODMP mid-term review is to develop amonitoring framework with well-defined indicators.

### In summary, the purpose and objectives of the mid-term review of the ODMP is presented in Table 1.2, where specific objectives of the review exercise are matched against key relevant questions to be addressed.

Table 1.2: Summary of Objectives of the ODMP Mid-term Review

| Key Issues | Key Questions |
| --- | --- |
| Relevancy of the ODMP | Is the ODMP design appropriate to the current situation? To what extent are the objectives of the ODMP still valid? To what extent does the ODMP respond to priority issues? Are there any major issues, risks or threats that are currently not being taken into consideration? Do stakeholders value the project and believe it make sense? Does the ODMP have the most appropriate strategies? |
| Impacts and Effects of the ODMP | Is the ODMP contributing to long –term positive effects? What are the positive effects of the project to people and the environment? Is (and how is) ODMP making a difference? |
| Efficiency and Effectiveness in the Implementation of the ODMP | Are the ODMP implementation processes seen to be efficient? Is the overall action plan used and up to date? Are there capacity gaps (within the ODMP team/ stakeholders) which are impeding progress towards the achievement of ODMP’s goal and objectives? How are working relationships within and between ODMP key stakeholders? Is there adequate capacity for planning, monitoring and coordination of the ODMP’s programmes? Is there any deliberate focus on capacity building within ODMP as a pre-requisite for improving effectiveness in the management of the Delta? What development strategy/policy documents (or pieces of legislation, if any) have been put into effect after the ODMP was conceptualized and approved? |
| Achievements of the ODMP | What are the major achievements of the ODMP to date in relation to its stated objective and intended outputs or results? What has been achieved? Quantitatively and qualitatively What is the significance / strategic importance of the achievements? What is the likelihood of future achievements? |
| Sustainability of the ODMP | Is the project getting the required support and acceptance from stakeholders at different levels? Is the project addressing stakeholders’ priority issues? What is the social and political environment/acceptance of the project? Is the project operating at a sufficiently large scale to bring about desired, long term impacts? Is there evidence of the ODMP activities being scaled up by organizations/partners/communities? Does the ODMP enable implementing agencies to rationalize information, policies and prescriptions into simple planning and area management outcomes? Are there any doubts in the reliability of the biodiversity and other analysis? |
| Lesson leant and the Way forward | What are the key lessons learnt? (What went well, what went badly and what were the causes and how to address the gaps) What will be the way forward and future plan of the project? What will be the areas of focus? What are the key issues to be addressed? Who will be the key stakeholders/partners and implementers? What strategies and approaches are to be used to improve efficiency and effectiveness in the implementers of the plan? |

## REVIEW PROCESS AND METHODOLOGY ADOPTED

### The process and methodology for the mid-term review and gap analysis of the ODMP followed a four-stage process in terms of outputs and deliverables in the manner set out below:

#### Stage 1

### This stage entailed the production of anInception Report which basically confirmed the understanding of the project; methodology for executing the project; work programme; personnel and task assignment schedule for the project team members. It concluded with a presentation of some anticipated difficulties during the course of executing the project and how they could possibly be mitigated.

### On submission of the Inception Report, an Inception Workshop was organized,where stakeholders were brought together to inform them about the mid-term review exercise. Importantly, the workshop served the purpose of defining the areas of focus and eliciting from participants what they generally perceived to be the issues and challenges to be addressed with regards to the overall performance of the ODMP, as they relate to the various thematic areas. The workshop also came up with possible ways forward   with regards to the ODMP mid-term review exercise and suggestions as to how to address key issues raised at the workshop.

#### Stage 2

### This stage of the ODMP mid-term review process entailed the preparation of a Scoping and Gap Analysis Report. The Report primarily focused on the aspects of review and gap analysis of the ODMP. The logic behind this approach is to do a situational analysis of the various thematic areas, as a build-up to the production of the Draft Report and subsequently the Final Report. This way, the findings of the Scoping and Gap Analysis Report in terms of the overall performance of the ODMP, with regards to achievement of set targets of the action plans for the various thematic areas will inform the following, which will be presented in the Draft Report:

- The making of new recommendations and/or modifications to the original recommendations;

- The development of a management oriented implementation strategy backed by an appropriate institutional structure/arrangement, to manage and coordinate the implementation of the reviewed/revised ODMP;

- The development of a monitoring framework with well-defined monitoring indicators.

### In terms of methodology adopted at this project stage, it followed a logical, rational and procedural sequence. Having noted that there are quite a number of original ODMP component reports, often compartmentalised and each with sector specific recommendations, with no appropriate framework to enable the different components to effect sustainable environmental management, the ODMP mid-term review exercise followed a more integrated process. In this manner, the several original ODMP components were integrated into more concise thematic components of Biodiversity, Socio-Economics; Land use; Tourism; Agriculture and Hydrology. An additional seventh component, which is mining, has also been included within the mid-term review, though it was not part of the initial plan. This is in recognition of the fact that since the completion of the ODMP, the mining sector has expanded its explorations within the ODRS and this development is surely going to impact on the fragile ecosystems of the ODRS. For this reason, mining as a new thematic area   is included within the ODMP review and entails a new body of work to be done in the mining sector scope of work. It is also to be noted that there are clear cross-cutting themes which affect and influence the above mentioned thematic areas. These include governance and policy, and to aid the process of integration these cross-cutting themes are clearly addressed in each of the seven thematic components.

### The methodology adopted for the ODMP mid-term review comprised of the following:

- Desktop studies of the Okavango Delta Management Plan itself; ODMP component Reports; OKACOM Trans boundary Diagnostic Analysis and the related Botswana Action Plan; Ngamiland Integrated Land use Plan (2009) and the KAZA Integrated Development Plan; and other Reports and documents deemed relevant to the ODMP mid-term review exercise. The desktop studies were carried out with a view of finding out what the goals and objectives of the respective plans are, issues addressed by them and importantly, what recommendations were made by the ODMP and the other ODMP component Reports. Of importance also during the desktop studies, was the noting of the implementation structure/arrangements and strategies that were recommended by the ODMP.

- Organising of Thematic Area Workshops for stakeholders in the respective thematic areas. Due to the fact that there is a high degree of overlaps, in terms of cross-cutting issues, for the purposes of organising the workshops, the thematic areas were grouped into three according to processes and activities as follows:

    - Tourism, Agriculture and Mining Thematic Areas Workshop;

    - Land use and Socio-Economic Thematic Areas Workshop;

    - Biodiversity, Hydrology (and Mining) Thematic Areas Workshop.

The workshops were organised as a consultation process aimed at dialoguing with stakeholders and eliciting information regarding the performance of the ODMP along the lines of thematic area components, as well as to get stakeholder buy – in and consensus on the underlying causes of non-implementation of key recommendations of the ODMP. To aid deliberations at the workshops, key objectives and set targets of the ODMP were defined and matched against respective relevant questions to be addressed by the mid-term review, on thematic area basis; preliminary/Draft findings of ODMP review and gap analysis were discussed, for validation and stakeholders buy – in; the questionnaire designed for the ODMP mid-term review (MtR) was also used as a tool for information gathering at the workshop.

- Person to Person interviews – this entailed interviewing officers from  stakeholders departments on one – on - one basis, using a set of specifically designed questionnaire to elicit relevant information geared towards achieving the ODMP Mid-TermReview objective.

### Activities at this project stage culminated in the production of the Scoping and Gap Analysis Report.  This Report is a situational/Status Report on the ODMP and its component Report, which presents the findings of the Review and Gap analysis, according to the thematic areas, on the following:

- The current status of the implementation  of the ODMP in terms of:

    - The extent to which ODMP goals and objectives have been attained and achieved;

    - Whether the ODMP is being implemented according to set targets as contained in the Action Plans and Monitoring Plans;

    - Which specific recommendations, programmes and projects of the ODMP have been implemented? For those not implemented what are the constraining factors.

- The recommendations made by the ODMP with regards to institutional arrangements and issues of governance for the implementation of the ODMP. This aspect captured amongst others, the following:

    - The structures that are already in place and their level of effectiveness (Do they have the capacity to coordinate and monitor the implementation of the ODMP and if not, what are the reasons)

    - Are their roles and responsibilities well defined;

    - The working relationships in terms of coordination, between key implementation stakeholders and whether there are any duplication of functions;

    - The level of awareness of the ODMP and capacity building among communities in the ODRS, for improving effectiveness in the management of the Delta.

- Gaps in the ODMP in terms of:

    - Critical recommendations that were not made by the ODMP; and

    - How adequate the ODMP integrated/incorporated the recommendations of the Component Reports.

- Monitoring frameworks in terms of

    - Whether the monitoring plans of the ODMP are being implemented and also if monitoring data is being collected, stored and used for adaptive management as intended.

### The scoping and Gap Analysis Report also presents what are considered the achievements of the ODMP, thus far, as part of the mid-term review exercise, as well as the impacts of the ODMP in the Management of the delta. The Report concluded with a presentation of the lessons learnt in the course of the managing the ODRS with the ODMP as an implementation tool.

### The outcomes and findings of the mid-term review and gap analysis of the ODMP thus largely inform all the recommendations that were presented in the Draft Report.

#### Stage 3

### This stage of the mid-term review of the ODMP entails the production of the Reportwhich a combination of the Scoping and Gap Analysis Report and the Recommendations based on the findings of the mid-term review exercise. The recommendations aim at the improvement of the efficiency and effectiveness of the ODMP’s implementation and management of the ODRS; the establishment of an appropriate monitoring framework, and institutional and governance structures for driving the implementation of the ODMP. These largely fed from the ecological thresholds established by the SAIEA team and indicators defined by the SEA.

#### Stage 4

### At this stage the Final Report will be produced. It will be a refinement of the Draft Report, with all comments from the Project Steering Committee incorporated.

2

# ODMP MID-TERM REVIEW AND SITUATIONAL ANALYSIS

# ODMP MID-TERM REVIEW AND SITUATIONAL				ANALYSIS

## INTRODUCTION

- This chapter serves to review the current status of the ODMP along thematic lines, with a view of identifying critical issues in the various thematic areas; the level of implementation of recommendations and action plan of the ODMP; the effectiveness of the existing institutional arrangement for implementing the plan; the constraining factors to effective implementation of the plan, as well as evaluation of the existing monitoring frame work. As a situational status analysis of the ODMP, the findings of the chapter will greatly inform the recommendations of the whole review exercise.

- Importantly also, the chapter draws heavily from inputs from stakeholders, through a consultative process.

## PROJECT DESIGN/FORMULATION

### At the formulation stage, the ODMP project was well resourced. The project design was such that it provided a clear situational analysis of the socio-economic context; threats to biodiversity and water resources and their root causes; stakeholder characteristics; and the policy and legislative environment.

#### Conceptual Model

### The ecosystem approach was adopted during formulation, and is particularly appropriate in the dynamic context of a pulse-flooded watershed system of the Okavango, with stakeholders already being aware of their   dependence on natural processes of change. The formulation of the ODMP was well aware of the fact that for sustainable development, both conservation and socio-economic goals have to be achieved in the globally important ODRS. However, it seems like there was a challenge to communicate this concept effectively to stakeholders during the formulation phase and therefore during the implementation phase. This challenge is particularly important, since the concept of balancing conservation and socio-economic development always carries potentially weak assumptions, which could have far reaching impact on the success of the ODMP.

### Of recent, conservation practitioners and development specialists have reached a high level of consensus on the key elements for achieving a balance in conservation and socio-economic development goals. For this to happen, pre-conditions, stimuli and implementation mechanisms have to be in place. The foregoing, it seems were not fully explored during the formulation/design of the ODMP and used to communicate special aspects of the Okavango context. Three prerequisites for achieving balanced conservation and socio-economic development goals and their examples are shown in Table 2.1.

Table 2.1: Prerequisites For Achieving Balanced Conservation and Socio-Economic Development Goals and Examples

| Pre-Conditions | Stimuli | Implementation Mechanisms |
| --- | --- | --- |
| Democratic and accountable governance (well developed in Botswana) | The threat of resource decline | Implementing Bodies/structures: |
| Awareness and knowledge (Is the value of the ODRS well recognised at all levels?) | Improved governance | Effective communication |
| Organisational and institutional capacity (are institutions well resourced with relevant skills and financial resources, policy and legal farmeworkss etc?) | Socio-economic incentives | Strengtheninginstitutional capacity enabling legislation and policy |

#### Country Relevance

### The ODMP’s vision aligns well with the national vision as enshrined in Vision 2016 document, whose principles serve as the basis and foundation for all development planning initiatives in Botswana. The relevance of the ODMP in this regard, is to a very large extent in harmony with the long term national vision document. In the formulation of the ODMP cognizance was taken of relevant themes contained in the five pillars of vision 2016. They include the following:

- The need for poverty reduction in the ODRS through various programmes and projects of the ODMP (Pillar No.2 – “A just and caring society”);

- Creating awareness about the ODMP and its programmes, implementation and benefits amongst the communities, through communication and education, which formed aspects of the ODMP design/formulation. This is in line with Pillar No.3 – “An informed and educated society”;

- The formulation of the ODMP embraced the national vision pillar of “An open democratic and accountable society”, through consultative process at the project formulation stages;

- Other themes found in vision 2016 document which run through the ODMP include sustainable development; protection of the environment and conservation of natural resources.

### The ODMP project design and formulation tried to ensure ownership of the Plan by the communities (both at community and district level) whose lives would be affected by recommendations and programmes of the plan through involvements of the communities and stakeholders at the project/plan formulation stages through consultations. The extent to which this has been achieved will be determined by the review exercise.

### The ODMP was endorsed at the regional/trans-boundary level by strong involvement of OKACOM, which continues to play a critical role in the definition of the Strategic Action Plan (SAP) for the Okavango Basin and the National Action Plan (NAP) for the Botswana Part of the Basin. Lessons learnt from the ODMP formulation and implementation will continue to feed into the OKACOM programme implementation, providing both guidance and replication (in the Wider Basin).

#### Implementation Approach

### The implementation strategy for the ODMP was initially project-based. The ODMP Coordination Unit was set up in Maun and worked with sector line ministries during formulation of the ODMP. The ODMP Coordination Unit was later transformed into the Department of Environmental Affairs-Maun, which continued the coordination role during the implementation process. During formulation, key advisors were placed within the ODMP Coordination Unit and others were outsourced, and they interacted with the line ministries, private sector, resource users and communities to define the ODMP strategy.  This approach was considered effective by stakeholders, as they note that projects that are embedded in government bodies tend to function poorly, in part due to capacity limitations and in part because they are bound to be a single sectoral mission, which is likely to impede effective cross-sectoral integration. However, in Botswana, NGOs suffer somewhat similar capacity and sectoral limitations as a government department. It is also noted by stakeholders that the NGO community is not particularly strong.

### Mechanisms for capacity building and function transfer included training courses and the development of manuals and guidelines, reviews of key issues (policy and legislation) by specialist consultants, field demonstration pilot projects, information management and sharing, and building community based and cross sectoral networks.

#### Sustainability

### The ODMP was the first of its kind developed for Botswana wetlands following the RAMSAR Convention Guidelines, meant to guide on the balancing of conservation and socio-economic development goals. Other key wetlands in Botswana include the Makgadikgadi, Chobe-Kwando-Linyanti. However, the project formulation failed to document a clear and pragmatic approach to replicate the ODMP in other of Botswana’s wetland systems and other localities in the region. The envisaged replication approach for the ODMP should be based on lessons learned in the implementation of the ODMP, and its related products, such as knowledge sharing innovations, training courses, handbooks and the broader use of the institutional and human capacity development processes.

### Sustainability with regard to the above was catered for by integrating implementation costs within sectoral budgets in Government, securing long term commitments from the private sector. Beyond this, it seems like a sustainability plan was not formulated for the project.

## BIODIVERSITY THEMATIC AREA

### The framework for actions relating to biodiversity in the Okavango Delta Ramsar site is set out in the ODMP and its Action Plan. It is considered worth-mentioning that during the whole process of the ODMP formulation and preparation, there was no specific component and/or theme referred to as biodiversity. However, several components (as framed during ODMP preparation) and institutions could be grouped together to form the biodiversity thematic area of the ODMP (see Table 2.2 below). In addition, some aspects of these biodiversity-related components listed in the table are socio-economic in nature e.g. aquaculture, human-wildlife conflicts, predator-livestock conflicts and others.

Table 2.2: Biodiversity-Related ODMP Components and Institutions

| ODMP Component | Lead Institutions | Objective of Component | Outputs/Reports | Other Institutions |
| --- | --- | --- | --- | --- |
| Wildlife management | DWNP | Sustainable management of the Delta's wildlife populations, particularly in relation to the well-being of communities and interactions with the livestock sector and tourism industry. | - Report with recommendations for reduced human-elephant conflict in and around the Delta. - Buffalo Survey Report with recommendations and maps - Slaty Egret Survey Report with recommendations and maps. - Predator - Livestock Conflict Report with recommendations and maps. - Rare species Survey Report with recommendations and maps. - Training and Capacity Programme. | BirdLife Botswana CARACAL |
| Sustainable Fisheries Utilisation and Management | DWNP (Fisheries Division), Okavango Fishers Association, Okavango Fisheries Management Committee |  | - Report on status of the fish stock - Fisheries Socio Economic Study Report - Fishery Frame Survey Report - Fishery Creel Survey Report - Fisheries Management Plan - Capacity Building and Training Programme. - A Report and maps on Carrying Capacity and Stocking rates | Okavango Fishers Association Okavango Fishers Management Committee |
| Vegetation resources management | DFRR | Sustainable management of vegetation resources and resolution of management conflicts by determination and use of accurate ecological data and information on local user demands, as well as through the use of localized management structures. | - A report and maps on carrying capacity and stocking rates - Vegetation profiles and maps (types, composition and condition) - Vegetation Resources Management Plan - Fire Management Plan - Training and capacity building programmes | Department of Crop Production Agricultural Resources Board |

### While the detailed review of progress made in the implementation of the biodiversity-related ODMP action items is listed in Chapter 3 Table 3.1, this section is aimed at summarizing the level of progress made generally in implementing the biodiversity and conservation related components across the ODRS.

### On the whole, this MtR of the recommended biodiversity-related action items of the ODMP indicated that the majority of them have not been implemented. Subsequently, one can conclude that the ODMP biodiversity action items have been more of a “wish list” rather than a set of activities to meet the set objectives. Moreover, there seems to be a widespread consensus among stakeholders consulted, that the ODMP’s focus on biodiversity was too narrow, restricted mainly to a few species with no integrated biodiversity program. It is, furthermore noted that the ODMP did not focus enough on key issues and processes that would enable the ODRS to be maintained and wisely used as a functional ecosystem. Almost all stockholders were of the opinion that the ODMP’s approach to biodiversity conservation in a flood pulsed system like the Okavango is not helpful at all. The emphasis should instead be on securing higher level processes that drive the system and target management on system level threats/issues to biodiversity. In addition, there has also been lack of, until recently, focused work on the impacts of climate change, habitat shifting and alteration and possible dynamics of biodiversity.

### Based on consensus among all stakeholders consulted, this MtR of the ODMP  has generally revealed  that the ODMP has not been quite successful in influencing and channeling a persuasive cultural shift towards protecting biodiversity in the ODRS by all stakeholders and communities involved. Recent researches, have in this regard, suggested declines in wildlife population numbers across northern Botswana since the past few decades. Specifically, Dr. Michael Chase (2011) indicated that there were potentially significant declines in eleven mammal species in the Okavango Delta, and some of these species include giraffe, kudu, red lechwe, tsessebe and wildebeest. However, large mammal species (elephants and hippo) were shown to have stable populations. The elephant population in northern Botswana is estimated to be 128,000, with densities of 8 elephants /km2 in Chobe and 5 elephants/ km2 in Moremi. Giraffe population declined by 8% in Moremi, while red lechwe population shows a 60% decline in Ngamiland.Tsessebepopulation show a decline of 16% per annum in Ngamiland and Moremi. Other species such as the Zebras showed a stable population over the years. Furthermore, the 1997 and 2005 frame surveys (ACP Fish II, 2011) indicate that the number of fish  has also decreased, while a number of recent reports have highlighted increased vegetation clearance and, especially harvesting of  Kalahari and Miombo woodland hardwood trees which hold significant ecological value in the ODRS (Chase, 2011).

### The state of biodiversity in the Okavango wetland system is again highlighted in Table 2.3 (below) which depicts important indicators and their status according to the International Union for Conservation of Nature (IUCN) Red Data List.

Table 2.3: Important Indicator Species for the Okavango Delta WetlandSystem

| Indicator species | Status |
| --- | --- |
| Dragonflies: Good indicator species for the status of wetlands | 100 species red listed 1 species threatened 3 species data deficient |
| West African dwarf crocodile: Crocodiles in general are excellent indicators of the status of main river channels and their banks/sandbanks | Vulnerable |
| Okavango mud turtle: Indicator for river banks and fine sediments | Data deficient |

(Source: www.iucnredlist.org)

### In addition to the above, the most recent Cubango-Okavango River Basin Transboundary Diagnostic Analysis (OKACOM 2011) has also suggested that the biodiversity and biological productivity of the Okavango Wetland System is under pressure and changing (OKACOM, 2011).

### Key contributing factors to biodiversity pressures and decline in the ODRS, as noted from stakeholder consultations during ODMP MtR review, are summarized below:

#### Lack of Coordinated Research in Biodiversity Trends

### Almost all stakeholders are in agreement that there are many researches that have been done on species distribution and numbers in the ODRS and some of the findings have been conflicting. Consequently, this could be sending confusing information to the policy makers who are lax to act on inconclusive information. It is furthermore noted that there is still uncertainty about the ODRS’s biodiversity status and trend, especially with regard to biodiversity decline issues.  Generally, a major contributor to this uncertainty is a lack of detailed (long-term) baseline knowledge on the current and evolving state of biodiversity in ODRS.

### Nearly all stakeholders consulted are in agreement that the apparent lack of in-depth understanding of the status and trends of wildlife species/population in the Okavango Delta appears to be a major management challenge. It is, in this regard noted that besides Birdlife Botswana’s baseline surveys of Salty Egret and African Skimmer population, as well as on-going wild dog monitoring, through Non-Governmental Organizations (NGOs) in parts of the Okavango Delta, no ground monitoring surveys for keystone species have been initiated since ODMP’s approval. It is also noted that several wildlife research projects have also been carried out in the Delta, but all of them seem to be short-term research (PhD) studies lacking continuity.

### The same applies to the distribution of vegetation resources and their quantities in the ODRS which is difficult to ascertain. To date, no detailed and continuing monitoring/mapping of vegetation resources in the Delta has been done and/or carried out on a consistent basis. This also includes the issue of sustainable use of vegetation resources in the ODRS, which stands out as one of the prominent action items in the ODMP Action Plan not being executed.

#### Poaching

### It was noted during the thematic areas consultation workshops that poaching figures in the ODRS are staggering. According to some stakeholders consulted, it presents one of the major factors causing wildlife (biodiversity) decline, in addition to human activity encroachments and deforestation across ODRS. It was furthermore indicated that in the WMAs, the number of poachers caught on a monthly basis are relatively high. Poaching is mainly for meat consumption. However, the emerging Asian markets for products such as lion bones are significantly encouraging poaching.

### Nearly all stakeholders are in agreement that the one of the causes of the poaching problem lies in legislation and prosecution processes which do not discourage it, given the fact that most of the poachers that are caught are released on bail and they end up committing the same crime while on bail. One of the reasons that were indicated as contributing to inadequacy in prosecution is the fact that there is a requirement to undertake affidavit to verify the wildlife products. As there is a shortage of trained personnel, the products end up getting spoilt and the poachers are released for lack of evidence. Another factor that encourages poaching is the price of wildlife meat compared to the price of beef (At present, the price for beef meat is relatively higher, hence pushing the demand for wildlife meat).

#### Lack of Coordination between Communities and Governmental Departments:

### It was noted that the rate at which poaching is occurring in the ODRS should be a concern to the members of the communities who are earning a living from biodiversity. However, this seems not to be the case. One of the widely-cited reasons why communities are not concerned is the lack of coordination and involvement of members of the communities. Many stakeholders are in agreement that communities have not been adequately involved in the biodiversity planning and decision making. Even though there is CBNRM where the communities are expected to be actively involved in the management of the natural resources, the policy does not provide guidelines on what is expected from the communities in terms of their involvementand roles.

### Some of the stakeholders consulted are of the opinion that communities in the ODRS may be economically discouraged from relying on sustainable practices and wise-use of the Delta’s resources. According to them, hunting (poaching) is still a profitable activity for many community members and it is difficult for sustainable practices to compete. It is also noted that many community members may indeed be sensitized about the Delta Wetland System and knowledgeable about sustainable practices, but nonetheless they continue to practice poaching. This negligence could arise from community members’ lack of true commitment to the issue, or from their perception that poaching is necessary for their survival. With regard to this, it is a widely held view that poverty levels and the absence of alternative income opportunities for communities in the ODRS increasingly push people towards unsustainable practices, including poaching.

#### Veld Fires

### With regard to veld fires there is a consensus among stakeholders consulted that they play an important role in the ecology of the Okavango Delta Wetland System.   Three issues or rather concerns were identified as follows:

- The first issue relates to fire regimes in the ODRS which appear to have changed significantly in recent times.

- The second issue relates to the fact that the ecological impacts of fire are largely not understood due to lack of quantitative studies. Specifically, baseline data on wildfires do not exist, and there are currently no programmes to monitor the effects of fire on the Delta’s biodiversity. It is, however noted, that although the greater ecological implication of those fires are still not well understood, there is evidence to suggest that they have positive ecological impacts on the fauna and flora in the ODRS, primarily when they occur naturally.

- The third issue concerns the negative impacts of veld fires (both in timing and extent) on the biodiversity of the ODRS. In this regard, it was noted, that fire is a commonly used management tool by rural people, and under the present conditions of open access, large areas of wetland are burnt every year, despite a total ban on the practice. No responsibility is taken for final outcomes, and no attempts at control are made. It was also noted that veld fires have negative consequences on reptiles such as slow moving tortoise, ground nesting birds such as sand grouse which nest during the dry season.  With regard to this, there is a widespread concern that high fire frequencies throughout the Delta may shift dominance towards more fire-tolerant species over the long-term, and possibly cause the loss of fire-sensitive species.

### Furthermore, all stakeholders are in agreement that the Fire Management Plan for the Okavango Delta Ramsar Site prepared as a component of the ODMP project though very relevant, has not been entirely followed and implemented.  This especially relates to the Fire Management Plan’s prescriptions for reducing the impact of veld fire, as well as its frequency and intensity (including the exceptions). The following are also noted:

- The Department of Forestry and Range Resources (DFRR) is keeping and maintaining firebreaks to minimize the extent of fire-burnt areas.

- Community Fire Management Plans have been prepared for most community areas but capacity to implement them is lacking.

#### Overgrazing, Livestock and Human/Wildlife Conflicts:

### Overgrazing, livestock and Human/Wildlife conflicts have been highlighted as yet other factors negatively affecting the habitat for wildlife and biodiversity in the ODRS at large. With regard to this, the following concerns were highlighted during the thematic areas consultation workshops:

- More cattle and small stock are maintained across the ODRS by an increasing human population, thus instigating a continuing pressure on biodiversity through bush encroachment, as well as irreversible rangeland degradation, especially around livestock water points. Many stakeholders consulted questioned the adherence to the “8 kilometers spacing rule” throughout the ODRS in order to control overgrazing. In addition, rules and/or regulations as to the number of livestock permitted per borehole in the ODRS have also been questioned, since they contributed to the appearance of “biosphere  effects” (sacrifice zone (0-400m) with little biological productivity; nutritious grass zone (200-800m); bush encroachment zone (200-2000 m) and grazing reserve area.

- Although the main strategy of fencing to minimize contacts between livestock and wildlife has proven to be successful, there are still problems of regular maintenance along the fences to ensure that damaged portions of the fences are promptly mended. The challenge facing the Department of Animal Health and Production, responsible for veterinary fence maintenance is that elephants damage fences, requiring both the Department of Animal Health and Production and Department of Wildlife and National Parks to work together towards solving the problem. While construction of fences cannot stop the movement of elephants, it has been reported that it takes a long time to repair the fences. Another challenge facing the DAHP is that poachers who carry buffalo meat from within the fence into livestock areas introduce the risk of foot and mouth disease into these areas.

There is a consensus among stakeholders consulted that human-wildlife conflicts are increasing across ODRS. This was considered to be a direct result of expansion and intensification of human activities around ODRS’s core area, (i.e area which constitutes the bulk of the wetland and is primarily WMA and PA and is declared as a livestock-free zone). Problem Animal Control (PAC) measures applied in ODRS’s core zone to reduce or minimize human-wildlife conflicts (predation of livestock, crop damage etc) have so far not been successful. In addition, increasing number of elephants in Northern Botswana is also seen as a threat to biodiversity in the ODRS.

Tourism Related Sites Identification in the ODRS:

Game Ranching Potential (NRP, 2009)

- One strategy that is recommended for reducing the human/wildlife conflicts is intensification of game ranching. According to the Botswana Wildlife Producers Associations (2005) game ranching is a more viable land use option, as game ranchers can sell game for hunting, use their ranches for photographic safaris, game viewing, education and tourism and to conserve some of the endangered wildlife species. Furthermore, since hunting has decreased, poaching has been on the increase, and game ranching is suggested as an option to contribute to reduction in poaching, as people would see the benefit of wildlife. In this regard almost all stakeholders consulted are in agreement that game ranching and game cropping should be considered as permitted land use activity following the recommendations of the Ngamiland Integrated Land Use Plan (2009), Tourism Development Plan (2007) and the study on Sites Identification in the Okavango Delta Ramsar Site (ODRS) prepared as ODMP project components.

- It is noted that the assessment study on the feasibility of providing livestock watering points in the Sandveld areas to reduce livestock and wildlife interactions in the ODRS has been executed as originally envisaged by the ODMP. The study concluded that a detailed and comprehensive field study is required to enable cost benefit analysis to be done for the project. This would include the possible opportunity costs of increased predation as a result of wildlife behavioral change to this new resource. This comprehensive study has not been carried out as yet. It appears, as confirmed by many stakeholders that the access to surface water still ties livestock sector to the floodplain pastures.

- The ODMP prescribed a need for biomass assessment as a critical activity in efforts to reduce overgrazing in the ODRS.  It is, however, noted that this assessment was not carried due to lack of human and financial resources.  Specifically, the government department that was given responsibility for the execution of this action item (i.e. DAHP) has only two officers who are supposed to cover the whole Ngamiland District, and thus it is seriously understaffed to carry out these assignments. It is also constrained by the problem of inadequate vehicles to discharge their duties effectively. The department has also indicated that due to lack of financial resources it could not (and still cannot) update an old map of 1978 for range carrying capacities.

#### Wildlife Management

### With regard to Wildlife management it is noted that the Botswana Government presently appropriates a sum of approximately US$ 15 million/annum to cover the recurrent costs of the DWNP, of which a significant portion is specifically for PA management, including the ODRS. While this amount is significant, the investment is proving to be inadequate in terms of assuring the management effectiveness of the PA system in the country, as necessary to abate threats. In this regard, almost all stakeholders consulted are in agreement that the erstwhile PA management paradigm is characterized by a statist approach, with limited stakeholders’ buy-in and involvement. It was strongly pointed out that opportunities for cultivating broader stakeholders’ support (e.g. private sector, communities) for PA management have not been adequately and effectively tapped. It is only now that the Government is acknowledging and recognizing that the top-down (centralized) PA management approach is not yielding satisfactory results given the prevailing environmental and socio-economic conditions. The system is proving to be costly to administer for Government, and of limited effectiveness in mitigating threats (biodiversity loss seems to have continued to rise). Moreover, it is noted that DWNP still lacks capacities/expertise that were considered key constraints to be addressed as part of the ODMP formulation. There are constraints in capacities related to wildlife counts, quota setting and endangered species monitoring, as well as capacity constraints in the provision of guidance and advice to Community Based Organisations (CBOs); undertaking of research projects; biodiversity inventories and conservation; and tourism management.

### It is considered worth-mentioning that the review of the Wildlife Conservation Policy of 1986 and associated instruments highlighted weaknesses in the country’s PA management approach, which include the following:

- Very limited involvement of the communities in wildlife management;

- No encouragement of the private sector to invest in wildlife management;

- No promotion to enhance the education of local communities regarding the economic value of wildlife; and

- No encouragement of a participatory approach with local communities.

### In addition, it was also highlighted that the current programs and incentives appear inadequate in signaling the importance and value of the ODRS to the wider community in a number of ways. Particular issues include:

- Low levels of awareness of, and participation in conservation schemes;

- Reliance on government intervention;

- A belief that alternatives (compensation) arrangements and programmes for conservation efforts are inadequate; and

- Low levels of confidence in CBOs and heavy reliance on the Delta natural resource as a livelihood strategy.

### Factors seen as necessary to improve the above include risk sharing, enhancement of the current CBNRM programme, improvement of marketing, financial management, and business planning and management capacity of CBOs for development of tourism based conservation business enterprises. Greater information sharing and education of the wider community is also considered essential.

#### Vegetation Resources

### With regard to vegetation resources, it was noted that although the distribution and quantity of different vegetation resources in the ODRS cannot be ascertained to a greater detail, there are evidences that the area supports a healthy population of important plant species. Moreover, using abundance, distribution and presence as the main indicators of vegetation status within ODRS, one can say that vegetation is still in good condition. However, the following problems and/or threats have been highlighted by nearly all stakeholders consulted:

- Veld fires which were blamed for being responsible for changing vegetation composition, structure and biodiversity;

- Overutilization (due to browsing, overgrazing and harvesting);

- Vegetation destruction by large herbivores e.g. elephants (changing vegetation structure, composition and landscape);

- Population growth: expanding land uses demand more land, leading to conflict among resources users;

- Introduction of animal species e,g, donkeys during CBPP-increasing animal densities and changing herbivore patterns;

- Spraying against tsetse fly, which may lead to the encroachment by livestock owners in the former tsetse infested areas, where no livestock are present;

- Introduction of invasive weed species due to motorboats (e.g. Salvinia weed) or changes in the flood regime-drying of the channels and islands.

### The vegetation component of the ODMP is a mandate of the Department of Crop Production and Agricultural Resources Board under the Ministry of Agriculture. Capacity constraints in these two Departments were identified as follows:

- Insufficiency of skilled manpower e.g. rangeland ecologists, botanists, computer modeling specialists and managers;

- Inadequate facilities  e.g. GIS equipment, software and remote sensing facilities;

- Shortage of staff to support the programmes;

- Staff transfers and discontinuity of available expertise;

- Lack of coordination and collaboration, leading to overlaps in projects, programmes and use of resources or facilities;

- Dependence on foreign assistance and human resources or capital;

- Insufficient financial resources and mechanisms

### Nearly all stakeholders consulted during this MtR are of the opinion that vegetation resource utilization is presently inadequately controlled suggesting that heavy and/or premature harvesting for subsistence and/or commercial purposes can go unattended.  It was pointed out that the vegetation resource base in the Okavango Delta is very dynamic and depends strongly on flood regime. Hence, the aforementioned conflicts and/or threats appear to stem partly from lack of appreciation of this by resource users, and opportunities for gearing up for the coming season get lost for similar reasons. It was strongly highlighted that the supply of information on past and prospective flooding and implications to resource users should be promoted. This especially includes the issue of sustainable use of vegetation resources in ODRS, which stands out as the one of prominent action items in the ODMP Action Plan not being executed. As already mentioned, up till now, no detailed and continuing monitoring/mapping of vegetation resources in the Delta has been done and/or carried out on a consistent basis.

### The fact that there are no regulations controlling harvesting of mature trees for the production of poles and wooden canoes has been also observed. Moreover, there seems to be a widespread agreement that deforestation and vegetation clearance in the ODRS for agricultural and other purposes pose serious threats to biodiversity in the ODRS. In this regard, participants highlighted the need for greater attention in understanding what defines and constitutes ‘sustainable farming’ as a basis for the future uptake of more appropriate ‘conservation agriculture’ practices by the wider community. Initiative to designate Forest Reserve in the ODRS (NG/13 – Chase, 2011) has also echoed in an attempt to stem harvesting and land clearance by farm encroachment.

#### Fish Resources

### As documented in the ODMP, the Okavango fishery is characterized as a multi -species fishery (71 species)  ranging widely in size from the largest fish species, Sharptooth-Catfish with a maximum length of 1.4 m, to Sickle-fin Barb, with a maximum length of 3.2 cm.  The resource is presently exploited by three principal fisher groups, the artisanal or subsistence fishers (approx. 3000), the commercial fishers (40 to 50), and the recreational fishers (20-50 fishermen/day- HOORC, 2007). Comparisons between the 1997 and 2005 frame surveys suggest that overall, the number of fishers in the Delta has decreased (GoB 2011). It is also noted that at the present level of fishing, the ODRS fish stock are not in danger of being over-exploited.   Furthermore, monitoring done by the Division of Fishery (DWNP) in collaboration with ORI has suggested no significant changes in species diversity, or the species composition in the fish community in ODRS in general and the Delta‟s Panhandle in particular. Based on these and other observations, there is a consensus among all stakeholders consulted that the ODRS’s fishery resource is in a healthy condition, and that the current fishing regime is not adversely affecting the stock status.

### Nearly all stakeholders consulted are in agreement that the DWNP’s Fisheries Division’s policy context and management objectives are not yet clearly articulated.  It is, in this regard, highlighted that daily management operations lack a clear policy direction and are based on the outdated Fish Protection Act (1975), and the more recent Fish Protection Regulation (2008) which addresses very specific technical issues. The result is a somewhat mechanistic operational approach, and a lack of resources to creatively address government policy objectives in as far as realising the socio-economic potential of fisheries is concerned. It is furthermore, noted that management requirements identified through the Biokavango Project have yet to be formalised into a holistic Fishery Management Framework with defined operational and resource requirements. In this regard, there seems to be widespread agreement that the recent conclusion of the Fishery Management Plan for the Okavango Delta (FMPOD) has been a timely and appropriate intervention, which will potentially empower the Fisheries Division in carrying out its mandate more effectively. Consistency of the FMPOD with the format applied by the ODMP has also been observed. It is therefore seen as an extension of the fishery component of that document. In terms of policy, it is observed that the proposed FMPOD interventions and/or prescriptions are aligned with the draft Wildlife and CNBRM policies. Equally, the Trans Boundary Fisheries Plan draws from the FMPOD.

### In addition to the above, there is a consensus among nearly all stakeholders consulted that the DWNP’s  Fisheries Division is relatively well resourced in terms of the number of personnel that are employed. The division is responsible for all levels of fisheries management in the Delta, with the primary tasks of granting fishing permits, compliance monitoring, collecting and collating ‘catch per unit effort’ data from the commercial fishers, experimental surveys, fisheries survey work and extension work. It is observed that considerable financial and human resources are currently allocated to the monthly research surveys that are not informing management per se. Consequently, there is a need to assess the rationality for their continuation in terms of optimizing resource allocation within the Division.

### It is also observed that staff training is clearly an issue, given the fact that there are a few (if any) trained fisheries scientists stationed in the Delta. It is furthermore, noted that the Division operates under some financial constraints which limit its ability to carry out its mandate. Most notably, the lack of suitable transport to operate effective compliance operations appears to be an issue. In this regard, the potential to develop linkages with NGOs, the Okavango Research Institute and other Government Departments to assist in compliance and community / fisheries related issues should be considered.

### With regard to the ODMP’s action item to develop and implement a fish stock monitoring programme, it is noted that the objective of setting up a programme has been achieved and is ongoing. At present, fish stock monitoring is being carried out by the Fishery Division, four (4) times annually in selected areas of the Okavango Delta and Panhandle. However, it has been reported that there are logistical difficulties in collecting data which are results in poor quality of data. Accordingly, there is a need for the DWNP’s Fishery Division to re-assess and possibly modify the data collection and monitoring program and incorporate it into the Fisheries Management Plan for Okavango Delta, and the Trans Boundaries Fish Management Plan.

### All stakeholders consulted are of opinion that there is a fair institutional forum for all stakeholders involved in the fishery sector. It is further noted, that while the Okavango Fisheries Management Committee (OFMC) provides a suitable forum for Government agencies to interact with the fisher community, the Okavango Fishermen Association (OFA) provides a forum for all fishery stakeholders to discuss their issues and resolve conflicts. It aslo provides a formal representative vehicle with which fishers can present their issues to Government agencies. In recent years the OFA has been financially supported and mentored by the Biokavango project. In terms of the sustainability, it is strongly emphasized that the closure of this forum is not advisable, and the Organisation is likely to require additional financial and mentorship assistance in the future. There seem to be a widespread agreement that OFA represents the primary vehicle with which to resolve conflicts and promote co-management in the Delta’s fisheries sector, and every attempt should be made to support the Organisation and ensure its sustainability. In this regard, it is noted that one of the core operational activities of the Fisheries Division should be stakeholder institutional building.

#### Bird Issues/Threats in the ODRS

### During this MtR is was pointed out that preparatory work for the execution of the ODPM’s action item related to declaration of Lake Ngami as a Bird Sanctuary is ongoing. The process is spear-headed by a committee which is led by the Botswana Tourism Organisation, with representation from community based organizations (Trusts), private sector (tour operators), NGOs (BirdLife Botswana, and Kalahari Conservation Society), Government Departments and others. It is reported that the proposal is currently awaiting ratification by the relevant Government authority.

### With regard to the ODMP’s action item to protect the existing and potential breedingsites for slaty egret, it is indicated that some sites have been identified, but not all of them. No protection status has been extended to the identified sites as yet.

### With regard to current threats to bird species in the ODRS in general and Lake Ngami in particular, it was reported that they are increasing on account of both poisoning and fishing pressures. Birdlife Botswana has, in this regard, indicated cases of mass birds poisoning with potentially hard impacts on internationally and nationally endangered species.

#### Tsetse Fly Control

### Aerial spraying of insecticides within the Delta to prevent tsetse fly spreading to livestock areas has been ongoing for several decades. In 2001 and 2002, the northern and southern halves of the Delta were sprayed. Short-term monitoring was carried out to establish the impact of Dettamethrin on the targeted biota. Aquatic invertebrate families declined by 25-46 % immediately post spraying, although recovery was recorded to be good in 2003, except for shrimps. Terrestrial invertebrates (e.g. beetles) declined by up to 60 %. These taxa appear to have made a generally good recovery in 2003. The spraying programme was designed to eradicate the fly (that is, a “one-off” event), and so far appears to have been successful.

### With regard to the Kwando Zambezi regional tsetse eradication project originally launched in June in 2009 in Namibia, the Botswana government has done its part in the control of Tsetse and it attended the launch to provide technical advice. It has been noted that through this initiative, the Tsetse Transboundary Free Zone has been established. There are financial challenges facing especially the countries of Namibia, Angola and Zambia. These countries have approached the African Development Bank for financial assistance.

## HYDROLOGY THEMATIC AREA

### Hydrology was one of the twelve components comprising the Okavango Delta Management Plan project. It falls under the Biophysical thematic area, and its strategic goal as captured by the ODMP is “to ensure the long-term conservation of the Okavango Delta and the provision of existing ecosystem services for the benefit of all organisms dependent on it”. In line with this strategic goal, the immediate strategic objectives of the Hydrology component are, “improved water resources planning, as well as maintenance or restoration, monitoring and evaluation in the Okavango Delta, based on an enhanced capacity of the Department of Water Affairs”. Realization of these strategic objectives require appropriate and comprehensive knowledge (data) base, comprising existing climatic; hydrologic; surface water; ground water and sediment data for the Delta; the improvement and expansion of the ODRS monitoring network; a digital topographic model for the Delta, accompanied by the integrated hydrologic model and enhanced capability of DWA to maintain and operate the model.

### Overall, during this MtR, it was noted that the Hydrology component has made contributions in developing the hydrological modeling capabilities required. However, the progress in all other areas has been seriously delayed or found lacking, in the sense that no actions were taken in addressing some of the most potentially critical threats to the Delta e.g. increasing knowledge about the hydrology of the delta, save for (water and sediment transport) and collection of good quality time series data, with sufficient spatial coverage to inform response actions. A majority of the recommendations, especially those relating to research and monitoring and considered as priority have not been implemented as per the ODMP recommendations, with the result that research is still undertaken in a random manner within the ODRS.    The delay seems to be mostly attributable to “standard issues”, namely, funding and capacity constraints.  It is also noted during this MtR, that different researchers in the area seem to be using different models, modeling codes, assumptions and approaches. Nearly all stakeholders consulted were in agreement that, though it may be understandable that the modelling codes be tailored towards achieving a particular study goal, it is desirable to adopt a single code (or approach) for the delta and the basin as a whole, to ensure that the model matures over time and can be reliably used to make informed water resources management decisions within the Delta.

### The following paragraphs present the general progress, challenges and issues of the hydrology component following the set of its operational objectives and/or practical management prescriptions as set out in the ODMP.

#### An Integrated Hydrologic Model for the ODRS

### It is observed that the integrated hydrologic model was developed and completed by DHI between March 2004 and March 2005, with involvement of personnel from the Department of Water Affairs Modeling Unit. The model was developed to assist in understanding the hydrologic processes in the Okavango Delta, as well as in assessing of the impacts of various water resources use scenarios. It was transferred to DWA for future use, including a series of water resource application scenario analyses to support implementation of the ODMP. However the usage of the integrated hydrologic model (including its continuing updates that have been required) has not been consistent and successful. The root cause of this failure is related to lack of skills. Specifically, DWA’s personnel who were trained as a part of the Development of the Integrated Hydrologic Model have either left the Department or have been transferred to other divisions. Consequently, a need for continuous training of personnel to ensure sustainability and continuity of the DWA’s Modeling Unit is emphasized.

#### Increasing Knowledge about the Biophysical System

### For the hydrology and water resources components which fall under the ODMP’s Biophysical Thematic Theme, the operational objective is that the Department of Water Affairs (DWA) has to improve the monitoring of water quality and sedimentation. The critical activities include increasing the frequency and the number of water quality monitoring points in the ODRS and initiate sediment transport measurements at key locations. Thus far, the water quality monitoring component is partially addressed by the Bio-Okavango project on persistent organic pollutants, though the questions of continuity of long-term monitoring still remain open. On the other hand, systematic sediment transport monitoring is not being undertaken by DWA, save for a few locations (4 locations) by a PhD student in 2006.

### It should, however be noted that DWA is in the process of establishing a water quality monitoring system which will be based at eight (8) water quality monitoring sites in the Delta. In this regard, a consulting company has been contracted and the Report is expected to be available shortly (Sedimentation monitoring, as required by the ODMP will not be included).

### It is considered important to call attention to some of the highest priority hydrological research topics identified in the Okavango Research Strategy, facilitated under the ODMP project.  Though not explicitly captured in the Main Report, these highest priority hydrological research topics include:

- Establishing factors that affect the flood distribution and frequency;

- Establishing the validity of the existing hydrological models of the Delta;

- Conducting inflow stream requirement studies at key points in the Delta which links hydrology to ecology;

- Establishing flooding patterns and flooding trends to help in the development of specific response action plans.

### It is, however, observed that up until now very little or none of the recommended hydrologic research topics are being implemented. However, it is expected from the “The Future Okavango Project “(OKACOM 2011) to address some of the issues.

### In addition to the above, the Okavango Research Strategy has also outlined the following areas where research is limited:

- Understanding of the different ways in which the Okavango/Cubango River Basin responds to change (climatic and hydrological) and how these affect the ecological and social processes;

- A thorough understanding of the physical, chemical, ecological, socio-economic and political factors that influence the interactions within and between society and ecosystem components;

- Directed management oriented research that answers focused ‘cause and effect’ questions.

### As highlighted in Botswana National Action Plan (OKACOM, 2011) these areas are crucial for enhancing the understanding of the Okavango Delta and for the formulation of appropriate management interventions. It has, in this regard, been observed that individual research agenda have thus far been pursued, rather than coordinated research programmes that would be more focused and comprehensive. Accordingly, the added value in having a coordinated approach to research in the area needs to be addressed.

#### Monitoring of the Biophysical System

### The ODMP recommended that a monitoring programme with clear protocols be put in place in order to ensure that the bio-physical system is functioning within its operational limits. It is observed that the progress in putting these protocols in place has been delayed.

### It is considered worth-mentioning that the TDA (OKACOM 2001) has also highlighted the limitations of available data and monitoring protocols in giving a comprehensive picture of the current status of, especially water quality in the whole basin, including the Okavango Delta. As is noted, only a few parameters are well known and even though pollution is often acknowledged, the exact nature, source and location of the pollution are not always defined. The Strategic Action Program (SAP), (OKACOM 2011) highlighted this as one of the most critical gaps within the TDA.

#### Establishment of Water Quality Guidelines for the Okavango Delta

### It is also recommended by the ODMP that a water quality standard for the Okavango Delta should be defined in terms of the goals for the utilization of the water. This standard would then be utilised while renewing or issuing permits for different water uses. The different water uses could include water supply (domestic, agriculture) and maintenance of habitats. Although the Botswana Bureau of Standards has established standards for drinking water and effluent discharge which have to be adhered to, standards for other uses have not yet been established. It is also important to take into consideration the unique water quality of the Okavango Delta while setting these standards.

#### Sustainable Water Resources Utilization

### Water is the principal driver of Okavango Delta ecosystems. Variability in flooding regimes, which lead to different temporal saturation states of the system, i.e. flood extent, duration and timing of flooding, leads to the high habitat variability characterizing the system. This variability makes it difficult to be definitive on how much water could be removed from the system without negatively affecting the functioning of the Delta (ODMP, 2008). Under current conditions, the impact of water resource use and management such as abstraction, dredging, channel clearing is minimal. However, increasing socio-economic pressures (development needs) will result in competing water requirements for the system, which need to be delicately balanced, to ensure the long term survival of the Delta. The strategy is for Botswana to be conscious of potential impacts of any water resources management intervention that may be implemented either nationally within the Okavango Delta or by upstream riparian states (ODMP, 2008). The strategy should be based on the precautionary principle of ecosystem management. This principle implies that when there are threats of serious or irreversible damage to a particular environment, lack of scientific certainty should not be used to prevent taking cost effective measures in order to avoid environmental damage (OKACOM, 2011). This strategy has been recommended to be adopted in the National Action Plan for Botswana (OKACOM, 2011).

#### The Hydrological Role of Riparian (or Wetland) Fringe

### During this MtR, the important hydrological role of the riparian (or wetland fringe) woodland in the Delta was strongly highlighted as a critical issue in maintaining a thin layer of fresh groundwater and island soils and preventing the ODRS becoming a “salt pan”. As recently highlighted (McCarthy et al, 1994), this is the result of transpirative pumping of groundwater by trees, which keeps the highly saline bulk water table at sufficient depth to prevent toxic salt build- up in surface soils. Stakeholders interviewed were generally in agreement that Land use practices which affect the ability of the fringe wetlands to fulfill this role threaten the very ecological fabric of the Delta. If all the riparian woodland were removed, groundwater levels would rise, and surface salinities would quickly reach toxic levels that would effectively prevent the re-establishment of new woodlands. Over-harvesting and destruction of vegetation by high elephant, livestock and human populations is seen as potentially major threats to the Delta’s biodiversity, by virtually all stakeholders consulted. Increasing demands due to settlement growth, coupled with premature and indiscriminate harvesting of vegetation resources, have led to unprecedented pressure on the vegetation resources. There are no data on the effects this pressure is having on Delta habitats.

#### Channel clearing

### One of the action items prescribed by the ODMP includes the need to manage channel blockages in order to sustain the communities’ access to livelihood activities. Nearly all stakeholders consulted were in agreement that it was fortunate that this action item was delayed and not accomplished.  As strongly noted, channel clearing to maintain navigable passages is an activity that interferes with ecological processes, including, significantly, the channel aggradation and avulsion processes which drives ecosystem renewal (McCarthy et al, 1992). This affects flood distribution within the Delta, and may result in localised species extirpations (e.g. this may remove habitat for certain species that require still water or which breed in submerged vegetation tangles). It also has unquantified effects on the distribution of sediment and flood water through the distributary system.

#### Potential Threats and Implementation of Related Action Items

### The ODMP, as well as the recent TDA (OKACOM, 2011) have found that the Okavango Basin, including the Delta, is still in a relatively pristine state, which is remarkable, compared to other River Basins of its size in the world. This has afforded the opportunity to develop a Water Resources Management and Development Plan which should allow for sustainable use of the Okavango Delta water resources. Water as expected, is the main driver of ecosystem diversity within the Delta. The key is to maintain the delicate balance between competing water uses, while at the same time ensuring ’its long term conservation and its continued provision of benefits for the present and future well-being of the people, through sustainable use of its natural resources.’ The ODMP has in this regard, identified the major potential threats to the long term conservation of the Delta, in terms of water resources as:

- Climate Change

- Seismic Activities

- Large Scale Water Development

- Pollution

#### Climate Change

### Scenario simulations based on integrated hydrological modeling showed that climate change has potentially the greatest impact on the Okavango River Basin and the Okavango Delta, reducing both inflows from upstream and rainfall over the Delta. It is believed that climate change in Southern Africa will result in a decrease in rainfall and increased temperatures in the long term, leading to reduced inflows and high evaporation rates (ODMP – Water Resources Scenarios, 2006). The ODMP has in this regard recommended that “the sectors such as tourism, agriculture, subsistence and commercial use of vegetation resources, water and fisheries which are likely to be affected by the impact of climate change, initiate the development of coping strategies”. These coping strategies, as observed in this MtR, have not been implemented yet. Moreover, nearly all stakeholders consulted were in agreement that the climate change issue is very ambiguous bearing in mind that there were no attempt and/or elaboration (prescriptions) of what mechanisms such as coping strategies might entail in adopting them in response to anticipated climate changes.

#### Seismic Activities

### It was noted that the Okavango Delta is located in a tectonically active zone which is an extension of the East African Rift Valley System. In terms of tectonic events, it is suggested by various researchers that these events have the potential to have profound impacts on the functioning and dynamics of the Okavango Delta. Small scale seismic activities are believed to affect the flooding patterns, while large ones will have far reaching consequences. The ODMP recommended that predictive model(s) that can be used to inform responsive action be developed. It is, however, observed that this recommendation has not been implemented yet. During the Maun Groundwater Development Project Phase 1 (1995), seismic stations were installed in various locations within the ODRS by DWA and handed over to the Department of Geological Survey for monitoring. As observed during this MtR, these stations have since fallen into disrepair.

#### Large Scale Water Development

### As indicated earlier, the Okavango Delta and the Okavango River Basin as whole is presently in a near pristine state. Present-day water abstractions (surface and groundwater) still have minimal impact on the Delta as whole, though local impacts may be significant. The integrated hydrological model of the Okavango Delta indicates that whilst the present surface and groundwater abstractions are minimal, amounting to only 0.25% of the inflows, the potential for upstream developments such as irrigation developments in Namibia and Angola are likely to reduce the permanently flooded areas by 38% if not more (ODMP – Analysis of Water Resources Scenarios, 2006). As mitigation measure for this scenario, the ODMP recommended that Botswana should continuously engage the other two riparian states of the basin i.e. Namibia and Angola through the established Okavango River Commission (OKACOM) to protect her interests. This recommendation is currently being implemented through OKACOM initiatives.

#### Pollution

### In terms of pollution, the Okavango River Basin and the Delta as whole is still relatively undisturbed, except potentially at local scale close to major urban centres (ODMP, 2008) Although large scale agricultural practices are a potential source of pollution in the Okavango River Basin, in the sense that they may discharge nutrients, mainly nitrogen and phosphorus, as well as toxic substances such as pesticides and herbicides into the Delta system their current use is still limited. Stakeholders consulted are of the view that efforts should continually be made to limit the use of such substances in the Core Delta.

### Another pollution source of concern is the large number of lodges, and camps in the Delta. To address the issue of potential pollution in the Delta, the Bio-Okavango project, supported by the Botswana Government, undertook some water quality monitoring in several locations in the Delta.  The principal reason for this water quality monitoring programme was to establish the (baseline) current water quality of the Okavango Delta, as well as future spatial and temporal trends in water quality. The stakeholders involved in this water quality monitoring project are DWA, Northwest District Council, as well as commercial tourism (safari) operators in various locations within the ODRS. The project also supports ORI in undertaking water quality monitoring at Boro Buffalo fence, Lake Ngami, Toteng, Maun Old Bridge, Tsanakona (Bio-Okavango project, 2006 to 2010). What is not clear is what will happen at the end of the water quality monitoring project. Continuity needs to be maintained.

### It was also observed that the government of Botswana through the North West District Council has adopted a Waste Management Strategy within the ODRS. In addition, a strong sense of determination among stakeholders in terms of making tourism operators in the Delta responsible for the strict control of effluent from their facilities, both into groundwater and into open water has also been echoed.

## LAND USE THEMATIC AREA

### As a component of the ODMP, with Tawana Land Board as the lead Institution, an Integrated Land Use and Land Management Plan was developed for the years 2005-2029. This Plan was developed around the key stakeholders’ and communities’ aspirations “to strengthen capacities for improved and better land use and land management practices, as well as wise and sustainable utilisation of the ODRS’s land and other resources during the plan period.”

### Consultations with the key stakeholders involved in the ODRS’s Land Use and Land Management revealed that a little progress has been made regarding implementation of the Plan. It is noted that the Plan is largely unimplemented and, what is even more important, there appears to be no concerted efforts to overcome the key problems that have hampered (and continue to hamper) the Plan’s implementation.  The mid-term review of the proposed implementation framework of the Plan and consultation with the concerned officials revealed the following impediments.

#### Lack of Stakeholders’ Buy-in

### It is a widely held view that the ODRS Integrated Land Use and Land Management Plan failed to ensure an all-embracing stakeholders’/community buy-in. Judging by the current land use and management practices within the ODRS, there is little evidence that the Plan is actively informing the work of other government departments and parastatals. The MtR has in this regard, revealed inconsistencies. For example, while the ODRS Integrated Land Use and Land Management Plan makes a strong case against “mushrooming of settlements”, the extent to which development pattern and sprawling have changed on the ground remains in dispute.

### There is no doubt that the fragmentation of policy and implementation and, in this sense, the lack of stakeholders’ buy-in has created the perception that growth in ODRS continues without any overall umbrella development strategy for the entire ODRS. One of the consequences of this has been a history of not quite coordinated development, with investments in infrastructure or facilities running sometimes out of sync with spatial development requirements. The  Land Board and Sub-Land Boards do not adequately consult the District Council, the Tribal Administration and Village Development Committees before allocating land, while Central Government Departments at district level tend to operate as separate entities and report directly to their respective Departmental headquarters. Moreover, this MtR has revealed that local authorities are not always fully aware of the development programmes of utility providers.

### It was also noted that divergences in policy objectives pursued by different stakeholders have resulted in sectoral land or resource use conflicts. In the ODRS, these land use conflicts are prominent between wildlife, livestock, arable land, tourism, natural resources conversation and scattered settlement expansions, as well as between subsistence use (gathering of veld products, fishing and hunting wildlife) and the need for conservation and sustainable resource utilization.

#### Poor Enforcement of the Plan’s Provisions

### There seems to be a consensus that the greatest challenge in improving land use and land management practices is the enforcement of the provisions contained in the ODRS Land Use and Land Management Plan. Several issues revealed during this MtR are worth-mentioning as follows:

- Firstly, following the Plan’s recommendations, the Government opted for selective implementation, retreating from the more far-reaching proposals to declare the entire ODRS a Planning Area (as per the provisions of the Town and Country Planning Act, 1977).The absence of this executive declaration exposed a wider strategic deficit in the ODRS land use planning and control-that which is related to the issue of legality of the Plan. This has impacted negatively on the effectiveness of the Plan as a tool for the control of developments. There is a widespread agreement that the non-declaration of the ODRS as a Planning Area has made it very difficult for land use planning and control processes to operate effectively and fairly. Specifically, the Town and Country Planning Act is not yet formally applicable to the ODRS, hence the ODRS Land Use and Management Plan and all subsequent plans of lower order, are only advisory to the implementing organizations. This means that they are not legally binding, and therefore the communities and implementing authorities are not necessarily obliged to adhere to and implement the plan’s guidelines and recommendations.

- Secondly, this MtR has also revealed that contrary to the Land Use and Land Management Plan’s prescriptions to prepare  development plans for all settlements in the ODRS, at present only three settlements, namely Maun, Gumare and Shakawe got their development plans prepared and approved. Two of these plans (Gumare and Shakawe) are advisory (non-statutory) plans, while the Maun Planning Area Development Plan is statutory, meaning that the provision of the Town and Country Planning Act and subordinate pieces of legislations are applicable in the area. All other “gazetted” settlements within the ODRS have neither development plans nor any simple land use structure plans, as originally recommended.  There are a lot of evidences on the ground proving that the absence of settlement development plans, regulating settlement boundaries and growth directions have resulted in settlements sprawling and unwise use of land. Given the sensitive nature of the ODRS, this issue cannot be, by any means, overemphasized. Moreover, a trend has also been spotted which is the “mushrooming” of un-gazetted settlements along the edges of the ODRS and along the main arterial roads that service both the eastern and western parts of the Delta.  There are now incessant calls for “gazettment” and provision of services to such “settlements”, which in itself is not a cost efficient and rational way of land use and land management in the ODRS.

### It is considered worthy to mention the initiatives of Southern Africa Region Environmental Programmes (SAREP) in facilitating the development of Participatory Integrated Land Use Plans (PILUP) for selected villages within the ODRS.  The PILUP can be best described as the process of designing, evaluating and proposing village land use plans, as well as optimal uses of natural resources, in order to improve the living conditions of villagers. Though it is not clear whether this SAREP initiative is being implemented under the umbrella of the ODMP, the PILUP initiative is undoubtedly a positive response in creating opportunities for more beneficial changes and environmentally sound land use and control practices at the village levels.

#### Lack of Awareness and General Ignorance of Regulations

### In examining the degree of compliance with and enforcement of the recommendations of the Land Use Plan and related low-level plans in the ODRS, it is noted that they have been (and still are) comparatively high only in the major settlements that are currently covered by the development plans (Maun, Gumare and Shakawe).  In all other areas, compliance with the existing regulatory framework and enforcement of the Plan’s prescriptions are still problematic.  Nearly all stakeholders consulted are in agreement that the extent to which people in the ODRS are aware of the existence of the Land Use Plan and related regulations is rather low (again with the exception of the major villages in the area).  It is, in this regard, a widely held view that the recommended sensitization of communities through increased public education campaigns on the existence and importance of development plans has not been either successful or executed effectively. Closely related to this is the factor of general ignorance of the Plan and related regulations among the poor population (self-allocations or changes of land use without reference to the relevant authorities etc.).

### It was also noted that Community Based Organisations and Trusts lack the requisite management skills for effective land management in their respective areas.

#### Inappropriate and Inflexible Regulatory Framework

### It is considered important to point out the agreement among key stakeholders consulted during this review exercise, that the present land use regulatory frameworks and the planning instruments available are contextually irrelevant to the realities of the ODRS.   In other words,  the Land Use and Land Management Plan lacks an ODRS’s specific Development Control Code that would act as the cornerstone for guiding developments within the ODRS, in line with the area’s sensitivities and the current socio−economic realities. Many stakeholders consulted are of the opinion that that the current Plan is too broad in its recommendations, i.e. lacks the specificity to guide decisions and as such it is difficult to implement.

### Land use planning practice in the ODRS is yet to incorporate environmental sustainability (or smart growth policies) into its regulatory framework to deal with environmental/biodiversity problems and Ramsar site’s sensitivity directly.

#### Political Interference

### Political interference is in not an uncommon phenomenon and contributing factor in the non-enforcement of the provisions contained in the ODRS Land Use and Land Management Plan. There is a consensus among stakeholders consulted that politicians have  on many occasions become stumbling blocks to successful enforcement of recommendations of  land use plans and policy implementation in the ODRS,  by turning  a “blind eye” to violations (self-allocations, squatting etc.) or tolerating damaging activities of self-interest. The discussions revealed cases when councillors and other powerful government officials are afraid to lose community (voters) support, if they take a stringent stance on issues of conservation, especially with regard to ungazetted communities residing within the Core Delta.

#### Weak Financing and Manpower Enforcement Machinery

### Almost all government officials consulted were of the opinion that enforcing the provisions of the Land Use Plan in the ODRS other than in major settlements of Maun, Gumare and Shakawe, is a very big challenge. The unavailability of funding support and inadequate manpower numbers and skills levels to enforce the  land use plan’s guidelines and regulations throughout the whole of the ODRS are still the most critical issues. It appears that little has been done in building and strengthening capacities within TLB and subordinate Land Boards, NWDC Physical Planning Unit as originally prescribed by the ODRS Integrated Land Use Plan. Nearly all stakeholders consulted are in agreement that the functions of spatial planning and professional roles of spatial planners are still not adequately given priority, especially in TLB and Subordinate Land Boards. Consequently they still lack full planning powers in meeting the challenges of undertaking the complex duties of land use planning and development control in the whole ODRS. An analysis conducted by the BiOkavango Project confirmed that there are deficiencies in the operations of the Tawana Land Board and Subordinate Land Boards, especially with regards to their capacity to effectively manage land in the district. These deficiencies are summarized as:

- Limited appreciation of policies that give Tawana Land Board and Subordinate Land Boards the powers to manage land and its natural resources;

- Limited capacity for mainstreaming biodiversity management into Main and Subordinate Land Boards’ day to day operations; and

- Tawana Land Board and Subordinate Land Boards members do not have the skills to guide the implementation of programmes that promote sustainable development.

### As part of the overall capacity building effort, a Training Manual for the integration of sustainable development and environmentally sound decision-making (biodiversity mainstreaming) into Tawana Land Board’s operations has been developed by the BiOkavango project.  The manual aims at improving the decision-making capacity of Tawana Land Board for land management by means of:

- Enhancing  the understanding by Tawana Land Board members of the policy and legislative framework that governs land, natural resource and biodiversity planning and conservation in the District, and

- Introducing Tawana Land Board members to concepts and procedures of sustainable land management and how to mainstream biodiversity conservation into their day to day operations.

There is however, no evidence that this training is being vigorously implemented.

#### Integration and Implementation of Management Plans

### Even though some site-specific management plans’ proposals and zonation have been integrated into the Integrated Land Use and Land Management Plan (i.e. Moremi Game Reserve Management Plan, Okavango River Panhandle NG/41 Management Plans, they continue to pose challenges to implementing authorities (TLB, NWNP) in terms of ensuring compliance to regulations and guidelines as prescribed by these management plans. This especially relates to Moremi Game Reserve Management Plan whose implementation seems to have been seriously delayed.

#### Coordination amongst Planning Authorities

### The ODRS Integrated Land Use and Land Management Plan strongly recommended the streamlining of DDC, TLB, NWDC Physical Planning Unit, DLUPU, DWNP and bringing them under the umbrella of one standing coordinating body.  In this regard, it was prescribed that the DDC should be strengthened and accorded the status of a permanent institutional structure, operating on a full time basis, with its own secretariat.  Another option presented by the plan will be for the Okavango Wetlands Management Committee to assume this role, while also being represented in the DDC. It was genuinely believed that this arrangement will provide the much needed land management coordinating structure that will promote corporation and linkages among the various institutions dealing with land management and land use planning matters in the ODRS.

### This Mid-term review and appraisal of land use planning practice in the ODRS revealed that the coordination between key stakeholder involved in land use planning, land management and development control at the local (ODRS) level has been enhanced substantially in recent years. It is, however observed that basically DLUPU (though operating on an ad-hoc basis) has contributed to this more than the DDC, as originally recommended by the Land Use Plan. In this regard, there appears to be no concerted efforts to strengthen the DDC as the permanent facilitator of inter-agency coordination.

### Although substantially enhanced, the coordination between key stakeholders involved in land use planning, land management and development control still lacks the capacity to act as “whole-of-ODRS” umbrella that has the necessary degree of decision-making authority in efforts to coordinate land use planning, land management and development control in the whole ODRS. In this regard, almost all stakeholders interviewed, felt that disconnect still exists between Central Government, as well as, local planning and land management authorities, with sometimes different or competing priorities. They claimed that up until now, very little seems to have been done in developing institutional understanding of the ODRS’s planning and land management  issues and needs, to such a level that influential partners in Government are willing to play an important role in providing leadership and support in facilitating cooperation and agreement.

### It was also noted that decentralization of planning and land management functions as prescribed in the Land Use and Land Management Plan, in the form of devolvement of some of the functions of the Main Land Board to the subordinate Land Boards, who are closer to the communities, and thus in a better position to implement and enforce land management guidelines at community levels, has not been effectively accomplished yet. It was pointed out that this decentralization requires statutory authorization through amendments of the Tribal Land Act, which are at present (as noted by relevant stakeholders) in a preparatory phase.

### In a nutshell, despite the existence of complex and inefficient legal framework, with multiplicity of development related pieces of legislation, policies and guidelines prepared by different government departments, inter-agency collaboration and evolution of institutional arrangements at the local (ODRS) level is proving to be one of the most important areas where improving land use, land management and development control would really yield dividends.

#### Settlements in the Delta Swamps

### Consultations during the mid-term review exercise has revealed that land use planning and land management authorities have not yet fully addressed the issue of mushrooming of un-gazetted settlements along the edges of the ODRS, and also issues of (non-gazetted/gazetted) villages in the Delta such as Khwai, Xaxaba, Jao and Ditshiping. In this regard, sentiments were echoed during the thematic area workshop that the planning and land management authorities have thus far failed to effectively control (limit and rationalise) villages expansion in the Core Delta; enhance their cleanliness and visual appreciation; and provide for basic services that would be appropriate for communities in a Ramsar Site environment as well. In other words, there seem to be no genuine efforts so far from authorities to cope with these issues and establish control mechanisms that would ease implementation of recommendations contained in the Land Use and Land Management Plan. These prescriptions call for no new settlements and stringent restriction of the growth and expansion of the existing ones in the Core Delta. Several issues and challenges relating to settlements in the Delta came to the fore during the thematic area workshop. These include:

- Relevant planning authorities have failed to delineate growth boundaries of villages in the Core Delta (i.e. zones where development can be encouraged as opposed to land outside growth boundaries, where development must be discouraged and stringently controlled).

- The serious issue of land allocation and its control in non-gazetted settlements which is still in the hands of the traditional local authorities. Almost all stakeholders were in agreement that local planning authorities, (including Land Board) should consider getting statutory authorization for gaining more control over developments in these villages. This may even require actualization of the declaration of the whole ODRS as a Planning Area in terms of the Town and Country Planning Act (1977).

- Almost all communities in the Core Delta pose concerns with regard to environmental quality and aesthetics. These are concerns in the sense that they present pictures that do not enhance visitors’ experiences of the area in a positive way. In very many villages there are no basic facilities and services on account of them not being recognized (“gazetted”) villages.. One of the consequences of this reflects through failure of villages in the Core Delta to unlock their tourism potential as cultural attractions in the area. Many stakeholders were of the opinion that the villages in the Core Delta are presently regarded more as “obstructions to a place marketed as a ‘pristine wilderness’” rather than “cultural attraction”. It is also noted that almost all of these villages are made up people from different areas, with different norms, values and practices. This directly affects their viability to function as communities.

- Some stakeholders noted local authorities’ (DLUPU’s) initiatives in identifying concerns and  suggesting remedies  for more effective control of all (gazetted and non-gazetted)” villages in the Core Delta. These remedies revolve around the idea of “voluntary resettlement of communities, subject to approval by Tawana Land Board and endorsement by the relevant Central Government Authorities. The Cases of Xaxaba and Khwai village were mentioned in this regard. Sentiments were however echoed by some stakeholders who emphasized that the local authorities’ (DLUPU) initiatives seek to break the relationship between the local tribal communities and the Delta ecosystems in the name of tourism development and wildlife conservation. They were of the opinion that the relevant authorities (in this case, TLB) need to make an effort and assess possibilities of avoiding the physical and economical resettlement of people and integrate them and their land use zones into the management of the Core Delta. Where such cohabitation is not viable, the authorities need to negotiate with the community in order to establish “free, prior, and informed resettlement action plan” in line with best practices and international standards (such as the World Bank policy of involuntary resettlement) and implemented it in a timely and comprehensive manner.

There is a widespread agreement among all stakeholders that whatever solution and remedy may prevail, the issues of communities in the Core Delta need to be eventually addressed and resolved.

#### Land Management, Monitoring and Development Tracking in the ODRS

### The issue of land management has been labelled by almost all stakeholders consulted as a major stumbling block in achieving sustainable development in the ODRS. In this regard, it is observed that whilst effort and investments have in the recent past been made to improve the functioning of Tawana Land Board (TLB) and subordinate (Gumare and Shakawe) Land Boards, sufficient measures (as originally prescribed in the Integrated Land Use and Land Management Plan) have not been taken to directly address issues contributing to poor land management in the ODRS.

### During this MtR it was also noted that Tawana Land Board’s jurisdictional area is not only quite extensive (being only second  to Ngwato Land Board’s), but also the most complex in terms of land use issues that it deals with.  These are with regards to management of a wetland ecosystem, allocation of concession areas, managing land in Game Reserves and Controlled Hunting Areas (CHAs), as well as dealing with the normal allocations of land for residential and commercial uses etc. Besides well-staffed and functional organization, efficient performance of these functions also requires development of effective and functional (GIS-Based) land information and records keeping system for TLB. This system is considered as a crucial element in improving wise use of land and management practices in the ODRS.

### This MtR, however, revealed that the usage of modern geo-information system at TLB is still at “infancy”. It is characterized by the limited collaboration and/or disconnection (or digital divide) across TLB’s program areas. While the survey unit managed to automate to a certain extent, the existing workflow, all other units seem to be lagging behind. It is therefore noted that TLB is still plagued by problems typical of poor manual land management, information and records keeping systems and as such suffers on account of all the  inherent shortcomings of these systems. A summary of the problems still inherent in the current land management practices in the ODRS are listed as follows:

- Incessant complaints of missing records of land uses (Rights are issued, but records are not kept in good order;

- Double allocations and disputes over land rights;

- Poor monitoring of development covenants, including difficulties in repossession and re-allocation;

- Land allocated by chiefs, not documented;

- Land speculation and illicit “sale” of tribal land (Appearance of Land Market)

- Self-allocation of land

- Unlawful land sub-divisions and change of land uses;

- Haphazard and unregulated land developments; and

- Land degradation and loss of biodiversity across ODRS.

### The above mentioned problems have been identified as a serious 'dysfunction' in land use/land management decision-making across ODRS, and are articulated in this MtR as 'a widespread concern regarding TLB’s capabilities of “tightening up” the control over sustainable use of land across ODRS. At this juncture, it is important to point out TLB’s expectations from the Tribal Land Information Management System (TLMS) to provide the basis for more appropriate land and records management. TLIMS was intended to automate land allocation at the Land Board level. Functionalities included land use planning, processing plot divisions, sub leasing/subletting, control and compliance monitoring, acquisition and compensation, adjudication and land board review. Part of its aim was to facilitate data sharing between the Main Land Boards and Sub Land Boards as well as other Government Departments. With regard to TLIMS, many (if not all) officials, as well as stakeholders consulted have expressed skepticism that TLIMS in its current form would ever succeed , given the poor state of the paper records, which should have provided input to the system. It was noted that LAPCAS project (Improvement of Land Administration Procedures, Capacity and Systems in Botswana) could eventually be a realistic solution in providing effective and transparent land management services in future.

### Besides land information and records keeping system, the MtR also revealed that local planning and land management authorities (notably TLB), have no uniform or consistent method of monitoring and tracking development across ODRS. Moreover, the process seems to be very much neglected. The stakeholders’ consultations in this regard, revealed the lack of accurate and up-to-date information that would provide the basis for a “proactive” approach to diagnosis, situational (re)appraisal and prompt improvements in the ODMP’s and its component plans’ provisions. It is noted that the relevant local authorities (notably TLB and subordinate Land Boards) not only lack the consistent monitoring framework, but also the key development indicators that would serve as a basis for periodic checking of validity of all assumptions, forecast and objectives of the land use and land management strategies. In discussing challenges and opportunities for more effective development tracking and proactive anticipation of issues, the following were noted:

- The land management authorities (TLB, Subordinate Land Boards) should strengthen their statutory role in monitoring land use changes in the ODRS by means of centralizing most of the data required for appraisal of situations, and backing of decisions at all levels;

- A systematic approach to monitoring and development tracking in the ODRS, including the establishment of appropriate instruments (such as the use of indicators) is urgently needed;

- Since monitoring and development tracking is inherently a locational problem (i.e. gathering data on a geographic basis), the deployment of geo-information technologies is seen as an evolving and relevant approach.

### Some stakeholders consulted (including MtR members) expressed the opinion that the strengthening of TLB and Subordinate Land Board Capacities, including the aforementioned automation, must be inevitably accompanied by a thoughtful restructuring of TLB and Subordinate Land Boards. In this regard, it is noted that there will be a need to transform Main and Subordinate Land Boards into “development” organisations, as opposed to the hitherto one-dimensional, reactive "deliverer of services”. In other words, many of the stakeholders consulted were of the opinion that TLB need to qualitatively broaden its function through introduction of mechanisms which would encourage “the desired type of land development” as opposed to merely ‘controlling (regulating) the use of land and providing services”. Based on best practices in neighboring countries and elsewhere, the term “desired type of land development” as advocated above includes the following activities:

- The regulation of land use changes;

- The regulation of "green fields" land development, i.e. development of previously undeveloped land;

- The regulation of subdivision and consolidation of plots;

- Leasing control and compliance monitoring;

- Repossession of undeveloped but allocated land;

- The regulation of upgrading processes in the existing built up areas, and biodiversity conservation; and

- The facilitation of land development through more active community participation in the land development process.

### While the first six of the aforementioned activities correspond with the existing land development regulations and practices, the last one is different in that it requires from TLB a more proactive approach in land development, i.e. one that moves well beyond control of development and service provisions, to:

- Investment promotion by means of introducing (to the largest possible extent) different land use management instruments in order to either protect biodiversity or attract certain types of investment to certain areas,

- Provision of incentives in order to promote a type of proposed land development at selected (strategic) locations

### To achieve these objectives, TLB is likely to have a not too easy a task of formulating well-coordinated (i.e. a single "wall-to-wall") land use planning and management processes across its jurisdictional areas. This is however, expected to be very challenging given the present organizational and administrative realities. Internally, it will involve the complex process of managing changes, including Information Technology (IT) and land management capacity building. Externally, it requires establishment of institutional understanding, which would formalize the relationships and provide a workable framework for statutory authorization of the changes.

## TOURISM THEMATIC AREA

### Despite the challenges and notable delays in the implementation of some of the key action items of the tourism thematic area, findings of this mid-term review and views of stakeholders consulted, point to the fact that, in comparison with other ODMP components, the tourism component has made great strides towards the achievement of its strategic objectives and critical activities as set out in the ODMP action plan.

### The following paragraphs present progress made thus far in the implementation of action items of the tourism thematic area.

#### Addressing Possible Impacts of Tourism Activities

### The ODMP stipulated that there should be guidelines for tourism operators to ensure that tourism products are operated and managed according the internationally accepted principles and practices of responsible tourism. Furthermore, it is prescribed that these guidelines be effectively disseminated to all appropriate, interested and affected parties in the tourism industry of the Ngamiland, as well as to place the guidelines on the internet for public consumption. The ODMP also recommended the expansion of the Tourism Monitoring Programme to include the monitoring of the impacts of tourism activities and infrastructure on the tourism resource base. Finally, the ODMP suggested the establishment of a relevant Authority which should have appropriate powers and authority to enforce legislation in the protection of the biophysical and socio-economic aspects of the ODRS. It is, in this regard, prescribed that appropriate legislation and especially regulations should be developed to empower and authorize the implementing Authority to effectively manage the development and activities in the area. Such legislation and regulations were expected to be developed as a matter priority – i.e. within two years of the ODMP’s approval. In summary, all the aforementioned relate to the need to uncover and make public, the environmental impacts of tourism, as a driver for change. Most tourists to the Okavango Delta pay a premium to visit the area, under Botswana’s high income low volume tourism development strategy. However, there is currently no means of ascertaining the environmental credentials of operators, nor are ecological risks (oil spills, waste disposal) well defined.

### In response to the above, nearly all stakeholders consulted were in agreement that impacts of tourism activities on the ODRS ecosystem are being addressed. The Botswana Tourism Organization (BTO) has since been established and has a regional office in Maun. One of BTO’s key mandates is to ensure and market responsible tourism developments in the ODRS. The Department of Environmental Affairs (DEA) has also been established and has a regional office in Maun. DEA’s mandate includes that of ensuring that tourism activities in the ODRS do not negatively impact on the ecosystem. DEA is armed with the EIA Act of 2005 and a number of other guidelines such as those of EMP to enforce regulations on responsible and sustainable tourism development in the ODRS. Specifically, the following have been implemented:

- Developing ways to address issues of waste management - the BiOkavango project partly sponsored by the Botswana Government, developed studies and made recommendations on how issues of waste management in tourism accommodation facilities can be addressed. The project recommended septic tanks and soak ways, wetland systems and high technology plants to mitigate against liquid waste from tourism facilities;

- Development of Waste Management Guidelines – The NWDC through the ODMP has since developed waste management guidelines for the ODRS. The Guidelines known as the Waste Management Strategy are aimed at ensuring that all the tourism facilities and operators in the ODRS adhere to the principle of sustainable tourism development;

- Incorporating Waste Management Guidelines in Management Plans – The Okavango Delta is sub-divided into small land units known as Controlled Hunting Areas (CHAs). Each CHA or concession area is required to develop an Environmental Impact Assessment (EIA), Environmental Management Plan (EMP) and a Management Plan. All these requirements ensure that issues of waste management, as well as the sustainable use of the ODRS ecosystem are maintained;

- Observing Carrying Capacity and Limits of Acceptable Change - The development of Management Plans for each CHA ensures that operators observe carrying capacities and limits of acceptable change. For example, Management Plans recommend the number of beds and vehicles in each concession. In this regard, issues of Carrying Capacity and Limits of Acceptable Change are observed in the ODRS. While this is the case, this is said to be applicable to core parts of the ODRS.  NG/12, NG/19 and NG/41 are noted to be facing enormous pressures in terms of development;

- Ecotourism Standards – Though voluntary, BTO has since developed ecotourism standards for implementation in the ODRS. The standards are meant to promote responsible tourism based on international standards in the ODRS. All operators are expected to observe these standards. The standards have been placed on the BTO website; hence they are accessible and can be viewed by any operator who may need to consult them.

#### Community Participation In Tourism

### The ODMP confirmed the widespread perceptions that while tourism is the mainstay of the Ngamiland District economy, empowering Batswana to enter the industry remains a huge challenge. Barriers obstructing greater participation by the citizens of Botswana include shortage of skills, insufficient or inappropriate. Financial instruments, deficiencies in Government regulations and a perception of deliberate exclusion of citizens from the tourism industry. In addition, CBNRM projects and Community Trusts are also run by local elites of which the benefits (e.g. employment) are not equitably distributed within the local communities. The ODMP Action Plan in this regard thus recommended that the level of citizen participation in the tourism sector needs to be improved (i.e. Key Issue - The level of citizen participation in the tourism sector needs to be improved).

### Operational Objectives: DoT to develop and implement strategies to enhance citizen participation in the tourism sector.

Critical Activities

- Determine strategies for citizen empowerment in the tourism sector;

- Review CBNRM programme with the view of enhancing citizen participation;

- Implement the citizen empowerment strategies and improved CBNRM programme.

### This mid-term review notes that the CBNRM Action Plan has been developed to empower local communities. However, information from the stakeholders’ workshop is that the plan is not being implemented. This is partly because the personnel at NWDC are new and has little information about the plan. There is also little public awareness of the action plan. There are also manpower issues in the district to drive the plan, financial resources are also limited, communities are also not well organized. In this regard, local participation in tourism remains a challenge in the ODRS.

### The ODMP recommended that there should be the establishment of an appropriate financing mechanism that provides citizens with capital for investment in the tourism industry. Existing facilities aimed at encouraging citizen investment, such as those offered by the Citizen Entrepreneurial Development Agency (CEDA) were found to be not wholly appropriate to the sectoral needs of the tourism industry. As a result, a recommendation was made that there should be an autonomous statutory agency that would be responsible for the establishment and management of a Tourism Development Fund, for providing financial assistance to Batswana who would like to venture into the tourism sector. The basis for this recommendation stemmed from concerns about the failure of financial assistance schemes to benefit the tourism sector in Botswana and particularly the participation of Batswana in the sector. However, this fund was never established. This was supposed to have been a national level intervention that is required to enable the conditions for increased citizen ownership, not just in the ODRS but throughout the tourism industry of Botswana. With the lack of a fund directly providing assistance to citizens wanting to venture into tourism development, the tourism industry, especially in core areas of the ODRS remain monopolized by foreign tourism companies.

### Limited to insignificant citizen participation in tourism development - The stakeholder workshop argued that citizens are not participating in tourism development in the core zone of the ODRS. The concern was that the core zone remains as it was before the ODMP was adopted and it is likely to remain as it is for the next 30 years or more. Stakeholders argued that most of the foreign tourism companies in the core areas of the ODRS have long-term leases which run for 30 years or more. This therefore hinders any form of citizen participation in the tourism industry. Stakeholders argued that while there has been little citizen involvement in tourism development in the ODRS, it is limited to peripheral and marginal parts of the ODRS like NG/4. In this regard, accommodation facilities and services in these areas operated by citizens are 3-star or lower when compared to 4 or 5-star facilities and services in core zones of the ODRS and owned by foreign companies. There was also concern that the statistics used by the Department of Tourism in categorizing ownership based on citizens, foreign or  joint venture partnerships is misleading, as most of the citizen tourism companies are registered but not operational. The stakeholder workshop also noted that even though some of the citizens have access to tourism land, they rent it to foreign tourism companies. Hence citizens are generally not having direct participation in tourism development.

### Monopoly of tourism companies – stakeholders noted that the ODRS is slowly falling into the hands of one or two companies. These companies are slowly buying out small tourism companies and putting them out of business. For example, the Okavango Wilderness Safaris owns and manages a total of 22 lodges in the ODRS. The concern was that having one or two companies monopolizing tourism development, automatically puts citizens out of participation in the tourism industry and it is not a healthy situation for Botswana’s tourism, particularly, if that one company can crash.

#### Diversification of The Tourism Product

### The ODMP recommended the establishment of a mechanism to encourage and assist with product diversification. That is, consultants should be regularly appointed to identify mechanisms and incentives that may be offered to private sector operators to diversify tourism products to include cultural and historical tourism products. There should also be implementation of such mechanisms to achieve desired results. There should also be monitoring of the effectiveness of product diversification mechanisms and incentives programmes, and, finally, there should be the implementation of remedial actions to ensure highest level of effectiveness of programmes. The key Issue here is that tourism products need to be diversified from being wildlife based to other areas. The operational objective is for DoT to develop and implement strategies for tourism product diversification, and the critical activity is that of implementing strategies for tourism diversification.

### Generally, there is diversification of the tourism product by the different operators in the ODRS. For example, cultural tourism is being developed and marketed in the ODRS. Particular attention is paid to the San culture at Tsodilo Hills, Qcihaba Caves, mekoro safaris and basket production. While this is the case, much has not been done especially that the Tourism Policy of 1990 which is supposed to provide direction in product diversification not only in the ODRS but in Botswana as a whole, has been slow in its revision.  The process of reviewing the Tourism Policy started almost 4 years ago, but it has not been completed. A Draft Revised Policy still has to go through parliament for adoption. As such, even though there is this limitation, the mandate to develop and market Botswana’s tourism is now the responsibility of Botswana Tourism Organization (BTO).Through its Act of 2009, BTO has embarked on an aggressive drive to develop and market the different types of tourism products in the ODRS. This as already indicated includes cultural products (e.g. baskets, San culture at Qcihaba Hills etc.). The challenge is that BTO and Botswana as a whole do not have a documented tourism marketing strategy. What exists are working guidelines developed for in-house operations by BTO.

#### Declaration of Lake Ngami As a Bird Sanctuary

### Lake Ngami is a rich ecosystem in terms of having some of the most rare bird species. Consequently, the key issue was the need for it to be declared as a bird sanctuary, with DWNP playing the lead role in facilitating the Declaration. This mid-term review notes that Lake Ngami has not been declared a bird sanctuary and the local community has not been engaged on the subject.

#### Waste Management

### The ODMP recognized that improper management of solid and liquid waste in the ODRS presents two types of risks. The first and more obvious one is the public health risk that may emerge as a result of transmission of pathogenic organisms from waste to humans. The second and perhaps less obvious one is the environmental risk as a result of contamination by waste and waste by-products. The ODMP acknowledged the fact that in recent years, the human population in the ODRS has grown significantly as a result of the growth in the tourism industry. This population growth has resulted in an increase in both waste quantity and variability. However, these increases have not been accompanied by corresponding improvements in waste management infrastructure and practices. As a result, the ODMP recommended the development of a solid and liquid waste management strategy for the ODRS that could lead to improved waste management practices to minimize potential environmental impacts. Specifically, the key issue is that the solid and liquid waste collection services within the ORDS need to be improved. The operational objective for the NWDC was to improve solid and liquid waste collection within the ODRS. Critical activities include:

- Engaging the private sector to collect and dispose solid and liquid waste in settlements;

- Ensuring that tour operators comply with provisions of waste management as contained in their lease agreement;

- Operationalizing Maun Landfill site through procurement and installation of outstanding equipment;

- To construct a landfill in Gumare;

- To increase temporary storage facilities in all settlements; and

- Increasing operational technical staff compliment from 6 to 8 by rationalizing existing positions.

### In addressing issues of waste management in the ODRS, several guidelines have been prepared. These are Solid and Liquid Waste Strategy for the ODRS developed as a component of the ODMP, the BiOkavango Assessment of Liquid Waste Systems of Tourism Establishments, and the recently approved Guidelines for Liquid Waste Management in the Ngamiland District. It was noted that an effort must be made to align these guidelines into the “whole-of-ODRS” Waste Management Guideline’

### The overall objective of the aforementioned strategies and guidelines strategy is to improve management of solid and liquid waste to minimize their current and potential harm on the ODRS environment. However, in relation to activity (i) above, indications are that the private sector has so far been engaged by individual institutions within Maun to collect both liquid and solid waste. The NWDC still collects waste in the villages. There has been no private sector engagement to collect waste in other settlements within the ORDS. Some operators within the ODRS engage private waste collection companies to bring waste from the wetland to the dumping site in Maun.  In this regard, this activity can be said to be outstanding or not carried out.

### For activity (ii), most of the tour operators are complying with the provisions of waste management as contained in their lease agreements. That is, most of the lease agreements recommend that liquid, clinical and solid waste should be collected from the various parts of the ORDS and be disposed in appropriate areas in and around Maun, Gumare or Shakawe. However, some of the old lease agreements are generic in nature, hence it is up to the operator to determine how they would dispose of their waste. In addition, the majority of the tourism companies were found not to be adhering to the necessary and recommended methods of waste disposal, especially liquid waste (Aqualogic, 2009). Most of them still use the septic tank system which is not recommended for particular sites and the materials used in the construction of such sites do not adhere to those recommended by the ODMP. In this regard, the objective is partially achieved.

### For (iii) above, which aimed at operationalizing Maun Landfill site through procurement and installation of outstanding equipment.This recommendation has also not been implemented.

### For (iv) which required the construction of a landfill site in Gumare. It is noted that the landfill has since been constructed.

### For (v), this required NWDC to increase temporary storage facilities in all settlements. Due to shortage of funds caused by the economic recession, this has not been done.

### The main institutions responsible for solid and liquid waste in the ODRS are Environmental Health Department (EHD) and Water and Wastewater Department (WWD) of the North West District Council. These institutions are under-resourced in terms of waste management skills. There is a disproportionate distribution of staff between the two Sub Districts of North West District Council (Okavango and Ngami), with the majority of staff stationed in Ngami Sub-District. Finally, the proposal to increase operational technical staff compliment and the rationalization of existing positions have not been carried out. Informal interviews with respective units indicate that the Water Unit within NWDC has all positions in their frozen, pending the transfer of the Unit to Water Utilities Cooperation. The assumption therefore is that there has been no increase in operational technical staff to achieve the goals of ODMP in this sector.

| Achievements/Failures Of The ODMP’s Tourism Sector |  |
| --- | --- |
| Achievements | Failures |
| - Implementation of Some of the Components of the Ngamiland Tourism Development Plan (NDTP): - Adherence to the goal of not tempering or increasing any tourism development in the core tourism development zone (Stakeholders argued that the prescribed number of beds in this zone is being observed by operators. In this regard, the integrity of the fragile ecosystem of the Okavango Delta will be maintained). - Maun and main villages such as Gumare were demarcated as mixed tourism zones. Stakeholders noted that mixed tourism development in these zones is being implemented. Stakeholders argued that there is a diversification of the tourism product at Gumare and in Maun. Several tourism projects especially by citizens such as guesthouses and lodges have been on the increase in Maun, Gumare and other villages. - Establishment of the Botswana Tourism Organization (BTO) to develop and market tourism in the ODRS – - Stakeholders noted that the establishment of BTO as an institution to develop and market the tourism product within the ODRS has been successful. BTO is noted for having achieved the goal of placing the ODRS as a world class tourism destination through its marketing strategies. While this is the case, stakeholders argued that marketing of the ODRS is concentrated on marketing the tourism product as developed by the private sector which caters for the up-market clientele. In this regard, other tourism categories and market clientele have not been marketed well by BTO. - Financing of Citizens to participate in tourism - Stakeholders noted that financial institutions such as CEDA, Youth Fund and commercial banks have made available for citizens to participate in tourism development in the ODRS. However, there is need to develop a broader citizen participation policy which was noted to be in the process of being developed. - Implementation of EIA Act and EMP - In relation to ensuring whether tourism development does not have adverse effects on the ODRS ecosystem, stakeholders noted that enforcement of EIAs and EMPs as well as management plans for particular tourism projects is been done. The enforcement of these regulations is being observed by most tourism companies. This therefore means the strategic goal of ensuring sustainable use of environmental resources in the ODRS is being achieved. - Botswana Ecotourism Certification System Standards develop by BTO. - The standards conclude the Botswana National Ecotourism Project which commenced with the strategy adopted in 2002, the manual completed in 2008 as well as a feasibility to determine the need for certification. The production of the standards encouraged the implementation of biodiversity-friendly tourism practices in the ODRS and demonstrated the BTO’s strong commitment to environmentally responsible tourism. | Lack of implementation of the Ngamiland Tourism Development Plan (NTDP) - The Ngamiland Tourism Development Plan is a long-term (30-years) strategic plan. The Plan is formatted as a Tourism Development Manual that includes more detailed development plans for a number of Tourism Development Areas (TDAs). Stakeholders at workshop however argued that progress in the Plan implementation has despite its good intentions/goals been significantly delayed. This seems to be attributable to the key Plan’s implementing authorities (notably Department of Tourism and TLB) which have failed (and still failing) to take lead and ensure the Plan’s implementation. Generally, most of the stakeholders were found to be unfamiliar with the existence of such a plan. Lack of Implementation the Limits of Acceptable Change (LAC) - The stakeholder workshop observed that LAC are generally not being observed especially in NG/19, NG/12, and NG/41. As a result, the aforementioned, as well as other areas not covered by a management plan are at risk of slowly losing their ecological and tourism value. Lack of Monitoring - One of the key goals of the ODMP is that of effectively monitor the impact of tourism on the Okavango’s tourism resource base through time. While tourism companies were credited for observing environmental management practices particularly those related to waste management, stakeholders observed that there is lack of monitoring in the various camps in the ODRS. Moreover, regulations which apply to management of lodge sites and CHAs such as the WMA regulations and other requirements of lease documents are not rigorously enforced. This is partly a result of the lack of capacity at DEA and NWDC. - As a result, stakeholders argued that the goal of establishing an independent institution (independent from government) to implement waste management goals has not been implemented. It is also noted that the existing tourism industry associations (HATAB, BOGA) perceive their major role predominantly as being of promotion and marketing, not as a forum for encouraging members to comply with voluntary industry standards.. Lack of Data Inventory - The ODMP notes that it is essential that the relevant implementing authorities has access to timely and reliable data in order to be able to manage the area and to enforce regulations. A knowledge based approach to monitoring is proposed to provide the required data and information to the relevant implementing authorities to make decisions based on credible information. In addition, the ODMP notes that there should be an inventory of data on tourism statistics visiting the ODRS, data on tourism satisfaction etc. - Stakeholders noted while data on tourist’s numbers and satisfaction may exist, this data is scattered across various institutions – that is not integrated (housed) under one institution such as ORI, as initially recommended by the ODMP. In this regard, when data is scattered all over in the various institutions, it does not serve any purpose and is also often not readily accessible or available to researchers and planners in the district. |

## AGRICULTURE THEMATIC AREA

### Though agriculture was not treated as a thematic area in the ODMP project, and thus the importance of the sector being downplayed in the scheme of things in the ODRS, there are several themes in the ODMP action plan which are related to agriculture and can be grouped together to form the agriculture thematic area for the purpose of this mid-term review of the ODMP. These include the following action issues:

- Overgrazing by livestock;

- The risk of Tsetse reinfestation;

- Livestock/Wildlife interactions and maintenance of veterinary fences.

### From the above, it is noted that a serious gap exist in the ODMP and that is the omission of arable agriculture in the action plan, on which a large part of the rural population in the ODRS depend for their livelihood. For an environment such as the ODRS, where the protection of the environment and conservation are major goals, the omission in the ODMP of Conservation Agriculture is also noted as a major gap.

### Under the action issue of overgrazing by livestock, the critical activities to be carried out as per ODMP action plan are the carrying capacities. It is noted by this mid-term review that the biomass assessment has not been conducted, due to lack of human and financial resources.  It emerged from the thematic area workshop that DAHP, which is charged with implementing these activities, has only two officers who are supposed to cover the whole district, thus the Department is seriously understaffed to execute the action items. Furthermore, the Department indicated that due to lack of financial resources, it has not been able to update on old map of 1978 for range carrying capacities.

### With regard to the reduction of the risk of Tsetse reinfestation, the critical activity was for DAHP to undertake dialogue with Angola, Namibia and Zambia to create a Tsetse Free Zone. Nagana is a livestock disease with economic implications, since cattle are key source livelihoods for many communities in the ODRS. Since livestock disease do not respect international boundaries, the countries of Angola, Namibia and Zambia dialogued and established a regional Tsetse eradication initiative called the Kwando-Zambezi Regional Tsetse Eradication Project. Through this initiative, a Tsetse Transboundary Free Zone has been established.

### Another action issue of the ODMP with an agriculture theme is reduction of livestock-wildlife interactions, with the critical activities being to improve maintenance of veterinary fences; mount public awareness campaigns on livestock disease control strategies; and assess the feasibility of providing livestock watering points in the sand veld areas. Stakeholders consulted are in agreement that livestock-wildlife interactions give rise to conflicts in the Okavango Delta and that these conflicts arise as a result of some wild animals such as elephants causing damage to the farmers’ crops, while some carnivores kill farmers’ livestock. Generally, DWNP has identified hotspots for human elephant conflicts in the ODRS. The hotspots include areas in the panhandle especially around Seronga area. In an attempt to mitigate the elephant problem, DWNP is promoting the use of chili pepper around the crop fields with the aim of scaring elephants away from crop fields. Presently, besidesdevising strategies of controlling problem animals, DWNPis also developing an elephant management policy.

### This mid-term review has noted that in order to foster co-existence between people and wildlife, the Government instituted a compensation policy, whereby famers are paid compensation for damage caused to farmers’ properties. Farmers have been decrying the low compensation rates relative to the damage caused (Kgathi et al, 2012; Mmopelwa and Mpolokeng, 2008). It was revealed at the thematic area workshop that a consultant was engaged to develop veterinary fence maintenance programmes and that the Department of Animal Health and Production continues to carry out veterinary fence maintenance. Nonetheless elephants continue to damage these fences. However, it was also revealed that the challenge facing the Department is that elephants continue to damage the maintained fences. Another challenge facing DAHP is that poachers who carry buffalo meat from within the fence into livestock areas, introduce foot and mouth diseases into these areas. With regard to the mounting of public awareness on livestock disease control strategies, this is being done on a continuing basis by DAHP through the sensitization of the public on the importance of vaccination programmes. In effect this critical activity in the implementation of the ODMP is being executed.

### This mid-term review of the ODMP noted that an assessment of the feasibility of providing livestock watering points in the sandveld areas as a means of reducing livestock-wildlife interactions has been carried out. Some of the recommendations of the feasibility study include:

- Location of boreholes in strategic areas to avoid the concentration of livestock in few watering points to avoid damage and destruction of the ecosystem around watering points; and

- Formation of water management committee in such areas to monitor and maintain the use of boreholes and maintenance of boreholes.

### As mentioned earlier, the ODMP final document did not come out strongly or clearly on arable agriculture in its action plan. The mid-term review of Component Sector Reports however revealed that the Land Use and Land Management Plan component made recommendations for arable agriculture in the ODRS. This observation highlights the inadequacy of the level of integration of recommendations of ODMP Component Reports into the final overarching ODMP document. This is another gap in the ODMP.

### Based on soils suitability map developed by the Land Use and Land Management Plan, the Plan noted that in terms of fertility, areas around the villages of Nokaneng, Tubu, Habu, Tsau, Makakung, Sehithwa, Maun and Matlapaneg have high to moderate fertile soils. Consequently, the Plan formally zoned existing arable land around the settlements for arable agriculture, which should be placed under maximum utilisation. This recommendation was not adequately integrated in the final overarching ODMP. In addition, the mid-term review of the ODMP showed that the issue of flood recession agriculture (Molapo farming)was  downplayed by the final ODMP document, even though the Land Use and Land Management component of the ODMP project recommended the continuation of Molapo farming along the banks of the river, with a 200 m development free zone from the banks of Okavango River along the Panhandle. This is another case of inadequate integration of recommendations of Component Reports into the ODMP. According to stakeholders consulted there are a number of constraints faced by Molapo farming. These were pointed out to include the fact that farmers cultivating Molapo fields do not have de jure property rights to these fields and as such do not qualify to be provided with free or subsidized production inputs, such as seeds, by Government, as those farmers who own dryland fields. It was further noted from stakeholder consultations that crop damages by wildlife in Molapo fields are not compensated as those in dry lands fields. It is a widely held view amongst stakeholders consulted, that while it has been found that higher crop yields obtained under Molapo farming can contribute to household food security, it appears that the Government does not support Molapo farming. Stakeholders were therefore in agreement that while Government may not support Molapo famers by proving them inputs such as fertilizers, it should at least provide them with inputs such as seeds and compensate them for crop damages by wildlife in Molapo fields. In the same vein, the sentiment echoed by stakeholders consulted, is that while Government may not issue farmers with certificates for Molapo fields, it should carry out assessment of areas that are suitable for Molapo and then advise accordingly where Molapo farming can be carried out in the ODRS.

## SOCIO ECONOMIC THEMATIC AREA

### Action items/issues and critical activities that are socio-economic in nature, meant to be addressed through the ODMP implementation process, are as set out in the ODMP action plan. The mid-term review exercise of the ODMP as it relates to the socio-economic themes shows that while considerable progress has been made in terms of implementation of programmes and projects as recommended by the plan, quite a number have not been implemented.

### The development of socio-economic opportunities to improve the livelihoods of the Okavango Delta stakeholders is key to the realization of the strategic objective of the ODMP. However, consultations with stakeholders revealed that there is a wide spread consensus that this strategic objective have not been fully achieved to the set target levels. This, according stakeholders consulted, include the fact that a number of conditions/actions need to be met and carried out which to a very large extent have not been accomplished. These include the preparation and implementation of guidelines for mainstreaming of HIV/AIDS, gender and poverty into the ODMP implementation process. For this to happen, mainstreaming tools and guidelines for their implementation were supposed to have been prepared by DEA, as well as the holding of workshops for sectors for utilisation of the tools.

### Responses from interviews and outcomes of stakeholder consultations point to the fact that more needs to be done in terms of mainstreaming poverty into the implementation of the ODMP. The consensus is that poverty is a threat to conservation, in the sense that it drives residents of communities in the Okavango Delta to poaching and exploitation of natural resources in an unsustainable manner. This is because most rural communities in ODRS lack financial capital and depend on natural resources for livelihoods. While arable and livestock farming are important livelihood activities for improving economic conditions at the household level, they are prone to shocks such as outbreaks of diseases, drought, flooding etc, which affect poor rural communities adversely, as they cannot withstand these shocks, due to their very limited economic strengths. The poverty reduction measures that are already in place were put to question, as they do not seem to be yielding the desired results of improving livelihoods of rural communities in the Okavango Delta. The consensus from stakeholders was that while mainstreaming of poverty into ODMP will be beneficial to the people of the Delta, new policy directions should be explored, which are aimed at enhancing the socio-economic well-being of the people. This will be elaborated at the Draft Report stage, when recommendations are made.

### The thematic area workshop noted with emphasis that with the high prevalence rate of HIV/AIDS in Ngamiland District, poverty is further exercabated. This is because HIV/AIDS affects productivity levels in a negative way in the sense that those members of the communities who are afflicted with HIV/AIDS cannot meaningfully engage in economic beneficial activities. Mainstreaming of gender into the ODMP implementation process, it was generally agreed by stakeholders, should be a deliberate policy decision, and where possible this should be achieved by affirmative action. Gender mainstreaming was accorded very high importance by all stakeholders, so much so, that sentiments were expressed that it should be applied to all sectors of the national economy. All the above stem from the widely held view by stakeholders that female are treated less equally than their male counterparts. It was the general feeling that females are often more adversely affected by negative phenomena such as diseases, poverty, unemployment, poor levels of education etc.

### It should be noted that with regard to implementation of the critical activity of holding a stakeholder workshop for sectors on the utilisation of  the mainstreaming tools, it is noted that this has not been done, due largely to the fact that the mainstreaming tools have not been fully prepared.

#### Capacity Building Among Communities to Manage Community Based Natural Resources Management Programmes (CBNRM)

### This implementation action item required in the first instance the carrying out of a capacity needs assessment of communities. To date, this has not been implemented. However, the Department of Wildlife and National Parks through its CBNRM office has been conducting workshops on natural resources management and training members of community Trusts and their Boards on Management Oriented Monitoring System (MOMS). Some of the products of these capacity building initiatives include the development of tourism related enterprises. However, it is the view from the thematic area workshops that capacities among communities to manage their resources have not yet been fully built. A major challenge in building capacities amongst communities to manage their natural resources with a view of deriving economic benefits while at the same time utilising these resources sustainably has been the lack of capacity in terms of manpower at the lead institution, which is the North West District Council to impart skills. Additionally, it came out clearly from stakeholders’ consultations, that with a multitude of supporting institutions, there is lack of coordination in the way and manner capacity buildings efforts are being carried out.

### All stakeholders consulted are of opinion that CBNRM Policy (approved in the year 2007, i.e. after ODMP proposal and formulation stage) is a sustainable (and effective) solution in giving communities incentives to engage in conservation activities and poverty reduction. With regard to this, there is a consensus among stakeholders consulted that opportunities for income earning activities under the CBNRM programmes implemented so far in the ODRS have to a certain extent contributed to  evidences of human-wildlife co-existence together with signs of responsible natural resource utilization, management and policing by communities involved.

### It is also observed that though the CBRNM policy is very relevant as a planning and development approach, there is a gap between policy intent and its implementation. This is primarily the consequence of insufficient institutional capacity and know-how (GOB, 2003: Government of Botswana, 2003-National Development Plan (NDP) 9, 2003/4-2008/9, Mid-term Review Report, Ministry of Finance and Development Planning, Gaborone).  As stated by the relevant stakeholders consulted, CBOs lack appropriate skills and mechanisms to manage funds and undertake cost benefit analysis of proposed investments in enterprises or social services. Furthermore, they lack expertise in identifying investment opportunities, feasibility analysis, project implementation, and to monitor their business performance.  It is, observed that communities in CBNRM programme have a tendency to engage in the same types of projects in different areas. In this regard, it is not uncommon for most CBOs to engage in establishing camp sites, and hence failing to diversify their enterprises.

### There is an agreement among stakeholders consulted that CBRNM’s community enterprise investments have not generally been successful and the delivery of social service is often not sustained. However, this problem can also be attributed to conflicting Government policies (for instance, the National Settlement Policy does not allow development and servicing projects to be undertaken in “ungazetted” settlements).  In addition, it is a widely held view among the stakeholders and community members consulted that the income from the CBNRM initiatives has failed (and still is) to make an impact at the household level. This results in perceptions that the only people benefiting are CBRNM/Trust employees and committee members through sitting allowances. It was highlighted that the present CBNRM’s enterprise/trust model promotes resource conflicts and denies economic interest groups and other community members access to CBNRM resources.  The need for a new CBRNM mechanism that would improve management of CBOs and distribution of benefits to households was highly emphasized.  It is expected from such a new mechanism to promote joint venture partnerships and other enterprise models, where the risks and benefits of commercial investments can be shared. It is noted that such mechanisms exist – it is just the political will to sanction their adoption and use that is needed. (Johnson, 2008).

### With regard to the above, there seems to be an agreement among all stakeholders consulted that community members in the Delta (especially the poorest ones) remain concerned that their access to natural resources was reduced without giving them a suitable alternative means of making a living. The following are worth mentioning;

- As a result of conservation laws, as well as the establishment of Moremi Game Reserve and private concession areas neighboring the communities in the Delta, the residents of these communities find themselves cramped into smaller areas of land that cannot accommodate seasonal mobility and hunting and gathering as a means to cope with resource scarcity and as a livelihood strategy;

- The withdrawal of the Special Game Licenses (introduced by the DWNP to legitimize subsistence hunting by the poorest members of the population) has had a profound effect on the food security of many households, as they no longer have direct access to subsistence hunting. This of course encourages illegal activities, i.e. poaching;

- The commercial safari operators in the Delta give preference to non-community members for employment, and have no legal obligation to improve the livelihoods of surrounding villages. In this regard, it is a widely held view that the communities do not benefit as much as they could from tourism.

#### Access, Regulation and Monitoring of Natural Resource Use

### Local communities in the ODRS depend on the natural resources of the site as part of their livelihood strategies. The concerns raised at the thematic area workshops were that access to some of these resources is open, which in itself poses threats to the sustainable utilisation of these resources. Furthermore, it was the view of the majority of stakeholders consulted that the regulation governing the exploitation and utilisation of these natural resources is lax. The Land Use and Land Management Plan component of the ODMP noted that natural resources in the vicinity of villages and settlements could be harvested by anybody from anywhere in the country, without the express permission of the concerned communities, which results in unsustainable harvesting of these resources and untimely depletion of natural resources in the ODRS. In its recommendation, the plan noted that, in as much as the natural resources in the ODRS are an endowment for the whole country, the communities who depend directly on them for their livelihoods should be given some measure of control over who comes from where to harvest these resources. This will mean the devising of a permit and quota system for those who come from outside the communities, with the village structures playing the necessary supervisory roles.

### Still on the issue of access, regulation and monitoring of natural resource use in the ODRS, it was noted from the thematic area workshop, that in the fisheries sector, there has been a long standing conflict between commercial fishers and tour operators. As a result, the Okavango Fisheries Management Committee (OFMC) was formed through facilitation by the BiOkavango Project and the Department of Wildlife and National Parks, in order to facilitate co-management of fisheries between Government and the users. It was further noted from the workshop that the OFMC has developed a code of conduct for the fisheries sector as a means of addressing the conflict problems. The government has also developed the Fish Regulations of 2008.  As per these regulations government issues fishing licenses (P200/license), but does not use the number of licenses issued to monitor fishing in the Delta. This means that any number of licenses can be issued without regard to the fish stock of the system. Furthermore, fishers fish from any site as the fishing license does not indicate where fishing should be carried out. It was also noted that uncontrolled fishing at Lake Ngami drives away bird tourists. It was the general feeling of stakeholders at the workshop that:

- The Government should start using the number of licenses issued to monitor fishing at various sites;

- Information about the fishing sites should be captured in the licenses;

- The government should consider the use of fishing quota for monitoring purposes.

- Commercial fishing or professional fishing should operate as business or profitable enterprise as this would help in the regulation or monitoring of fishing

### With regard to forestry resources, stakeholders consulted revealed that the Department of Forestry and Range Resources (DFRR) issues resource harvesting permit (P2/permit and P15/permit for dealers). The challenge facing the Department it was noted is that there is no limit to the quantities or amounts of harvestable resources for the permits. This, the stakeholders pointed out may lead to over-harvesting and environmental degradation. There is also the problem of illegal harvesting driven by the available market for these resources (e.g. high demand of poles and reeds for construction). Stakeholders consulted were of the view that in order to achieve sustainable utilization of resources:

- Legislation controlling the use of these resources should be reviewed with a view of increasing the license fees and to match the fees to be commensurate with quantities of resources to be harvested;

- DFRR should enforce the revised legislation by checking if the users of resources harvest the resources as stipulated in their permits;

- DFRR should institute common property management regimes (Community policing) in the use of forestry resources.

## INSTITUTIONAL THEMATIC AREA

### The institutional thematic area is one of the three original thematic areas of the ODMP, with its strategic goal being “To establish viable institutional arrangements to support integrated resource management in the Okavango Delta at local, district level, national level and international (River Basin) level”. This was translated into three strategic objectives, the first being “to establish viable management institutions for sustainable management of the Okavango Delta”. On the face of it, institutional structures for driving, coordinating and monitoring the implementation of the ODMP, geared towards the sustainable management of the ODRS and its resources have been established. Department of Environmental Affairs (DEA) Regional Office has been established in Maun to lead to coordination and monitoring of implementation of the ODMP. The consensual view that came from stakeholders at the thematic area workshop is that DEA Maun Regional Office is under-resourced in terms of manpower and equipment to successfully carry out this mandate.

### In essence, the objective of strengthening capacity within DEA Maun Office has not been realized. This has had a telling effect on the overall implementation status of the ODMP. This is more so, when it is considered that the ODMP project is a huge one, with diverse sectoral action plans for implementation. The burden of entrusting the coordination and monitoring the implementation of such a plan to an under-resourced and capacity deficient institution like the DEA becomes overwhelming. The generally held view amongst stakeholders is that, apart from strengthening capacity at DEA, there should be a designated senior officer at DEA who should be multi-disciplinary in training, charged with and be accountable for the coordination and monitoring of ODMP’s implementation. Such an officer should be the single focal point of leadership in this regard. This view obviously stems from the fact that DEA Regional Coordinator/Manager is presently charged with a multiplicity of duties, which do not allow him/her to give full time commitment to assignments pertaining to the ODMP and moreover, because the office is constrained in terms of manpower capacity, it fails to comprehensively and speedily carry out its other mandates such as reviews of Environmental Impact Assessments (EIAs) and Environmental Management Plans (EMP).

### Other institutional structures which are involved in the implementation of the ODMP are the Okavango Wetland Management Committee (OWMC), District Land Use Planning Unit (DLUPU), and Okavango Research Institute. Though these bodies play significant roles in the implementation process of the ODMP, their status of being more of advisory and supporting bodies is seen as a limiting factor in driving ODMP’s implementation. This is even made worse by the fact that OWMC and DLUPU meet on an ad-hoc basis to deliberate on issues relating to the Okavango Delta. While the roles of OWMC and ORI are well defined in so far as the ODMP is concerned, they need a good measure as strengthening in capacities to adequately meet their mandates, particularly in the areas of funding. DLUPU on its part does not have a clearly defined role with regards to the implementation of the ODMP.

### It is further noted that in the implementation of the ODMP, a multiplicity of Government departments have responsibilities for the implementation of various programmes and projects of ODMP’s action plan. While this arrangement has its own advantages, responses from interviews point to the fact that the present arrangement limits integration and fosters an issues-driven approach to the implementation of the ODMP on a department by-department basis. In addition, under the arrangement whereby stakeholder departments are responsible for implementation of sectoral programmes and projects of ODMP action plan, participants at the thematic area workshop pointed out that departments are not accountable to each other. This does not augur well for coordination and cooperation in the implementation of the ODMP. It was also the general agreement that this state of affairs results in duplication of efforts and overlapping of functions, which invariably has implications on time and financial resources.

### A general challenge that repeatedly came up during the consultation process was the paucity of financial resources at DEA, Stakeholder Government departments and other bodies involved with the implementation of the ODMP. While funding for the ODMP is project-based, it is also centralized and financed from the Central Government coffers and tied to budgetary allocations in line with projects as contained in the National Development Plans (NDPs). This arrangement is a constraining factor in the funding of ODMP implementation in the sense that ODMP projects and programmes are not implemented in accordance with set delivery dates, due to funding and budgetary constraints, largely due to funding arrangements mentioned above.

### Quite a number of national policies and legislations and their provisions are applicable and relevant to the management of ODRS. It was therefore one of the strategic objectives of the ODMP action plan to harmonise legislations and policies applicable to the ODRS in order to aid and facilitate easy implementation of the ODMP. The leading agency in this regard is the Department of Environmental Affairs. What has emerged clearly from the thematic area workshop and desk studies of these relevant documents is that for a good many of these policies and legislations, their provisions overlap and in other cases there are divergences in policy objectives and/provisions dealing with the same sector. This situation has had the effect of resulting in confusions in ODMP implementation process amongst respective stakeholder departments who use these pieces of legislations and policies as guiding implementation tools.

### It is worth noting at this juncture that for effective and efficient management of the ODRS and its resources, there needs to be continuity in terms of tenure of officials who over the years have acquired knowledge and experience in matters pertaining to the delta. The situation, as noted from stakeholders, is that officers stationed in Ngamiland get transferred frequently, and more so, when their acquired experience and knowledge will be most valuable. Situations like these create vacuums, since newly posted officers have little or no knowledge of the issues of the Okavango Delta and the ODMP itself, thus leading to lack of continuity in the ODMP implementation process.

### Overall, it was noted during the mid-term review exercise that one of the militating factors against the effective implementation of the ODMP, is the fact that most of the recommendations within the various components were unrealistic, based on available resources and capacity within Ngamiland. Much still remains to be done by way of planning for and executing implementation of the ODMP. As already highlighted above, although it became clear during planning that most environmental problems are caused by lack of institutional capacity the ODMP process did not take the opportunity for necessary institutional restructuring in natural resources management(L. Mangole 2009). Inter-departmental collaboration and evolution of institutional arrangements at the local (ODRS) level is proving to be one of the most important areas where improvement of ODRS management would really yield dividends.

### It is still not clear what the role of Non- Government stakeholders, especially communities are and/or will be. The capacity and power of the coordinating department is also under question. First of all the DEA has many other responsibilities apart from coordinating the management and use of the Delta resources. (L. Mangole 2009). More is yet to be done in developing institutional understanding of the ODMP management issues and needs, to such a level that influential partners in Government are willing to play an important role in providing leadership and support in facilitating cooperation and agreement.

### DEA Regional office in Maun also has gross human resource shortage and is facing financial constraints for some time. What is a more severe problem is that the DEA, as well as other institutional structures put in place (OWMC, DLUPU amongst others) have no powers to enforce most of the ODMP’s provisions. That responsibility still remains with the sector institutions and departments over which the ODMP coordinating body (DEA) has no control.  It is noted that through OKACOM the opportunity exist to improve institutional arrangement that has the capacity to take responsibility for management of the ODRS resources (L. Mangole 2009)

## RESEARCH AND MONITORING FRAMEWORK

### The ODMP came up with monitoring plans for monitoring changes in the various thematic          areas together with tools for data/information gathering; sources of information; means of          verification; and indicators. The critical question at this point is whether the monitoring plans are being implemented and also if monitoring data is being collected, stored, shared and used for adaptive management as intended.

### It has already been acknowledged that the ODMP development was supported by construction of a fairly simple but integrated GIS-based information system (ODIS) that combines available data and allowed cross-disciplinary issues to be more readily examined by stakeholders. However, despite significant efforts in introducing ODIS, the situational survey revealed that the use of enabling information system technologies has not yet reached the “ODMP’s core business processes”. Several mutually related facts that hamper planning and management practice in the ODRS are in this regard noted as follows:

- Firstly, the stakeholders are in agreement that the ODMP formulation process was an effective way of providing the initial multidisciplinary outlook needed for the management of the ODRS. However, due to shortcomings of data collection and the absence of detailed (up-to-date) baseline data on biodiversity, status of ecology and physical functions, development of the results of studies conducted as components of the ODMP framework were bound not to have the depth or the breadth for more comprehensive integration of   biodiversity, physical functions and sustainable use of the Delta’s resources.

- Secondly, because the relevant data are not always readily available, planning and/or management decisions in the ODRS have to be sometimes made against backgrounds of fragmentary, superficial or out-of-date information. Often there are pressures for decision to be taken at a given time and therefore formulation of planning proposals must be limited to data which are available or which can be specially gathered within a reasonable time having regard to the overall program and time-table.

- Thirdly, acquisition of baseline data/maps on the current and evolving state of biodiversity, ecological, hydrological, biodiversity maps and their subsequent processing to make them useful for the purpose of  spatial planning is yet another problem. In some instances, baseline maps and related attribute data are either unavailable or not as per specifications required for a particular level of detail (site/zone). For this reason, planners / decision-makers are sometimes put in a situation where they have to compromise, with regard to quality parameters such as: scale, content, completeness, currency, spatial accuracy and presentation. In this regard, there is a common opinion that ‘planning in the ODRS sometimes lags behind the realities on the ground’. In such situations the credibility of the planning/decision making process is at a stake.

### Nearly all stakeholders consulted are of the opinion that while there have been considerable efforts made to collect and share data relevant to the formulation of the ODMP , an overall data-gathering framework that coordinates and harmonises the data gathering and formatting process ( as envisaged in the Plan)  is still not available. Such Monitoring and Evaluation framework and data harmonization procedures have been established and agreed in the Research and Monitoring Strategy Report, which was part of the ODMP’s Research and Data Management Component. It was to help establish standard monitoring and evaluation frameworks to enable comparisons between sites within the ODRS, as well as produce indicators for monitoring of long-term changes in biodiversity, ecological, hydrological and resource stocks in the ODRS.

### In addition to the above, this mid-term review of ODMP implementation practices revealed that data collected by government departments, non-governmental conservation and research organizations on physical functions/resources use /biodiversity/hydrology/environment in the Delta are largely fragmented, inconsistent and incomplete. The following were also revealed:

- None of the monitoring efforts, including those being carried out within  ORI’s Okavango Delta Information System (ODIS) are adequate enough to provide a comprehensive assessment and to draw accurate conclusions on the Delta’s ecosystem and biodiversity status and trends;

- There is a lack of disaggregated data suitable for site (large scale) level planning and management within the ODRS;

- Although a wealth of data and information may be available, it takes time to seek them out among the many data collectors and to ascertain the scope and reliability of the data. Data must then be compiled into a usable format that is consistent and meaningful before data analysis can be initiated.

### This has greatly contributed (and still is) to uncertainty in the ODMP’s implementation and decision-making processes. The key problem at this point in time relates to the prevailing decision–making process which lacks appropriate data/knowledge base capable of:

- Supporting implementation of the adaptive management process (as originally envisaged and agreed in the ODMP) through monitoring of activities and increasing knowledge on the current status and trends in the Delta;

- Rationalising complex information into simple planning and management outcomes that can be applied to small pieces of land and or Zones within the ODRS to ensure accountability in the conservation of biological (and cultural) resources in any proposed changes of land-use;

- Highlighting areas of potential conflicts between three sets of mutually related factors, namely locations, development actions and environmental effects; and draw conclusions  for immediate conservation action, or in the longer term, for adjustments in land-use planning that incorporate environmental/hydrological/resource use or biodiversity conservation requirements.

- Increasing understanding of the Delta ecosystem and biodiversity and making informed decision   on the root causes of threats to the ODRS sustainability;

### In summary there is a widespread agreement among stakeholders consulted that the absence of a strong baseline data on biodiversity, status of ecosystem and physical functions in the ODRS have contributed to delays in the implementation of critical activities of the ODMP’s Research and Monitoring Action Plan, which is a crucial element of the ODMP implementation process.

### The survey also revealed full stakeholders’ awareness that ODMP’s Research and Monitoring framework implementation will  be a difficult task requiring a great deal of co-ordination and crossing of organizational barriers where opportunities for collaboration, data and resource sharing, are not yet effectively resolved and/or established. This inevitably calls to question, the sustainability of the Monitoring and Evaluation Framework as originally envisaged in the ODMP’s Component Report. A strong support for the improvement of ODIS, capacity development and its eventual conversion into an overall ODRS data-gathering and analysis framework would also play a crucial part in creating opportunities for more effective management of the ODRS.

## COMMUNITY PARTICIPATION, INVOLVEMENT AND OWNERSHIP

### One of the critical activity expected to be carried out in the course of implementing the ODMP is the engagement of stakeholders on a continuous basis through participatory methods, and in the process, raise public awareness, enhance knowledge and create platform for information exchange and learning about the ODRS. Even though all relevant government departments are involved in fostering community participation and involvement in the ODMP process, DEA and ORI are the lead agencies in this regard. This mid-term review exercise revealed that DEA has been holding participatory meetings and consultations with communities on topical issues affecting the ODRS to ensure that there is continued meaningful participation in the ODMP implementation process. These consultation meetings are still on-going.

### ORI also plays important supportive role in applying participatory methods in ensuring community involvement in the ODMP process. It was noted from the stakeholders’ workshop that ORI no longer has a budget for this, and therefore is no longer playing its role in enhancing community participation as it ought to.

### Communication with communities is of great importance on all matters than affect them. This should not be viewed simply in terms of negotiating for community access to natural resource use rights. Such consultation should also focus on issues of conservation and sustainable use of resources of the ODRS. Communication with community by DEA should of necessity focus on building trust. Communities’ ability to manage the Delta sustainably can seriously be undermined by communication break downs and when they are not provided with the right information.

### The situation in the ODRS is far too complex to believe that recognition of traditional land and resource rights is going to solve per se conservation problems in the Delta. There are many socio-economic problems affecting the issue, notably poverty level which increasingly push people towards unsustainable practices (poaching, over-harvesting) .

## INFORMATION DISSEMINATION (PUBLIC OUTREACH)

### There is a consensus among stakeholders consulted that effective communications and information dissemination is essential to the ODMP to keep the key stakeholders informed and committed, and to inform other interest groups and the wider community. Information on the progress of the Project has been disseminated amongst stakeholders mainly through the reporting framework, as well as through stakeholders’ and community workshops.  A brochure outlining the objectives and outputs of the ODMP has also been produced, and an ODMP (ODIS) Project website is maintained within ORI. The website was (and still is) an excellent source of information (Project documents, GIS and related attributive data, internal reports, proceedings of meetings etc).

### Despite the availability of information on the ODMP Project, it appears that many stakeholders consulted did not know much about the ODMP’s progress and achievements outside their own area of interest. Consultations revealed that most of those not personally engaged in the ODMP knew little or nothing about it. Few stakeholders consulted had visited the ODMP (ODIS) website. This may reflect the high staff turnover, but does indicate the need for a more active communications effort. Surprisingly, some stakeholders consulted claimed that they did not frequently use the Internet for their information requirements (sometimes because of poor connections), indicating a greater need to promote its use.

### It is a widely held view that the ODMP is regionally (internationally) important, and should be widely reported and promoted. While a comprehensive communication strategy was developed as a part of the ODMP, no position was identified to continue to implement this strategy and the DEA Regional Office Coordinator has had to undertake this task in addition to his other duties.

3

# KEY FINDINGS OF THE ODMP MID-TERM REVIEW AND   GAPSIDENTIFIED

# KEY FINDINGS OF THE ODMP MID-TERM REVIEW AND   GAPS IDENTIFIED

## GAPS IDENTIFIED

3.1.1	This section of the Report is aimed at presenting gaps or omissions in the ODMP in terms of what critical recommendations that were not made by the ODMP and/or issues not addressed by the plan. It also include an assessment on how adequately the ODMP integrated recommendations of the component Reports.

3.1.2	Following from this mid-term review of the ODMP and all the analysis made, the following gaps were identified:

Lack of a Shared Regional Development Strategy:

3.1.3	Ngamiland District in general and the ODRS in particular have a history of rapid population growth. Despite the substantial resource commitment over the decades to growth management, the fragmentation of policy and implementation process across many organizations have created the perception that growth in and around the ODRS continues largely unchecked and without any overall strategy. It is a widely held view among stakeholders consulted that the ODMP paid little attention to the issues of population growth and overall economic development, especially from the point of view of the ODRS’s vulnerability to development pressures and changes.

3.1.4	Accordingly, there is a need for ODRS-specific Regional Development Strategy which will take into account key driving forces such as population growth and movement, demographic change, the increasing number of households, transportation and other infrastructural needs, economic changes, climate change and their spatial implications. Furthermore, it is noted that on an environmental level, there is a lack of common sustainability thread across all component reports that could have been used to pull them together in a more cohesive manner.

Narrow Focus on Biodiversity

3.1.5	As already emphasized, there seems to be a widespread agreement among stakeholders consulted that the ODMP’s focus on biodiversity is too narrow, i.e. restricted mainly to a few species with no integrated biodiversity program. It is, furthermore noted that the ODMP did not focus enough on key issues and processes that would enable the ODRS to be maintained and wisely used as a functional ecosystem. Almost all stakeholders were of opinion that the ODMP’s approach to biodiversity conservation in a flood pulsed system like the Okavango is not helpful at all. The emphasis should instead be on securing higher level processes that drive the system and target management on system level threats/issues to biodiversity, as well as how this higher level process will affect planning and management at all levels.

Biodiversity Research and Data

3.1.6	In the ODRS, gaps remain in native vegetation, threatened species, and other core biodiversity research and data. Research to fill existing vast biodiversity data gaps and data networks to openly share key information between stakeholders is vital to inform government policies and legislative changes to protect the ODRS’s  biodiversity. Sharing of biodiversity information across and within government agencies, NGOs, private sector and the community is poor and is a key issue which needs to be addressed.

Climate Change, Land Use and Biodiversity

- It has already been pointed out that little work has been done on the impacts of global climate change on the Delta’s water inflow and biodiversity. On-going work at ORI suggests that global climate change is expected to significantly magnify the impacts on changes of human interventions on the water resources in the delta.  The Initial National Communication Strategy (2001) also suggested that Botswana is highly vulnerable to the impacts of climate change. Temperatures are predicted to rise by 1oC-3oC during the next 100 years due to greenhouse gas emissions. Rainfall models for Botswana are less consistent; however, an overwhelming majority of the models seem to suggest a general decrease in rainfall for Botswana.

- It is also considered worth-mentioning that characterizations of more complex relationships between climate change, land-use change and biodiversity in ODRS are missing and they are currently limited by a lack of process understanding, data availability and inherent scenarios uncertainties. Given the importance of both climate change and land-use change in influencing biodiversity, studies that include only one or the other driver are likely to inadequately assess impacts.

Effects of Climate Change on Tourism Development

- Globally, tourism development, particularly the business side of it, is affected by climate change. Climate change impacts on natural resources which are the key products of nature-based tourism developments such as in the ODRS. While this is the case, climate change and its impacts on tourism and the ODRS as an ecosystem were completely ignored or omitted by the ODPM. The ODRS is subject to climate variations, for example, in the last five years, it has witnessed in flooding patterns. This invariably has effect on the tourism business identity. However, such issues were not addressed by the ODMP.

Impacts of Climate Change on Livelihoods

- There is little understanding of how climate change (desiccation of river channels or flooding) is going to affect water dependent livelihoods, such as fishing. There is also limited understanding of how households have been coping or are likely to cope with the impacts of climate change and what implications this might have on achieving the objectives of the ODMP. These are important issues and questions which ought to have been addressed by the ODMP, but were left out.

Hydrology and Water Resources Component

- Although several threats to the Okavango Delta were identified in the ODMP’s Hydrology and Water Resources Component Reports, these are not explicitly captured in the ODMP Action Plan. For instance under the action plan for Strategic Goal 2, the only key issues captured are that DWA has to improve water quality and sediment transport monitoring, while there is no action plans for issues such seismic activity,  climate change and potential large scale abstractions particularly in upstream areas of the Delta. One of the major limitations identified during calibration of the Integrated Hydrologic Model of the Delta was the lack of continuous good quality time series data on hydrology and climate change with good spatial coverage within the Delta.  The ODMP lacks an action plan for data collection for other components of the hydrology component, save for water quality and sediment monitoring. The danger is that, as the plan moves forward in its implementation, these might be left out.

Impacts of Potential Large Scale Water Abstractions in Upstream Areas of the Delta

- At the time of formulation of the ODMP, consideration was given to the possibility that political stability will return to Angola and with that, there will be increased use of water for development purposes from the Angolan rivers, including that from the Cubango. This scenario will subsequently lead to reduced flow of water to Botswana. The ODMP did not in this regard, consider the impacts of large scale water abstractions in upstream areas of the Delta and come up with strategies/options for dealing with such impacts or situations. This is seen as a serious gap.

- The implications of the impacts of reduced flow of water into the Okavango Delta are clear, when it is considered that water supply to Botswana is a trans boundary ecosystem service and that it is common knowledge that water flowing from the country of Angola contributes to the freshwater reserves of Botswana (Gumbricht et al, 2004). Furthermore, riparian households collect water directly from the river; catch fish; harvest edible and medicinal plants and practice flood recession farming in the Delta. The Delta also supports a large tourism industry and a huge ecological biodiversity. The Okavango River also provides a medium for traditional transport and communication, primarily through the use of boats.

- According to OKACOM (2011), the Government of Angola proposes to have large-scale irrigated agriculture schemes, whereby in the medium term, about 270,000 hectares of land are proposed for irrigation along the Cubango Catchment with an estimated water requirement of 3510 Mm3/annum. However this should be seen as a worst case scenario not a given. An additional three large irrigation schemes are proposed in the long term, bringing the total irrigated land to 490,000 hectares, with a total requirement of nearly 6,400 Mm3/annum (OKACOM, 2011b). All these will definitely lead to considerable reduced flow of water to Botswana.

- For a continued flow of water that drives economically important activities in Botswana, there is therefore the need for the government of Botswana to consider instituting Payment of Ecosystem Service (PES) for the supply of water. PES is defined by Wunder (2005) as ‘voluntary transactions where a well-defined environmental service or land use likely to secure that service is being bought by at least one environmental service buyer from at least one environmental service provider, if and only if the environmental service provider secures the environmental provision’. The principle behind the PES is that individuals, communities, corporations or Non-Governmental Organisations should be compensated for undertaking certain actions or land use practices that increase the provision of ecosystem services at the local, regional or global levels (Jack et al, 2008). The modality of payments would normally be worked out by the two countries.

Area Specific Land Use Regulatory Framework: (ODRS Development Control Code)

- It is noted that the ODRS Integrated Land Use Plan has a strong focus on the “traditional master planning approach” which aims at controlling land use and development through a zoning system and regulations. Essentially, it is concerned with the location, form, amount and harmonization of land development required for various space-using functions. The planning emphasis was on the preparation of a land use plan that prescribes the physical use of land in the desired final situation. It is a widely held view, expressed during stakeholders’ consultation that this land use planning approach has proven to be not quite adequate to deal with the present situation in the ODRS. Specifically the plan has been criticized of being inflexible in allowing land use changes or special development projects at locations where opportunities are evident (issue of game ranching for instance). However, it was also noted that strategies and/or policies for increasing flexibility of land use designations suggested that flexibility work best if it grows out of thoughtful regulations that emphasize the connectivity and links among the uses. Otherwise, results may be haphazard if authorities simply enable multiple uses without providing area-specific standards and guidance on the desired range of mixing of land uses.

- It is also a widely held view that the national Development Control Code and Urban Development Standards (of which the ODRS Land Use Plan and related plans of lower order rely on) in their current forms cannot be said to be responsive to present day complexities and peculiarities of the ODRS. In summary, they do not  include details and  land use regulations that address the ODRS zones’ specific peculiarities, and as such they are not capable of assisting or guiding the relevant authorities in determining whether a development will be consistent with zones’ sensitivity, as well as with the nature of future development sought for each zone in the ODRS. In this regard, a sensitivity map will be needed to guide sustainable physical developments in the ODRS.

- In order to provide for flexibility, clarity, consistency and ease of use, it is proposed that ODRS-Specific Guidelines or Land Use regulatory framework (Local Development Control Code) be developed as a means of implementing the Land Use Plan and related plans of lower order in the ODRS, through addressing and regulating zone specific peculiarities. Higher order plans e.g. Settlement Development Plans for Maun, Shakawe and Gumare should have their development proposals informed by SEA.  It is, in this regard suggested that ODRS-Specific Guidance, i.e. Land Use Regulatory Framework should contain standard templates for different ODRS’s land use zone provisions. Each template would include zone-specific land use standards (zone intent/objectives, permitted activities etc.), with the opportunity for the plan’s implementing authorities to add a range of additional objectives/standards that relate to unique characteristics of the zone. It is also proposed to embed a section into each template mentioned above, which would enable the plan’s implementing authorities to include some specific principles of development control based on planning studies. These would include provisions related to unique characteristics or unique parts of the zone that are not satisfactorily addressed by the standard provisions (for instance conservation, subdivision design, minimum impact development standards, access management, and comprehensive water/wetland resource protection requirements).

Conservation Agriculture

- The Okavango Delta Management down played arable agriculture during the planning process as it sustains a large part of the rural population. Most subsistence agricultural production in the ODRS and in most of Botswana adheres to the principles of conventional agriculture which involves exposure of the soil to the forces of soil erosion. Conservation agriculture, which entails minimum or no tillage, can contribute to sustainable agriculture and rural development through improvement of efficiency in the use of inputs, increasing farm income, improving or sustaining crop yields, and protection and revitalization of the soil (Dumanski, et al. 2006). According to Dumanski, et al. (2006), the combined social and economic benefits gained from combining production and protecting the environment, including reduced input and labor costs, are greater than those from production alone. Since the overall objective of ODMP entails sustainability and conservation of resources, conservation agriculture should be part of sustainable farming systems in the ODRS.

- The revival of sustainable farming practices in the ODRS, through introduction of policy measures and proper training in conservation agriculture, is seen as a more effective way in ensuring the long-term viability and wise-use of the ODRS.  The knowledge gap concerning the environmental effect of conservation agriculture, calls for immediate action in the preparation and implementation of education / training programmes specifically designed to address the educational needs of rural population in the ODRS.

Mining in ODRS

- The Okavango Delta Management also down played the issues of mining in the ODRS. Two issues are of particular concern. The first relates to the lack of planning, statutory and other means in sterilizing of ODRS’s mining reserves (if any) and delineating areas in the ODRS, i.e. where mining should be discouraged, so as not to significantly impact on biodiversity. It is noted though that mining cannot take place in a World Heritage Site. This should be a serious concern, as the Delta in all probability will soon be listed as a World Heritage Site.. This issue is seen as a major stumbling block in the ODRS. The second issue relates to a concern of environmental assessment procedures for Mining. It appears that presently, an EIA is only required for mining rights and not for prospecting. This could, in some cases, permit activities to go ahead which have significant impacts on biodiversity in the ODRS.

- Of particular concern is the concept of biodiversity offsets, as a method of compensating for unavoidable harm to biodiversity caused by mining and similar development projects. Though much hesitation surrounds the implementability of this concept, it is observed that it has no mentioning in the present ODMP. Overall, it is considered important to embark on better understanding of the mining and biodiversity issues and management methods together with best practices in the ODRS.

Hazardous Waste Materials

- While hazardous waste materials are mentioned in the ODRS’s Liquid and Solid Waste Strategy, the management of hazardous materials is not mentioned at all in the ODMP main document and in the ODMP Action Plan. In this regard, hazardous waste materials are given less attention. It is therefore possible that this kind of waste can be overlooked by tourism operators and stakeholders within the ODRS.

Tourism Competitiveness of ODRS

- The measuring of the tourism competitiveness of ODRS as a World Class Tourist Destination is not being carried out. The need to measure competitiveness of the Okavango Delta as a world-class international tourist destination has been suggested in the ODMP, but this action item has been delayed. As a result, there is need to appoint market research consultants who will:

- Periodically measure the competitiveness of the Okavango Delta as a world-class international tourist destination through time;

- Ensure remedial interventions;

- Ensure competitive advantage and positioning of Okavango Delta as a premier tourist destination and that remedial interventions are implemented.

- Visitor satisfaction studies have also not been conducted in the ODRS. As a result, the ODRS is being developed and marketed as a world class tourism destination with little information on the level of visitor satisfaction.

Compilation of Detailed Inventory of Tourism Resources and Attractions In the ODRS

- There has been no compilation of detailed inventory of tourism resources and attractions in the ODRS. The ODMP recommended that the Tourism Monitoring Programme should be established and it should identify, describe and detail all tourism resources and attractions in the ODRS. The Tourism Monitoring Programme should keep this inventory current. The inventory of tourism resources and attractions should be made available to all interested and affected parties. In this regard, there should be assurance that the tourism monitoring programme is functional; all data fields effectively captured, verified and kept current. Ensure that there an effective data dissemination system is in place and functional. It is also important to ensure that all data from the tourism monitoring programme is freely available to all interested parties. Such a Tourism Monitoring Programme does not exist in the ODRS. As a result, the absence of a Tourism Monitoring Programme means that impacts of tourism activities and infrastructure development on the tourism resource base cannot be stated with certainty

Cultural Identity Support

- A strong sense of cultural identity is a dimension which seems not to have been tackled comprehensively in the ODMP. It primarily refers to the survival of a vital body of traditional ecological knowledge, which allows community leaders and members to understand key management and protection issues and needs, in relation to the ODRS’s land and resources. Cultural identity dimension also implies maintaining alive, the community values and institutions and encouraging a sense of pride in the communities about what they are and the heritage they have.

- Revitalization and strengthening of traditional knowledge is another key strategy that must be addressed in the ODMP in order to strengthen the links between the people and the Delta. This can be done in multiple ways, but the fundamental principle is to ensure inter-generational transmission of knowledge about the ODRS and its resources. Indeed, there are evidences of a breakdown in the intergenerational transfer of local knowledge and skills (mekoro, game tracking, craft) in the ODRS, making it also one of the critical issues that may affect the community’s cultural continuity and appreciation in the long run. As most of the young children spend time away from home in boarding schools distant from their homes, they cannot participate in the daily chores and therefore cannot learn the skills appropriate for local livelihood strategies.

Youth Empowerment

- The ODMP did not come up with strategies or recommendations on how to mainstream the youth and their empowerment into the ODMP formulation and its implementation. This is considered important, given the fact that the youth constitute over half of the population of the ODRS and this human capital is seen as one of its greatest assets. There was therefore the need for the ODMP to have addressed such issues as youth unemployment, entrepreneurship etc. in its socio-economic themes.

## Other Gaps

- Another major gap identified in the mid-term review and gap analysis of the ODMP, is that there was no appropriate assessment of capacity within the Ngamiland District Departments and stakeholders to implement the various recommendations of the ODMP. As it has turned out, this MtR has revealed that capacity is lacking in most of the implementing stakeholder departments, in terms of manpower and funding. This situation has contributed in no small measure to the non-implementation of most of the ODMP recommendations.

- It is further noted that the ODMP was not properly aligned to the District Development Plan and National Development Plans at the time of its formulation, in terms of timeframes and projects and programmes contained in the DDP and NDP. This has resulted in recommended projects and programmes of the ODMP not being budgeted for in the NDP. This has affected successful implementation of the plan.

## SYNTHESIS OF FINDINGS

    - This section of the report is a synthesis/summary of the mid-term review of the ODMP and goes on to present in a tabular form, the implementation status of the ODMP, action item by action item.

    - It must be acknowledged that the ODMP project is huge, complex and ambitious in its scope. Based on the findings of the mid-term review of the plan and the general feelings of all stakeholders consulted, it can be concluded that the performance of the ODMP and its implementation thus far, has significantly not been very efficient and effective.

    - There is a consensus however, amongst stakeholders consulted that the ODMP has helped in bringing the key stakeholders together and building support, especially with regard to propagating the ecosystem-based approach, wise use and management of the resources of the ODRS. Several interviewees stated that the aspect of mutual learning fostered by the ODMP projects and programmes, improved stakeholders’ cooperation (especially at the District level) and inspired all stakeholders to continue working closely together. For instance joint events (eg OWMC, DLUPU and other stakeholder meetings) and other coordinated activities such as the Biokavango Project, represent good examples of cooperation within the ODMP framework.

    - With regards to the achievement of ODMP’s overall goal and strategic objectives, an appraisal of the situation on the ground, revealed that progress towards achieving the overall goal of the ODMP which is “To integrate resource management for the Okavango Delta and ensure its long-term conservation and sustainable use of its natural resources” and its strategic objectives, have not been very significant. Although the ODMP set out sound action plans/items for implementation, nearly all stakeholders consulted are of the view that the plan has not moved forward adequately enough into the operationalisation phase. There is, in this regard, a strong stakeholders’ feeling that the ODMP is losing momentum and stakeholders’ support, built up during the formulation and approval stages.

    - A major implementation drawback of the ODMP is the failure to ensure that the agreed projects/action items were reflected in relevant Government Stakeholder Departments budgetary allocations.

    - Table 3.1 below is a summary of ODMP’s implementation status in terms of each action item as set out in the action plan.

Table 3.1: Summary of the ODMP’s Implementation Status: Action Item By Action Item

| Action | Stakeholder(s) Responsible | Status/Impact |
| --- | --- | --- |
| Biodiversity Related Action Items |  |  |
| ##### Manpower capacity of the fisheries division needs to be addressed | DWNP | (Implementation Ongoing) ###### As of now, the Fisheries Division in the DWNP appears to be relatively well-resourced in terms of the number of personnel that are employed. ###### Staff training is clearly an issue, and while some of the staff at the regional offices have degrees in the biological sciences, there are currently no trained fisheries scientists stationed in the Delta. Staff training at all levels in fisheries management and extension would greatly increase the efficacy of the organisation. ###### It is evident that the Division operates under some financial constraints which limit its ability to carry out its mandate. Most notably the lack of suitable transport to operate effective compliance operations appears to be an issue. In this regard, the potential to develop linkages with NGOs, the Okavango Research Institute and other government departments to assist in compliance and community / fisheries related issues could be considered ###### The above discussed problems, specifically training, remain unresolved, and have been further analyzed and recommendations made in the Fisheries Management Plan. |
| ##### The long standing problem of fisheries conflicts need to be resolved. | DWNP | (Steady Progress Evident) ###### Introduction of Fish Protection Regulations (May 2008), though not vigorously enforced ###### Introduction of fishing licenses and permits, and a closed fishing season, which is being observed ###### Revival of the Okavango Fishers Association for different sectors to discuss issues of concern (stakeholder platform) ###### Development and Approval of the Fisheries Management Plan for the Okavango Delta (2012) Action required: ###### There is a need to review the current regulatory framework and make input into the new Wildlife Management Act including issue of fishing grounds zoning and access rights ###### Boat sizes only partially regulated (Fisheries officers not able to enforce the regulation due to political influence) |
| ##### Lake Ngami needs to be declared a Bird Sanctuary | DWNP in collaboration with DEA, Birdlife Botswana, Communities | (Implementation Ongoing) ###### Preparatory work is ongoing to declare Lake Ngami a Bird Sanctuary. ###### The process is spear-headed by the Committee which is led by the Botswana Tourism Organisation, with representation from community based organizations (Trusts), private sector (tour operators), NGOs (BirdLife Botswana and Kalahari Conservation Society), government departments and others. ###### It is reported that the proposal is currently awaiting ratification by the relevant Government authority ###### Active engagement of local communities in the area is required |
| ##### There is need to carry out baseline surveys on keystone species. | DWNP in collaboration with: ORI; Birdlife Botswana; Researchers; Private sector | (Limited Progress) ###### A baseline survey of the Slaty Egret was carried out by BirdLife Botswana during the ODMP formulation (in 2007). Following the baseline survey, BirdLife Botswana has been monitoring (through transect surveys and sitings) the Slaty Egret population, and reports are produced on an annual basis. ###### African Skimmers population is also monitored in parts of the Okavango Panhandle and Delta. Key breeding/foraging sites for key bird species (Slaty Egret and African Skimmer) have been identified in the Okavango, but nothing concrete is being done to protect such sites. ###### Wild dog monitoring is on-going through Non-Government Organizations in parts of the Okavango Delta. The wild dog is endangered, and monitoring results from 1995 to 2008 show a population decrease while the period 2008 to 2011 show an increase. These dynamics (increases and declines) in wild dog population could be attributed to decrease or increase in availability of resources (prey species), which themselves are dependent on the variation in floods and frequent fires of the Okavango. ###### No other ground monitoring surveys for keystone species have been initiated since ODMP’s approval. |
| ##### The existing and potential breeding sites for Slaty Egret need to be protected. | DWNP in collaboration with DoT, DFRR Birdlife Botswana, Tourism sector, Communities | (Implementation Delayed) ###### It has been indicated that sites have been identified (though not all of them) ###### No protection status has been extended to the identified sites as yet |
| ##### The inadequacy of base line data on fish stocks in the ODRS needs to be addressed | DWNP in collaboration with ORI, Fishing community Ministry of Fisheries and Marine Resources, Namibia | (Some Progress Made) ###### The objective of setting up a fish stock monitoring programme has been achieved and is ongoing. ###### Fish stock monitoring is carried out by the Fishery Division of DWNP 4 times annually in selected areas of the Okavango Delta and Panhandle. ###### There is no comprehensive baseline data on fish stocks of the Okavango Delta and Panhandle. It is therefore unclear whether the fish stocks of the Okavango Delta and Panhandle are declining or increasing. A fisheries biologist at ORI is soon to publish a stock assessment analysis on the fisheries resources in the Delta. ###### There is need to review the DWNP’s long-term monitoring programme of the Delta fisheries for incorporation in the existing Fisheries Management Plan. |
| ##### There is need to reduce the impact and frequency of uncontrolled veld fires | DFRR in collaboration with ORI, DWNP, DoT, Tourism sector, NWDC | (Some Progress Made) ###### The ODMP’s Fire Management Plan’s prescriptions for reducing the impact of veld fire by means of reducing its frequency and intensity (including the exceptions) have not been enforced consistently; ###### The Department of Forestry and Range Resources (DFRR) is keeping and maintaining firebreaks to minimize the extent of fire-burnt areas. ###### Community Fire Management Plans have been prepared for most community areas, but capacity to implement them is lacking. |
| ##### DWNP to assess and mitigate the impact of large herbivores on sensitive habitats | DWNP in collaboration with ORI, DFRR, Independent researchers | (Limited Progress) ###### This has not been done, just for elephants in the Okavango Delta. |
| ##### Overgrazing by livestock needs to be addressed | DFRR in collaboration with TLB, NWDC, DEA, DWNP, DAHP | (Action Item Delayed) ###### This is the responsibility of the Department of Forestry and Range Resources (DFRR). ###### Biomass assessments and monitoring structures have not been initiated as yet. ###### As a result, rangeland carrying capacities are not known or implemented |
| ##### The risk of Tsetse re-infestation needs to be reduced | DFRR in collaboration with DEA, Angola, Namibia, Zambia | (Implementation Ongoing) ###### Aerial spraying of insecticides within the Delta to prevent tsetse fly spreading to livestock areas has been ongoing for several decades ###### Tsetse Trans Boundary Free Zone has been established between Botswana, Angola and Namibia. |
| ##### Sustainable use of vegetation resources need to be addressed | DFRR in collaboration with DoT, NWDC,DWNP, TLB, Private sector, CBOs, communities | (Action Item Delayed) ###### vegetation resource utilization is presently inadequately controlled, suggesting that premature and/or over harvesting for subsistence and/or commercial purposes can go unattended ###### Up until now, no detailed and continuing monitoring/mapping of vegetation resources of in the Delta has been done and/or carried out on a consistent basis ###### Although the Forest Policy has been developed by DFRR and approved in 2011, regulations controlling harvesting of mature trees for the production of poles and wooden canoes are still questionable |
| ##### The human/wildlife conflicts continue to be a problem and need to be addressed. | DWNP in collaboration with DAHP, DFRR, TLB, DoT, NWDC, DEA, Communities, Private sector | (Implementation Ongoing) ###### Human-elephant hotspots identification is on-going through the Government of Botswana/World Bank/GEF human-wildlife co-existence project, under implementation by the DWNP. ###### Mitigation measures partially undertaken (DWNP pepper project only implemented in some parts of the human/elephant conflict area (Mohembo- Gudigwa stretch) due to limited resources). ###### Human-wildlife conflict remains high, as very few farmers have adopted/ know about the chilli pepper strategy ###### More farmers exiting arable agriculture and falling into poverty (e.g. abandoning of fields after elephant raids) |
| ##### ODMP Research & Monitoring Plan - Highest priority biodiversity research topics : ###### Detailed knowledge of elephant populations ###### Impacts of fire ###### Impacts of poaching activities ###### Aquatic invertebrates ###### Important vertebrate species ###### In-stream Flow Requirements (IFRs) ###### Biodiversity indicators | UB/ORI in collaboration with relevant Government /Non-Government departments, international research & donor organisations | (Limited Progress) ###### It is observed that individual research agenda have thus far been pursued, rather than coordinated research programmes that would be more focused and comprehensive. ###### Accordingly, the added value in having a coordinated approach to research in the area needs to be realized. ###### All monitoring programmes originally prescribed in the ODMP Research strategy are yet to be developed |
| ##### Climate Change: ##### The ODMP has recommended that “the sectors such as tourism, agriculture, subsistence and commercial use of vegetation resources, water and fisheries which are likely to be affected by the impact of climate change initiate the development of coping strategies” | UB/ORI in collaboration with relevant government /non-government departments, international research org. | (Action Delayed) ###### The coping strategies, as observed in this MtR, have either not been prepared or implemented. ###### Nearly all stakeholders are in agreement that climate change issue in the ODMP is very vague, bearing in mind that there were no attempt and/or elaboration (prescriptions) of what mechanisms such as coping strategies might entail in adopting them to anticipated climate changes. |
| Hydrology-Related Action Items |  |  |
| ##### Development of Integrated Hydrologic Model | DWA | (Limited Progress - Activity Shelved) ###### Integrated hydrologic model was developed and completed by DHI between in 2005 with involvement of personnel from the Department of Water Affairs Modeling Unit. ###### Based on the MIKE SHE modelling framework, the Model provides an efficient management tool for answering “cause-and effect” questions about the interactions between the hydrological, ecological and socioeconomic functioning. In addition, the hydrological model will have very important implications for Instream Flow Requirement (IFR) studies at key points in the Okavango Delta, providing essential information for ecologists ###### This model has not been finalized and adopted for routine management and its usage (including its continuing updates that have been required) seems to be shelved. The root cause of this failure is related to lack of skills and resources. |
| ##### Establishment of Water Quality Guidelines for the Okavango Delta | DWA/BBOS | (Action Item Delayed) ###### It is recommended by the ODMP that a water quality standard for the Okavango Delta should be defined in terms of the goals for the utilization of the water for domestic, agriculture, and maintenance of habitats. ###### Although the Botswana Bureau of Standards has established standards for drinking water and effluent discharge which have to be adhered to, standards for other uses have not yet been established. It is also important to take into consideration the unique water quality of the Okavango Delta while setting these standards. |
| ##### Water quality and sedimentation monitoring needs to be improved | DWA | (Implementation Ongoing with Some Activities Postponed) ###### DWA is in process of establishing water quality monitoring system which will be based on eight (8) water quality monitoring sites in the Delta. The consulting company has been contracted and the Report is expected to be available shortly ###### Systematic sediment transport monitoring is neither included in the aforementioned monitoring system nor being undertaken by DWA, save for a few locations (4 locations) by a PhD student in 2006. ###### The water quality monitoring component is also partially addressed by the Bio-Okavango project on persistent organic pollutants. The questions of continuity of this monitoring still remain open. ###### TDA (OKACOM, 2011) has highlighted the limitations of available data and monitoring protocols in giving a comprehensive picture of the current status of, especially water quality in the whole basin, including the Okavango Delta. only a few parameters are well known and even though pollution is often acknowledged, the exact nature, source and location of the pollution are not always defined ###### The Strategic Action program (SAP, OKACOM 2011) has highlighted this as one of the most critical gaps within the TDA. |
| ##### The need to manage channel blockages to sustain communities’ access to livelihood activities | DWA in collaboration with DEA, Government Departments, Communities, private sector | (Action Item Delayed / Abandoned) ###### Nearly all stakeholders are in agreement that it was fortunate that this action item was delayed and not accomplished. ###### As strongly noted, channel clearing to maintain navigable passages is an activity that negatively interferes with ecological processes, including, significantly, the channel aggradation and avulsion process which drives ecosystem renewal. |
| ##### The highest priority hydrological research topics identified in the ODMP’s Research Strategy are: ###### flood distribution and frequency ###### validity of the existing hydrological models ###### Conducting inflow stream requirement; ###### Establish flooding patterns and flooding trends | UB/ORI in collaboration with relevant Government /Non-Government Departments, International research and donor organisations | (Limited Progress) ###### It is observed that up until now very little or none of the recommended hydrologic research topics are being implemented. ###### Individual research agendas have been pursued, rather than coordinated research programmes that would be more focused and comprehensive. ###### All monitoring data collection programmes originally prescribed in the ODMP Research Strategy are yet to be developed ###### it is expected that the “The Future Okavango Project “ (OKACOM 2011) will address these issues. |
| ##### The ODMP has recommended that predictive seismic model(s) that can be used to inform responsive action be developed | DGS/DWA | (Activity Delayed/Shelved) ###### It is observed that this recommendation has not been implemented yet. ###### During the Maun Groundwater Development Project Phase 1 (1995), seismic stations were installed in various locations within the ODRS by DWA and handed over to the Department of Geological Survey for monitoring. As observed during this MtR, these stations have since fallen into disrepair |
| ##### The ODMP’s Research Strategy has also outlined the following area of research: ###### Understanding of the different ways in which the Okavango/Cubango River Basin responds to change (climatic and hydrological) and how these affect the ecological and social processes ###### A thorough understanding of the physical, chemical, ecological, socio-economic and political factors that influence the interactions within and between society and ecosystem components ###### Directed management oriented research that answers focused ‘cause and effect’ questions | UB/ORI in collaboration with relevant government /non-government departments, international research and donor organisation | (Limited Progress) ###### The Botswana National Action Plan (OKACOM, 2011) highlighted that these research issues are crucial for enhancing the understanding of the Okavango Delta and for the formulation of appropriate management interventions. ###### It is observed that up until now very little or none of the recommended hydrologic research topics are being implemented. ###### Individual research agenda have been pursued, rather than coordinated research programmes that would be more focused and comprehensive. ###### All monitoring/ data collection programmes originally prescribed are yet to be developed |
| Land Use/Land Management -Related Action Items |  |  |
| ##### All land use and management practices should conform to the proposals and recommendations of the ODRS Land Use and Land Management plan (2005-2029). ##### This entails the declaration of the entire Ramsar Site as a Planning Area in terms of the Town and Country Planning Act (1977) and the consequent statutory requirement for a Development Plan | NWDC,TLB, DTRP/MLH | (Activity Delayed/Not Implemented) ###### The absence of this executive declaration exposed a wider strategic deficit in the ODRS land use planning and control-that which is related to the issue of legality of the Plan. ###### References have been made to the lack of any statutory Protected Area status for the Okavango Ramsar Site. Specifically, it is noted that while the Ramsar Convention creates no automatic expectation that Ramsar Site of International Importance as in the case of the ODRS should be legally protected, there is an expectation that the Government being signatory of the Ramsar Convention should have in place some form of mechanism that is capable of detecting and responding to actual or potential change in the ecological character of designated sites. ###### There is a widespread agreement that the non-declaration of the ODRS as a Planning Area has made it very difficult for land use planning and control processes to operate effectively and fairly |
| ##### For the orderly growth and developments of settlements in the ODRS, settlement development plans shall be prepared for all settlements. ##### For small rural communities, simple land use layout plans should be initiated by the VDCs and assisted by Council and Land Board officials for their preparations. All land utilisation and developments in villages will therefore be guided by such simple land use layout plans. | TLB and Subordinate Land Boards, NWDC Physical Planning Unit | (Limited Progress/Activity Delayed) ###### At present only three settlements, namely Maun, Gumare and Shakawe have Development Plans prepared and approved. Two of these plans (Gumare and Shakawe) are advisory (non-statutory) plans, while the Maun Planning Area Development Plan is statutory. ###### There are a lot of evidences on the ground proving that the absence of Settlement Development Plans, regulating settlement boundaries and growth directions have resulted in settlements sprawling and unwise use of land. The “mushrooming of un-gazetted settlements along the edges of the ODRS and along the main arterial roads that service both the eastern and western parts of the Delta have been spotted. There are now incessant calls for “gazettment” and provision of services to such “settlements”, in the ODRS. ###### Initiatives of Southern Africa Region Environmental Programme’s (SAREP) in facilitating the development of Participatory Integrated Land Use Plans (PILUP) for selected villages within the ODRS is undoubtedly a positive response in creating opportunities for more beneficial changes and environmentally sound land use and control practices at the village levels. |
| ##### Due to the presence of fault lines in the ODRS and the probabilities of seismic activities, foundations for buildings should be well reinforced, with building plans duly approved by Council Engineering Department. | NWDC, TLB and subordinate Land Boards | (No Progress) ###### ODRS represents a special case in respect to development planning because of seismic risk. Specifically, various seismic investigations pointed that Maun – Toteng area as potentially the most active seismic zone within the Delta. It was also indicated that significant seismic activity, (similar to the 6.7 magnitude earthquake occurred in 1952), is possible to reoccur in the future, posing a potential seismic hazard to any major engineering works, as well as to residents of the Delta in general and Maun Planning Area in particular. ###### There is lack of appropriate and comprehensive micro-seismic zoning of the ODRS, which prevents the preparation of a more detailed assessment of threatened areas and the development of measures that should be employed to avoid or mitigate earthquake hazards. In this regard, various studies and geotechnical Investigations in Maun carried out in the ODRS have strongly recommended the following: - Long-term seismic observations and specialist studies should be undertaken in order to prepare a proper micro-seismic zoning in the Planning Area and introduce building/engineering codes that would call for the specifications of special precautions in foundations and structural designs. - While waiting for an appropriate micro-seismic zoning, the entire ODRS should be placed in category 3k of the Geotechnical Classification - 100 year maximum probability of >8 Modified Mercalli intensity. Designs of any development scheme must, in this regard take cognisance of the high level of seismic risk. |
| ##### The Integrated Land Use Plan recommends a guideline of 200 metres from the river bank in the Panhandle within which no plots should be allocated or land development activities are to take place. | TLB and subordinate Land Boards, NWDC | (Implementation Ongoing/Enforcement Questionable) ###### Relying on the Okavango River Panhandle Management Plan, the Integrated Land Use Plan imposes rigorous restrictions on arable and other land use in the Panhandle Zone. The expansion of the area used for arable farming (dryland, molapo and irrigation farming) is generally not recommended. ###### The allocation guidelines of the Land Use Plan state that no arable plots should be granted between the river and the road on both sides of the Panhandle nor within the riparian woodland zone or within 200 m of the river and also that no pristine areas should be cleared for cultivation at all. Instead, the plan suggests the consolidation of existing arable lands . ###### At the same time, the plan recognises that all the fertile areas located either in the inter-dune valleys or near the river are already occupied . With all these restrictions and the existing distribution of occupied plots, most new allocations would have to be through enforcement of the existing regulation to repossess undeveloped plots and reallocate fields that have not been used for more than five years. ###### Almost all government officials consulted were of opinion that enforcing the provisions of the Land Use Plan in the ODRS other than in major settlements of Maun, Gumare and Shakawe, is a very big challenge. The unavailability of funding support and inadequate manpower numbers and skills levels to enforce the land use plan’s guidelines and regulations throughout the whole of the ODRS are still prominent and the most critical issues. |
| ##### No new settlements should be allowed to develop in the delta, while the growth and expansion of existing settlements should be stringently restricted. This is aimed at reducing the pressures on land and other natural resources in order to ensure conservation at sustainable levels; ##### Apply the provisions of the Development Control Code to all settlements in the Ramsar Site. ##### No further expansion of those settlements like Ditshiping, Khwai and Jao should be allowed | TLB and subordinate Land Boards | (Limited Progress/Implementation Unresolved) ###### Results of the ODMP mid-term review that the planning and land management authorities have thus far failed to effectively control (limit and rationalise) villages expansion in the Core Delta (for instance, it is noted that there has been an increase in the allocation of plots ever since Khwai became a gazette village; ###### There is the serious issue of land allocation and its control in non-gazetted settlements which is still in the hands of the traditional local authorities. It was noted that local planning authorities, (including Land Board) should consider getting statutory authorization for gaining more control over developments in these villages. ###### Almost all communities in the Core Delta pose concerns with regard to environmental quality and aesthetics. It is a widely held view that the villages in the Core Delta are presently regarded more as “obstructions to a place marketed as a ‘pristine wilderness’” rather than “cultural attraction”. ###### It was noted that local authorities’ (DLUPU’s) initiatives in identifying concerns and suggesting remedies for more effective control of all (gazetted and non-gazetted)” villages in the Core Delta are on-going. These remedies revolve around the idea of “voluntary resettlement of communities, subject to approval by Tawana Land Board and endorsement by the relevant Centered Government authorities. ###### Sentiments were echoed by some stakeholders who emphasized that the local authorities’ (DLUPU) initiatives seek to break the relationship between the local tribal communities and the Delta ecosystems in the name of tourism development and wildlife conservation. |
| ##### Streamline all structures involved in land use and land management with an umbrella coordinating body with a fulltime secretariat. This could be the DDC or the Okavango Wetland Management Committee | TLB and subordinate Land Boards , DDC, NWDC Physical Planning Unit, DLUPU, DWNP | (Implementation Ongoing/Limited Progress) ###### This Mid-term review revealed that the coordination between key stakeholders involved in land use planning, land management and development control at the local (ODRS) level has been enhanced. It is, however observed that basically DLUPU (though operating on an ad-hoc basis) has contributed to this more than the DDC, as originally recommended by the Land Use Plan. ###### Land management and development control in the ODRS still lacks the capacity to act as “whole-of-ODRS” umbrella that has the necessary degree of decision-making authority; ###### Until now, very little seems to have been done in developing institutional understanding of the ODRS planning and land management issues and needs, to such a level that influential partners in Government are willing to play an important role in providing leadership and support in facilitating cooperation and agreement. |
| ##### To further lessen the burden on TLB, given its vast area of jurisdiction, it is prescribed that some of the functions of the Main Land Board be devolved to the subordinate Land Boards, who are closer to the communities, | TLB and subordinate Land Boards | (Limited Progress) ###### This decentralization of planning and land management functions as prescribed in the Land Use and Land Management Plan, has not been effectively accomplished yet. It was noted that decentralization requires statutory authorization through amendments of the Tribal Land Act, which are at present (as noted by relevant stakeholders) in a preparatory phase |
| ##### Capacities within TLB, NWDC Physical Planning Unit and all other structures involved with land management in the Ramsar Site should be strengthened through recruitment of adequate numbers of trained and experienced staff, while at the time building the capacities of existing staff through continuous training. | TLB and subordinate Land Boards , DDC, NWDC Physical Planning Unit, DLUPU, DWNP | (Implementation Ongoing/Limited Progress ###### Not enough has been done so far in building and strengthening capacities within TLB and subordinate Land Boards, NWDC Physical Planning Unit as originally prescribed by the ODRS Integrated Land Use Plan. ###### It is a widely held view that the functions of spatial planning and professional roles of spatial planners are still not adequately given priority, especially in TLB and Subordinate Land Boards. Consequently they still lack full planning powers in meeting the challenges of undertaking the complex duties of land use planning and development control in the whole ODRS. ###### An analysis conducted by the BiOkavango Project confirmed that there are deficiencies in the operations of the Tawana Land Board and Subordinate Land Boards, especially with regards to their capacity to effectively manage land in the district |
| ##### Enhance Land management in the ODRS and developed an effective and functional land database management system. | TLB and subordinate Land Boards | (Implementation Seriously Delayed) ###### Usage of modern geo-information system at TLB is still at “infancy”. It is characterized by the limited collaboration and/or disconnection (or digital divide) across TLB’s program areas; It is noted that TLB is still plagued by problems typical of poor manual land management, information and records keeping systems and as such suffers on account of all the inherent shortcomings of these systems. ###### The TLB’s expectations from the Tribal Land Information Management System (TLMS) to provide the basis for more appropriate land and records management have not been achieved. Many (if not all) officials, as well as stakeholders consulted have expressed skepticism that TLIMS in its current form would ever succeed, given the poor state of the paper records, which should have provided input to the system. ###### It was noted that LAPCAS project (Improvement of Land Administration Procedures, Capacity and Systems in Botswana) could eventually be a realistic solution in providing effective and transparent land management services in future. ###### There is a lack of accurate and up-to-date development tracking information that would provide the basis for a “proactive” approach to diagnosis, situational (re)appraisal and prompt improvements in the ODMP and its component plans’ provisions |
| Agriculture-Related Action Items |  |  |
| ##### Overgrazing by livestock needs to be addressed (DAHP to reduce overgrazing in the ODRS) | DAHP | (Implementation Delayed) ###### It is noted by this mid-term review that the biomass assessment has not been conducted, due to lack of human and financial resources. ###### DAHP is seriously understaffed to execute the action items. Furthermore, ###### DAHP has also indicated that due to lack of financial resources, it has not been able to update on old map of 1978 for range carrying capacities. |
| ##### Improve maintenance of veterinary fences | DAHP | (Implementation Ongoing with Varying Results) ###### Although the main strategy of fencing to minimize contacts between livestock and wildlife has proven to be successful, there are still problems of regular maintenance along the fences to ensure that damaged portions of the fences are promptly mended. ###### The biggest challenges facing the Department are that elephants continue to damage the maintained fences. It is noted that while construction of fences cannot stop the movement of elephants, it has been reported that it takes a long time to repair the fences. ###### Another challenge facing the DAHP is that poachers who carry buffalo meat from within the fence into livestock areas introduce risk of foot and mouth diseases into these areas. |
| ##### Mount public awareness campaigns on livestock disease control strategies | DAHP | (Implementation Ongoing/Progress Evident) ###### It is noted that the mounting of public awareness on livestock disease control strategies is being done on a continuing basis by DAHP through the sensitization of the public on the importance of vaccination programmes. |
| ##### Assess the feasibility of providing livestock watering points in sand veld areas | DAHP in collaboration with DWA, DGS | (Further Implementation Delayed) ###### It is noted that the assessment study on the feasibility of providing livestock watering points in the Sandveld areas to reduce livestock and wildlife interactions in the ODRS has been executed as originally envisaged by the ODMP. ###### The study concluded that a detailed and comprehensive field study is required to enable cost benefit analysis to be done for the project. This would include the possible opportunity costs of increased predation as a result of wildlife behavioral change to this new resource. ###### It is not known whether the required study has been carried out and to what extent in the field the livestock sector has moved away from the Delta to the dry sandveld areas, as prescribed by the ODMP and its component reports. It appears, as confirmed by many stakeholders that the access to surface water still ties livestock sector to the floodplain pastures. |
| ##### Molapo farming along the banks of the river bank to continue, with a 200m development free zone from the banks of the Okavango river along the panhandle | TLB and Subordinate Land Boards, | (Action delayed/Unresolved) ###### It is noted that while it has been found that higher crop yields obtained under Molapo farming can contribute to household food security, it appears that the Government does not support Molapo farming. ###### Stakeholders were therefore in agreement that while Government may not support Molapo famers by proving them inputs such as fertilizers, it should at least provide them with inputs such as seeds and compensate them for crop damages by wildlife in Molapo fields. ###### In the same vein, the sentiment echoed by stakeholders consulted, is that while Government may not issue farmers with certificates for Molapo fields, it should carry out assessment of areas that are suitable for Molapo and then advise accordingly where Molapo farming can be carried out in the ODRS |
| Tourism-Related Action Items |  |  |
| ##### There is need to address the possible impacts of tourism activities on the ODRS ecosystem. (DoT to monitor and mitigate the impact of tourism in the ODRS) | DoTin collaboration NWDC, DFRR, DWNP, DEA | Implementation Ongoing /Progress Evident) ###### It was noted that impacts of tourism activities on the ODRS ecosystem are being addressed. The Botswana Tourism Organization (BTO) has since been established and has a regional office in Maun. One of BTO’s key mandates is to ensure and market responsible tourism developments in the ODRS. ###### The Department of Environmental Affairs (DEA) has also been established and has a regional office in Maun. DEA’s mandate includes that of ensuring that tourism activities in the ODRS do not negatively impact on the ecosystem. ###### BiOkavango project developed studies and made recommendations on how issues of waste management in tourism accommodation facilities can be addressed. ###### The NWDC through the ODMP has since developed waste management guidelines for the ODRS. ###### The development of Management Plans for each concession area in the ODRS ensures that operators observe Carrying Capacities and Limits of Acceptable Change; ###### Though voluntary, BTO has since developed ecotourism standards for implementation in the ODRS. The standards are meant to promote responsible tourism based on international standards in the ODRS. |
| ##### The solid and liquid waste collection services within the ODRS need to be improved. ###### Engage private sector to collect and dispose solid and liquid waste in settlements; ###### Ensure tour operators comply with provisions of waste management as contained in their lease agreements ###### Operationalise Maun landfill site through procurement and installation of outstanding equipment ###### To construct a landfill site in Gumare ###### To increase temporary storage facilities in all settlements ###### Increase operational technical staff complement from 6 to 8 by rationalising existing positions. | NWDC in collaboration with TLB, DoT, DWNP, Private Sector, Communities and associated structures | (Implementation Ongoing with Varying Results) ###### In addressing issues of waste management in the ODRS, several guidelines have been prepared. These are Solid and Liquid Waste Strategy for the ODRS developed under the ODMP Project, the BiOkavango Assessment of Liquid Waste Systems of Tourism Establishments, and the recently approved Guidelines for Liquid Waste Management in Ngamiland District. It was noted that an effort must be made to align these guidelines into the entire ODRS Waste Management Guideline. ###### With regard to private sector engagement in solid and liquid waste collection and disposal, there are indications that it has not been so far implemented as originally prescribed in the ODMP’s Solid and Liquid Waste Strategy for the ODRS. ###### Most of the tour operators are complying with provisions of waste management guidelines as contained in their lease agreements by means of collecting waste and disposing it in appropriate areas (landfills, dumping sites) in and around Maun, Gumare or Shakawe. ###### It is however, observed, that tourism companies having facilities in the Delta’s core areas, otherwise described as a “Difficult Sites” are not always compliant with recommended methods of liquid waste disposal. ###### Operationalization of Maun Landfill site through procurement and installation of outstanding equipment has been delayed. Currently, this waste disposal facility functions more like a dumpsite, rather than a sanitary landfill, with separation of solid waste as originally prescribed by the ODMP. ###### It is also noted that Gumare landfill has been constructed, while increase of temporary storage facilities in all ODRS settlements has been seriously delayed by NWDC, due to shortage of funds. ###### In is noted that the main institutions responsible for solid and liquid waste in the ODRS are under-resourced in terms of waste management skills. ###### There is a disproportionate distribution of staff between the two Sub Districts of North West District Council (Okavango and Ngami), with the majority of staff stationed in Ngami Sub-District. ###### There are no evidences that the ODMP’s proposal to increase operational technical staff complement has been implemented. |
| ##### The tourism products need to be diversified from being wildlife based to other areas. DoT to develop and implement strategies for tourism product diversification | DoT, NWDC in collaboration with DFRR, TLB, DEA, DWNP, Private Sector, CBOs, Communities | (Implementation Ongoing) ###### Diversification of the tourism product by the different operators in the ODRS has been observed. Particular attention is paid to the San culture at Tsodilo Hills, Qwhohaba Caves, mekoro safaris and basket production ###### The ongoing revision of the Tourism Policy of 1990 aiming to provide direction in product diversification not only in the ODRS but in Botswana as a whole has been seriously slowed down. The process of reviewing the Tourism Policy started almost 4 years ago, but it has not been completed. A Draft Revised Policy still has to go through parliament for adoption ###### It has also been noted that the recent enactments of the Tourism Act of 2009, the Botswana Tourism Organisation Act of 2009 and the Botswana Tourism Organisation Regulations of 2010 are signs of Government commitment to improve the regulation and management of the tourism sector. The mandate to develop and market Botswana’s tourism is now the responsibility of Botswana Tourism Organization (BTO). |
| ##### The level of citizen participation in the tourism sector needs to be improved. (DoT to develop and implement strategies to enhance citizen participation in the tourism sector) | DoT, NWDC in collaboration with DFRR, TLB, DEA, DWNP, Private Sector, CBOs, Communities | (Limited Progress) ###### It has been observed that citizens are not participating in tourism development in the core zone of the ODRS. The concern was that the core zone remains as it was before the ODMP was adopted and it is likely to remain as it is for long time due to long-term concession leases. ###### Citizens involvement in the tourism industry seem to be limited to peripheral and marginal parts of the ODRS ###### There was also concern that the statistics used by the Department of Tourism in categorizing ownership based on citizens, foreigners or joint venture partnerships is misleading, as most of the citizen tourism companies are registered but not operational. ###### A monopoly concern has also been noted, underlining the danger of having the ODRS tourism facilities in the hands of a few companies., hence further endangering citizens involvement. ###### Community Based Natural Resource Management (CBNRM) Policy introduced to promote community participation in tourism is not yet fully implemented. CBOs are still largely disempowered to negotiate for an equitable stake with the private sector players in the tourism industry, as there is no protection from policy; |
| ##### Develop and Implement Ngamiland District Tourism Plan | DoT, NWDC in collaboration with DFRR, TLB, DEA, DWNP, Private Sector, CBOs, Communities | (Implementation Seriously Delayed with only Few Components Respected) ###### The Ngamiland Tourism Development Plan is formatted as a Tourism Development Manual that includes more detailed development plans for a number of Tourism Development Areas (TDAs). It was noted that the progress in the Plan implementation has been significantly delayed. ###### It has also been observed that there have been achievements in implementing some of the strategic goals and aims of the Plan. This especially relates to adherence to the goal of not tempering or increasing any tourism development in the ODRS Core Tourism Development Zone, as well as adherence to the Plan’s prescriptions of implementing Mixed Tourism Development Zones in Maun and Gumare. ###### Sentimens were echoed that the implementation of Ngamiland District Tourism Plan should be encouraged. |
| Socio-Economic Related Action Items |  |  |
| ##### NWDC to strengthen the capacity of the communities in the management and sustainable use of natural resources ###### To assess the capacity of communities to manage CBRNM programmes; ###### Develop and implement capacity building programmes | NWDC in collaboration with NWDC DoT, DFRR, DWNP, DEA ,TLB, Tribal Admin | (Implementation Ongoing/Limited Progress) ###### The capacity need assessment was not carried out. The Department of Wildlife and National Parks through its CBNRM office has been conducting workshops on natural resource governance and training members of community trusts and their boards on management oriented monitoring system (MOMS). ###### CBOs lack the appropriate skills and mechanisms to manage funds and undertake cost benefit analysis of proposed investments in enterprises or social services. Furthermore, they lack expertise in identifying investment opportunities, feasibility analysis, project implementation, and monitor their business performance ###### CBRNM’s community enterprise investments have not generally been successful and the delivery of social service is often not sustained. However, this problem can also be attributed to conflicting Government policies (for instance, the National Settlement Policy does not allow development and servicing projects to be undertaken in “ungazetted” settlements) ###### The income from the CBNRM initiatives has failed (and still is) to make an impact at the household level. The need for a new CBNRM mechanism that would improve management of CBOs and distribution of benefits to households was highly emphasised. ###### Community members in the Delta (especially poorest ones) remain concerned that their access to natural resources was reduced without giving them a suitable alternative means of making a living |
| ##### ORI to provide participatory services to the ODMP implementing institutions (Engage stakeholders on a continuous basis through participatory methods) | HOORC in collaboration with all government ministries and departments, private sector and communities | (Implementation Ongoing/Progress Slowdown) ###### The DEA has been holding yearly participatory meetings of stakeholders on topical issues to ensure that there is continued meaningful participation in the implementation process of the ODMP. The meetings are ongoing until the delivery target of March 2013 ###### The Okavango Research Centre (ORI) is playing an important supportive role as defined in the action plan. The ORI, however, no longer has a budget, and therefore not playing its role as it is supposed to be. ###### From those participating in the implementation of the ODMP, the following problems were encountered: no handing over of activities from those who were retiring from the servile service and hence a loss of continuity in activities; in some cases those who started the activities were transferred, going away with relevant information for the project; directors who are instrumental in the implementation process were changed ###### There should have been regular reporting to the coordinating agency (DEA) by all departments on the activities undertaken and a record of these activities kept to be available for the incoming officers |
| ##### Carryout assessment of non-use values ##### Carryout further assessment on direct and indirect values | DEA in collaboration with DoT, DWNP, DAHP, DWA, FRR, NWDC, DFCP,TLB | (Implementation Delayed) ###### DEA has not yet commissioned a study on the assessment of non-use values due to lack of financial resource ###### Study on Economic value of the ODRS, and implications for management has been done as one of the components reports. Further direct and indirect value assessment is not being carried out. |
| ##### DEA to prepare and implement guidelines for sectors to streamline HIV/AIDS, Gender and Poverty during ODMP implementation ###### Prepare mainstreaming tools; ###### Hold stakeholder workshop for sectors on utilisation of the tools; ###### Monitor the implementation of the guidelines | DEA in collaboration with all government departments | (Limited Progress) ###### The development of socio-economic opportunities to improve the livelihoods of the Okavango Delta stakeholders is a key to strategic objective of the ODMP. However, it has been noted that this strategic objective have not been fully achieved to the set target levels ###### More needs to be done in terms of mainstreaming poverty into the implementation of the ODMP. The consensus is that poverty is a threat to conservation, in the sense that it drives residents of communities in the Okavango Delta to poaching and exploitation of natural resources in an unsustainable manner ###### Mainstreaming gender into the plan process was a once-off activity. The delivery date for the preparation of mainstreaming tools for HIV/AIDS and poverty was as per the plan date. ###### Mainstreaming tools and guidelines for their implementation were supposed to have been prepared by DEA, as well as the holding of workshops for sectors for utilisation of the tools. However, they seem to be delayed. |
| Institutional Related Action Items |  |  |
| ##### DEA to strengthen the capacity of the ODRS DEA office to coordinate and monitor implementation of the ODMP ##### DEA to ensure that the common and shared vision of the ODRS guides the planning and programmes in the ODRS during the ODMP implementation | DEA | (Implementation Ongoing) ###### Department of Environmental Affairs (DEA) Regional Office has been established in Maun to lead to coordination and monitoring of implementation of the ODMP. It is, however noted that DEA Maun Regional Office is under-resourced. Accordingly, the objective of strengthening capacity within DEA Maun Office has not been fully realized. ###### Institutional structures which are involved in the implementation of the ODMP are the Okavango Wetland Management Committee (OWMC), District Land Use Planning Unit (DLUPU), and Okavango Research Institute. In term of their status they are more of advisory and supporting bodies with no powers to enforce most of the provisions of the plan. ###### It is noted that through OKACOM the opportunity exists to improve institutional arrangement that has the capacity to take responsibility for management of ODRS’s resources |
| ##### DEA to facilitate the process of harmonizing legislation and policies applicable to ODRS | DEA in collaboration with all government departments | (Limited Progress) ###### The present legislative and regulatory framework is spread across many sectors and as such is fragmented and operational through a number of pieces of legislations, policies and guidelines. ###### There is no overarching (unifying) legislation (or regulatory framework) for under which the various pieces of legislation can operate, so that all the sectors are well coordinated in addressing environmental, tourism management, biodiversity and conservation objectives in the ODRS. ###### Inter-departmental collaboration and evolution of institutional arrangements at the local (ODRS) level is proving to be one of the most important areas where improving of land use, land management and development control would really yield dividends. ###### More is yet to be done in developing institutional understanding of the ODMP management issues and needs, to such a level that influential partners in Government are willing to play an important role in providing leadership and support in facilitating cooperation and agreement. |
| ##### DEA to facilitate approval of the Draft National Wetlands Policy and Strategy | DEA | (Implementation Ongoing) ###### DEA has facilitated preparation of a National Wetland Policy and Strategy. At present, the Policy which is in Final Draft form is awaiting ratification by the Cabinet. ###### The policy provides the contextual and institutional framework for management of the country’s key wetlands. |
| ##### DEA to promote effective communication amongst stakeholders | DEA in collaboration with all government departments, private sector and communities | (Implementation Ongoing) ###### It has been observed that the DEA has awareness programmes that cover aspects of ecosystem services/benefits provided by wetlands. ###### The ODMP has a communication strategy which includes information on benefits accrued from wetlands. The strategy was prepared as a part of the ODMP ###### Though it was observed that that the existing communication practices have promoted pro-environmental behaviors and attitudes in the ODRS, a more efficient inter-departmental coordination in communication and awareness programmes promotion is needed. It is currently constrained human resource shortages, as well as recent resource cuts. |
| ##### DEA to facilitate engagement of Angola and Namibia through the OKACOM process. | DEA in collaboration with DWA, International Water Right Unit, Namibia and Angola | (Implementation Ongoing) ###### ODMP products used in the development of the basin TDA. ###### Technical collaboration between OKACOM countries continues through specific programs/projects. ###### Full Cubango-Okavango River Basin Transboundary Diagnostic Analysis (TDA) has recently been developed. Overall, the TDA presented a ‘tool’ intended to inform Botswana, Namibia and Angola about the problems, priorities and opportunities within the context of immediate and long term sustainable management of the Okavango/Cubango River Basin ###### The Cubango-Okavango Strategic Action Programme (SAP) is supported at national level by the respective National Action Plan (NAP) of each basin state. Botswana has in this regard, developed and approved a National Action Plan (2011). It is regarded as a critical tool for the implementation of SAP priority actions at national level and the integration of Transboundary and Basin concerns into national legislative, policy and budget decision making processes. |
| Monitoring & Research Related Action Items |  |  |
| ##### HOORC (ORI) to implement the recommendations of the Research Strategy ##### HOORC (ORI) to improve accessibility and updating of data and information for resources planning and management | ORI | (Progress Substantially Delayed) ###### The ODMP development was supported by construction of a simple but integrated GIS-based information system (ODIS) that combines available data and allowed cross-disciplinary issues to be more readily examined by stakeholders. However, despite significant efforts in introducing ODIS, it has been observed that the use of enabling information system technologies has not yet reached the “ODMP’s core business processes. ###### None of monitoring efforts, including one being carried out within the ORI’s Okavango Delta Information System (ODIS) do not sample intensively enough in ODRS to provide a comprehensive assessment and to draw accurate conclusions on the Delta’s ecosystem and biodiversity status and trends; ###### It was also noted that an overall data-gathering framework that coordinates and harmonises the data gathering and formatting process (as envisaged in the ODMP) is still not available. Such framework has been establish and agreed in the Research and Monitoring Strategy report and related Action Plan (both document were parts of the ODMP’s research and data management component) ###### In summary there is a widespread agreement that the absence a strong baseline data on biodiversity, status of ecosystem and physical functions in the ODRS should be contributed to a deferral of the ODMP’s Research and Monitoring Action Plan, which has been endorsed as a crucial element of the ODMP implementation process. It is also observed that individual research agendas have thus far been pursued, rather than coordinated research programmes that would be more focused and comprehensive. |

## LESSONS LEARNT

    - During the process of the mid-term review of the ODMP a number of lessons were learnt by the mid-term review team in terms of best practices concerning the formulation and implementation of Protected Areas Management Plans with similar ecosystem environments with the Okavango Delta Ramsar site. Importantly also, crucial lessons were learnt with regard to project management and implementation, as well as technical aspects as they relate to the ODMP. All these, it is believed, will be important in shaping the recommendations to be made by this mid-term review exercise, which are geared towards improvements in the design, scope and implementation and monitoring framework of the ODMP. It is also believed that the lessons learned from this mid-term review could serve as useful guides for application in the formulation of similar plans in the future.

    - In terms of best practices, the following were noted:

- A sound understanding of the biodiversity and ecosystems of Protected Areas is the foundation that underpins effective Protected Area Management.

- Recruitment of qualified staff in adequate numbers and with good knowledge of wetlands ecosystems and their management, improves implementation effectiveness and efficiency. In this regard, the disciplines of plant and animal ecology, hydrology and aquatic biology become very relevant.

- Building stakeholder understanding of the ecosystems environment is critical for positive management outcomes. It is learnt that if stakeholders truly understand threats to Protected Areas ecosystems, they will undertake their own management interventions to mitigate the threats.

- Success in management of Protected Areas depends to a large extent on political, key stakeholders and public support. Mechanisms to secure these must therefore be considered in the formulation of Management Plans for Protected Areas.

- Prioritization of project planned activities over the time frame of a plan is important in terms of timely delivery of outputs and budgetary considerations.

- It is realised that apart from periodic reviews of such plans as the ODMP, regular Progress Reports predicated on continuous monitoring and evaluation of implementation, based on qualitative indicators, help in the identification of weaknesses and gaps which enable remedial actions to be taken.

- Best practices for plan implementation indicate that good plan implementation systems:

- Clarify plan details from the onset in order to facilitate comprehension;

- Ensure that plans are formulated from a sound collaborative process;

- Provide implementers with the authority and jurisdiction to make decisions necessary to achieve success;

- Clearly define stakeholder roles and responsibilities;

- Foster the support of all the stakeholders;

- Ensure that implementation is led by individuals with strong collaborative and managerial skills;

- Exist within a policy environment that is supportive of implementation and plan objectives;

- Provide a regulatory framework that enhances the legitimacy and strength of implementation actions and mechanisms;

- Provide implementers adequate financial and manpower resources;

- Equip implementers with the flexibility to accommodate new or changing conditions;

- Utilise a monitoring process that is effective accountable, transparent and facilitates timely information flow;

- Involve stakeholders comprehensively throughout the implementation process; and

- Utilise effective mitigation measures.

    - In the process of reviewing the ODMP and its implementation, it came to the fore as one of the lessons learnt, that in terms of project management/plan implementation, there were disparities between plan description as contained in the ODMP document and the reality as implementation was carried out on the ground. In particular, it was noted that action items and projects were clearly defined and articulated, but were often allocated short time frames for deliverables, which do not always correspond to the amount of time it takes to secure support and overcome logistical problems on the ground. Most of the action items and projects of the ODMP needed more time to be delivered or fully implemented in order to get buy-ins of all stakeholders involved. It was also learnt and noted that it was a bigger task than anticipated to coordinate and bring together the diverse interests of so many stakeholders in the implementation process of the ODMP.

    - Further to the question of allocation of time frames for various activities, it was noted that stakeholder consultation meetings were often re-scheduled in order to ensure as much participation as possible. This kind of situation represents one of the contributing factors to delays in meeting delivery targets of ODMP action items.

    - It is common knowledge that the Delta is a highly complex system, and to properly understand it requires a lot more investment in terms of focused research and monitoring. What has been learnt in this regard is that, where information exists, it is not well organized or accessible. It is therefore difficult to put to good use, existing knowledge in a way that can inform good planning and decision making. Furthermore, it came to light that there is no adequate mechanism for data sharing amongst stakeholders. On the one hand, technical information is often locked up in its own jargon and it needs to be translated and communicated through appropriate tools to dispel misconceptions and improve understanding on the part of all stakeholders. On the other hand, local communities and other private sector stakeholders know and understand a lot about different aspects of the Delta system that directly impinge on their existence and operations. We can, and should learn from them.

    - Finally, it was learnt from this mid-term review that most of the ODMP’s issues are institutional in nature, and relate to awareness, legislative and policy inadequacies, capacity limitations, as opposed to the more technical and science oriented questions/issues which can be addressed through research, models and simulations. This means that ultimately, recommendations of the ODMP should be more practical and less of a wish list. Importantly also, the recommendations should be based on the availability of capacity to implement.

4

RECOMMENDATIONS FOR IMPROVING EFFICIENCY AND EFFECTIVENESS IN THE MANAGEMENT OF THE ODRS AND IMPLEMENTATION OF THE ODMP

# CHAPTER 4:	RECOMMENDATIONS FOR IMPROVING EFFICIENCY 			AND EFFECTIVENESS IN THE MANAGEMENT OF 				THE ODRS AND IMPLEMENTATION OF THE ODMP

## 4.1	INTRODUCTION

4.1.1	The mid-term review and gap analysis of the ODMP that precede this chapter has shown that the performance of the ODMP and its implementation thus far has significantly not been very efficient and effective. The need for very efficient and effective management, wise and sustainable use of the Okavango Delta’s resources, with the ODMP as both a management and implementation tool, cannot be over emphasized. This is given the fact that the Okavango Delta Ramsar Site is one of the largest Ramsar Sites of international importance in the world and is endowed with rich diversity of fauna and flora, diverse and dynamic ecosystems, as well as a pristine and wilderness character. Furthermore, the ODRS is waiting to be formally listed as a World Heritage Site under the United Nations Educational Scientific and Cultural Organisation (UNESCO). For these reasons, a Management Plan (ODMP) that will essentially serve as a management and regulatory tool for activities in the ODRS and which is geared towards ensuring the sustainable utilisation and management of resources in the ODRS becomes very compelling. In recognition of the fundamental ecological functions, in terms of ecosystem services and goods that the ODRS provides, as well as its economic, scientific, cultural and recreational values, the ODMP has as one of its key functions, to ensure that all these are conserved for future generations, through the provision of appropriate management measures and implementation strategies.

4.1.2	The mid-term review and gap analysis of the ODMP is meant to come up with recommendations that will serve as inputs that will enable DEA to produce a revised ODMP.  Accordingly, a number of management strategies for the ODRS and recommendations for implementing the ODMP have been developed in response to the outcomes of the review and gap analysis of the ODMP, as well as assessment of risk to the values of the Okavango Delta Ramsar site. In summary, the recommended management strategies and implementation/institutional frameworks are designed to:

- Address risks that are having an adverse impact, or are likely to have an adverse impact on the ecological character of the ODRS;

- Highlight strategies and priority actions that are consistent with wise use principles;

- Improve the performance and implementation of the ODMP through:

    - Improved management approaches and guidelines, derived from the established thresholds, necessary for improved efficiency in the functioning of the ODRS in an environmentally sustainable manner;

    - Improved operational guidelines and standards that should be adhered to and met. These relate to such aspects as waste management, management of fires, utilisation and management of natural resources, and mining amongst others;

    - A more efficient and effective implementation strategy and monitoring mechanisms; and

    - Recommendations aimed at addressing issues and challenges identified in all the thematic areas.

4.1.3	These recommended management strategies and other recommendations are summarized in the sections that follow and are grouped under related issues/Problems and/or Strategic Directions Statements

## THE NEED FOR A BROADER PERSPECTIVE

Strategy 1Ensure A Coordinated and Sustainable Long-term Development in the ODRS

    - Ngamiland District in general and the ODRS in particular, have a history of rapid population growth which has tripled in the last 30 years. Despite the substantial resource commitment over decades to growth management, the fragmentation of policy and implementation process across many organizations have created the perception that growth in and around the ODRS continues largely unchecked and without any overall strategy.This MtR review has revealed that the persistence of the existing trends, and in that regard, the further excessive growth, as well as piecemeal and strong sectoral approaches in directing development actions across the District, would be against the requirements of sustainable and wise use of the resources of the ODRS and could ultimately lead to serious resource depletion.

    - The results arrived at through this MtR of the ODMP point to the need for establishing a long-term balance between the socio-economic developments and best use of limited and valuable natural resources in the ODRS-a problem that must be accorded high priority by planners and decision makers in Ngamiland District.

    - The experience from work done in other similar regions worldwide suggests that to achieve a sustainable pattern of development, a largely improved (ODRS‐specific) Long-term Eco-Regional Economic Development Strategy is needed. The strategy should aim at improving coherence and synergy between the district’s programmes and projects while also guaranteeing the sustainable supply of the ODRS’s ecosystem services. It is also noted that the Strategy is required to avoid people in the ODRS from falling into the poverty trap, as a result of resource degradation. The key challenge is to combine the protection of important and vulnerable biodiversity with sustainable economic development in the District.

    - It is also noted thatimportant added value of the (ODRS‐specific) Long-term Eco-Regional Economic Development Strategy lies in its ability of addressing priority policy themes in an integrated, regionally holistic manner.Though the ODMP was expected to fulfill this role, it has not, because the issues the ODRS is presently facing (piecemeal (sectoral) development, rapid population growth, extensive use of land, poverty, climate change, and the loss of biodiversity), are intricately related. In this regard, the formulation of the aforementioned Long –Term Development Strategy is considered crucial not only for improving coherence and synergy between the district’s economic development programmes and reduction of poverty, but also for ensuring conservation of biodiversity and continued provision of ecosystem services on which livelihoods in the ODRS are based. The long term approach is also considered vital as it implies the strengthening of the quality and resilience of the ODRS

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Prepare Ngamiland District Long-Term Eco-regionalDevelopment Strategy | High | NWDC, DDC |
| - Formulate strategy for a long-term economic development harmonised with the capacities, values and comparative advantages of Ngalmiland district and the ODRS; - Formulate and improve coherence and synergy between regional development programmes together with targeted institutional and human capital reinforcement intervention in critical areas of Ngamiland district’s economy; - Articulate long term spatial development framework, including population dynamics and distribution - Formulate a long term natural resource use strategy, including measures to mitigate or eliminate negative consequences of the current practices; - Define the key challenges and long term strategy with respect to sustainable water resources abstraction and management; - Articulate long-term strategy for energy supply and construction of infrastructure systems - Formulate strategy for poverty reductions, capacity building, reduction in inequalities and promotion of productive and gender-sensitive employment strategies. |  |  |  |

## THE NEEDTO PREVENT THE ISOLATION AND FRAGMENTATION OF THE ODRS’S ECOSYSTEM

| Strategy 1 | Strengthen Connectivity In Maintaining or Restoring the ODRS’s Biodiversity |
| --- | --- |

##### 4.3.1	This MtR review of the ODMP revealed that there is a danger that the ODRS’s areainside the “Buffalo Fence ( i.e area which constitutes the bulk of the wetland and is primarily WMA and PA and is declared as a livestock-free zone) could become isolated ‘islands’ of rich biodiversity surrounded by areas of extended low density developments.Specifically, it was noted that extended low-density development and land clearance practices around the ODRS’s core area causes rapid transformation of its natural environment into a vast man-made environment. More important, this phenomenon sets into motion continuous demands for more resources for building, agriculture and livestock rearing, triggering the process of isolation of ODRS’s core area. In addition, an increase in Botswana’s veterinary fences has also added extra barriers to some of the major wildlife movements and migration routes. There seems to be a widely held view that the inundation of floodplains and the lack of mobility to alternate wet season sandveld grazing areas, due to veterinary fences has resulted in the declines of many key ungulate wildlife populations.

##### 4.3.2	It is noted that the process of increased habitat isolation of the core Delta and fragmentation of the wider area are bound to threaten biodiversity, increase human-wildlife conflicts and ultimately diminish the ODRS’s capacity to sustain healthy native wildlife population.

##### It is also noted thatconnectivity is one of the key elements needed for the ODRS’s biodiversity conservation framework. Therefore, removal of barriers to wildlife movements, i.e. identification, protection and maintenance of the important wildlife movement corridors around the ODRS can help reduce many of the ecological and other impacts of habitat isolation and fragmentation, including human-wildlife conflicts mitigation. With regard to this,it is recommended that a more proactive preservation of the landscape’s permeability should become an integral part of the overall land use management strategy in the ODRS. For this purpose, planning measures should be reinforced to prevent further unnecessary habitat fragmentation (and/or loss), as well as modification of biodiversity disturbance regimes. The Core of the ODRS should be viewed as the bridgehead for recovery in the wider countryside. There are a number of ways to maintain and strengthen the connectivities (ecological networks, corridors and buffer zones that link biodiversity rich sites). Community development plans should zone such areas to protect them from inappropriate development.

##### It was also noted that a bottom up approach, taking into account the interests of and involving directly involved communities in the conservation of wildlife corridors and maintenance can create an effective mechanism to make optimal use of agreed polices. Successful experiences of wise-use and sustainable management of Ramsar Sites have proven to be based on the realization by the communities, that conserving the wildlife habitats and corridors will result in benefits for the entire communities and for their members. Also the collective commitment can be sustained in the long term if everybody is certain of such benefits.

It was observed during this MtR that communities in the ODRS understand fairly well that the array of benefits for the whole community and for individuals can bring protection and sustainable management of wildlife habitat and corridors. However, there are also many potential benefits that communities may not necessarily be familiar with, as they may originate from situations not quite known to them.  In this sense, supporting active community involvement in the conservation and sustainable use of the ODRS’s resources(including the protection of wildlife corridors) implies helping them identify and obtain a wide array of benefits. This is an urgent need, which involves both resource requirements for effective management, and tangible collective and individual benefits to the communities

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Carry out a Regional (Transboundary) Wildlife Connectivity/Corridors Study (as a part of the revised ODMP) | High | OKACOM, KASA, DWNP, DEA |
| The Study is expected to: - Prepare (through spatially explicit, species‐specific analyses) and agree upon a map depicting core habitats and wildlife corridors to be preserved and maintained within the ODRS. - Address and resolve issues of commercial ranching, disease-control and other fencing policies in the ODRS, including removal and/or realignment of existing fences where applicable (realignment of the northern buffalo fence that runs along the southern boundary of NG/13, removal of the western section of the Setata fence, which would improve wildlife mobility between the Kalahari sandveld system and the ODRS, realignment of the southern buffalo fence to include area north of Maun into wildlife zone – i.e. Maun Ecotourism Park) - Address and resolve issues of international border cordon fencing which currently disrupts the spatial linkage of the Delta wildlife, especially elephant population to Namibia and Angola, limiting their dispersal out of the ODRS - Address and resolve the issue of ecosystem fragmentation and habitat isolation that are resulting from pressures inherent from the increase in settlements, agriculture and livestock rearing in the area along the northwestern end of the Southern buffalo fence and west of the Delta Panhandle. This implies mapping and protection of the remaining movement pathways and corridors along that area. - Ensure that existing wildlife connectivity between the ODRS core and the surrounding Kalahari sandveldt and/or Zambezi woodland habitat and the neighbouring wetlands i.e. Savuti-Mababe, Selinda-Kwando-Linyanti and the Chobe systems are maintained and uninterrupted - Ensure proper maintenance of the re-established migratory route between the ODRS and the eastern Boteti area of the Makgadikgadi National Park, as a result of the removal of the decommissioned Nxai Pan Buffalo Fence - Safeguard connectivity and wildlife habitat by means of reexamining the viability of rezoning Controlled Hunting Areas (notably NG/11 and NG/13) into WMA due to high wildlife densities. - Reappraise the road link proposals as originally envisaged in the Ngamiland District Tourism Plan (Maun – Kasane and Sherobe to Pandamatenga via Sankuyu along the south of the Chobe National Park links) from the point of view of landscape permeability and barriers to wildlife movement. - Formulate and agree upon a toolkit of approaches (regulatory and/or non-regulatory) needed to successfully implement a wildlife movement strategy and carry out broad outreach initiatives to government stakeholder organizations and communities who can use the tools |  |  |  |
| A.2 | Ensure that all local (community) land use plans respect the identified core habitats and agreed wildlife corridors to protect them from inappropriate development | High | TLB, NWDC, DWNP, SAREP, |
| A.3 | Identify/secure collective and individual benefits for communities directly involved in conservation/ maintenance of the agreed wildlife corridors by means of restricting inappropriate land uses, and providing for meaningful wildlife-based CBNRM activities. Communities should be given wildlife user rights to help instill a sense of ownership and improve the economic benefits and conservation management in their respective areas. It is considered vital to uphold and implement all recommendations made within theCBNRM component of the Ngamiland District Tourism Plan report to help ensure that communities receive greater benefits from the use of wildlife resources. | High | NWDC, CBNRM |
| A.4 | Ensure that no new fenced commercial ranches or disease-control fences are erected – unless the aforementioned Wildlife Corridors Study and/or EIAs that would be required, show that they will not impact biodiversity significantly. | High | DAHP, DWNP, TLB |
| A.5 | Ensure that effective monitoring of wildlife corridors is in place to determine on‐the‐ground barriers and other issues that cannot be assessed using GIS and Remote Sensing technologies. It would be necessary to find out which species do and do not use the area and why, to inform corridor planning and implementation. More information about likely impacts of climate change on wildlife and habitat, and some of this could be acquired through literature searches and the knowledge of experts. How could habitats change, and how will those changes affect wildlife? How quickly will these changes occur? Are we likely to lose or gain some species, no matter what we do? Which wildlife species are most at risk, and how can we improve their chances of survival? These are some of the crucial questions that should be answered by the revised ODMP. | high | dwnp dahp |

## The Need To Mitigate Alarming Elephant Population Increase and Related Conflicts

| Strategy 1 | reconsideration of the Concept of Sustainable Wildlife Management as Opposed to Wildlife Conservation |
| --- | --- |

##### This MtR of the ODMP revealed that the Human WildlifeConflicts(HWC) in ODRS are serious and approaches to mitigate them have not been thus far successful, hence requiring serious reconsideration. It was indicated that DWNP currently allocates around P35 million of its annual recurrent budget to HWC issues. The Government’s total commitment to HWC would also have to take into account other departments’, such as MoA, commitment of time and resources dealing with HWC issues and contagious livestock diseases (Bowie, 2009).

##### Itwas noted that an increasing elephant population in northern Botswana in general and the ODRS in particular, presents one of the country’s greatest wildlife management challenges. In this regard, there is a consensus that the elephant population (currently estimated at around 130,000) has reached alarming proportions, exerting pressure, on some of the sensitive and important functional habitats. This especially relates to riparian woodlands which have a critical hydrological role in maintaining a thin layer of fresh groundwater and island soils and preventing the ODRS becoming a “salt pan”.High density of elephants and related over-harvesting and destruction of vegetation is seen as potentially major threats to the Delta’s biodiversity and its wetland ecosystem resilience. Inactivity would, in this regard, result in an unacceptable loss of vegetation, as well as, significant habitat modifications and threat to other (vulnerable) wildlife species.

##### It was also noted that the increasing number of elephants is causing huge pressure on a growing population and their resources.Presently, farmers especially in the Okavango Panhandle, as well as other stakeholders (notably DWNP’s PACs) are looking for a sustainable solution to human elephant conflict, as it has become one of the crucial constraints in enhancing the living conditions of the communities in the ODRS.   It was observed that all the traditional methods used to mitigate crop and other damage caused by elephants have had a limited impact (Use of chili bombs/hot fences, growing chili papers, use of scaring devices, lightening fires at the edge of  the fields, guarding fields, digging trenches and filling them with water, shooting elephants). As indicated by communities affected by HEC, burning fires and shooting elephants were the only mitigation methods that seem to have reportedly worked (GoB, 2009). On the other hand, chili pepper trials have revealed varying results. While a number of farmers are positive that these measures have protected them from raiding by elephants, in other areas the trials were not implemented (and/or maintained) properly, preventing objective judgment of the method’s success rate.

##### Given thepresent magnitude of the problem, there is an urgent need for the review of the umbrella strategies used so far in controlling elephant population and mitigating Human/Elephant Conflicts in the ODRS. Several issues (suggestions) have in this regard surfaced from this Mtr.

##### Firstly, it was observed that no single HEC mitigation method works in isolation, but rather that their combinations provide the best chance of success. For this reason the prescriptions of the updated Draft Elephant Management Plan should be upheld and implemented, specifically those that address both the HEC and population pressure as well as habitat conversion issue.

##### Secondly, and perhaps the most important suggestion relates to the necessity to reconsider the current wildlife conservation policies in the country, by promoting a concept of “sustainable wildlife management by and for communities on the ground and not in spite of them”. Central to this concept is the need to grant control and responsibility over wildlife resources to communities best placed to carry out management activities in the various ODRS’s zones. This is best achieved by:

- Transferring implementation of the management strategies (where viable) to the local communities that are affected by HEC. With regard to this, communities will be tasked to develop a community-based HWC mitigation plan, as well as delineate wildlife movement corridors, and relocating livelihood activities to avoid conflicts. In addition, communities should be assisted to prepare participatory Land Use Management Plan (PILUMP).

- Allowing non-destructive (consumptive) ways to control elephant population. In this regard it was suggested that, consumptive wildlife utilization, i.e. PAC combined with elephant trophy hunting quotas, to generate income from the shooting of targeted problem animals could be considered as a viable option in the control of elephant population in the ODRS. Local communities should be allowed to participate in these activities with the DWNP playing a supervisory role, to ensure no quota manipulation. It was also strongly emphasized that revenue generated from safari hunts must be returned to the communities in the areas where they are shot.

##### 4.4.5	It was also noted that human-wildlife (elephant) conflict is likely to be an eternal problem in the ODRS, but its very existence is cause for optimism. Specifically, as long as there are wildlife (elephants) to conserve, there are opportunities for income generation and local management of the costs and benefits, including conflict management. It is unlikely that there will ever be a widespread remedy, but rather each area and problem will need to be tackled independently, locally and on an appropriate scale. The key concept is adaptive management. (GoB, 2009)

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Implement the Updated Elephant Management Plan | high | dwnp |
| A.2 | Formulate the most appropriate strategy for reducing the huge elephant pressures and HEC in the Okavango Panhandle area Assess sustainability and affordability of electrifying buffalo fence in an effort to reduce HEC in the Panhandle area | high | dwnp |
| A.3 | Formulate the most appropriate strategy for combining (and allowing) PAC with elephant hunting quotas to control elephant population, as well as generate income from the shooting of targeted problem individuals Devise an effective monitoring system to ensure that there is no manipulation of community’s quotas and that revenue generated is returned to communities. | medium | dwnp |
| A.4 | Initiate Pilot Project(s) that will implement community based elephant trophy hunting quotas combined with PAC as a way of controlling elephant population and generating income from the shooting of problem animals Pilot projects to be initiated in one or preferably 2 to 3 sites in the Okavango Panhandle area under a close supervision by DWNP. | medium | dwnp |
| A.5 | Consider diversifying the range of legally permissible wildlife- based land use options and/or activities, which would provide direct benefits to local communities. Communities and/or individuals should be allowed to carry out game ranching, game cropping and similar activities, especially within the 5 km buffer zones surrounding “Buffalo fence” Develop the ODRS-specific game ranching/cropping land use guideline as an amendment to the exiting ODRS’s Land Use and Land Management Plan | high | dwnp |
| A.6 | Analyze possibility of rezoning NG/13 as a forest reserve (It was noted that NG 13 has the potential to act as an important wildlife corridor, facilitating the natural dispersal of elephants out of the Okavango Panhandle into Namibia and Angola, but currently this management option for reducing elephant numbers naturally is being compromised by expanding agricultural activities and fences. If the region continues to be settled by people, the opportunity to realign the Caprivi Border Fence along the southern boundary of NG 13 will be lost, and pose serious problems.”(Chase 2010) | high | tlb, dfrr |
| A.7 | Prepare/Update HWC mitigation techniques "handbook" that captures information across the African region so that communities in the ODRS do spend significant time learning from failures at their project site, rather than learning from the failures elsewhere | high | dwnp |

## The Need For A Statutorily Backed Protected Area Status

| Strategy 1 | Ensure PA Status for the Whole of the ODRS |
| --- | --- |

##### During this MtR, it was observed that the ODRS (with the exception of its core area) practically lacks any statutory PA status. Specifically, while Ramsar Convention creates no automatic expectation that the ODRS should be legally protected, there is an expectation that the Central Government should put in place some form of mechanism that is capable of detecting and responding to actual or potential change in the ecological character of designated sites.

##### With regard to the above, it was observed that the non-declaration of the ODRS as a Planning Area (as originally envisaged by the ODMP) has made it very difficult for land use allocation and control processes to operate effectively and fairly. Specifically, the Town and Country Planning Act is not yet formally applicable to the ODRS, which means that any spatial development plan is not legally binding, and therefore the communities and implementing authorities are not necessarily obliged to adhere to and implement the plan’s guidelines and recommendations. There are a lot of evidences on the ground proving that the absence of statuary PA status of the ODRS, has resulted in settlements sprawling and unwise use of land. Given the sensitive nature of the ODRS, this issue cannot be, by any means, overemphasised.Consequently, there is a widespread agreement that statuary PA status of ODRS should be given serious consideration. Three recommendations and/or initiatives about this issue are worth-mentioning;

- Ministry of Land and Housing should ultimately consider the option of declaring the whole of the ODRS as a Planning Area in terms of the provisions of the Town and Country Planning Act of 1977.  Such a move will strengthen development controls and land management in the ODRS.  Furthermore, it will give statutory backing to the Okavango Delta Management Plan, meaning that all the plan’s proposals, guidelines and regulations will be legally binding and enforceable.  (The only alternative would be the enactment of a new regulatory instrument that will equally provide regulations and guidelines for land development and land use control in the ODRS, without necessarily declaring the area a Planning Area as per the Town and Country Planning Act.  However, given the current situation this regulatory framework would not be legally binding and enforceable.)

- Plans to get the Okavango Delta listed as a UNESCO World Heritage Site are well under way. A committee comprising Bird Life Botswana, Government departments, the Okavango Research Institute and the Botswana Tourism Organistaion is producing an extensive dossier that outlines why the unique region qualifies as being of "outstanding universal value". In the course of this preparation, members of the committee have been consulting with communities in the Delta and in neighboring Angola and Namibia. It is hoped that enough support will be garnered to achieve a serial listing of the entire Okavango Basin, as is happening with the inscription of the Great Rift Valley in East Africa.Inclusion and listing of parts of the ODRS as a World Heritage Site is bound to give the ODRS appropriate statuary PA status.

- There is also a need to speed up ratification of the National Wetland Policy and Strategy by the Cabinet. The policy provides the contextual and institutional framework for management of the country’s key wetlands including the ODRS.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Consider Declaring the ODRS as a Planning Area in terms of TCPA of 1997 | High | MLH, DTRP, NWDC |
| A.2 | Ratify the Draft National Wetland Policy by Cabinet | high | DEA |
| A.3 | Continue with the Plan to get the ODRS listed as a UNESCO World Heritage Site | high | National Museum and Monuments |

## The Need For Appropriate Land Use Regulatory Framework

| Strategy 6 | Promote Smart Settlement Growth Policies and Regulatory Framework appropriate for the peculiarities of the odrs |
| --- | --- |

##### It was noted during this MtR that the low density developments that characterize the ODRS has been increasingly depleting the space within the ODRS, regardless of the value and fragility of its biodiversity and resource base. From a spatial planning perspective, the key problems revolve around:

- Failure to effectively control (limit and rationalize) expansion of “gazetted” and “un-gazetted” villages in the Core Delta; enhancement of their cleanliness and visual appreciation; and provision of basic services that would be appropriate for communities in a Ramsar Site environment

- Haphazard residential and other land use allocations, which are in many cases not predicated on any detailed layout plan and/or referenced to any larger (rational) spatial organisational system. The ultimate results are “mushrooming” of settlements along the edges of the ODRS and along the main arterial roads that service both the eastern and western parts of the Delta. The forms of these settlements are in very many cases highly inefficient, wasteful in terms of land and almost impossible to service effectively;

##### All the aforementioned, justifies the warning that the continuation of the existing trends would be in total disharmony with the requirements of the wise use of the Okavango wetland system, conservation of its  biodiversity and continued provision of its ecosystem services on which livelihoods in the ODRS are based.

    - It was also noted that the Development Control Code and Urban Development Standards (of which the ODRS Land Use Plan and related plans of lower order rely on) in their current forms are not responsive to the complexities and peculiarities of the ODRS. Generally, they do not  include details and land use regulations that address the ODRS zones’ specific peculiarities, and as such, they are not capable of assisting or guiding the relevant authorities in determining whether a development will be consistent with zones’ sensitivity, as well as with the nature of future development sought for each zone in the ODRS. Land use planning practice in the ODRS is yet to incorporate environmental sustainability (or smart growth policies) into its regulatory framework, to deal with environmental / biodiversity problems and Ramsar site’s sensitivity directly.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Develop an ODRS-specific Land Use Regulatory Framework (Local Development Control Code) as a means of implementing the current land use plan and related plans of lower order in the ODRS, through addressing and regulating its specific Wetland Site peculiarities | High | MLH, DTRP, NWDC |
| The Land Use Guideline (or Regulatory Framework) should: - Formulate standard templates for different ODRS’s land use zone provisions. (Each template would include zone-specific land use standards (zone intent/objectives, permitted/prohibited land use activities etc.), with the opportunity for the implementing authorities to add a range of additional objectives/standards that relate to unique characteristics of a particular zone. - Adopt structural wetland setbacks and required wetland buffers for different ODRS’s zones (in order to maintain the important natural functions of wetlands including fluctuating hydrologic regimes, water quality, erosion control, preventing invasive plant species, providing food, shelter and breeding areas for wildlife species and more) - Define buildable area (settlement) standards – (in order to provide implementing authorities (NWDC, TLB and subordinate Land Boards) with the discretion to deny planning applications (development proposals) that do not meet ODRS’s wetland-dependent criteria and/or are inconsistent with the biodiversity conservation needs and ODRS’s ecosystem services provision. - Formulate and adopt ODRS-specific subdivision and other use standards for agricultural, game ranching/cropping and other non-urban land use activities; - Address the linkage between land use and transportation facilities in a more comprehensive way and in line with ODRS’s peculiarities in general and ODRS’s different zones in particular; - Introduce alternative subdivision designs, such as conservation subdivisions – i.e. residential and other developments in rural settings that are characterized by compact plots and common open space, where the natural features of land are maintained to the greatest extent possible. This would particularly be relevant for the ODRS’s areas where preservation of wildlife corridors would be required. - Adopt provisions that encourage the Delta wetland ecosystem restoration and expedite restoration permit approvals - Endorse a set of design principles which would serve as a regulatory basis (framework) to be followed by and incorporated into local development plans and other detailed layout plans and site plans prepared for different areas/zones/settlements in the ODRS. - Assess viability of deploying (and regulating) techniques for managing development and rehabilitation of the existing (disordered) settlements in the ODRS. (One of these include “Land Readjustment” which is a technique implemented worldwide by many communities facing similar problems. The process primarily takes the ill-defined built up areas, whereby a group of separate plots are assembled and reorganized in a more effective way with respect to both, urban development standards requirements and public and private needs). |  |  |  |
| A.2 | All “Gazetted” settlements in the ODRS should have spatial plans for their areas of jurisdiction. | high | nwdc, tlb, sub land boards, vdc |
| - Given the vastness of the Ramsar Site, and present funding and planning manpower constraints, attempts should be made at prioritization of settlements, commencing with larger ones. - For small rural communities, spatial plans should not attempt to be comprehensive. They could take the form of a “sketch plan” which identifies the minimum public actions necessary to achieve the objective of the plan. The spatial dimension must, however, have sufficient clarity of logic to guide decision-makers in respect of development applications. These plans should be initiated by the VDCs and assisted (financially and technically) by Council and Land Board officials for their preparations. It is highly suggested that Participatory Integrated Land Use Plans (PILUP), and in this regard, community mapping and community-based zonation for all settlements across the ODRS should be widely promoted as an effective approach to the required spaltal planning of the ODRS’s villages . |  |  |  |
| A.3 | For villages outside of the ODRS’s Core area awaiting PILUP preparation, Village Growth Boundaries (VGB) should be delineated before any future allocations,to safeguard against village sprawl and encroachment on valuable land resources. | high | TLB and Subordinated Land Boards NWDC, VDC |
| - Settlement development opportunities (residential and other village developments) outside of the VGB will not be supported unless compelling reasons are presented to the relevant land authority. TLB and subordinate Land Boards are, in this regard, seen as the key players in preventing further peace-meal development, spatial fragmentations and unnecessary loss of valuable land resources in the ODRS. - VGB should be delineated so as to avoid detrimental impacts on the Delta water bodies (floodplains, permanent swamps and river channels). Where there are manageable impacts, erosin and sediment control measures and means to mitigate nutrient and other pollutants should be provided within the development site and be excluded from areas set aside for protection of natural attributes ( riparian zones, habitat corridors etc.) - The design and location of VGB should seek to protect riparian zones and their ecological and hydrological functions. It should also recognize the value of lands such as wildlife corridors and seek to maintain the structure and composition of native vegetation within these areas. - VGB and new developments in the ODRS’s villages should be located and designated to avoid detrimental impacts on the Delta Ramsar Site biodiversity. Accordingly, decision regarding the location and design of VGB should recognize that conservation of biodiversity in the ODRS is, (as already mentioned) dependent on maintaining landscape permeability and connectivity. - VGB and new developments should also be planned to include veldt fire management measures that are relative to the associated fire risk in the locality As mentioned above, growth boundaries of settlements should be identified at an early stage in the development process so that they may be given priority treatment by the relevant local and central government authorities with respect to the provision of infrastructure, social services and amenities, thereby satisfying the needs of the future population. |  |  |  |
| A.4 | All new TLB and Sub Land Boards’ allocations within VGB should to be (as much as possible) in conformance with the detailed layout plansso as to avoid any further haphazard and uncoordinated development patterns of the past | High | TLB AND SUBORDINATED LAND BOARDS NWDC, VDC |
| A.5 | The relevant authorities should seek to reduce the incidence of squatting by eviction, relocation, as well as by regularization and upgrading where necessary; | high | TLB & subordinated Land boards |
| A.6 | Land in each settlement in the ODRS has to be inventoried and vacant or underutilized plots (properties) that can potentially be intensified be identified. (The underlying premise of this recommendation is to combat further sprawling by studying every vacant and underutilized plot within settlements in the ODRS) | Medium | TLB & SUBORDINATE LAND BOARDS |
| A.7 | All (“gazetted and “non-gazetted”) settlement within the Core Delta (i.e. the area inside the “Buffalo Fence”) will require an urgent spatial planning intervention whichwill entail: - Delineation of the extent of area currently settled by the community (VGB); - Rationalization (Limitation of) any further spatial expansion of these settlements; - Enhancement of settlements’ cleanliness and visual appreciation and; - Provision of infrastructure that would be appropriate for a Ramsar Site environment | High | nwdc, tlb subordinate land boadrs |
| A.8 | Immigration to the Core Delta settlements should be strongly discouraged. This particularly relates to discouraging non-community members (i.e. persons who were hired from outside the area to settle in villages after their contract with tour operators ends). (It is important to reiterate the fact that many (if not all) of the Core Delta settlements are at present made up of people from different areas with different norms, values and practices. This directly affects viability of these settlements to function as communities) | High | TLB, NWDC, TA, VDC |
| A.9 | TLB and other relevant central and local government authorities involved in the ODRS’s planning and land use management should seriously consider getting statutory authorization for gaining control over land allocation and developments in the “non-gazetted” villages in the Core Delta (which is presently a serious problem). This may even require actualization of the declaration of the whole ODRS as a Planning Area in terms of the Town and Country Planning Act (1977). Alternatively, authorities should consider strengthening and providing more active support to the traditional (tribal) authorities which are now in control of land allocation and development. | High | TLB, NWDC, TA, VDC |
| A.10 | Relevant central and local government authorities need to make an effort and assess possibilities of integrating communities and their habitats and livelihoods into management of the Core Delta. Where such cohabitation is not viable, the authorities need to negotiate with the communities in order to establish “free, prior, and informed consultations resettlement (FPIC) action plan)” in line with best practices and international standards (such as the World Bank policy of involuntary resettlement) and implemented in a timely and comprehensive manner. FPIC negotiations are presently envisaged for two communities in the Core Delta, namely, Xaxaba and Khawi. FPIC is a concept that is enjoying widespread acceptance in many processes as an effort to provide an opportunity for people to participate in decisions which affect them—that is, enabling rights bearers to assert their rights. It is included in the ILO 169, the United Nations Declaration on the Rights of Indigenous Peoples (UNDRIP), the UN Convention on Biological Diversity (CBD), the Guideline on mining and biodiversity of the International Council on Mining and Metals (ICMM) and has been recognized by the many other organizations. | Medium | TLB, MLH, NWDC, TA |
| a.11 | For all settlements in the ODRS, authorities need to plan and set minimum standards, as well as priorities for provision of infrastructure services that would be appropriate for a Ramsar Site environment. This should, as much as possible, occur prior to development rather than reacting to development. | Medium | nwdc |
| a.12 | To manage waste safely and within the acceptable standards, it is recommended that procedures, systems and guidelines developed by the ODMP, Biokavango Project and North West District Council, including the recently approved Guidelines for Liquid Waste Management in Ngamiland District shall apply in all settlements across the ODRS. It is also strongly recommended to consider (as much as practicable) appropriate drainage (storm water) infrastructure within settlements’ VGB and exclude them from zones set aside for the protection of natural attributes (i.e. riparian area, wildlife corridors, etc.) | High | nwdc, dwmpc |

## The Need For Strengthening and Expanding Spatial Planning and Land management capacities

| Strategy 7 | the need for strengthening and expanding spatial planning and land management power |
| --- | --- |

##### The issue of land use planning and land management has in this MtR of the ODMP been labeled as one of the major stumbling blocks in achieving wise use and sustainable development in the ODRS. In this regard, it is observed that whilst efforts and investments have in the recent past been made to improve the functioning of Tawana Land Board (TLB) and subordinate Land Boards,sufficient measures have not been taken to address staffing requirements for administration of planning and development control activities in the ODRS. This also relates to introduction and use of modern geoinformation technologies which creates a large field of opportunities for development of new approaches for more effective planning, land management and development control.

##### This MtR also revealed that planning, land management and development control processes in the ODRS are still plagued by problems typical of traditional management and manual records keeping systems and as such, suffer on account of all the inherent shortcomings of these systems (haphazard and unregulated land allocation and development, self-allocations of land and squatting, double allocation and disputes over land rights etc.). These and many other problems the land use and land management practice in the ODRS are currently facing, have been identified as a serious 'dysfunction' in land use/land management decision-making across ODRS, and are articulated in this MtR as 'a widespread concern regarding the capabilities of planning and land management authorities in “tightening up” the control over sustainable use of land across the ODRS.

##### It is noted that issues which seriously impede chances of relevant authorities to “tighten up” the control over sustainable use of land across the ODRS rest very much on the problem of managing changes. Specifically, there is a widespread concern that local authorities (notably TLB and subordinate Land Boards) either are failing to communicate plans and clear vision of “where they want to go in future”. Evidences on the ground are proving that persistence of the “business as usual” (largely haphazard) land allocations, coupled with the absence of settlements’ development and/or detailed land use plans have resulted in settlements’ sprawling and unwise use of land. Given the sensitive nature of the ODRS, this issue cannot be, by any means, overemphasized. Moreover, a trend has also been spotted regarding the “mushrooming” of un-gazetted settlements along the edges of the ODRS Core and along the main arterial roads that service both the eastern and western parts of the Delta.  There are now incessant calls for “gazettment” and provision of services to such “settlements”, which in itself is not a cost efficient and rational way of land use and land management in the ODRS.

##### With regard to the above,one can say that TLB (including subordinate Land Boards) is under pressure to shift its current direction and business focus or risk losing a great deal of its relevance in spite of sound regulatory backing. Perhaps, the most significant change of direction relates to:

##### Strengthening currently very weak land use planning function,

##### Accelerating the use of modern geoinformation technologies in improving operation and business processes

##### Strengthening horizontal (inter-agency) coordination between key stakeholder involved in land use planning, land management and development control at the District/ODRS level

##### Strengthening monitoring and development tracking capabilities, and

##### Transforming itself into “development” organisation, as opposed to the hitherto one-dimensional, reactive "deliverer of services”.

4.7.5	There is a common agreement that all of the above functions of TLB are currently neglected and/or marginalized at TLB.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Expand TLB and Subordinate Land Boards’ Spatial Planning Capability | High | TLB & Sub Land boards, NWDC |
| - It is the considered view of the ODMP MtR team that the spatial planning capability within TLB and subordinate Land Boards should be expanded to be able to address settlements’ (and detailed layout) planning requirements across ODRS, as well as to assist communities in physical plans preparation and enforcement. - The current TLB and subordinate Land Boards’ situation, in terms of spatial planning (technical) capability merits immediate consideration, as it may impact on effective implementation of recommended actions envisaged to “tighten” development control and prevent further peace-meal developments, spatial fragmentations and unnecessary loss of valuable land resources in the ODRS. - Given the vastness of the ODRS, as well as broad participatory planning process, with common plan updates every five years, there is a consensus that it may be considerably less expensive to build capability at TLB rather than engage consultants. It may also be rational to look into the possibility of transferring/merging NWDC’s spatial planning units and capabilities with TLB or vice versa. - With regard to funding, there needs to make an explicit commitment by TLB and NWDC in providing the necessary funding for carrying out of all local physical planning activities across the ODRS as stipulated above. The physical planning activity framework needs to be integrally linked to budgetary and financial planning cycles in the country. - Given the number of settlements in the ODRS, for which local spatial plans have to be prepared, donor funded assistance similar to the one provided by SAREP, should also be taken on board as a viable way forward in regulating and managing the ODRS. |  |  |  |
| A.2 | - Improve intra-sectoral integration and co-operation among key stakeholders involved in land use planning, land management and development control in the ODRS | high | nwdc,tlb |
| There is a sense of urgency to further strengthen inter-agency (inter-sectoral) integration, as well as organizational and infrastructure framework that will allow effective communication, data/information dissemination and sharing among all organizations/agencies responsible for land use planning and land management in the ODRS. It was noted that while sectoral division in all government spheres is more or less inevitable to deal with ongoing operational issues, the danger, particularly in relation to settlement planning, is that different sectoral divisions pursue their own agenda and are not always fully aware (or concerned) about others’ programmes. One of the consequences of this has been a history of not quite coordinated development across the ODRS, with investments in infrastructure or facilities running sometimes out of sync with spatial development requirements.Achieving intra-agency integration (and synchronization) is therefore essential. To improve it, the following should occur at different stages: - The establishment of procedures to facilitate information sharing between line-function structures in order to improve synchronization and sectoral decision-making. This also includeslooking into the potential of the existing Government-wide internet infrastructure in streamlining the process and improving the flow of information from the line organizations. Accommodation (exchange and dissemination) of geospatial data is no exception, even though constraints persist on bandwidth and transmission speed. - Streamlining and coordinating planning time frames between sectors; - Developing more efficient inter-sectoral planning process and linking integrated development plans to budgets across all spheres of government; - Building institutional understanding of the ODRS planning and land management issues and needs, to such a level that influential partners in Government are willing to play an important role in providing leadership and support in facilitating cooperation and agreements |  |  |  |
| a.3 | TLB and Subordinate Land Boards, (as well as NWDC Physical Planning unit) should accelerate and expand the use of geoinformation technologyacross all their program areas | medium | TLB & SUBORDINATED LAND BOARDS NWDC |
| There is no doubt that the emerging GEO-ICT business climate requires from all relevant authorities involved in land use planning, land management and development control, to proactively respond to the trends and opportunities in improving their operations and business processes, leveraging existing resources and ultimately increasing their ability to operate efficiently in a “digital” environment. To adapt to these changing conditions they are expected to: - Accelerate and expand the use of geoinfromation technologies across all TLB and subordinate Land Boards’ program areas and align them with TLB’s business objectives; - Streamline (re-engineer) core business processes while maintaining realistic and actionable plans and programs; - Recognize the potential of Internet and available government-wide network Infrastructure and underpin major improvement in data/information management and dissemination with a view to improving the cross-functional capabilities of the Department and extend those capabilities outside the organization to reach other stakeholders and general public timely/efficiently. - Respond to the need for comprehensive in-house capacity building to raise, as much as possible, its staff ability to support and operate efficiently within the emerging “digital” landscape in the country. - Embark on gradual organizational adjustments (if required) and ability to adapt to and manage changes in the business process. |  |  |  |
| A.4 | - TLB should develop monitoring and development tracking capabilities | High | tlb |
| - There is also a sense of urgency for TLB to strengthen its development tracking capabilities, which is (at its most basic) the measurement of change in land use brought about by human development. Quantifying this change is essential in order to determine potential impacts, and ultimately to inform policy that will help optimize future decisions on encouraging the wise use of land in ODRS. TLB as the key stakeholder, currently has no uniform and consistent method of capturing this change across its jurisdictional areas, including the ODRS. Development tracking is expected to deal with two issues: - Land Allocations Tracking - this includes the tools to update database for all land allocations, inclusive of approved subdivisions, changes of land use, as well as details of conditional / temporary use permits, - Imagery-Derived Tracking of Land Use/Land Cover Change at the ODRS level– this will contain tools for using a wide array of imagery sources for development tracking. The sources include conventional aerial photography and ortho-photography, as well as a growing array of satellite-acquired imagery whose improved resolutions make them useful for development tracking at the ODRS level. - In discussing challenges and opportunities for developing effective development tracking capabilities the following are concluded and/or recommended: - TLB should strengthen its statutory role in monitoring land use changes in the ODRS by means of centralizing most of the data required for appraisal of situations, support and backing of decisions at all levels. - At present, availability and flow of information within TLB and Subordinate Land Boards, as well as between local/central government authorities responsible for plans/policies implementation is one of the weakest points requiring considerable attention in the foreseeable future. (There is a wide-spread agreement that a measure of uniformity and regularity in the flow of development tracking information between all stakeholders involved at all stages should be established) - The focus on monitoring and provision of related information requires careful strategies, both for information and the technology required to support information provision. Since monitoring and development tracking is inherently a location problem (i.e. gathering data on a geographic basis), the deployment of GIS and related technologies is seen as an evolving relevant approach. - There is also a common opinion that the deployment of geoinformation technologies in building an appropriate system for monitoring and development tracking would be a challenging task, since it is not only a technology issue but must take into consideration the present organizational and administrative realities. Internally, it will involve the complex process of managing changes, including capacity building. Externally, it requires establishment of institutional understanding between TLB and all other stakeholders involved in planning, land management and development control. They are likely to be encouraged to formalize the relationships and provide a workable framework for data capturing and exchange. This also includes the issue of interoperability, i.e. the necessity to bring all stakeholders to the level of automation that would be required. - Before any development tracking system can be developed, TLB needs a study which would prioritize data gathering framework and determine the most useful and cost-effective approach in pursuit of development tracking in the short term. - In order to test the feasibility and efficiency of the selected development tracking solution a pilot project should be implemented. This project would include a small number of villages and would test the application the of approach (solution) selected, data management techniques and mobilization of human resources necessary to collaboratively capture and maintain this planning resource |  |  |  |
| A.5 | ###### TLB should eventually embark on the process of transforming itself into “development” organisations, as opposed to hitherto “one-dimensional "deliverer of services”. | high | TLB |
| - It was noted during this MtR that the strengthening of TLB and Subordinate Land Boards’ Capacities, must be inevitably accompanied by a thoughtful restructuring of TLB and Subordinate Land Boards. In this regard, it is suggested that there will be a need to transform TLB and subordinate Land Boards into “development” organisations, as opposed to the hitherto one-dimensional, reactive "deliverer of services”. In other words, many of the stakeholders consulted were of the opinion that TLB need to qualitatively broaden its function through introduction of mechanisms which would encourage “the desired type of land development” as opposed to merely ‘controlling (regulating) the use of land and providing services”. Based on best practices in neighboring countries and elsewhere, the term “desired type of land development” as advocated above includes the following activities: - The regulation of land use changes; - The regulation of "green fields" land development, i.e. development of previously undeveloped land; - The regulation of subdivision and consolidation of plots; - Leasing control and compliance monitoring; - Repossession of undeveloped but allocated land; - The regulation of upgrading processes in the existing built up areas, and biodiversity conservation; and - The facilitation of land development through more active community participation in the land development process. - While the first six of the aforementioned activities correspond with the existing land development regulations and practices, the last one is different in that it requires from TLB a more proactive approach in land development, i.e. one that moves well beyond control of development and service provisions, to: - Investment promotion by means of introducing (to the largest possible extent) different land use management instruments in order to either protect biodiversity or attract certain types of investment to certain areas, - Provision of incentives in order to promote a type of proposed land development at selected (strategic) locations To achieve these objectives, TLB is likely to have a not too easy task of formulating well-coordinated (i.e. a single "wall-to-wall") land use planning and management processes across its jurisdictional areas. This is however, expected to be very challenging given the present organizational and administrative realities. Internally, it will involve the complex process of managing changes including Information Technology (IT) and land management capacity building. Externally, it requires establishment of institutional understanding, which would formalize the relationships and provide a workable framework for statutory authorization of the changes. |  |  |  |

  - THE NEED FOR GRADUAL DIVESTMENT FROM CENTRALIZED CONTROL AND MANAGEMENT IN THE ODRS

Strategy 1	REINFORCEMENT OF THE CONCEPT OF CO-MANAGEMENT

    - Relying on the initiatives that have proved successful elsewhere in Africa, it is suggested that the central government authorities should embark on a process of its gradual divestment from the present centralized control and management control of the ODRS. In this regard, it is considered important to re-iterate the fact that the Botswana Government presently appropriates a sum of approximately US$ 15 million/annum to cover the recurrent costs of the DWNP, of which a significant portion is specifically for PA management, including the ODRS. While this amount is significant, the investment is proving to be inadequate in terms of assuring the management effectiveness of the PA system in the country, as necessary to abate threats. It was also strongly pointed out that opportunities for cultivating broader stakeholders’ support (e.g. private sector, communities) for the management of the ODRS have not been adequately and effectively tapped. It is only now that the Government is acknowledging and recognising that the predominantly centralized management is not yielding satisfactory results. The system is proving to be costly to administer for Government, and of limited effectiveness in mitigating threats, (biodiversity loss seems to have continued to rise). Moreover, it is noted that DWNP still lacks capacities/expertise that were considered key constraints to be addressed by the ODMP. There are constraints in capacities related to wildlife counts, quota setting and endangered species monitoring, as well as capacity constraints in the provision of guidance and advice to Community Based Organisations (CBOs); undertaking of research projects; biodiversity inventories and conservation; and tourism management.

    - With regard to the above, there is a consensus that Central Government should more seriously embark on the process of devolving control and management of the resources of the ODRS to communities (CBOs), concessionaires and other stakeholders best placed to carry out management activities in the ODRS.  It is genuinely believed that communities and other stakeholders may have greater capacity and be in better position to manage and police the ODRS resources more efficiently than the Central Government departments (notably DWNP).  This is also expected to increase self-interest of stakeholders in managing resources and in the case of communities, raise the current low tolerance of wildlife in the villages’ surroundings. The role of the Central Government (MEWT/DWNP) as a custodian of public (government) interests would still subordinate the roles of communities/stakeholders to the public (country) interests in managing the ODRS’s resources sustainably and entitle the Central Government authorities to intervene in situations where the communities’/ stakeholders’ activities threaten biodiversity.

    - Given the present-day situation, it is clear that devolvement of the control and management of the ODRS’s resources would be a long-term process requiring substantial efforts and investments in:

- Recognizing local community rights and responsibilities to manage the ODRS’s resources through community-based management and co-management arrangements;

- Identifying and securing collective and individual community benefits from conservation and sustainable use of the ODRS’s resources;

- Identifying range a of  biodiversity uses in community areas across the ODRS, as well as alternative(conservation based) CBO income earning options;

- Devising/implementing community-based ecotourism development strategies;

- Capacity building, strengthening, and ensuring the integrity of local community institutions;

- Clarifying local institutions’ mandates and improving multi-sectoral collaboration in planning and implementation of the  management needs of the ODRS;

- Implementing institutional innovations at the local level, which have proven elsewhere to be one of the most important areas in improving  the Ramsar Site governance and sustainability; and

- Identifying concessionaires’ responsibilities in the management of the ODRS.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Continue Strengthening Communities, Community Institutions and their Involvement in the Management of the ODRS | high | central government, local government |
| - It was observed during this MtR that the aforementioned divestment from the present centralized control over natural resources in the ODRS requires integrity of the local culture, so that local communities and community institutions can perform their management duties based on the credibility, confidence and support from the population. This is particularly important when it comes to formulating and enforcing resource use regulations. - There is a myriad of organisations and structures whose roles relate to land and other natural resources management, land development initiatives and community mobilization and empowerment. These include the VDCs, Community Trusts, NGOs, and CBOs. Though these bodies have different interests and agenda, there is need to coordinate their activities to avoid duplication of efforts. The challenge is clear: these organizations have to be strong and dynamic enough to fulfill their tasks, both with regards to their internal obligations to communities and natural resource management, and also externally to serve as able interlocutors of the government and other stakeholders. - This MtR review revealed that the ODRS’s communities and their institutions in their present conditions need a supportive political, as well as improved CBNRM regulatory framework and guidelines, to gain credibility in providing guarantees to central government stakeholders and community members about their ability to take charge of resource management activities. This also includes issues such as gaining necessary skills in identifying investment opportunities, obtaining and monitoring financial resources for management of their respective areas. - It has been noted that the VDCs and Community Trusts in particular, lack the necessary skills and basic knowledge as they relate to plan initiation, implementation, monitoring, community mobilisation and financial management. There is therefore a serious need for the empowerment of those bodies in terms of capacity building .This involves, inter alia, training, support for the development of action plans, provision of equipment and aid to improve communications between the community authorities and the people, facilitation of contacts and exchange with other community organizations that have gained experience in similar fields. This should be a continuing exercise, apart from what is being done in that direction under this project. While it is not advocated for the creation of new structures at the community level for involvement in land management, the recommended strategy is that of strengthening and empowering existing structures. |  |  |  |
| A.2 | Strengthen Community Leadership and Control over Natural Resource Use | high | local government, tribal administrati0n |
| - During this MtR it was point out that the management and control over natural resources in the ODRS at the community level has become difficult, given the fact that many communities are nowadays being made up of people from different areas with different norms, values and practices. This cripples the resilience of traditional community institutions, as people who do not share common norms and values and kinship ties are grouped under one village and expected to function as a community. Consequently, there is a need to strengthen the community leadership. Two set of actions, have in this regard, surfaced during this MtR: one directed at supporting traditional authorities and community structures, and a second one handling the needs of the young leaders trained in dealing with external institutions and the broader society. - The first action offers the opportunity to widely use the elders’ knowledge and expertise, which is a very useful way of strengthening their authority. Externally, strengthening community leadership and traditional structures will provide for effective control of community and/or non-community members accessing the area for the purpose of natural resource consumption. It was noted during this MtR that natural resources in the vicinity of villages and settlements could be harvested by anybody from anywhere in the country, without the express permission of the concerned communities, which results in unsustainable harvesting of these resources. Accordingly, in as much as the natural resources in the ODRS are an endowment for the whole country, the communities who depend directly on them for their livelihoods should be given some measure of control over who comes from where to harvest these resources. This will mean the devising of a permit and quota system for those who come from outside the communities, with the village structures playing the necessary supervisory roles. - The issue of uncontrolled land/woodland clearing, premature and/or over-harvesting of vegetation and other resources in the Delta was raised by stakeholders as paramount to the future sustainability of the ODRS. A key issue identified was the immediate need to continue strengthening enforcement of natural resources use regulations and to stop illegal activities. In summary, there will be the need for a clearer understanding of the legal framework, stakeholder responsibilities and empowerment of local communities to ensure that resources and livelihoods are protected. It will also be important to have community-developed rules endorsed by local government, to provide communities with a (regulatory and/or legal basis) to enforce them against outsiders, as well as within their own community. - With regard to the training and preparation of young community members, the most important issue to be looked at is formal education. It has, however been indicated that formal education could sometimes have adverse results for indigenous and traditional communities, in that it has undermined traditional institutions, has led to loss of traditional knowledge, has introduced sets of values different from those of the communities, etc. However, best practices proved to be successful elsewhere, indicate that sensitive, inter-cultural formal education is an asset of the greatest importance and usefulness for communities and young leaders. Working on this front is then a critical step in strengthening community leadership in the long-term. |  |  |  |
| A.3 | Identify/Secure Collective and Individual Benefits from Conservation and Sustainable Use of the ODRS’s Resources. | high | DWNP, DFRR, DEA, MOA |
| - It is a high priority to continue with the community awareness campaigns and CBNRM policy improvements in order to identify, and what is even more important, to secure collective (and individual) benefits from conservation and sustainable use of the ODRS’s resources. It was already highlighted that successful experiences of wise-use and sustainable management of Ramsar Sites have proven to be based on the realization by communities that conserving the land and resources will result in benefits for the entire community and for its members, and that the collective commitment can be sustained in the long term if everybody is certain of such benefits. - With regard to the above, it is urgently important to speed up implementation of all ODMP’s actions items that are concerned with identification of all potential collective and individual benefits for communities from biodiversity conservation and wise-use of natural resources across the ODRS. - It was observed during this MtR that communities in the ODRS understand fairy well that the array of benefits for the whole community and for individuals can bring protection and sustainable management of their lands and resources. However, there are also many potential benefits that communities may not necessarily be familiar with, as they may originate from situations not quite known to them. In this sense, supporting active community involvement in the conservation and sustainable use of the ODRS’s resources implies helping them identify and obtain a wide array of benefits. This is an urgent need, which involves both resource requirements for effective management, and tangible collective and individual benefits to the communities. - With regard to the above, it is noted that CBNRM programmes need to support diversification rather than usurping other livelihood strategies. To achieve this, CBNRM needs to be combined with other empowerment and development strategies, or be broadened to incorporate other resources that the communities are making use of. In the ODRS, CBNRM programmes are expected to work hand in hand with development initiatives that tackle the issues of low literacy and poverty levels |  |  |  |
| A.4 | Encourage shift in current livelihoods strategies of the communities in ODRS from “unsustainable practices” to livelihoods that value biodiversity and could create more sustainable forms of employment | high | DWNP, DOT, NGOs |
| - It was noted during this MtR that the sustainability of communities (or rather CBOs) in the ODRS is dependent on their success in generating sustainable livelihoods through activities that value biodiversity. This implies inclusive biodiversity management which is reliant on both the traditional (local) knowledge, and techniques and knowledge from formalized science. Both elements should therefore be used in identifying the range of possible uses of lands and resources within the community areas, so as to meet economic, social and cultural needs of the communities while at the same time ensuring sustainability and maintenance of the protection standards. - It was noted that wise use of the ODRS’s resources and successful biodiversity conservation in the ODRS entails use of various planning instruments at the community level. The most important ones are summarized as follows: - Detailed resource assessments and integrated biodiversity management planning - Development of a community-based HWC mitigation plan - Creation of wildlife movement corridors, relocating livelihood activities to avoid conflicts - Development of benefit sharing strategies - Reinvestment of benefits to assist groups who bear the costs of wildlife, - Biodiversity performance monitoring to measure conservation results |  |  |  |
| A.5 | Devise and Implement Community-Based Ecotourism Development Strategies | high | dot, bto, ngos, cbos |
| ##### It is safe to predict that communities in the ODRS will increasingly tend to integrate ecotourism activities, as it appears to be a very convenient and tangible avenue for sources of income. Specifically,ecotourismis seen as an effective conservation and livelihood strategy through a strong economic incentive to protect the ODRS’s biodiversity. In this regard, reliance of the best practices on community-based ecotourism in the country and elsewhere would help understand how benefits of this kind can be promoted and supported, whenever communities wish to have them in their areas and resources management agenda. ##### With regard to the above, there is a sense of urgency to review (and then start implementing) the community-based ecotourism development strategies and action items stipulated in the Ngamiland District Tourism Plan. The key objective of the review would be to reexamine whether the strategies and assessment model for community-based ecotourism development, as originally stipulated in the Plan could be considered best practice and being realistic, as well as easy to understand and apply. In addition to this, community-based ecotourism development strategies and action items stipulated in the Plan should be amended by means of: - Considering whether community-based ecotourism would be an appropriate option within various ODRS areas/zones; - Assessment of realistic potential linkages in each community, with particular reference to existing human resources, the potential for capacity building entrepreneurship for business development, physical resources for craft and food production, as well as demands; - Assessing a number of possible livelihood activities resulting from ecotourism such as handicraft, agricultural production and general job opportunities; - Proposing viable community-based ecotourism projects; - Developing marketing capability of a community-based tourism enterprise and linking it to the existing marketing system that reaches both the local and the foreign based tourist market segments.(The marketing system must be able to link tourism enterprises, at comparable quality levels, in multiple destinations to develop an itinerary for their tour. Without such a marketing arrangement in place it is questionable whether any community-based tourism enterprise will be commercially viable.) - Identifying/strengthening collective and individual benefits to the communities and ensuring (as much as posible) the equal distribution of all benefits by means of formulation of a clear and defined benefits/income distribution guidelines. |  |  |  |
| A.6 | Continue Strengthening Local Culture, Cultural Identity and Values of communities in the ODRS | high | bto, dot, ngo’s |
| - This MtR revealed that very many (if not all) communities across the ODRS are undergoing rapid cultural change, and younger generations in particular, seem in many cases unlikely to follow the same paths as their ancestors in terms of attachment to cultural practices and elements, and even in terms of links to the lands and natural resources. There are many evidences of a breakdown in the intergenerational transfer of local knowledge and skills (mekoro, game tracking, craft making) as most of the young children spend time away from home in boarding schools, distant from their homes. They cannot therefore partake in the daily chores and therefore cannot learn the skills appropriate for local livelihood strategies - With regard to the above, communities in the ODRS need support in terms of strengthening the local culture, so that their own values for protecting the land and natural resources are not lost in the process of on-going modernization and cultural change. Revitalization and strengthening of traditional knowledge, is in this regard, the key strategy to strengthen the links between the people and the territory. The fundamental principle is to ensure inter-generational transmission of traditional skills and knowledge about the Delta and its resources. This traditional knowledge and skill should be mobilized in diversifying tourism products in the ODRS, by means of organizing cultural activities (festivals or other cultural events) where the people celebrate their cultures, enjoy their artistic manifestations, and show their pride for their lands and the beauty of their territories. These activities have strong impact internally, but also contribute to positioning the culture as a vital part of the national heritage.This will help instrengthening the role of the communities in managing their areas across the ODRS. - It was noted that technical and other assistance would be required to design a cultural product, which will reflect aspects of local traditions and be packaged into a product which appeals to the tourism market in the ODRS. |  |  |  |
| A.7 | Identify/Ensure Other Alternative(Conservation Based) Communities Income Earning Options | high | ngos, cbos, central government |
| - There seems to be a widely held view that the best prospect pertaining to alternative conservation based livelihood products in the ODRS, include non-timber forest products (honey, xeminia, mogongo nuts), wild-harvested natural products (reeds, thatching grass), crafts, and fisheries. While the proposed natural resource uses cannot generate incomes on the scale of the tourism sector, they serve to have the potential to contribute to the livelihood security of a much larger numbers of resource users (GoB, 2009). - It was also noted that the main barriers to the aforementioned livelihoods enhancement, are market development and distribution. At present, production is generally tailored to meet local demand, which may include seasonal buyers coming from outside areas (reeds, thatching grass), or irregular selling excursions to outside markets (fresh fish). With regard to this, there will be the requirement to devise strategy of linking the ORDS’s communities (CBOs) with more distant and consistent regional markets, expected to provide greatly expanded products demand. If these activities can be efficiently facilitated by CBOs, or by cooperative resource user groups, there is high potential to contribute to livelihoods of a large number of rural households. (GoB, 2009). - In addition to the above, there is also a requirement for proper participatory planning exercises with various community resource user groups in ODRS (fishers, basket weavers, livestock owners, grass harvesters, firewood cutters etc), in order to assess the resource situation in each area, and needs for their conservation and sustainable utilisation. Accordingly, a pilot project (initiated in 2 to 3 ODRS’s sites), which would test effectiveness of various conservation based income earning options is highly recommended |  |  |  |
| A.8 | Identify/Ensure active involvement of concessionairesin monitoring and controlling the ODRS resources utilisation |  |  |
| - With regard to the nature and extent of the contribution of concessionaires to biodiversity conservation and management, it is recommended that all the ODRS’s concession areas be divided into “Administrative” or “Concession” Zones within which concessionaires shall (through open tenders), be granted rights to: - Conduct commercial activities as agreed in the concession (lease) agreements; - Carry out all required biodiversity, ecosystems and natural resources management activities outlined in the Management Plans and/or as indicated and agreed to in the lease agreements; - Carry out reasonable in situ monitoring of wildlife and biodiversity according to approved guidelines provided by the DWNP, DWA, DFRR and other relevant government authorities; - Have rights in controlling/monitoring access to their respective zones for the purpose of natural resource consumption or any other commercial purpose. |  |  |  |

- 4.9	THE NEED TO REVISIT THE CBNRM System and Its Benefits Sharing Status

STRATEGY 1		 IMPROVE SUPPORT TO CBNRM PROJECTS AND ENABLE COMMUNITIES TO EARN TANGIBLE 	BENEFITS FROM SUSTAINABLE RESOURCE USE AND BIODIVERSITY CONSERVATION

    - It was noted that Community-Based Natural Resources Management (CBNRM) is an appropriate development approach in efforts by communities in the ODRS, to shift focus to livelihoods that value biodiversity, as well as promote a sustainable use approach and generate income and employment for the benefit of the communities. This MtR has however revealed that there is a huge discrepancy between CBNRM policy intention and its practical application on the ground.

    - It was noted that community involvement, support and efforts to execute plans and programmes are crucial to the success of CBNRM system. The support of the community stands the best chance of being realized, if communities are convinced that the regulations are working in their best (collective and individual) interests. In this regard, it is highlighted that CBNRM is still a relatively poorly understood policy. More worrying is the impression amongst some stakeholders that the GoB is not committed enough to CBNRM.  This especially relates to the current CBNRM benefit sharing system, which according to many stakeholders , needs to be revisited across all ODRS’s CBNRM related community institutions – both formal and informal. The aim is to improve it and ensure that every community member receives a just and equitable portion of the overall benefit. It was also pointed out that such mechanisms exist – it is just the political will to sanction their adoption and use that is needed. (S. Johnson, 2008)

    - There seems to be a consensus among all stakeholders, that for CBNRM to achieve reasonable success in improving the management of CBOs, and ensuring that benefits are received at the household level , the following should be accomplished

| Action/Recommendation |  | Priority |  | Lead Agency |
| --- | --- | --- | --- | --- |
| A.1 | Promote existing ( and/or Prepare a new) Practical Guidelines in Facilitating CBNRM programmes in the ODRS | high |  | dwnp, ngo’s |
| - As stated in the Ecological Thresholds Report (2012), a number of good practical guide manuals have been developed to help facilitate the CBNRM process. Specifically, USAID-funded Natural Resources Management Programme (NRMP), together with DWNP produced the “Practitioners Guide” in 1999 and the NGO Pact/IRCE published the “Animator’s guidebook for CBNRM” in 2000. The later in particular, has not lost its relevance. The “Animator’s guidebook” helps community facilitators prepare a community for CBNRM; it outlines a variety of participatory assessment and planning methods and leads the community through an enterprise development planning cycle. The “Animators guidebook” is currently used by BOCOBONET to train community facilitators (community members) in assisting their respective communities give shape to CBNRM. The “Practical guide to facilitating CBNRM in Botswana” written by van der Jagt and Rozemeijer (2002) is intended to contribute to making CBNRM work in Botswana. It outlines a process, injects ideas and warnings, provides examples, and will hopefully encourage the reader to be creative but cautious, committed to the theory, but see things in perspective at the same time. |  |  |  |  |
| A.2 | Continue Promoting and Improving CBNRM Governance | high | dwnp, dfrr, ngos |  |
| - Given the critical importance of having communities drive and manage the CBOs and CBNRM processes under their jurisdiction it is essential that communities clearly understand the need for good governance. Merely improving the organizational management expertise of the Boards of Trustees might still leave them open to abuse and corruption. The need for holding them accountable for performance and management is paramount. - The Government has indicated its concern about the level of maladministration and abuse of community assets and funds by some CBOs. It is, therefore, determined to ensure that the welfare of all community members is not eroded by the irresponsible actions of a few. With regard to this, in an effort to develop better CBO’s governance process, an ‘incremental devolution’ approach is proposed as most appropriate. It assumes that communities will be supported and encouraged to incrementally gain the capacity and autonomy to manage their CBO activities, based upon proven performance. In this approach, communities with high levels of deviant behaviour are identified through financial audits, and these CBOs are placed under some form of assisted management structure, supervised by an authority such as the District Commissioner. In this model, the use and management of funds is carried out in conjunction with supervision of the designated authority. Other communities who are found to have generally fewer problems with the management and use of community funds and assets are supported by having lesser forms of control placed upon them (S. Johnson, 2008).) |  |  |  |  |
| A.3 | Realign Conflicting Government Policies | high | gob |  |
| - There is a need for realignment of government policies, notably NSP and CBNRM in order to sustain delivery of social services in the respective community areas |  |  |  |  |
| A.4 | Ensure/Strengthen Proper Capacity Building to Sustain CBNRM Initiatives | high | dwnp, dfrr, ngo’s |  |
| - Capacity building is a widely recognized need for effective, long-term management of the ODRS. On several occasions, communities themselves haverepeatedly voiced their need for support on this front. The following are suggested: - There is a necessity to undertake a thorough re-assessment of communities’ (CBOs) capacity building needs in the ODRS,together with development of a comprehensive training program which would address weaknesses identified in the CBOs. This capacity building program is envisaged to be broad and systematic, to encapsulate sustainable utilisation of the ODRS’s resources, as well as to instill a sense of ownership of community investments in the respective areas, including transparency, accountability and know-how in channeling of benefits to community members. - Relying on best practices, the capacity building program should incorporate indigenous/traditional system of local knowledge, natural resource use and locally supported community structures to secure understanding and confidence of the community. It should involve co-option of traditional institutions to police resource use, with limited government intervention. It was noted that the failure to recognize and incorporate indigenous/traditional knowledge will result in the position of communities as partners in enterprises remaining weak and therefore CBNRM may fail to achieve its goals. - As summarized in the Wildlife Conflict Management and Biodiversity Conservation for Improved Rural Livelihoods in Botswana Project (Bowie, 2009), the following training intervention would be required in building communities’ capacity to sustain CBNRM programmes ##### Governance and Board Leadership Training; For all communities in the project areas – experience has shown that ifa community members do not have a basic grasp of the role and function of a board of trustees, then they will not necessarily support the organization’s activities. On the flip side, people who serve in boards and have exclusive knowledge about board functions and roles tend to use this to perpetuate themselves. To address this problem, it is proposed that board leadership and governance awareness training should be extended to all members of communities. This approach will ensure that Community Trusts in the project areas adopt democratic governance practises, and transparent reporting by the leadership entrusted with responsibility to manage community investments on the communities’ behalf.. ##### Community Economic Analysis; This training course will impart knowledge about basic economic principles and local economic realities for each of the communities in the project areas. They will be introduced to a tool that they can use to identify additional economic opportunities that can be exploited in their localities to increase opportunities for more people.. ##### Financial analysis and budgeting:; To engender financial literacy, this training course introduces participants to financial analysis, management and budgeting. It trains participants on how to develop financial reports, unique to an organization’s needs. It imparts learning in key areas of financial statements and audited financial statements, tools to analyze institutional finances, operational budgeting and financial control. Given the lack of proper financial management and reporting procedures in the project areas, this training will be appropriate and will compliment the governance and board leadership training by imparting skills and tools necessary for critical analysis of financial performance of community investments.. ##### Capacity building for community driven planning; This training course can be used to introduce communities in the project areas to concepts such as community organizing, mobilisation, action and evaluation planning and skill development to enhance community capacity for planning, self-management, sustainability, outreach and development impact. The training will help to gradually reduce dependence on outsiders to plan and drive local development.. ##### Fundraising and Project development training:; To impart skills in fundraising techniques and development of fundable project proposals. If these skills are imparted to key role players at the project sites, dependency on intermediary organizations for project development support will decrease. The communities will be capacitated to deal directly with potential sponsors of projects amongst donors and government departments.. ##### Enterprise Development Workshops; Enterprise workshops are designed to develop capacity for participatory monitoring of performance of economic activities. Participants are trained to measure business performance against set targets and analyse reasons for failure and success. This analysis helps inform remedial actions necessary to put the enterprises on course to meet set targets.. |
| A.5 | Ensure/StrenghtenTechnical Assistance in Sustaining CBNRM Initiatives | high | dwnp, dfrr, dahp, bto, tlb |  |
| - Besides capacity building, it was also noted that there will be a need for resource allocations required for technical assistance to communities and resource user groups in ODRS in their efforts to sustain CBNRM initiatives. As summarized in the aforementioned study (Bowie, 2009), communities will generally require technical assistance in the following areas: - Land use planning - Mapping wildlife corridors and conflict zones - Development of community wildlife conflict management plans - Development of and training in conflict mitigation and prevention measures - Management of animal control buffer zones when they are set up as proposed by communities - Feasibility and market assessments of alternative livelihoods proposals - Development of management plans for proposed community investments - Training in improved and alternative production systems - Development of benefit sharing plans for CBNRM resources - Development of community investment proposals for CBNRM resources - Development of tourism activities like wilderness camps, cultural villages - Negotiation of joint venture partnerships with tourism operators and safari companies - It is recommended that all of the above technical assistance will be required for skills transfer and in building the capacity of communities for the problem at hand. Technical assistance providers would be encouraged to work directly with community resource user groups, who would be responsible for implementing and monitoring the impacts of the developments, to the maximum extent possible (Bowie, 2009). |  |  |  |  |
| a6 | Ensure Proper Monitoring of CBNRM Outcomes and Benefit Sharing Status | high | dwnp, cbo’s |  |
| - It was noted that an essential ingredient for the success of any CBNRM program in the ODRS is on-going monitoring of outcomes, including efficiency and transparency in channeling of benefits to communities and their members. There is a consensus that monitoring provides clear justification for the control of CBOs’ assets and funds. Management and data collection helps determine whether targets, and program objectives, are being met. It was, in this regard, noted that on-going monitoring of property (assets)-level processes and management practices across all ODRS’s CBNRM related community institutions is still non-efficient (if not non-existent). A participatory monitoring and evaluation approach is therefore recommended, as a way forward in ensuring that the affected CBOs and project stakeholders are kept abreast of progress towards achievement of targeted investment outputs and impacts. It is furthermore recommended that a monitoring framework be established for each investment, including land use and wildlife conflict management plan and impacts surveyed periodically by a monitoring and evaluation (M&E) committee, using participatory techniques to assess qualitative indicators that must be defined. - It was furthermore noted that M&E committees will be independently composed from CBO Boards and VDCs and should include stakeholders and investment beneficiaries, who are directly impacted by the investments. Remedial measures are expected to be proactively taken in activities of CBOs and VDCs. It is also noted, that this arrangement will assist in providing regular feedback to community members who complained about being excluded from decision making in the CBOs. External technical assistance evaluations should be commissioned to help add objectivity and to verify the work done locally by the community M&E committees. |  |  |  |  |
| A7 | Set up pilot sites that will be the basis of an expansion of government and/or donor funded innovative CBNRMprograms once proven successful | HIGH | DWNP, CBO’S |  |
| - It was noted that while national level policies review are necessary and are necessarily long-term processes, significant gains for biodiversity conservation and local livelihoods in the ODRS can be achieved in a shorter timeframe by focusing on the local level government or donor-funded CBRNM projects which, if compelling enough, can contribute to a community’s shift fromcurrent livelihood strategies of the communities in the ODRS, from “unsustainable practices” to livelihood strategies that value biodiversity and could create more sustainable forms of employment |  |  |  |  |

  - THE NEED TO MAINTAIN APPROPRIATE HYDROLOGICAL REGIMES IN THE ODRS

Strategy 1 	MAINTAIN THE ECOLOGICAL AND HYDROLOGICAL CONDITION OF THE ODRS’s CATCHMENTS AND ADDRESS ADVERSE PROCESSES AND ACTIVITIES AT ALL LEVELS

    - It was underlined in the OKACOM TDA (2011), as well as during this MtR that the ODRS´s catchment area (i.e. the Cubango/Okavango River Basin) is a “losing’ system”, in the sense that nearly all the water in the basin is generated upstream of the basin (the headwaters of the Cubango and Cuito in Angola), and water is then lost through evapo-transpiration and groundwater recharge, particularly in the upper catchment. This, as strongly emphasized in the TDA, leaves very little flow to the lower part of the system, making the Okavango Delta Ramsar Site extremely vulnerable and sensitive to hydrological changes and reduced flow.

    - According to the Integrated Flow Assessment of the Okavango/Cubango River Basin the higher water abstraction scenario is likely to cause reduced downstream inundation and an absence of flood flows, thus triggering significant drying of the Okavango Delta (TDA, 2011). For a myriad of flora and fauna, this would lead to a lack of environmental cues that are important to the eliciting of important ecological processes within the Delta (e.g. bird breeding, fish spawning and plant germination). These changes in flow regime are also likely to alter faunal habitat, leading to lower recruitment rates. Coupled with the impacts of vegetation clearing, these changes might also affect groundwater level rise, which in turn would have serious impacts on the water quality in wetlands (salinization). In addition, it was also noted that the impacts of change in flow regimes (and in that sense, reduced flows and desiccation of floodplains and channels) is likely to result in a myriad of socio-ecological impacts, such as lack of water for domestic and agricultural use, reduced area for floodplain agriculture and reduced fishing efforts, among others. (NAP, 2011).

    - It was also noted that the Okavango Delta is a flood-pulsed system, characterized by large natural variability at the multidecadal time scale. With regard to this, it was suggested that shift in inundation distribution (decadal wet and dry phases) contribute to the long-term maintenance of the ODRS ecosystem, through preventing development of (less-productive) climax vegetation communities, facilitating release and recycling of nutrients, which would otherwise be stored (non-productively) in peat layers, and possibly maintaining the long term capacity to de-saline the system. (SAIEA, 2012).

    - With regard to the  above, it was accentuated during this MtR that the issues of possible water abstraction, as well as human induced changes in hydrological flow regimes of the Okavango/Cubango River Basin, are priority concerns in the effort to preserve the ODRS`s extremely sensitive wetland ecosystem.

    - It was also noted that the Okavango/Cubango River Basin and the Delta as whole, is still undisturbed in terms of water pollution, except potentially at local scale, close to major urban centers (ODMP 2008, TDA 2011). It was however observed that human activities in terms of human settlement sprawling, intensification of tourism, agricultural, as well as mining activities, are likely to introduce waste and other chemicals into the water that could render it unsafe. Inactivity could, in this regard, have serious impacts on the ODRS ecosystem resilience. The Strategic Action Program (SAP, OKACOM 2011) highlighted this as one of the most critical gaps.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Continue (through OKACOM), with proactive participation incatchment management, determine the appropriate ecological and hydrological condition and natural flow regimes of the Delta catchments and negotiate for its maintenance | HIGH | DWA ORI |
| - It has already been emphasized that the ODRS is the lower part of the Okavango/Cubango River Basin and as such it is extremely vulnerable and sensitive to hydrological changes and reduced flow. It has, in this regard become apparent that continuation of proactive participation of Botswana in the management of the Basin through OKACOM, is critical. This is especially required for the process of negotiation of hydrological targets and thresholds that are considered as most critical from the point of view of the overall Okavango Delta ecosystem health. These targets are at this point in time determined as follows: (SAIEA, 2012) - “No significant human-induced change in the natural flood pulse peak (the extent of peak flooding that provides the maximum area of seasonal and occasional floodplain or loss of permanent swamp beyond the lowest dry period flood level, recorded in 1995; - The acceptable level of water abstraction throughout the whole basin are presently estimated at rather conservative level of 10% of flow recorded during the driest year (1996), which translates to 600 Mm3/year; - No upriver dams or other impoundments other than ‘in-flow’ hydro-electrical weirs that are designed to allow the flow of river with its sediment load and that pumps any excess sediment build-up down stream; - Sediment loads to be consistent with current levels to maintain habitat diversity |  |  |  |
| A.2 | Ensure that there are no changes to the operation of the distribution system, until proposed changes that have the potential to affect the ODRS are assessed for their environmental impact and a strategy is in place to ameliorate any impacts to protect environmental values. | medium | dea |
| A.3 | For a continued flow of water that drives economically important activities in Botswana, thereis therefore the need for the government of Botswana to Consider instituting Payment of Ecosystem Service (PES) for the supply of water. | Low | dea |
| PES is defined by Wunder (2005) as ‘voluntary transactions where a well‐defined environmental service or land use likely to secure that service is being bought by at least one environmental service buyer from at least one environmental service provider, if and only if the environmental service provider secures the environmental provision’. The principle behind the PES is that individuals, communities, corporations or Non‐Governmental Organisations should be compensated for undertaking certain actions or land use practices that increase the provision of ecosystem services at the local, regional or global levels (Jack et al, 2008). The modality of payments would normally be worked out by the two countries |  |  |  |
| A.4 | Undertake a strategic review of existing or potential future abstractions by various users at the ODRSlevel, in order to provide a fuller context for the recommendations on water management in theDelta Ramsar Site (especially from the point of view of maintaining appropriate ecological and hydrological conditions) . | high | dwaori |
| Issues about potential impacts on the Delta from the water abstraction by different activities and proposals (mining, irrigated agricultural projects) have been seriously echoed during this MtR. However, these issues have been expressed more as a concern rather that a real threat given uncertainty in terms of what may or may not be likely to happen. This point has emphasized the importance of taking a strategic view, in both temporal and spatial terms. |  |  |  |
| A.5 | Undertake and support setting of a coordinated long-termmonitoring program (at a regional ,i.e. Transboundary and the ODRS levels) which would provide tools, as well asbaseline information required for: - Improved understanding of key factors that affect the flood distribution and frequency in the ODRS; - Establishing the validity of the existing hydrological models of the Delta; - Establishing flooding patterns and flooding trends to help in the development of specific response action plans and/or early warning systems in case of extreme events; - Determining and monitoring “the ODRS environmental water flow” i.e. water regime required to maintain the Delta´s ecosystems and its benefits where there are potentially competing water uses; - Monitoring the effects of climate changeson the flow regimes in the Delta and establishing adaptive management mechanisms for responding to changes; - Improved understanding of the inter-connectivity of the groundwater and surface water systems, as well as quantifying the usable groundwater resources potential; - Investigating the problem of saline aquifers and their interfaces with non-saline groundwater including recharge mechanisms in the basin; - identifying the areassusceptible to flooding and develop strategiesto mitigate potential damage. | high | dwaokacom |
| It was highlighted in the Botswana NAP (OKACOM 2011) that “while some work on the assessment of causes and impacts of changing flow regimes in the Okavango Delta has already been done, more work needs to be carried out to develop baseline information. Tools for monitoring and managing flooding and drying, and the extreme events that occur due to these processes are therefore required to enable early warning systems to be put in place. It should be noted that the quantification and analysis of baseline information on Okavango Delta Flow regimes has been done from a research perspective, however, this information has not translated into policy and informing government decisions. Management responses to change in flow regimes will therefore have to be informed by comprehensive and up-to-date understanding of the causes of the changes (exogenic or edogenic) in the flow regimes. This would require understanding the system as a whole, and being aware of what changes have occurred upstream (within and outside the Delta) and their causes” |  |  |  |
| A.6 | Ensure that the Okavango/Cubango River Basin in generaland the ODRS in particular are managed with the aim of maintaining levels of water quality thatconform to the relevant water quality standards. Particular considerations include minimizing catchment disturbance in terms of water regulation , deforestation and land clearance in order to limit contamination of runoff, and minimising damage to hydrologically sensitive landscape elements such as swamps and stream bank environs | high | dwadea basin river countries |
| A.7 | Undertake and support setting of a coordinated long-term monitoring program (at a regional ,i.e. Transboundary and the ODRS levels) which would provide tools, as well as baseline information required for: - up-to-date understanding of the water quality situation in the Delta; - Identifying threats to catchment hydrology and develop strategies to minimise risks to ODRS ecosystems; - Monitoring and detecting changes in nutrient levels that may affect the overall productivity of the system , with the consequent risks of eutrophication; - Identifying pollutant sources and preparing feedback mechanism and pollution control strategies within the catchments. | high | dwaokacom |
| It was noted in the NAP (OKACOM, 2011) that it would be necessary to formulate long-term and cost effective water quality monitoring programmes that can be integrated into community programmes and undertaken by semi-skilled personnel which can contribute towards a comprehensive understanding of water quality. |  |  |  |
| A.8 | Ensure that fire management policies take into account, the importance of catchment stability and implications for water yield and water quality. In this regard, it is of crucial importance to minimize risks of riparian (or wetland) fringe fires across the Delta bearing in mind the hydrological role of riparian vegetation in maintaining a thin layer of fresh groundwater and island soils, and preventing the ODRS becoming a “salt pan” | high | dwnp |
| A.9 | Prevent channel clearing to maintain navigable passages, as it is anactivity that interferes with ecological processes, including, significantly, the channelaggradation and avulsion processes which drives ecosystem renewal. It was also noted that channel clearing affects flood distribution within the Delta, and may result in localised species extirpations(e.g. this may remove habitat for certain species that require still water or which breed insubmerged vegetation tangles). It also has unquantified effects on the distribution of sedimentand flood water through the distributary system. | high | dwa |

## THE NEED TO ADEQUATELY MANAGE ECOSYSTEM SERVICES, NATURAL RESOURCES AND WILDERNESS EXPERIENCES WITHIN THE CORE ODRS

Strategy 1 	MAINTAIN A BALANCE BETWEEN TOURISM, WETLAND CONVESRVATION AND POLLUTION RISK IN THE CORE DELTA

    - The ODMP and its component reports have defined the ODRS Core as a biodiversity reach zone, which constitutes the bulk of the wetland and is primarily WMA and PA and is declared as a livestock‐free zone (i.e. an area inside the current buffalo fence). Managing and preserving the pristine, remote and natural character, so that it retains its “wetland wildness”, is the key management challenge in this ODRS Core zone. In this regard, it is noted that the primary objectives of this zone are:

- To allow natural processes to operate with minimal or no human interference;

- To use wilderness as a primary means of managing, protecting and conserving the area’s natural values;

- To retain a largely intact natural setting as much as possible, for the support of high quality ‘wetland wilderness’ tourism experiences;

- To provide effective management inputs in the area of environmental protection, monitoring and high quality tourism activities;

- To provide and maintain appropriate access that minimizes damage to the natural environment;

- to provide opportunities for solitude, through the exclusion of mechanical access and to avoid where possible, installation of intrusive infrastructure;

- To encourage motor-boat users and aircraft operators to adopt the zone’s accessibility guidelines and a code of conduct, including appropriate routes and minimum flight heights

    - During this MtR it was however observed that liquid waste management in the ODRS Core is becoming a potential concern (threat). Specifically, the majority of the camps/lodges in the Delta Core use soak away septic tanks for sewerage disposal which could have implications for underground water contamination. Field observations and research undertaken, revealed that the problem is at present not pervasive, but points to the necessity to undertake measures aimed at minimizing sanitation concerns. The ground-water contamination risk in the Core Delta relate also to exiting villages, where water-borne sanitation facilities do not exist and where people use the bush. Grey water is usually spilled out onto the ground or used to water plants and/or hedges

    - Unconfined motor-boat accesses (including number of boats) have been noted as a potential contributor to congestion and disturbance that could affect the quality of the Core Area and its wilderness appeal. It is estimated that unconfined motor-boat traffic in terms of noise pollution, has the potential to significantly diminish the area’s quality, as well as, leading to game disturbance, especially if this continues to increase in frequency.

    - Unconfined vehicular access in the Delta Core, together with a number of user-defined trails and pathways have also been identified as a concern that could potentially increase congestion of visitors and disturb wildlife. Nearly all of the identified trails or pathways exhibited vegetation trampling and soil compaction.

    - Noise pollution from low flying small engine aircrafts, as well as helicopter use have also been noted as a growing concern, requiring appropriate attention.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Any new tourist activities introduced or any new developments in the Delta Corearea, should be subjected to the requirements of Environmental Impact Assessment (EIA) procedure, to ensure that the likely benefits outweigh potential environmental risks and associated costs. The ecological management will focus on the conservation of biodiversity and the maintenance of the environmental stability and pristine character of the Delta Core. | high | dea bto tlb |
| There seems to be a widespread agreement that the sensitivity of the Delta Core and wildlife habitat significantly limit the potential for any new future tourism facilities development. With regard to this, tourism targets/threshold of maximum 700 beds has been set up for the Delta Core |  |  |  |
| A.2 | All camps/lodges in the Delta Core should be encouraged to be aligned with “Green” level eco-tourism standards, developed by the Botswana Ecotourism Certification System (BECS). “Green+” and “Eco-tourism” levels will be additional advantage in rating concessionaires’ commitments in the Delta Core biodiversity conservation, environmental management and interpretation of the surrounding environment to guests. | high | bto |
| A.3 | In order to minimize potential pollution risk to the Delta environment, it shall be a requirement for all lodges/camps in the Delta Core to determine the appropriateness of their wastewater treatment technology, following recommendation stipulated in the guidelines developed by the ODMP,Biokavango Project and North West District Council, (including the recently approvedGuidelines for Liquid Waste Management in the Ngamiland District) as well as guidelines for liquid waste developed by KCS. Tourism operators in the Delta Core are to be required to avail the existing documentation on detailed investigation of the prevailing site conditions, which will serve to justify the selection and usage of a particular effluent disposal technology. Specific provisions must be made in lease agreements for the strict control of effluent from the facilities, both into groundwater and into open water. | high | dwmpc tlb bto |
| A.4 | To minimize greenhouse gas emission and oil contamination risks, all camps in the Delta Coreshould be encouraged to gradually replace the existing diesel generator based power supply with alternative power solutions such as solar panel. | high | dwmpc |
| A.5 | On-site management of all Camps in the Delta Coreshould be encouraged to ensure the following: - All solid waste is appropriately separated and stored within a covered area, with wildlife proof cage/storage area on concrete or solid floor to stop leakage and soil contamination, while waiting to be taken to the landfill and/or recycling center; - All biodegradable waste from the facility is composted, or removed; - All liquid waste from the kitchen, workshop and laundry departments of the facility passes through a fat/grease trap before entering the grey/black water treatment system; - All fat/grease collected within the trap is regularly removed and stored in a large container for removal to the local municipal land fill; - Appropriate workshop / wash bay area for vehicle / boat mechanics, with concrete floor that reticulates water run-off; and - All fuels used for either vehicles, generators or boats are appropriately stored within a concrete bunded area. | high | dwmpc tlb tlb |
| A.6 | As per TLB policy, it should be compulsory that all accommodation facilities in the Delta Core be semi-permanent structures. Apart from tourism related accommodation, this should apply to any structure built in the Core Delta. (Exceptions are workshop and maintenance areas, where concrete bonded floors for maintenance and parking shall be allowed. Above ground tanks that are well bonded with concrete to store fuel will also be allowed.) A phased approach to eliminating the existing permanent building structures (if any) from the Delta Core should be encouraged | high | tlb |
| A.7 | The maintenance, rehabilitation, and reconstruction of any structure in the Delta Core shall be accomplished using the minimum tool necessary for the job. This requires analysis of the impacts of the tools to be used on wilderness values. Issues such as duration and intensity of noise levels, means of transporting materials and tools to the job site, use of local materials versus materials brought to the site, etc. should be considered in the determination of minimum tool. The maintenance, rehabilitation, and reconstruction of any structure in the Delta Core should be subjected to the provisions of the Environmental Impact Assessment (EIA) Act and approved by the Tawana Land Board, Department of Environmental Affairs and any other relevant authority in the North West District (e.g. Department Waste Management & Pollution Control). Subjecting all the construction of physical structures to an EIA process will further ensure environmental protection and sustainable use of resources in the concession area. | high | tlb dea |
| A.8 | In order to prevent detraction of the Delta Core’s wilderness characteristics, including a sense of solitude and closeness to nature, there will be a requirement to limit mechanized (vehicle) access and usage exclusively to: - Low intensity game viewing and transporting visitors to and from camp sites; - Scientific researchers and only where it is demonstrated that such vehicle use is necessary for undertaking approved research projects; - DWNP officers, law enforcement and any other person delegated with management responsibility of the Delta Core Are, and then only where there are no feasible alternatives; - Service vehicles. | high | dwnp |
| A.9 | Prevention from incidences of “mass tourism”, and in this sense, protection of the Delta Core zone’s wilderness experience would require vigorouscontrol of a number of game drive vehicles per camp/lodge. In this regard it should be a requirement to: - Restrict the number of game viewing vehicles to “Game Drive Vehicle/ Land ratio” of maximum 10 km2 per vehiclewhich still ensure marginal environmental impact. - Allow no more than 3 game drive vehicles (carrying a maximum of 6 people per vehicle) at any of the zone’s wildlife sighting. This will ensure low group encounter rates providing opportunity for tourists to experience a sense of solitude, tranquility, and closeness to nature. |  |  |
| A.10 | Environmental monitoring by tourism operators should be encouraged to ensure that the motorized game viewing thresholds are producing the desired results. The monitoring shall examine the amount, type, and location of visitor use, together with their effects on the changes in vegetation cover, and threats to wildlife | high | bto dea tour operators |
| A.11 | There should be a requirement to rationalize trails, routes and access points in the Delta Core to follow the existing(major) trails with minimum additions for currently inaccessible sites and only if required. The main purpose of the trail system, shall be to keep the area in its natural state as much as possible; keep interaction between users to the lowest rate and provide access to remote attractions and camps in designated sites. Wilderness standards shall be used to minimize the impact of human use. In the Delta Core,construction of trails or other structures to higher standards than necessary for wilderness experiences should not be encouraged. It shall be a requirement for all tourism operators to restrict the use of sensitive trails in the in the Delta Core during seasonal flooding events. If and when necessary, however, it will be preferable to construct channel crossings (using poles) rather than allowing vehicles to attempt to navigate through muddy terrain, which will cause more lasting and uglier scars. Design of pole bridges (channel crossing) to minimize the impact on the wilderness character should be encouraged, provided that: -no other route or crossing on upland areas to bypass the wetland is reasonably available; -the crossing cannot be crossed over by vehicle safely; -unacceptable bank damage will not occur from vehicle seeking a crossing; and -flood waters do not frequently destroy or damage less sturdy structures. | high | dwnp tlb bto |
| A.12 | With regard to motor boat operations and access management in the Delta Core , the following is recommended: - It will a requirement to establish proper access control mechanism in the Delta Core - Internal combustion boat motor use should be restricted to 4-stroke models which use fuel more efficiently, produce cleaner exhaust, and run more quietly than traditional 2-stroke motor boat engines; - Boats using electric motors should be strongly encouraged; - No house-boat, jet-propelled boats, jet-skis and/or water bikes, should be be allowed to operate in the delta Core; - There is a need to designate channels which will (whenever possible) be used as freeways by mobile tour operators and other authorized motor boat users for the purpose of traversing the zone To minimize or avoid conflicts between different tourism activities, as well as to adequately protect water bird breeding areas, restrictions such as speed limits and slow no-wake zones, should be encourage as follows: - No-wake restriction areas of 200 meters from camp sites with boat speeds not exceeding 8 km/h should be designated. Outside of the no-wake restriction areas, boat speeds above 20 (25) km/h during daylight hours shall be prohibited. - During night hours (after sunset and before sunrise), the use of boats shall be prohibited. - To adequately protect water bird breeding areas, a “buffer zone” of at least 200 m is recommended, in which all human activity shall be banned. Similar areas could be established for emergent or floating-leafed plant beds, which may be impacted by boats operating at any speed; | high | dwnp bto tlb |
| A.13 | With regard to aircraft operations and access management, it was suggested that aircraft overflights can cause impacts on wildlife, visitor experiences as well as solitude and tranquility in the Delta Core. Of utmost concernare light, fixed-wing aircraft and helicopter activities related to tourism. Accordingly commercial and sightseeing operators are expected to adopt a Code of Conduct in terms of development of specific operating procedures which may limit hours of aircraft use and access and impose other conditions; Flight-free zones and flight restriction buffers should also be delineated within the Delta Core to reduce low-altitude over-flight impacts on the tranquil nature of the area and on wildlife, while still providing viable opportunities for air tours. Based on the formulated BiOkavango standards the following is suggested: - A one kilometer “no-fly” zone should be delineated around all existing Camps/Lodes in the Delta - The 5 kilometers ‘no flying below 1500 feet’ restriction buffer should be applied over the Delta. The only exceptions shall be when aircrafts are moving between two camps or lodges that are within a 5 km radius of each camp i.e. 10 km from each other, or where aircraft operation limits might be exceeded i.e. heavily loaded on hot days. - It is also expected that the flight-free zones and flight restriction buffer zone shall be promoted among air tour operators, parallel to the enforcement of the existing regulations. | high | caa bto |

  - THE NEED FOR PROPER MANAGEMENT OF FIRES

    - This MtR revealed that fires are common phenomenon and important management tool in the ODRS. Specifically, although the ecological implications of veld fires are still not well understood (due to a lack of quantitative studies), they seem to have positive effect on biodiversity in the delta, primarily when they occur naturally.It is against this background that the fire management component of the ODMP (Trollope, 2006) recommended the use of prescribed burning where possible.

    - It was on the other hand, also highlighted during this MtR that veld fires may have negative implications on the biodiversity of the ODRS. This especially relates to uncontrolled or human induced burning of riparian woodlands which (as already emphasized) play a critical hydrological role in maintaining a thin layer of fresh groundwater and island soils and preventing the ODRS becoming a “salt pan”.Consequently veld fires are also seen as potentially major threats to the Delta’s is biodiversity and its wetland ecosystem resilience. It was also noted that fire frequencies throughout the Delta may shift dominance towards more fire‐tolerant species over the long‐term, and possibly cause the loss of fire‐sensitive species.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Long-term, systematic fire monitoring and research program to improve understanding of the fireecology of the ODRS’secosystem should be undertaken and supported, as a basis for adaptive firemanagement | Medium | DFRR |
| This MtR recognizes adaptive management as a fundamental principle in reconciling the ODRS’s biodiversity conservation and fire protection management objectives. It was noted that adaptive management requires an active, planned and systematic effort to acquire information from management experience, as well as monitoring and research. The aim is to provide knowledge that enables managers to adapt fire management strategies to meet land management objectives, based on a progressive increase in knowledge about fire behaviour, ecological response to fire and management options. With regard to the above, it was highlighted that systematic and long term monitoring of post-fire recovery is an important strategy in improving understanding of the fire ecology of the ODRS ecosystem. This monitoring and research program is expected to take into account the following: - Ecosystem response to fire (including recovery, soil stability, biodiversity and water quality); - Impacts of planned and natural fires on the Delta ecosystem services; - Ecological effects of fuel reduction activities (in particular, prescribed burning); - Effects of fire on riparian and aquatic ecosystems; - The response of weeds and invasive species to fire and fire management activities; - Preferred fire regimes for species/communities, particularly those of conservation concern; - The effectiveness of hazard reduction strategies; - Mapping fire history for both prescribed and unplanned fires; |  |  |  |
| A.2 | Incorporate fire regimes that maintain ecological processes and protect biodiversity in the ODRS into broader fire management strategies. | High | DFRR, DEA |
| As already mentioned, veld fires have, during this MtR, been recognized as an important management tool that can be used to enhance biodiversity in the ODRS. Prescribed burning is therefore recommended in the Delta as long as it is conducted under ecologically acceptable conditions. Prescribed burning are expected to be used for the following purposes: - To reduce fuel loads in order to meet asset protection objectives; - To reduce fuel loads so that it is easier to control veld fires. (This may help to prevent large, uncontrollable bushfires that can be deleterious to ecosystem health and biodiversity and result in the destruction of important natural resources) - To conserve biodiversity. As discussed previously, this requires an establishment of the aforementioned fire monitoring and research program as a prerequisite in assisting in the determination of fire regimes that support the creation of: (a) a diversity of vegetation composition and structure; and (b) suitable habitat for naturally occurring species and communities In the absence of a proper fire monitoring and research program as summarized above, it was suggested that frequency and intensity of veld fires in the ODRS must be reduced. It is, in this regard, recommended that an area should only be burnt once in 3-5 years, and preferably a cool burn. DEA needs to coordinate with Agriculture authorities to develop a combined strategy to (a) sensitize farmers/villagers (b) coordinate law enforcement and (c) develop a burning regime. While waiting for recommended systematic fire monitoring and research program, the following is also suggested for fire management in the ODRS : - Small scale controlled burning or patch mosaic can be used to enhance grazing resources thatattract wildlife; - Only natural and burnt fire breaks shall be used to control the spread of fire in the Core Delta because fire breaks such as cut lines are ecologically unstable. Though this was recommended before and have not been implemented, it is still considered an appropriate fire management method. Efforts should therefore be made to implement it; - A controlled burning plan shall be developed by the communities and/or tourist operators in the ODRS with guidance from the the Department of Wildlife and National Parks andthe Department of Range and Forest Resources (DFRR); - The controlled burning plan shall detail the appropriate conditions required forcontrolled burning. These conditions shall include fuel load, appropriate time of theyear, appropriate meteorological conditions (temperature, wind speed, wind direction and humidity); - Only cool fires of less than 1000 kJ/s/m which only affect the sward layer shall beallowed ( Trollope 2006); - Burning shall only be done when the grass swards are moribund and/orunpalatable conditions as a means of restoring the vigor of the grass sward andallowing the nutritious re-growth to occur. This condition occurs when the standingcrop of grass is ≥ 4000 kg/ha (Trollope 2006); - Permission to burn shall always be sought from the Department of Range and Forest Resources (DFRR); - All natural fires shall be allowed to burn as long as they do not threaten the tourism establishment; - Fire prevention campaigns shall be conducted by fire management teams under the coordination of Environmental Management Officers. |  |  |  |

  - THE NEED FOR CAREFULLY TARGETED APPROCHES TO THE MANAGEMENT OF INVASIVE ALIEN SPECIES (IAS) IN THE ODRS

- With regard to invasive alien species (IAS), it was highlighted during this MtR that IAS is a problem which is gradually getting out of control in the Delta. It was noted that there are many locations in the Delta where native vegetation is in the process of being wholly or partially replaced by IAS.  It can be said that currently, IAS pose one of the higher priority risks which (if unattended) may potentially result in a significant loss of the ODRS’s environmental values and ecological character.

            - With regard to the above, it was strongly suggested that one of the targets in achieving the sustainability of the ODRS’s ecosystem, is to tackle the problem of IAS  more comprehensively by means of reviewing existing approaches and implementing enhanced measures to reduce the risk of introduction of new IAS, pests and diseases, and managing existing species that could threaten the Delta’s natural ecosystems. It was furthermore, noted that a range of invasive alien species the ODRS is currently faced with , their varying levels of threat to the Delta´s ecosystems, and the cost and difficulty of controlling many species, mean that carefully targeted approaches to weed management would be required. The following suggestions/considerations were highlighted as relevant to the ODRS’s situation:

- A coordinated, regional (if not transboundary) approach to IAS management is indispensable for the identification and control of weed spread, across different region/zones;

- Increase in the technical expertise for IAS exclusion, control or eradication, coupled with  local knowledge is required to devise cost-efficient strategies. It was in this regard, emphasised that new weeds detected early, can be eradicated before they become naturalized. Complete eradication is very difficult and costly, once species become naturalized.

- Weed management requires persistence and is also resource-intensive. Management of existing infestations requires monitoring, mapping and control measures which are currently patchy in the ODRS

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| a.1 | Theweed control programs presently in place in the ODRS need to be reviewed and vigorously implemented. Specific attention also has to be given to thereview of high priority weed species, as well as weed infested areas thatprovide a source for spread to other areas, and invasion routes such as river channels, roads, tracks andfire trails. | HIGH | DWA. DWNP, Dfrr |
| A.2 | A best practice approach should be applied to weed control measures. This entails continuous improvement through monitoring, mapping ofweed infested areas, use of new technologies where appropriate,and adequate training in control and detection of new species. | Medium | dwa, dwnp dfrr |
| a3 | Urgent measures aimed at minimizing the introduction and spread of IAS by DWA and DWNP staff and other relevant stakeholders should be applied,that include: - installingboat and vehicle washing machinery at all access points to the Delta Core and other sensitive sites/zones within the ODRS; - controlling livestock that spread seed and disturb soils; - Avoiding as much as possible, the introduction of material into the Delta Core such as soil, fill and gravel that are likely to beinfested with seeds of weed species - educating visitors, communities and all others about the potential for weeds to spread from fruit cores and onitems such as socks, boots, gaiters, bicycles and camping equipment | High | DWA. DWNP, Dfrr |
| a4 | Consider supporting community involvement in IAS control programs conducted within the ODRS. | Lower | DWA. DWNP, DAHP |
| A5 | Provide effective training for all stakeholders on the early detection of new invasive alien species, ongoingdetection of weed spread and control measures. Provide education material that supports IAS control strategies and informs thecommunities about the programs conducted within the the Delta | High | DWA. DWNP, DAHP |

## THE NEED FOR IMPROVED UNDERSTANDING OF THE STATUS OF BIODIVERSITY IN THE ODRS

Strategy 1:  Foster more Efficient Inter-Departmental Coordination in Facilitating Biodiversity Monitoring and Research

- It was noted during this MtR that there is still uncertainty about the status and trends of biodiversity in the ODRS, especially with regard to issues of biodiversity decline. There is currently a lack of understanding and knowledge regarding biological diversity in the ODRS and there is an urgent need to develop scientific, technical and institutional capacities, capable of providing basic understanding upon which to plan and improve appropriate conservation measures. It was, in this regard, strongly suggested to review (if necessary) and finally implement the ODRS´s Research and Monitoring Program as originally envisaged by the ODMP.

- This MtR also revealed stakeholders’ awareness that the implementation of the aforementioned ODMP’s Research and Monitoring framework will be a difficult task, requiring a great deal of co‐ordination and crossing of organizational barriers, where opportunities for collaboration, data and resource sharing, are not yet effectively resolved and/or established.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| a.1 | Devise a clear and coordinated inter‐departmental system (framework) to facilitate biodiversity research and monitoring programmes, as originally envisaged in the ODMP Research and Monitoring Component Report | High | DEA, ORI dwnp |
| To facilitate inter‐departmental coordination, there will be a need for the establishment of an inter‐departmental working group supported by relevant ORI´s experts. The working group should also include the OWMC. The working group is expected to: ###### Ensure coordinated research efforts and knowledge sharing between departments and agencies, to maximise efficiencies and research efforts of direct relevance to the ODRS´s biodiversity status and trends. ###### Evaluate impacts and compatibilities and resolve conflicts between government policies and ODRS´s biodiversity objectives (targets) and current practices on the ground. ###### Identify more effective ways of integrating monitoring programs, as well as knowledge from research on the ODRS biodiversity status and trends, thereby facilitating evidence‐based policy making. Identify and suggest appropriate policy implementation tools to be used for biodiversity conservation and enhancement in the ODRS |  |  |  |
| A.2 | Strengthen the coordination and dissemination of biodiversity data (including metadata) | High | ORI |
| It has already been acknowledged that the formulation of the ODMP was supported by construction of a fairly simple but integrated GIS‐based information system (ODIS) that combines available data and allowed cross‐disciplinary issues to be more readily examined by stakeholders. However, despite significant efforts in introducing ODIS, the situational survey revealed that the use of enabling information system technologies has not yet reached the “ODMP’s core business processes”. Nearly all stakeholders consulted are of the opinion that, while there have been considerable efforts made to collect and share data relevant to the ODRS’s biodiversity status and trends, an overall data‐gathering framework that coordinates and harmonises the data gathering and formatting process ( as envisaged in the Plan) is still not available. In this regard a strong support for the improvement of ODIS, capacity development and its eventual conversion into an overall ODRS data‐gathering and analysis framework, has been widely advocated. The following specific measures are recommended to be undertaken: - Encourage integration of all existing biodiversity data resources, together with migration to and deployment of GIS data server at ORI. All stakeholder departments/oragnisations should have access to centrally located geospatial data; - Put in place a set of technical specifications (standards) that would guide, an evaluation of fitness (quality) of the existing geospatial data and future automation; - Embark on inter-departmental inventory and preliminary fitness review of the existing geospatial data; - Sharing and incorporation of data into ODIS protocols for data exchange and data sharing need to be developed; - Put in place consistent geospatial data maintenance process targeting to eliminate the existing fragmentation and inconsistencies in data collection and storage; - Embark on the preparation of an ODRS biodiversity data model. It should provide both, framework datasets capable of meeting targeted biodiversity research requirements, and a clear concept on how the data will be organized and structured within a coherent data management environment; - Standardize and agree on biodiversity metadata format; - Prepare a program of ODIS deployment to contain a set of investments in application tools. These applications are expected to facilitate the use of the data in specific biodiversity research and monitoring contexts, and/or address the specific problems. |  |  |  |
| A.3 | Improve/Strengthen inter‐departmental infrastructure to facilitatestakeholders/community engagement in monitoring, as well as biodiversity conservation in the ODRS | high | dea dwnp |
| It was noted that biodiversity conservation measures (and policy in general) in the ODRS are likely to fail without the active engagement of those whose livelihoods depend on the Delta´s natural resources, from which they derive their livelihood. Specifically, it was highlighted that communities in the ODRS are to a great extent, the custodians of the natural environment and without their willingness and active participation in conservation management, plans and policies are unlikely to fully succeed. With regard to the above, it was pointed out that the local people must be convinced that direct connection or linkage between biodiversity protection are working in their best (collective and individual) interests. This would be a sound basis for establishing community based nature and environmental stewardship – with long-term benefits to the ODRS biodiversity conservation and enhancement. It is furthermore, emphasized that if properly trained and motivated, local people could serve as effective “wildlife watchers” -- thereby reducing the number of government staff needed to be stationed within the ODRS. In this regard, it was pointed out that community members could be trained to patrol the area, educate other local residents and discourage poaching by outsiders, at a fraction of the cost of stationing permanent DWNP and other government employees in the ODRS. Abuse of the system could be minimized by ensuring that local communities participate in planning from the onset, and are held accountable to both the local community and the government. A simple monitoring system could be established for tracking compliance and ensuring that the wildlife population remains stable or increases over the long-term. As a first step, it is recommended that a pilot community based wildlife tourism and stewardship (monitoring) program be initiated in one or preferably 2-3 sites in the ODRS. |  |  |  |
| A.4 | Devise a clear and coordinated funding mechanism to ensure that the most urgent biodiversity monitoring and research programmes are delivered | high | dea dwnp |
| It was noted that the funding of the ODRS related biodiversity research is largely dispersed amongst the various funding organizations, as well as government departments that usually fund biodiversity related projects in their own filed of expertise. Often, departments are unaware of projects and that their outputs are being funded by other departments, which can lead to inefficiencies, overlap and a lack of prioritized research funding. Therefore, there is a need to establish a mechanism for coordinated research funding and dissemination of research results. It was also noted that the development of an interdepartmental/agency group as summarized in A.1 above will be necessary to ensure that biodiversity monitoring and research is conducted in a prioritized manner, as well as Identify a funding mechanism for the priorities agreed. |  |  |  |
| A.5 | Conduct systematic surveys and mapping of vegetation communities across the ODRS’sgiving a high priority to the Delta Core areas. Assess where gaps exist in the current knowledge of the location and distribution of various ODRS´s habitats and their component species to facilitate targeted surveys Ensure that vegetation surveys andmapping are consistent with the national vegetation classification system (if any). | high | dfrr dwnp |
| Despite the many research projects undertaken in the ODRS, much remains to be learnt about the biology and ecology of ODRS´s fauna and flora and how to monitor and manage its ecosystems to ensure their conservation in perpetuity. It was noted thatdistribution of vegetation resources and their quantities in the ODRS is difficult to ascertain. To date, no detailed and continuing monitoring/mapping of vegetation resources in the Delta has been done and/or carried out on a consistent basis. This also includes the issue of sustainable use of vegetation resources in the ODRS, which stands out as one of the prominent action items in the ODMP Action Plan not being executed . |  |  |  |
| A.6 | Devise (Conduct) a systematic and coordinated monitoring program and support research that assists in identifyingspecific management requirements for vegetation species and communities, including responsesto: (a) veld fire and frequency; (b) expected climate change; and (c) resilience to threats such as introduced species. | high | dfrr dwnp |
| A key objective of this recommendation would primarily be the identification of ecological fire thresholds (minimum and maximum fire intervals and fire intensity required for biodiversity conservation) for vegetation communities and important species, with the aim of integrating fire management and biodiversity protection requirements, and using planned fire for biodiversity conservation purposes |  |  |  |
| A.7 | Foster community stewardship and appreciation of the native vegetation of Ngamiland through community involvement in research and monitoring and communication andinterpretation programs (see A.3). | high | dfrr |
| A.8 | Maintain a wildlife species inventory to standards agreed in the ODMP` s Research and Monitoring Component Report and ensure that it is regularly updated asnew knowledge becomes available. Implement a fauna research and monitoring program (as originally envisaged in the ODMP) to record the distribution, abundanceand other details of wildlife species, giving priority to sensitive, specialist and threatenedspecies, species of regional significance and species that provide good indicators ofchange. | high | dwnp |
| Nearly all stakeholders consulted are in agreement that the apparent lack of in‐depth understanding of the status and trends of wildlife species/population in the Okavango Delta appears to be a major management challenge. It is, in this regard noted that besides Birdlife Botswana’s baseline surveys of Salty Egret and African Skimmer population, as well as on‐going wild dog monitoring through Non‐Governmental Organizations (NGOs) in parts of the Okavango Delta, no ground monitoring surveys for keystone species have been initiated since ODMP’s approval. It is also noted that several wildlife research projects have also been carried out in the Delta, but all of them seem to be short‐term research (PhD) studies lacking continuity. Surveys and monitoring are, therefore needed to establish the characteristics and condition of wildlife and habitats in the ODRS and the key factors influencing trends in animal populations. This information, together with the results of research conducted in the ODRS and elsewhere is an essential foundation to sound wildlife management programs. They should be designed to: - Improve understanding of how ecosystems and individual wildlife species respond to environmental changes (such as fire, climate change and introduced species). - Improve understanding of the biology and ecology of animal species as a basis for managing habitat - Minimize or eliminate threats to native fauna - Provide the highest priority to conservation of species that are most vulnerable to change (including climate change), such as specialist and threatened species and those of regional significance. Liaison should be undertaken with interdepartmental/agency groups as summarized in A.1 above to achieve coordinated research and monitoring programs and to encourage stakeholders to undertake appropriate faunal research in the ODRS The habitat of all declared threatened species and ecological communities should eventually be protected and managed according to objectives and strategies specified in the ODMP Action Plans |  |  |  |
| A.9 | Ensure that viable populations of all existing native flora and fauna species and communities are maintained by protecting and improving habitats and managing key threats. | high | dfrr dwnp |
| It is considered important to reiterate that the protection of the ODRS biodiversity is heavily dependent on knowledge of current management practices and their long term impacts on the ODRS ecosystem change and its resilience. Knowledge is also needed concerning the development of any alternative production systems that maximize environmental protection and make wider use of genetic resources that best match local conditions in agricultural, forestry and other commercial systems in the ODRS. To fulfill this the following will be prioritized: - to investigate innovative habitat restoration and conservation techniques within landscapes affected by anthropogenic factors to assess their effectiveness in terms of hydrology, carbon storage and sequestration potential and biodiversity at the ODRS, as well as local level. - Targeted prescriptions that can be delivered through agri‐environmental schemes, which can address overgrazing. - Research to investigate the effectiveness of specific environmental measures and schemes such as conservation agriculture to ensure that these schemes protect and enhance the Delta´s biodiversity in accordance with best scientific knowledge for protecting biodiversity. Mechanisms to ensure that all policy drivers of change (schemes, initiatives etc) are compliant with the requirements of national legislations and international conventions |  |  |  |

- In addition to all the above mentioned, the following targets as derived from the SAIEA threshold Report (2012) and presented in the sections that follow, as recommendations, should be aimed at, in an effort to conserve the biodiversity of the ODRS.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| a.1 | Poaching should be reduced to the barest minimum (CBNRM and law-enforcement are key tools in this regard) | high | dwnp |
| Listed among the possible explanations for the recent estimated declines in the populations of some medium and large herbivore species (e.g. impala, tsessebe, zebra, kudu, giraffe, and lechwe) is increasing pressure from illegal hunting by inhabitants of villages and settlements in and surrounding the ODRS. At the very best, estimates of rates of illegal activities can only be derived from varied sources of evidence from limited reports, representing unknown proportions of the whole. Estimates from informed observers exist for many leasehold concession areas of Botswana, but these lack systematic methodologies addressing temporal and spatial sampling rates and consequently, fail to provide reliable estimates of bushmeatofftake frequency. Compiled reports of illegal hunting incidents, for example from government or privately funded anti -poaching units, only provide a minimum sample frequency and an unknown percentage of the total frequency. Cases of poaching in the DWNPs problem animal control records, for example, report a total of 9 kudu, 7 impala and 4 elephants for the entire Ngamiland District between 2009 and 2011 (DWNP PAC records, Maun Office). These numbers compare with numbers recorded from NG26, which have recorded confirmed reports of 33 lechwe, 21 buffalo, 19 impala, 18 giraffe, 11 kudu, 4 wildebeest, 2 hippo, 1 zebra and 204 incidents of illegal poaching activities in the past two years, an estimate of about 25% of what is really happening. NG26 is one of 12 concessions bordering the buffalo fence, which suggests a conceivable 4000 animals are being harvested illegally each year. Although the exact frequency of incidents of illegal hunting is not known, some studies have indicated that any further off take of populations from some of the WMA’s in the ODRS, could lead to serious population declines and render some areas unviable for certain herbivore and predator species. Using a population model of Impala in the NG26 concession area, McNutt (unpublished) recently estimated that any additional off-take of the population, which has suffered a decline of 65% in the area from its 1996 estimate, would cause a crash in the populations of certain target ungulate species and, consequently, result in significant declines in the areas of large predator populations. He, therefore, concludes, that illegal hunting for meat may be the most significant factor to account for the recent declines in herbivore species in northern Botswana (Chase, 2011) and therefore needs to be prevented in order to maintain viable populations of targeted ungulates in the ODRS. The anti-poaching division of DWNP should be strengthened until community benefits derived from ecotourism can be diverted to change local attitudes. |  |  |  |
| A.2 | Existing fences should be removed wherever possible, especially in areas where wildlife migrations in-and-out of the Okavango Delta are required. No new fenced commercial ranches or disease-control fences – unless EIAs and undertaken and show they will not impact biodiversity significantly. | high | dwnp, dahp |
| According to Albertson (1998), an increase in Botswana’s veterinary fences has added extra barriers to some of the major wildlife movements and migration pathways. The addition of the Samuchima, Ikoga and Setata fences on the western side of the Okavango and the extension of the Northern Buffalo Fence has sealed off vital wildlife habitat, terminating cross-border migrations and isolating the wildlife of the Okavango and Kwando ecosystems from their wet season dispersion range. Albertson adds that ill-placed veterinary fences prevent vital wildlife movements, fragment populations, and impose agonizing deaths from entanglement and dehydration. Fencing infrastructure have been closely linked to the declines of Botswana’s wildlife, by eroding the ability of populations to move in response to extreme climatic periods of drought or flood to seek alternative and life saving resources elsewhere. The Namibian border cordon fence currently disrupts the spatial linkage of the Okavango Panhandle elephant population to Namibia and Angola, limiting the dispersal of elephants out of the Panhandle (Chase & Griffin 2009), which is causing huge pressure on a growing population and their resources in the eastern panhandle and is already being traversed by an increasing number of elephants Chase (2011) identified 26 breakages along this fence close to elephant pathways. |  |  |  |
| a3 | - No introduction of alien invasive species (especially plants and invertebrates). Invasive, exotic plants and animals pose a potential disaster to the systems biodiversity. | high | dfrr |
| They may be introduced unwittingly and remain inconspicuous for a while before they spread out of control. Alien invasive species introductions are also extremely hard to manage and control. Salviniamolesta first appeared in the mid 1980’s, but control measures conducted by the Department of Water Affairs, including the manual removal of the plant and the introduction of the Brazilian weevil beetle Cyrtobagoussalviniae, which feeds on the plant, have limited the spread of the plant. A variety of other alien plants, however, occur and are spreading through the Delta; jimson weeds (Daturaferox and D. stramonium), the burweed (Xanthium starmonium), Mimosa pigra, Sesbaniaspp, and the exotic Syringa (Meliaazederach). Some of these species cover large areas of disturbed ground and all may be doing so at the expense of natural vegetation and the systems species diversity. |  |  |  |

    - “Maintain viable populations of endemic, rare and endangered species” Those species listed as threatened are listed in Appendix I, listed according to flora and faunal classes. With regard to taking actions to maintain endemic rare and endangered species, the Botswana Threatened Species Management Policy, Implementation Strategy and Action Plan (UNDP, 2007) outlines some general recommendations that will contribute to any further declines in the populations of threatened species:

General Prohibitions;

- No person shall kill, harm, harass, capture or take an individual of a faunal species that is listed on the Threatened Species List as a Critically Endangered, Endangered, or Vulnerable species, unless they possess a valid license pursuant to the Wildlife Conservation and National Parks Act, or unless the Coordination Committee has given its approval pursuant to Charter and mandate.

- No person shall gather, collect, pluck, cut, chop, uproot, damage or destroy any specimen of a floral species that is listed as Critically Endangered, Endangered, or Vulnerable on the Threatened Species List, unless they possess a valid license pursuant to the Forestry Act Veld Products Act or unless the Coordination Committee has given its approval pursuant to its Charter and mandate.

- The prohibitions in F.1 and F.2 extend to private landowners, and land-users and communal landowners. However, a private landowner may harm or kill an individual of a wildlife species that is listed as a Critically Endangered, Endangered, or Vulnerable species when acting pursuant to the WCNP Act, Damage Causing Animal provisions, the WCNP Act (Cheetahs) (Killing Suspension) Order (Section 90) (22nd April, 2005), WCNP (Lions) (Killing Restriction) Order, and the Predator Management Strategy for Botswana.

- To avoid the creation of significant hardship or the deprivation of the use of private land, the Threatened Species Technical Committee should establish the capacity to work with property owners and communities so that land development can proceed consistent with the protection or management of the species.

## THE NEED TO PROMOTE Sustainable AGRICUTURAL Practices in the ODRS

- STRATEGY 1.PROMOTE AND EMBRACE THE CONCEPT OF CONSERVATION AGRICULTURE

    - It was noted during this MtR that more effort should be placed in changing the patterns of agricultural practices in the ODRS to a more sustainable pattern. The encouragement of sustainable farming practices and especially Conservation Agriculture (CA), is seen as more effective for the long-term viability of the ODRS. Specifically, it was highlighted during this MtR that CA is an attempt to promote a more comprehensive approach to natural resource management by integrating the environmental, technical, economic and social dimensions. The move from conventional agriculture to CA is in this regard, seen as a worldwide movement towards the restoration of natural resources, integrating biological considerations into soil / plant / atmosphere continuum, while responding to the  challenges of climate change

    - It was also noted that the CA concept offers an appropriate technology not only to adapt to climate change but also fosters sustainable utilization of natural resources and, through agricultural intensification, also offers better economic prospects to small farmers. The labour reduction aspect makes it especially suitable for female farmers. The critical issue for a sustained success of CA remains the availability of seeds and equipment, as well as maintenance and repair services.

    - It was also noted that CA is a rather complex technology and demands fundamental changes in agriculture. This requires a change in the mindset of farmers, advisors, scientists and politicians. It requires also a thorough adaptation and site-specific development of a technology, which is still in evolution. Both take time and require a long-term development perspective. In this regard, it is suggested that Central Government stakeholders (notably MoA and MEWT) must give encouraging signals for mainstreaming the CA in agricultural practice. Efforts should be made to address the issue of conflicting messages which continue to exist in this problem domain. While official agricultural policy positions in the country cannot be expected to change drastically in the short term, key ministries should spread CA expertise across relevant departments more aggressively, besides encouraging schools, agricultural colleges and universities to embrace more CA topics in research and teaching. It is also noted that key research and implementing stakeholders in the country may need to identify new budgets in order to continue field research and farmers’ adoption of CA.

    - It was also noted that the knowledge gap concerning the environmental effect of modern agriculture among rural population in the ODRS, calls for immediate action to implement education / training programmes. Providing farmers with relevant information and education regarding the environmental effects of agriculture and the effects of their practices upon the environment and resources must be placed higher in the conservation agenda. Rural communities attending these training courses would be expected to become more environmentally knowledgeable and eventually change their behaviour in a responsible way. It is also expected for the relevant Central Government departments to promote, facilitate and guide greater participation of rural communities in developing and applying more sustainable forms of land use.

    - Relying on experiences in agricultural development elsewhere in Africa, it was observed very clearly that successful adaptation and widespread adoption of new (CA) farming practices must emerge from within farming communities. Community-led and community-owned efforts arethe best means of fostering technological changes. These efforts are most successful when communities show a willingness to vigorously identify, try out, and evaluate new practices.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| a.1 | Undertake in-depth assessment of new technology development, by means of preparation of an implementation Plan for an Integrated Approach Based on Conservation Agriculture in the ODRS. The Plan is expected to tackle four issues, namely - a full scale CA development programme that will be integrated into the ODMP - an implementation plan to define and set up mid-term technical and financial programmes, which will redirect the ODRS towards CA; - foundation training for key stakeholders and communities (training on all components of production systems and environmental safeguards); and - Setting up demonstration (pilot) sites that will be the basis of an expansion programmes once proven successful. | medium | Moa |

- STRATEGY 2.PROMOTE SUSTANABLE AND PRODUCTIVE ARABLE AGRICULTURE PRACTICES IN THE ODRS

- This MtR has noted that agriculture themes were down played by the ODMP and importantly it was noted that arable agriculture was completely left out. The enormity of this gap becomes more serious when it is realized that a large part of the rural population in the ODRS depend on arable agriculture for their livelihoods. Arable agriculture in the ODRS, it has been noted, is faced with a number of challenges in terms of it being sustainable and productive. These include poor soils fertility; Human Wildlife Conflicts; availability of water for irrigation; rainfall regime amongst others. Like in the case of the entire Ngamiland District, Dryland and Molapo farming are the dominant arable agricultural practices in the ODRS, with settlement around the Etsha Villages and those on both sides of Panhandle being well known for Drayland farming. Molapo farming is associated with communities around the southern parts of the Delta, where maize and sorghum are cultivated.

- Arable agriculture in the ODRS continues to be plagued by increasing elephant population; increasing demands for water off-take for irrigation; frequent cycles of drought, which in turn leads to high use of inorganic fertilizers and agro-chemicals; extensive removals of natural covers, which also affects wildlife habitat; and degradation of floodplains/riparian zones in the case of Molapo farming. Though Government has established a compensation scheme for farmers whose crops are damaged by wildlife, famers complain that the compensation levels are not adequate. As a result farmers are not eager to intensify their arable farming practices.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A1 | Water off-take (for irrigation) should be limited to less than 600Mn3/pa, so as not to compromise the ecological integrity of the wetlands. | HIGH | DWA |
| A2 | Human-Wildlife Conflicts need to be reduced by locating fields away from prime wildlife areas, including migration routes. | HIGH | MoA, DWNP |
| A3 | Reduced/control the levels of fertilizer and chemical inputs to minimize toxic inputs into return flows to surface waters or pollution of groundwater. | HIGH | MoA |
| A4 | Promote and apply the principles of conservation agriculture in order to reduce habitat alteration and soil exposure, while improving farming efficiency and crop yields. | HIGH | MoA |
| A5 | Legalise Molapo farming | MEDIUM | MoA |
|  | Despite the fact that Molapo farming is not recognized by Government, the produce from such fields is a valuable source of livelihoods to rural farmers. The legalization of these fields through the normal Land Board process should make the control of fertilizer and agro-chemical use, more acceptable to Ministry of Agriculture officials. |  |  |

## NEED TO PROTECT THE ODRS ENVIROMENTS FROM THE IMPACTS OF MINING ACTIVITIES

- STRATEGY 1.	ESTABLISH A GOOD UNDERSTANDING OF MINING ISSUES IN A FRAGILE ECOSYSTEM SUCH AS THE ODRS AND GOOD MANAGEMENT METHODS AND BEST PRACTICES

- Though mining activities have been going on in the ODRS for a long time in the form of sand mining and mining for construction aggregates, minerals prospecting and exploitation is a recent development. Thus, at the time of the formulation of the ODMP, mining issues were not addressed. However, since the completion of the ODMP, the mining sector has expanded its minerals prospecting/exploration activities in the ODRS region. This is with the identification of the Botswana Copper Belt (Kalahari Copper Belt), which is a southern extension of the Central African Copper Belt of Zambia and the Democratic Republic of Congo and the Namibian Matchless and Damara deposits. The proximity of this belt to the Delta and the Panhandle and the fact that there is an upsurge in prospecting activities in the Kalahari Copper Belt, raises concerns  of mining impacts in the ODRS.

- In specific terms, a total number of 124 mining licenses have been granted to mining companies, (of which some have started production, notably, the Discovery Metals Copper mining activity in Toteng,) in the ODRS.

    - The emergence of minerals prospecting and consequently, the actual mining of these minerals within the ODRS are bound to have long lasting impacts on biodiversity, the natural, social and economic environments of the ODRS. Participants at the thematic area workshop were unanimous in expressing concern that some minerals prospecting licenses have been granted in the ODRS, with some, in very close proximity to the Delta and Panhandle, given the environmental impacts associated with mining activities. The challenge is therefore to fully establish a good understanding of issues associated with mining for minerals in a fragile ecosystem such as the ODRS and to come up with good management intervention/mitigation measures and best practices. (Notwithstanding the above strategy in protecting the ODRS environments from the impacts of mining activities, attention must be drawn to the fact that the Okavango Delta will in all probabilities soon be listed as a World Heritage Site under the United Nations Educational Scientific and Cultural Organisation (UNESCO).) In this regard, it is important to note the following: Affolder (2007), observes that there is no express prohibition on all mining within World Heritage Sites in the Convention text. The world Heritage committee has taken steps to address the uncertainty and lack of clarity with respect to mining and World Heritage Sites. Much of the work in this area has been done by the IUCN, which advices the committee on issues affecting natural heritage

IUCN’s position outlined in a new World Heritage Advice Note is that mineral and oil/gas exploration and exploitation should not be permitted within natural World Heritage Sites. Mining and oil/gas projects that are located outside World Heritage Sites should not, under any circumstances, have negative impacts on these exceptional places.

It is also to be noted that: In August 2003, a number of the World’s largest mining companies and corporate members of the International Council on Mining and Metals (ICMM) issued a No Go Pledge, committing to not exploring or mining in World Heritage Sites.

- The Report on threshold for Use in the Strategic Environmental Assessment of Okavango Delta Ramsar Site by SAIEA, have established targets/threshold that must be met with regards to mining activities in the ODRS, which are adopted and integrated in the recommendations of this mid-term review of the ODMP. These are:

- The issuance of prospecting and/or mining licenses should be discourage within the Delta and the Panhandle;

- No new prospecting and/or mining licenses should be issued within a buffer of 15 kms of the Delta and the Panhandle, as well as the seasonal floodplains and main channels and existing licenses be withdrawn by the Government of Botswana,  as soon as they are relinquished by the current license holder

- This Mid-term review of the ODMP adopts and integrates the management recommendations/actions by the Threshold Report, with some modifications/amplifications as follows:

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A1 | Recognize environmental management as a high priority, notably during licensing process and through the development of environmental management systems | HIGH | DEA, DGS, DOM |
| These to include: - Early and comprehensive Environmental Impact Assessments, pollution control and other preventive and mitigation measures, monitoring and auditing activities and emergency response procedures - Prospecting licenses to be issued only after approvals of EIAs and EMPs - Regular inspections of prospecting sites to ensure compliance with good environmental practice. |  |  |  |
| A2 | Carry out Socio-Economic Impact Assessments and Social Planning for all mining operations | HIGH | DEA, DGS, DOM |
| - Socio –Economic impacts should be taken into account at the earlier stages of project development, and these should be in conformance with the World Bank Standards of environmental and social responsibility - Changes in demographics cans by higher incomes in mining jobs which results in labour movements from one sector to another - Positive and negative socio-economic of mining activities in the ODRS should be properly documented |  |  |  |
| A3 | Gender issues should be considered at policy and project levels | MEDIUM | MINING COMPANIES, DOM |
| - Mines should consider empowering women through procurement of supplies from them; - There should be a deliberate policy of skills development amongst women in the mining industry. |  |  |  |
| A4 | Establish environmental accountability in the mining industry and Government at the highest management and policy levels | HIGH | MINING COMPANIES, DOM, DGS |
| - Mining Companies must align their operations with established environmental standards that serve as the reference points, such as appropriate certification by Botswana Bureau of Standards (BOBS) and International Standards Organisation (ISO); - Government to introduce a regulatory framework that will ensure accountability on the part of mining companies; - Regular self audits by mining companies should be part of their strategic plans; - All mining companies should have operational Safety Health, and Environmental plans in place. |  |  |  |
| A5 | Ensure that mining company employees at all levels recognise their responsibility for environmental management and also ensure that adequate resources, staff and requisite training are available to implement environmental plans | HIGH | MINING COMPANIES, DOM |
| - Mining companies to carry out training needs assessment in order to identify skills needed for the implementation of environmental plans. - Allocate adequate resources for training needs. |  |  |  |
| A6 | Ensure the participation of and dialogue with the affected community and other directly interested parties on the environmental and social aspects of all phases of mining activities, and include the full participation of women and other marginalised groups. | HIGH | MINING COMPANIES, COMMUNITIES |
| A7 | Adopt environmentally sound technologies in all phases of mining activities and increase the emphasis on the transfer of appropriate technologies which mitigate environmental impacts including those from small scale mining operations. | HIGH | MINING COMPANIES, DOM, DEA |
| A8 | Adopt risk analysis and risk management in the development of regulations and in the design, operation, and decommissioning of mining activities, including the handling and disposal of hazardous mining and other wastes. | HIGH | DOM, DEA |
| A9 | Recognize the linkages between ecology, socio-cultural conditions and human health and safety, the local community and the natural environment. | HIGH | MINING COMPANIES |
| - Mining companies should adopt work ethics that recognize and respect community beliefs, culture and norms in all their mining operations - Community should be made aware of the dangers and negative effects of squatting on unserviced land around mining areas |  |  |  |
| A10 | Government to evaluate and adopt, wherever appropriate, economic and administrative instruments such as tax incentive policies to encourage the reduction of pollutant emissions and introduction of innovative technology. | MEDIUM | GOB |
| A11 | Explore the feasibility of reciprocal agreements to reduce trans-boundary pollution. | MEDIUM | DEA, AKACOM |

## THE NEED FOR SUSTAINABLE TOURISM DEVELOPMENTS AND ACTIVITIES IN THE ODRS

- STRATEGY 1.	IMPLEMENT THE NGAMILAND TOURISM DEVELOPMENT PLAN (NTDP)

- Tourism development in Botswana and in the ODRS is based on the sustainable tourism development framework. This framework argues that there is a cumulative relationship between tourism development, the environment and socio-cultural and economic development in host regions such as the ODRS. This means that if tourism is to contribute to sustainable development in destination areas, it must be economically viable, ecologically sensitive and socio-culturally appropriate. The Ngamiland Tourism Development Plan (NTDP) is built upon the principles of sustainable tourism development. This was meant to drive sustainability in tourism development in the ODRS. The lack of implementation of the NTDP is translates to the failure to address the principles of sustainable tourism development in a wetland environment like the ODRS. This phenomenon is likely to have long-term negative effects on the ecology, economy and socio-cultural aspects of the ODRS caused by tourism development.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A1 | Conduct Annual seminars/workshops | high | bto, dot, dea |
| Most of the stakeholders (e.g. government, private sector, local communities and NGOs) were found to be unfamiliar with the existence of the NTDP. There is therefore the need to hold annual seminars/workshops for all the tourism stakeholders in the ODRS to familiarize them with those aspects of the NTDP recommendations that fall within the mandates of their organizations for implementation purposes. In this annual seminar/workshop, stakeholders should be made aware that the NTDP is a long-term (30-years) strategic plan that must guide all tourism development activities in the ODRS. Stakeholders should be made aware that the NTDP is formatted as a Tourism Development Manual that includes more detailed development plans for a number of Tourism Development Areas (TDAs) where some if not all of the operators happen to be operating in particular Controlled Hunting Areas (CHAs). |  |  |  |
| A2 | Government Departments should Facilitate Implementation of NTDP | high | tlb, ndwc, dwnp, dot, bto |
| Government institutions such as the Department of Environmental Affairs, Department of Tourism, Tawana Land Board, North West District Council, Department of Wildlife and National Parks, Department of Waste Management and Pollution Control and the Botswana Tourism Organization should specifically be made aware of particular aspects which each of their organizations should implement within the framework of the NTDP. This is particularly so, when considering young officers who are often new in the field and need guidance. The Department of Environmental Affairs should take lead in ensuring that other government departments implement aspects of the NTDP which directly fall within the mandates of their organizations with regards to issues of tourism development in the ODRS. |  |  |  |
| A3 | Staffing and Training of Government Officers | high | Central and local governments |
| Staffing and training of Government officers from the mentioned departments remains a key priority in ensuring the implementation of the NTDP within the framework of ORDS. Particular reference is made here to the Department of Environmental Affairs (DEA) which is directly charged with the responsibility of coordinating the implementation of the ODMP. Presently DEA is short staffed and does not have an officer specifically responsible for ensuring that tourism development issues mentioned in the NTDP are addressed. As a result, staffing and training of this department is necessary to ensure the implementation of the ODMP’s tourism component. |  |  |  |

- STRATEGY 2.	ENSURE ADHERENCE TO LIMITS OF ACCEPTABLE CHANGE (LAC)

    - The NDTP recommended that the Okavango Core Tourism Development Area should be conserved as a low volume, low intensity, and high value wild tourism area while focusing tourism development in other TDA’s on the periphery of the Okavango Core TDA. It was also recommended that a maximum of 700 beds should be allowed in the Core Area.  While this is the case, the scenario on the ground is different, there are more beds than those recommended in the Core Zone of the ODRS. This therefore suggests that the carrying capacity and limits of acceptable change in the Core Zone of the Okavango Delta is not being adhered to. There is environmental pressure caused by more lodges and beds as well as tourism activities in the Core Zone of the ODRS. In this regard, the ecological integrity of the ODRS is threatened by tourism activities.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A1 | PrepareManagement Plans for all the CHAs | high | bto, tlb |
| There is need for Management Plans for each of the Controlled Hunting Areas (CHAs) in the Core zone to be developed with the hope of reducing the current high numbers of beds and tourism activities to desired capacities as recommended in the ODMP and the van Heiden Management Plan Report of 1992. |  |  |  |
| A2 | Develop Management Plans for NG/19, NG/12 and NG/41 | high | bto, tlb |
| During the stakeholder workshop in Maun, stakeholders observed that LAC are generally not being observed in NG/19, NG/12, and NG/41. The lack of Management Plans in these areas has resulted in an increase in tourism activities and the allocation of plots to different individuals for various uses. Since these areas are not covered by management plans, they are at risk of slowly losing their ecological and tourism value. Stakeholders are worried that carrying capacities and limits of acceptable change are not observed in theseCHAs. To remedy this situation, Management Plans need to be developed for these areas. In addition, villages/settlements such as Khwai in NG/19 and Mababe in NG/41 need to have clearly designed layouts/plans and Village development Plans which should guide the allocation of land. All these activities should be carried out in such a way that they comply with the principles prescribed in the ODMP and NTDP. |  |  |  |
| A3 | Freeze the Allocation of Lodges and Sites for Camps in the CoreZone | high | tlb |
| The Tawana Land Board (TLB) should avoid arbitrary allocation of new lodges and camps in the core zone of the ODRS. Rather, TLB should encourage the allocation of lodges and camps, as well as other tourism businesses in other TDA, outside the core zone. In addition, TLB should closely consider carrying capacities of tourism activities in all the zones when allocating tourism businesses in all the zones and CHAs. |  |  |  |
| A4 | New Allocations Should Take Cognizance of the Recommendations of the TLB Study on identification of New Tourism Sites in the ODRS | high | tlb |
| This Tourism Sites Identification Report provides both a systematic procedure for the identification, classification and allocation of land within the Okavango Delta Ramsar Site suitable for tourism related activities, while taking into account biodiversity issues and a list of potential sites to either advertise or respond to requests for allocation. The report recommended that of the total number of tourism sites identified, only 23 do not have an environmental or development condition(s) that needs to be weighed prior to deciding to advertise or allocate. A total of 16 sites in the Panhandle and Moremi Game Reserve are not recommended based on the absence of enabling conditions to ensure good visitor experience. A total of 25 of the 37 remaining sites are located in the proposed tourism development zones which should ensure that tourism and environmental considerations are planned to allow for the proposed approach of tourism based biodiversity conservation. |  |  |  |

- STRATEGY 3.	LACK OF MONITORING OF TOURISM DEVELOPMENTS IN THE ODRS

    - The monitoring of tourism activities and facilities is key to sustainable tourism management. As a result, ODMP recommended an effective monitoring system of the impacts of tourism on the ODRS’s tourism resource base. The Stakeholder workshop acknowledged that some tourism companies in the ODRS observe environmental management practices, particularly those related to waste management. However, stakeholders also observed that there is lack of monitoring in the various camps in the ODRS, especially by government bodies. In addition, regulations which apply to management of lodge sites and CHAs such as the WMA regulations and other requirements of lease documents are not rigorously enforced due to the lack of capacity at DEA and NWDC. Stakeholders also argued that, where monitoring and inspections are done, they lack credibility, independence and efficiency, since they are done without prior notification of tourism operators. Stakeholders argued that none of the tourism operators are independently monitoring or recording tourism activities in their areas of operations. As a result, for monitoring to be effective in the ODRS, it is critical to consider two particular aspects of how monitoring of tourism development in nature-based tourism destinations such as the ODRS should be done. These two aspects are:

- Monitoring Visitor Impacts: through the tourism planning process for nature-based destinations. In this case, tourism and related objectives are defined and indicators developed. Through periodic measurement of indicators, data on visitor impacts are collected, analyzed and evaluated. TLB, DWNP, DoT do collect data on visitor numbers but there has been little monitoring of the impacts caused by visitors.

- Monitoring Service Quality: The planning process also determines the kind of experience which it is intended to provide for visitors. Monitoring service quality, therefore, involves collecting, analyzing and evaluation information about the fulfillment of needs of visitors. In the ODRS, BTO, TLB, DoT, NWDC and DWNP usually conduct inspection teams to conduct this kind of monitoring.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A1 | Establish Monitoring Procedures and Guidelines | high | ori, dwnp, bto |
| Monitoring procedures, guidelines and regulations for tourism activities need to be developed and agreed upon by all the stakeholders working in the ODRS. DEA should facilitate and ensure that these procedures and guidelines are developed. The guidelines should provide information on who should do the monitoring and inspection, when and how often monitoring should be done and where should monitoring data and reports be deposited. |  |  |  |
| A2 | Establish a Tourism Monitoring and Inspection Organization | high | tlb, bto |
| An independent tourism monitoring and inspection organization in the ORDS is recommended. The proposed organization should take the form of the Botswana Tourism Organization and be based in Maun but operational in the ODRS. This independent organization should be able to provide guidance on who should do the monitoring and inspection, when and how often monitoring should be done and where should monitoring data and reports be deposited. During the stakeholder workshop, participants argued that the goal of establishing an independent institution (independent from government) to carry out monitoring activities, especially in relation to waste management is that the existing tourism industry associations (HATAB, BOGA) perceive their major role predominantly as being that of promotion and marketing for their members, not as a forum for encouraging members to comply with tourism industry standards. It is from this perspective that an independent monitoring and inspection organization for the ODRS is recommended. |  |  |  |

- STRATEGY 4.	DEVELOP A DATA BASE/INNVENTORY

    - The ODMP notes that it is essential that the relevant implementing authorities should have access to timely and reliable data in order to be able to manage the area and to enforce regulations. A knowledge based approach to monitoring is proposed to provide the required data and information to the relevant implementing authorities for them to make decisions based on credible information. In addition, the ODMP notes that there should be statistics on tourists visiting the ODRS, data on tourism satisfaction etc. While this is the case, stakeholders noted that while data on tourist’s numbers and satisfaction may exist, this data is scattered across various institutions – and is not integrated (housed) under one institution such as ORI, as initially recommended by the ODMP. In this regard, when data is scattered all over in various institutions, it does not serve any purpose and is also often not readily accessible or available to researchers and planners in the district.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A1 | Establish a Data Storage and Management Mechanism | high | ORI |
| The ODMP recommended that ORI should house all the monitoring data and should be recognized as an institution responsible for monitoring of tourism activities in the ODRS. While this is desirable, it has become evident that ORI researchers are specialized and collect data that relate to their field of interests. This in most cases does not address the two main aspects of monitoring noted above (i.e. monitoring visitor impacts and Monitoring service quality). From this perspective, it is recommended that monitoring data can be stored and managed at the independent Tourism Monitoring and Inspection Organization suggested above. |  |  |  |
| A2 | Train Quality and Monitoring Experts | HIGH | ORI |
| It is recommended that the proposed Tourism Monitoring and Inspection organization should be staffed with experts trained in monitoring visitor impacts and service quality. That is, training of Quality and monitoring experts should be made a priority in dealing with issues of data inventory for the ODRS. |  |  |  |
| A3 | Establish a Tourism Research Unit to Coordinate TourismData | high | bto, ori |
| Within the Tourism Monitoring and Inspection organization of the ODRS, there is need to establish a Tourism Unit that will coordinate tourism data that is stored at the Department of Tourism, Botswana Tourism Organization, Department of Wildlife and National Parks, North-West District Council, Tawana Land Board and from the different tourism operators and stakeholders. This Unit should be staffed with tourism researchers and statisticians to coordinate tourism research. Particular data required for collection by this unit include: visitor numbers, service quality data, tourism impact data, type and number of tourism facilities etc. |  |  |  |

- STRATEGY 5.	ENSURE PARTICIPATION IN TOURISM DEVELOPMENT IN THE ODRS BY LOCAL COMMUNITIES

    - The participation of citizens in the tourism business in the ODRS is low. As a result, the ODMP recommended that citizen participation in tourism development in the ODRS should be enhanced. This concern was confirmed by the stakeholder workshop where participants argued that citizens are not involved in tourism development, particularly in the core zone of the ODRS. The concern was that the Core Zone remains predominately owned by foreign tourism companies as it was before the ODMP was adopted and it is likely to remain as it is for the next 30 years or more. Stakeholders argued that most of the foreign tourism companies, in the core areas of the ODRS have long-term leases which run for 30 years or more. This therefore hinders any form of citizen participation in the tourism industry. Stakeholders argued that little citizen involvement in tourism development in the ODRS is limited to peripheral and marginal parts of the ODRS like NG/4. Barriers obstructing greater participation by the citizens of Botswana include shortage of skills, insufficient or inappropriate financial instruments, deficiencies in Government regulations and a perception of deliberate exclusion of citizens from the tourism industry.

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A1 | Reduce 30-50 year Leases to 15 year Leases | high | tlb |
| The long-term leases covering 30-50 years especially those in the Core Zone of the ODRS should be discouraged. Instead, 15 year leases are recommended.This means that the existing long-term leases of 30-50 years should either be reduced at expiry date or be renegotiated or terminated with the goal of increasing citizen participation in the industry. This approach will reduce the duration and time period in which foreign based tourism companies will occupy the Core Zone of the ODRS. |  |  |  |
| A2 | Increase Shareholding of Citizen Tourism Companies | high | bto, dot |
| Tourism companies operating in the ODRS should have some reasonable percentage of citizen ownership for them to operate. The licensing of these tourism companies should be made only if the percentage of citizenship shareholding is established. Increased shareholding of citizens in tourism companies has the potential to reduce the current wave of particular companies monopolizing the tourism business within the ODRS. For example, stakeholders at the workshop noted that the ODRS is slowly falling into the hands of one or two companies. These companies are slowly buying out small tourism companies and putting them out of business. The concern was that having one or two companies monopolizing tourism development, automatically puts citizens out of participation in the tourism industry and it is not a healthy situation for Botswana’s tourism, particularly, if that one company can crash. It is from this perspective that different companies with citizens having shares in such companies cannot only reduce the monopoly but will also increase citizen participation in the industry. |  |  |  |
| A3 | Improve CBNRM to Encourage Citizen Participation | high | dwnp, dfrr |
| - The CBNRM programme in the ODRS requires an improvement or revision such that it encourages greater citizen participation in the tourism industry. That is, as it stands, CBNRM is carried out in marginal and peripheral areas which in most cases are not tourism prime areas. It is therefore essential that CBNRM villages should also have access to core areas for them to derive meaningful benefits. If CBNRM villages can have access to core areas of the ODRS, this will result in Community Based Organizations forming true Joint Venture Partnerships with tourism companies. Such a scenario will increase local participation in tourism development and increased tourism benefits. - Given that the ODRS is a very fragile ecosystem and that tourism is a major activity in the site, with the attendant concerns of tourism impacts on the fragile environment, there is the need to ensure that appropriate management interventions are applied in order to address such concerns. In this regard, Botswana’s policy of Low volume – high cost tourism should continue to apply in the ODRS. In addition, all tourism operations/camps in the ODRS should be encouraged to align their operations with the provision of Botswana Ecotourism Best Practices Manual, which were prepared in partial completion of Botswana National Ecotourism Strategy. Furthermore, facilities/accommodation in tourist camps/lodges made of permanent materials should be discouraged in the ODRS. - With regards to waste management in the ODRS, it was noted during this mid-term review of the ODMP, that even though considerable strides have made in addressing issues relating to waste management in the ODRS, a number of critical activities have not been carried out. These include the engagement of the private sector to collect and dispose solid and liquid waste in settlements in the ODRS; the operationalisation of Maun landfill site through procurement and installation of outstanding equipment; and increasing the number of temporary storage facilities in all settlements. The North West District Council should therefore give the carrying out of these activities, the highest priority. In addition, NWDC should improve manpower capacities. |  |  |  |

  - THE NEED FOR AN IMPROVED GOVERNANCE MODEL FOR THE MANAGEMENT OF THE ODRS AND THE IMPLEMENTATION OF THE ODMP

Strategy 1:  DEVISE A NEW IMPLEMENTATION STRATEGY AND RESHAPE ODRS’s GOVERNANCE STRUCTURE

- The major thrust or focus of the recommendations on implementation strategy will be to have in place a very good institutional arrangement/framework that will best manage and coordinate the implementation of the revised ODMP. Furthermore, such an institutional framework and implementation strategy, it is recommended, should be management oriented, and be aligned to the adaptive management and co-management paradigms, as well as be informed by the following best practices, in terms of implementation systems for management Plans:

- An institutional framework and implementation strategy that provides the plan implementers with the required powers/ authority and jurisdiction to make decisions to achieve success in the implementation process;

- An institutional arrangement that clearly defines stakeholders’ and implementers’ roles and responsibilities;

- Coordination and monitoring mechanisms that are effective, accountable and facilitates timely information flow;

- Institutional and governance structures that are led by individuals with strong managerial skills;

- Legislative and regulatory frameworks that are harmonized and capable of providing the required legitimacy and strength to implementation actions;

- Provision of adequate funding and manpower to implementing institutions/bodies;

- Involvement of all stakeholders throughout the implementation process;

Implementation Strategy

- The recommended overall implementation strategy for a revised ODMP is one that is management oriented and rooted in the adaptive and co-management approaches to plan implementations. Adaptive management in the course of implementing the revised ODMP will involve a constantly recycled series of logical steps that include: setting of goals, forecasting changes, assessing alternatives, appraising costs and benefits, and monitoring in order to adapt to new conditions. What is advocated here is the introduction of a considerable degree of flexibility in the management process that will enable stakeholders entrusted with the implementation of the revised ODMP to respond, through monitoring feedback, to the changes which probably (and normally) might occur in an environment such as the ODRS. In other words, a balance should be sought between long-term management strategies and short-term actions/plans. In this regard, the ODMP should not be perceived as a “static piece of document,” but rather a “dynamic plan” that has to be monitored and updated at regular intervals. It is therefore important that three key elements that are key to adaptive management be taken into account, these are:

- Testing of assumptions, which is about  trying different management interventions to achieve outcomes;

- Adaptations, which is about dealing systematically with information obtained through monitoring to take action to improve a programme;

- Learning – which is about documenting changes/problems observed through monitoring, so that lessons learnt can be integrated into future decision making and shared with all stakeholders

- Another recommended strategy for adoption in the management of the ODRS and implementation of the revised ODMP is co-management. With a multiplicity of stakeholder government departments, community organisations/structures and other entities, including private sector bodies which have a stake in the ODRS and will have implementation responsibilities, with regard to the ODMP, co-management is considered a most suitable implementation strategy. Co-management is applicable in situations where two or more sectoral actors or stakeholders are involved in the management of a given area, in this case the ODRS, and implementation of a plan for that area/ territory and will require them to negotiate, define and agree amongst themselves, a fair sharing of the management and implementations functions, responsibilities and entitlements (Borrini-feyerabent, 2001). Co-management is also referred to as participatory management, collective management, joint management or round table management (Borrinifeyeraben, 2000). Co-management is also relevant and applicable in an environment such as the ODRS, where stakeholders pursue biodiversity dependent livelihood activities. In this regard, co-management is important in the conservation of natural resources. To successfully adopt a co-management strategy for the implementation of the ODMP, a number of processes have to be put in place. For this reason, it is recommended that the Department of Environmental Affairs takes the lead in establishing a co-management framework for the implementation of the revised ODMP and also ensure that all the necessary processes are completed. These processes are adopted and adapted from Borrini-Feyeraben(2000) and are as follows:

- Phase 1- prepare for the partnership and co-management framework, by launching a communication outreach to all involved stakeholders and parties, on the need, objective and processes of co-management, helping institutional implementing stakeholders to identify and mobilize their representatives; organize a first meeting of all institutional actors and propose a set of rules and procedures, including clear equity considerations;

- Phase 2- Negotiate procedures and agreements. Agree on operational rules and procedures; Agree on a common vision for the future of the ODRS; legitimize the co-management framework, so that it has the force of law and publicize it;

- Phase 3- operationalize the co-management framework, by applying and implementing all the agreements and procedures. Clarify the roles and responsibilities of all institutional and other implementing bodies/structures. Organize and hold regular review/process meetings at regular intervals, to review and evaluate progress in the implementation process.

All the above should be driven and facilitated by DEA Maun Regional Office.

    - As noted by the ODMP mid-term review findings, there are serious challenges in terms of efficiently and effectively managing the ODRS and implementing the ODMP in a coordinated fashion, with defined roles, responsibilities and accountabilities clearly spelt out. In the light of the foregoing, an important implementation strategy recommended by this Report, for addressing the implementation challenges of the ODMP, is one that promotes coordination in the implementation process. Coordination is defined by the Longman Dictionary as “working together for the purposes of achieving a common goal.” It has been argued that coordination “entails a process which establishes order in a given situation.” An implementation strategy for the ODMP which is anchored on coordination, would: ensure that implementation is appropriately guided by the goal, objectives and guidelines as contained in the ODMP; minimize (if not eliminate) duplication of efforts; ensure that implementing stakeholder departments and other structures are responsible and held accountable for implementation activities within their mandates. Furthermore, coordination of implementation functions would ensure effective information flow, such that various implementation institutions will know what each other is doing at any given time. Terms associated with coordination include cooperation, harmonization, mainstreaming and alignment, and it is important for the revised ODMP to embrace these.

- The implementation of a revised ODMP will mean increased workloads for all implementing stakeholder government departments, community structures, TLB, private sector entities, NGOs and other implementing structures. This will call for full commitments, taking of responsibilities and being accountable on the part of all institutions/bodies, which have implementing responsibilities within the framework of the ODMP. It is therefore recommended that the implementation strategy in this regard, should of necessity focus on the following:

- The strengthening of manpower capacities (both technical and administrative) at all implementing institutions/entities, both at national and district levels;

- Adequate coordination and harnessing of resources of all implementing institutions and stakeholders in order to achieve cooperation needed for a smooth and timely implementation of the plan;

- The adoption and application of the provisions of the Community Based Strategy for Rural Development introduced in 1997. This entails the strengthening of community level participation in the entire plan implementation process, through assigned roles and responsibilities.

- In summary, the implementation strategies being recommended for the revised ODMP take into account, the need to provide all those charged with implementation, with the powers to make decisions necessary to achieve success; the need for clear definition of roles and responsibilities; the need for implementation to be led by the individuals with strong managerial skills; the need for a regulatory framework that gives legitimacy to implementation actions and mechanisms; the need to provide implementers with adequate financial and manpower resources; and the need for an effective monitoring process. All these are evident in the recommendations that follow.

Governance Structure/Model for Plan Implementation

- Under the present institutional arrangements for implementing the ODMP, there is a multiplicity of institutions/bodies and structures which are involved in the implementation of the ODMP, with DEA Maun Regional office having the responsibility of coordinating and monitoring the plan’s implementation. The mid-term review exercise noted the challenges and problems faced by the current dispensation. These range from unaccountability on the part of implementing departments and institutions to each other; duplication of efforts and overlapping of functions; to absence of integration. The management capacities are furthermore proven to be strongest at the policy level and weakest at local (implementation) level, where policies are expected to be operationalized and implemented. Local capacities of the government stakeholder departments to implement and enforce regulatory framework as originally envisaged in the ODMP and related plans and policies are still rather weak, suffering from manpower and financial constraints.

Specifically, an appraisal of the current situation revealed that all the institutional segments for supporting sustainable management in the ODRS, (institutional and organizational capacity, staffing, staff development and support) are still insufficient.  It has also been observed that the capacities of the institutions involved in the management of the ODRS to deal with climate and other environmental changes are also limited, due to absence of adequate and appropriate human resources, as well as their continuing training and capacity building. Finally, it was noted that stakeholders’ engagement in the management of the ODRS is still predominantly on an “informal basis” and therefore it is easy for those interests that are antagonistic to the ODRS’s conservation efforts not to participate in any of the formal or informal consultation processes. This, in turn, makes it more difficult to achieve consensus among all the stakeholder interests.

- Given the need for effective coordination of the activities of all the implementing departments and institutions, there have been debates over whether an entirely new single structure should be established to take charge of the overall implementation process of the ODMP. This is with a view of ensuring that a single entity/body takes responsibility and be held accountable for the implementation of the ODMP. Though this kind of arrangement might have its advantages (clear mandate, clear reporting line, easer coordination and ability to deliver and/or control delivery of the agreed action items), the view is that the introduction of a new implementation agency will not be cost efficient, as it will entail setting up of new offices, recruitment of staff in various disciplines and sectors who obviously, would not be conversant with and knowledgeable in the issues of the ODRS.  In addition, this model of the ODRS governance would also lead to overlap and duplication with existing regional arms of government, making the current institutional system even more complicated.

- It is therefore the considered view that the more viable solution is to devise an  ODRS governance model which would, as much as possible, retain the present institutional arrangements but urgently address (through remedial actions) all the identified problems and challenges. This governance model is expected to:

- Ensure central government commitment in improving enforcement of the current legislative and regulatory frameworks relevant to the management of the ODRS;

- Ensure full cooperation and coordination between all the parties involved the management of the ODRS and conservation of  its natural resources;

- Ensure flexibility in implementation of national policies, given the peculiarities of the ODRS;

- Provide solutions for involving (empowering) the key (non-government) stakeholders to act as partners to governmental authorities;

- Ensure that staff with necessary skills and experience are engaged;

- Given the identified uncertainties, provide for, as well as strengthen institutional understanding and capacities for implementing the ODRS’s adaptive management and monitoring program.

- Relying on the best practices implemented elsewhere, it is also the considered view that the ODRS governance model should be based on following guiding principles:

| Principle | Description/Comment |
| --- | --- |
| Clear Roles and Responsibilities and Institutional Capacity | Ensure that roles and responsibilities in the ODMP action items delivery is clear (ToR for each stakeholders) Ensure that liaison, interaction and data exchange mechanisms between all government bodies exist and are effective. Build on the expertise and technical competencies in existing organisations, rather than placing responsibilities on organisations with no capacity to deliver functions. |
| Secure Resources | Streamline and coordinate planning time frames between sectors; Develop efficient inter-sectoral planning processes and linking integrated development plans to budgets, across all spheres of government Receive and using government resources for operating the governance structure. |
| Stakeholder Participation | Ensure that all stakeholders and communities are given a formal role in the consultative and decision-making process. Build on the positive aspects of the current ODMP and its governance models |
| Wise (Sustainable) Use of the ODRS Resources are Understood and Defined | The status of the resource needs to be understood by stakeholders involved in the ODRS management and conservation. The resources and their use need to be monitored When decisions are made about resource allocation and use, the health of the resources and the sustainability of these, need to be taken account of at the decision-making level. |
| Adaptive Management | Strengthen adaptive management capacity of the stakeholders involved in the management of the ODRS Ensure liaison between all stakeholders in devising a monitoring program capable of supporting adaptive management efforts in the ODRS |

- Taking into account the aforementioned deliberations in improving and strengthening ODRS’s management and its sustainable (wise) use, the following recommendations are made:

| Action/Recommendation |  | Priority | Lead Agency |
| --- | --- | --- | --- |
| A.1 | Devise an improved governance structure that will overcome the present problems and challenges in the management of the ODRS, and its protection and conservation efforts | High | MEWT, NWDC, ORI |
| Based on the preferred model, its goals and guiding principles as summarized above, it is suggested that the proposed governance structure of the ODRS should be composed of three structures, namely: The ODRS Management Board This is envisaged to be the apex structure of the recommended governance structure. The roles of the Board would be as follows: - Oversee the implementation of the ODMP by the all central and local government departments, and by other stakeholders and partners; - Determine (and/or review) the ODMP implementation priorities, taking into account the advice from the ODRS Management and Implementation Unit; - Approve the Annual Work Programme prepared by the ODRSManagement and Implementation Unit, monitor its implementation, and make any necessary adjustments; - Oversee the implementation of training and capacity building programmes for all central and local government stakeholders; - Monitor the use of government (public) funds, as well as source funds and other resources from other sources. The Board will also have oversight responsibility for the management of the ODRS and direct responsibility for drafting policy guidelines for the management of the ODRS and implementation of the ODMP. Accordingly, it is envisaged that it will schedule meetings as often as is necessary, to fulfill its functions and responsibilities. In terms of membership, the Board is expected to comprise of high level government officials, as well as non-government experts and other members appointed by the Minister of Environment, Wildlife and Tourism. The Board is, in this regard, bound to represent the diversity of interests. The ODRS Management Board is envisaged to be supported by MEWT, which would provide the operating funds. Consequently, the Board would have a direct line of accountability to the MEWT. This would be achieved in the form of a contract between the two parties setting out the roles and responsibilities and the membership of the Board. The relevant Ministry would approve the Terms of Reference of the Board and monitor its performance in relation to the implementation of the ODMP. ODRS Management and Implementation Unit The DEA Maun Regional Office should remain as the institution responsible for the overall coordination and monitoring of the implementation of the ODMP. However it is strongly recommended that a separate unit/division be established within the DEA Maun Regional Office, to be solely responsible for the ODMP project, together with coordinating and monitoring the activities of all the implementing institutions and structures. This should be known as the ODRS Management and Implementation unit. A designated senior officer should be appointed to head this unit/division, with a complement of relevant staff. The appointed officer should have the requisite experience in the management of wetland environments such as the ODRS and also be multi-disciplinary in training, with strong managerial skills. The ODRS management and implementation unit with the head of unit should be the single focal point of leadership in this regard and vested with the powers to make decisions necessary to achieve success. For all matters relating to the ODMP project, stakeholder implementing government departments will have to be accountable to the appointed designated officer, responsible for the coordination and monitoring of ODMP’s implementation at the ODRS management and implementation unit within DEA Maun office. All existing institutions/bodies and structures with implementation responsibilities with regards to the ODMP, should continue fulfilling their sectoral mandates, with the ODRS management and implementation unit/division, which is to be established, having supervisory powers over them, only on matters relating to the implementation of the ODMP. In addition to the above, manpower capacities should as a matter of urgency be strengthened at DEA Maun Regional Office, stakeholder implementing government departments, and other structures involved in the implementation of the ODMP such as OWMC. DEA Maun Regional office to serve as secretariat to ODRS governance structure. ORI Science Advisory Group Within the proposed ODRS Governance structure, the ORI Science Advisory Group is envisioned to be designing and conducting research and monitoring activities to meet the needs of the ODRS management and implementation unit and the tenets of ecosystem science. The ORI would serve as the science center for the ODRS adaptive management program. It will lead the monitoring and research of the ODRS biodiversity and ecosystem services and facilitate communication and information exchange between scientists and the ODRS management and implementation unit, as well as implementing stakeholder government departments. Other functions of will be to: - Advocate quality, objective science, and the use of that science in the adaptive management decision process; - Provide scientific information about resources in the ODRS; - Support the ODRS management and implementation unit in a technical advisory role; - Develop research designs and proposals for implementing monitoring and research activities in support of information needs; - Prepare and forward technical management recommendations and annual reports, as specified in the ToR to the ODRS management and implementation unit; - Manage data collected as part of the Adaptive Management Program and serve as a repository of other information about the ODRS’s biodiversity and ecosystem; - Developcriteria and standards for monitoring and research programs; and - Develop, together with the ODRS management and implementation unit the ODRS’s resource management questions (i.e., information needs). Assist in Producing the State of the ODRS’s Biodiversity and Ecosystem Report that may be requested. |  |  |  |
| A.2 | Ensure proactive response to the need for more diverse capacity building which would raise stakeholders ability to manage the ODRS wisely and to respond to immediate or long-term impacts promptly | High | All Government Stakeholders |
| Given the magnitude of the current pressures on the ODRS and alarming signs about ecosystem resilience, there is a widespread agreement that institutional capacity (together with an overall organizational framework) are critical factors in reversing the trends and enforcing wise use and sustainable management of the Delta. Institutional redesign (i.e. structural changes) and investment in people, that is, continuing training and maintenance of competent staff, are, in this regard, seen as the most critical requirements for leveraging the key government stakeholders’ readiness in the wise use and management of the ODRS. With regard to staff capacity building, special emphasis is expected to be given on knowledge development and operational management, which should not be complementary to the management of the ODRS, but its integral part. All agreed that within allgovernment stakeholder departments, there is a long list of tasks to accomplish before they achieve the desired capacity level to address and adaptively manage perceived threats. The list relates to: - Enhancing staff skills in using and managing the Delta wetland ecosystem wisely, - Building departmental capacities to better adopt to expected climate and other environmental changes in the ODRS; - Leveraging staff skills in modern GIS-enabled data management, automation and monitoring techniques and technologies, including capacity building in geo-processing, mapping and imagery interpretation and analysis. - Enhancing staff experience, knowledge and information exchange of wetland management in both direction, namely top down (implementation) and bottom up (adaptation) process. It was also the considered view that institutional capacity building generally, has a steep curve and therefore the continual (evolutionary) training, (followed by the appropriate on-job reactive support) must be at the heart of the modernization and technology transfer processes within all government stakeholder departments. This continual (evolutionary) capacity building programme should be developed to: - Allow personnel to increase their technical expertise and stay abreast of rapid changes in the field of their expertise; and - Provide a continual flow of new personnel into the training stream. With regard to the above, it will be required from the government stakeholder departments to ensure that staff needs are recognized, regularly reviewed and that steps are taken to determine appropriate capacity building plan and resource allocation. This also implies putting in place an in-depth guideline for formulating department capacity building plan. It should contain the following: - Categorization of staff in the Department, with regard to their role in the management and ODMP implementation; - The competence framework (a list of skills that ought to be acquired to achieve and maintain the ODRS’s sustainability and wise use of the ODRS); - Methods of Training and/or learning that can be undertaken along with recommended scenarios and financial resources allocations. |  |  |  |
| A.3 | Embark on preparation of the training and capacity-building needs assessment study for government and partner institutions involved in the management of the ODMP and conservation | Medium | ORI |
| During this MtRis was strongly suggested to task ORI to conduct comprehensive capacity building and training needs assessment study. The Study is expected to: - Identify gaps within the existing knowledge base at the ODRS and community levels; - Assess the level and ranges of available skills and devise effective methods for sharing them, - Determine the requirements for upgrading of skills; and - Identify the requirement for acquisition of new and specialized skills. The needs assessment study is bound to be the foundation of a long-term strategy to develop and acquire the capacity for sustainable management of the ODRS at all levels, namely national, ODRS and community levels. The study will also be expected to generate a comprehensive and long-term stakeholders training plan, as a part of strategic planning and investment efforts in building the requisite skills for effective and sustainable management of the ODRS. |  |  |  |

- It is further recommended that the following actions should be taken to ensure the effectiveness of the institutional arrangements that are advocated;

- Establishment of a clear mechanism for the coordination of the activities of all the stakeholder departments, institutions and structures, based on the principles of co-management discussed earlier in this Report;

- Decentralization of funding of ODMP projects from the Central Government coffers and the funding should not be tied to budgetary allocations of ODMP implementing departments, in line with projects as contained in the National Development Plans. Rather ODMP projects should be budgeted for and their funds allocated separately under a dedicated vote to be managed by DEA Maun Regional office or DEA headquarters. DEA Regional coordinator/manager or DEA director should serve as accounting officer. All ODMP projects/action items should be reflected in the budgetary allocation to the proposed ODMP vote;

- Capacity building amongst all institutions/departments and structures with implementation responsibilities, in terms of enhancing manpower and financial resources, as well as making available to them adequate logistic support in the form of transport, equipment, etc. it should be stated however, that it is difficult to quantify these needs at this time. It is therefore  recommended that the DEA does this, when it produces a revised ODMP;

- Creation of a policy environment that is conducive for the effective and efficient operations of the recommended institutional arrangements. In this regard, all existing policies and legislations relevant and applicable to the management of the ODRS should be harmonized as a matter of priority, as intended by the current ODMP. This will stem the situations where provisions of policies and legislations overlap, thus creating confusions amongst implementing departments/institutions.

Other Recommendations for Improving Efficiency and Effectiveness In The Implementation of the ODMP

- In addition to all that has been presented in the preceding paragraphs, the following additional recommendations are made for improving efficiency and effectiveness in the implementation of the ODMP;

- The revised ODMP should be made a statutory document through cabinet approval and a statutory instrument issued in this regard. This way, recommendations and guideline of the plan will be statutorily binding and have the force of law. This will also enhance the successful implementation of the plan, since the implementation of programmes and projects will be obligatory, DEA to facilitate this process;

- The active involvement of communities in the ODRS is crucial for the successful implementation of the ODMP, particularly with the recommendations relating to sustainable utilisation and management of natural resources, as well as land management issues. This will entail organizing regular workshops and training sessions by relevant stakeholder Government Departments and NGOs, whereby conservation methods, community roles and responsibilities, Government Policies, Acts and Regulations and plan implementation processes are discussed and explained to the communities. These should be followed by technical assistance by Government and NGO officials;

- Staff turnover in stakeholder implementing Government departments is very high due to frequent transfers of experienced and knowledgeable officers on the issue and challenges of the Delta. Such situations adversely affect the implementation of the ODMP. It is therefore recommended that officers involved with the implementation of the ODMP should be retained for longer periods in their station in Ngamiland, to bring their acquired experiences to bear on the implementation of the ODMP and also for the sake of continuity;

- For the revised ODMP it is important that;

- Details of the revised plan are clarified to all stakeholders from the onset to facilitate understanding;

- The roles and responsibilities of all stakeholders in the implementation process are clearly defined;

- The implementers are equipped with flexibility and decision making powers to accommodate new or changing conditions, for timely implementation of projects and programmes; and

- And the cultivation of support and cooporation of all stakeholders and communities, in the course of producing the revised ODMP is ensured.

Roles And Responsibilities In The Implementation Of The ODMP

- Apart from the governance model proposed in the preceding paragraphs for the implementation of the ODMP and management of the ODRS, specific implementation roles and responsibilities with regard to implementing the various recommended programmes, projects and action items of the plan need to be clearly spelt out. Such roles and responsibilities will lie with stakeholder implementing government departments, relevant parastatal bodies, Tawana Land Board, Local Authority institutions/committees, OWMC, ORI, concessionaires, Tourism operators, and community based structures amongst others. Table 4.1 shows departments/institutions and other structures that will be involved with the implementation of the revised ODMP and their proposed implementation roles and responsibilities

Table 4.1 IMPLEMENTING INSTITUTIONS/STRUCTURES AND THEIR PROPOSED                                   ROLES AND RESPONSIBILITIES IN THE IMPLEMENTATION OF THE REVISED ODMP

| CENTRAL GOVERNMENT DEPARTMENTS/ INSTITUTIONS | IMPLEMENTATION ROLES AND RESPONSIBILITIES |
| --- | --- |
| Department of Environmental Affairs (DEA) Ministry of Environment Wildlife and Tourism (MEWT) | Overall responsibility for coordinating and monitoring the implementation of the ODMP. Establish a co-management framework for the implementation of the ODMP. Facilitate the harmonization of all legislations and policies relevant for the implementation of the ODMP and applicable to the ODRS. Raise public awareness with regards to the ODMP and conduct outreach and education programmes for the ODRS communities. Facilitate the overall implementation of the ODMP through the securingof a centralized funding arrangement for all ODMP projects and programme.Providing policy direction and playing a supervisory role over all other implementing institutions. Facilitate the approval of the ODMP as a statutory Plan by Cabinet through statutory instrument. |
| Department of Wildlife and National Parks (DMNP) Ministry of Environment Wildlife and Tourism (MEWT) | To administer and enforce the regulations of the Wildlife Conservation and National Parks Act of 1992. Intensify anti-poaching activities in the ODRS. Ensure that all the guidelines relating to wildlife utilisation and conservation are enforced and implemented by concessionaires and communities in ODRS. Assist in the monitoring of biodiversity status. Empower communities in the control and management of wildlife resources. Address all issues of Human-Wildlife conflicts through consultative approaches with communities. |
| Department of Tourism (DOT) Ministry of Environment Wildlife and Tourism (MEWT) | Administer and implement the Tourism Act of 1992 in the ODRS, in terms of regulating tourism developments and activities of tour operators in the ODRS. Always liaise with BTO, DWNP and TLB on all issues relating to enforcement of guidelines and regulations for tourism development. Work towards empowering communities for greater participation in the tourism industry. Implement those aspects of the NTDP which directly fall within the mandates of DoT, with regards to issues of tourism Developments. |
| Department of Water Affairs (DWA) Ministry of Minerals, Energy and Water Resources (MMEWR) | Use and continually update the integrated hydrologic model for the ODRS, in understanding the hydrological processes in the Okavango Delta. Establish a water quality monitoring system, with water quality monitoring sites in the ODRS. Enforce the provisions of the Acquatic (control) Act of 1971 and ensure the adherence to the guidelines for clearance of channel blockages and prevention of spread of acquatic invasive species in the Delta. |
| Department of forestry and Range Resources (DFRR) Ministry of Environment Wildlife and Tourism (MEWT) | To be involved in the implementation of all guidelines and regulations for vegetation resources utilisation (Agriculture Resources Conservation Act of 1974 and Agricultural Resources Board Policy 1975). Establish and empower Village Natural Resource Conservation Committees in communities in the ODRS. Regularly monitor their activities to ensure that they comply with guidelines. Review upwards permits fees for commercial harvesting of woody vegetation. Control movement of plant materials. Develop programme for endangered and threatened species. Management of fires. |
| Department of Animal Health and Production (DAHP) Ministry of Agriculture (MOA) | The department will have the responsibility of driving and ensuring the implementation of all recommendations on arable and pastoral agriculture in the ODRS. Implements recommendations on cordon fences for disease control. Work closely with and empower farmers in the communities. Ensure that Tsetse fly is completely eradicated from the Delta. |
| Department of Veterinary Services (DVS) Ministry of Agriculture (MOA) | Ensure livestock diseases control in the ODRS. Erection, alignment and maintenance of veterinary fences. Ensure that wildlife corridors are maintained. |
| Department of Waste Management and Pollution Control (DWMPC) Ministry of Environment Wildlife and Tourism (MEWT) | Administer and ensure that the Waste Management Guidelines for the Delta are adhered to and implemented by all concerned parties in the ODRS. Continuous monitoring of the levels of pollutants in the ODRS to ensure that they are within environmentally acceptable levels. Register, licence, and regularly inspect all waste management facilities in the ODRS to ensure that the environmental standards and designs are compliant. Monitor the collection, disposal and treatment of controlled waste. Monitor trans-boundary movement of hazardous waste. |
| Fisheries Division | Drive the implementation of the recommendations of the Fishery Management Plan for the Okavango Delta. Issuance of fishing permits and compliance monitoring. To review upwards the fishing fees contained in the fish protection regulations of 2008. |
| DISTRICT (Local Government) Institutions | IMPLEMENTATION ROLES AND RESPONSIBILITIES |
| Tawana Land Board (TLB) | Largely responsible for land allocations in the ODRS in accordance with recommended guidelines of the ODRS land use and land management plan. Conduct regular inspection visits to concession areas, including camps and lodges to ensure compliance with terms and conditions of lease agreements. Mainstream biodiversity management into its decision making process. Ensure sustainable land use management and settlement patterns. |
| North West District Council (NWDC) | Provision of services to settlements in the ODRS. |
| North West District Council Physical Planning Unit | Receives and processes all applications for land development in the ODRS. Ensures that land use planning standards and guidelines are met. Prepare Settlement Development Plans. Advise TLB on all land use/zoning matters |
| District Land Use Planning Unit (DLUPU) | Provide technical advisory assistance to TLB on regular basis on all land use issues. |
| Parastatal Entities | IMPLEMENTATION ROLES AND RESPONSIBILITIES |
| Botswana Tourism Organisation (BTO) | Market the tourism product in the ODRS. Grading and classification of tourism accommodation. Prepare Management Plans for concession areas. Inspection of camps and lodges. |
| Civil Aviation Authority of Botswana (CAAB) | Ensure aviation safety in the ODRS. Licensing of airstrip and inspections. |
| Private Sector and Non-Governmental Organisations | IMPLEMENTATION ROLES AND RESPONSIBILITIES |
| Tour Operators and Concessionaires | Management of concessions. Monitoring of Biodiversity in concession areas. Tourism development in accordance with prescribed guidelines. |
| Hospitality and Tourism Association of Botswana (HATAB) | Provide and enforce code of conduct on all tourism business. Promotes the tourism industry. Champions the business interest of its members through lobbying for a conducive legislative business environment. |
| BirdLife Botswana | Conserve birds species, breeding sites and habitals. Prevent extinction of any bird species in the wild. Conserve biodiversity through birds. |
| Kalahari Conservation Society (KCS) | Promote knowledge of ODRS’s rich wildlife through education and publicity. Encourage and finance research into natural resources conservation. |
| Okavango Research Institute | Develop ODIS. Provide technical support for the implementation of the ODMP. Natural resource management and conservation research. |
| Non – Governmental Organisations | Capacity building amongst the various communities in sustainable land and other natural resources utilisation and management; Assistance in the formation and running of CBOs; skills development; and community mobilisation for community projects. |
| Communities and Community Based Organisation | IMPLEMENTATION ROLES AND RESPONSIBILITIES |
| Village Development Committees | Play vanguard roles at the village levels in implementing and monitoring all aspects of recommended guidelines and regulations for land utilisation and management; natural resources utilisation and management; Initiation and execution of community development projects, with assistance from DLUPU, PPU, TLB and other Government Departments; Community mobilisation for greater involvements in land use and natural resources utilisation and management. |
| Conservation Committees | Implement the provisions of the Agricultural Resources Conservation Act, Agricultural Resources Board Policy, and Fish Protection Act, as well as monitor their implementations at village levels; community mobilisation; and seek advice from officials of the Agricultural Resources Board, Department of forestry and Range resources as well as Fisheries division on sustainable utilisation and management of natural resources. |
| Community Based Organisations (Trusts, CBNRM Programmes etc.) | These will be involved in facilitating and implementing the recommendations of the plan through their respective organisations, such as Community Trusts and CBNRM Programmes; Work closely with NGOs and Government Departments in order to build their capacities in the areas of implementation of community projects for income generation; Working as joint venture partners with tour operators; and sustainable utilisation of land and other natural resources. |

5

MONITORING FRAMEWORK

# MONITORING FRAMEWORK

  - INTRODUCTION

      - Management and conservation of the ODRS wetlands is hampered by   the lack of baseline, short and long term monitoring data because few broad-scale or in-depth sampling efforts have been made. The absence of short and long term monitoring programmes remains a major challenge undermining the development of effective management protocols for the ODRS.  There are several factors contributing to the lack of monitoring data in the ODRS. Chief among them are the limited financial and human resources, and lack therein, of the appropriate monitoring framework to guide the development of monitoring plans. The mid-term review of the ODMP, also identified lack of institutional capacity, fragmented and uncoordinated monitoring efforts as major draw backs.

      - Recent reviews (e.g. King 2011) conducted as part of the TDA of the Okavango River Basin and the SEA for ORDS (Ecosurv, 2012; Southern African Institute for Environmental Assessment, 2012) unanimously agreed that the ODRS wetlands are relatively undisturbed owing to its protection status. However, the reviews revealed that the ODRS faces enormous pressure from both natural and anthropogenic forces such as climate change, agriculture development, tourism development, mining and water development schemes. It is therefore obvious that the future of the ODRS hinges on scientifically informed adaptive management decisions, particularly at various political levels. Scientifically informed decision making can only be possible by the existence of well-coordinated scientific research findings, and the availability of both long and short term monitoring data to decision makers.  Except for hydrological data collected at Mohembo (since 1933) and other strategic areas within the Okavango Delta, there is little or no monitoring data available for biodiversity and socio-economic parameters playing within the ORDS. Past monitoring efforts were fragmented due to poor planning and poor data management. This situation is largely a precipitation of the apparent unavailability of a comprehensive monitoring strategy, hence this attempt to develop a monitoring framework for the ODRS.

Institutional Capacity and Institutional Arrangements

  - The mid-term review observed that most institutions which are statutorily mandated to develop and implement monitoring programmes within the ODRS are challenged in many respects, leading glaring institutional.  Institutions such as the DWA, DRFR,   the DWNP, the DoT, the DEA,Department of Animal Production (DAP), the Department of Crop Production (DCP), and many other relevant stakeholder departments/institutions have limited capacity to development short and long term monitoring programmes. For example, the DWNP has not been able to conduct wildlife aerial surveys since the year 2004 because of financial constraints.

  - This recommended monitoring framework recognizes that monitoring can be cumbersome, time consuming and expensive.  This problem can be resolved by pooling resources, both human, capital and financial resources at departmental/institutional level. This recommended monitoring framework therefore proposes an integrated multidisciplinary monitoring team, drawing participation from different departments’ mandates to monitor specific parameters within the ODRS through periodic Rapid Assessments. The monitoring framework proposes engagement between government departments and the University of Botswana. There is immense potential to benefit from the human resources housed in institutions such as ORI and Botswana College of Agriculture. Such institutional arrangements can be consolidated through Memorandums of Agreement between concerned institutions. For example, the University of Botswana and the MEWT signed a Memorandum of Agreement advocating for close collaboration in key strategic areas. Monitoring of various parameters within the ODRS should qualify as one of the strategic areas calling for collaboration between relevant University of Botswana structures such as ORI and the DWNP for example.

  - The proposed monitoring framework recognizes the potential for monitoring that exists within the companies conducting tourism business in the ODRS. The fact that tourism facilities are widely spread throughout the ODRS offers an opportunity for a wider spatial coverage of monitoring sites if tourism companies were to be involved appropriately. The proposed framework is particularly encouraged by the fact that a number of tourism companies doing business within the ODRS have been conducting monitoring for some time. The short coming of the monitoring conducted by tourism companies have been  the use of unstandadised and the lack therein of statutory instrument to guide and regulate  monitoring activities, hence the need for standardized monitoring approach based on a standardized monitoring framework.  Fortunately the recently  reviewed Wildlife Management Areas (WMA) Regulations and Community, Wildlife and Natural  Resources and Tourism Lease Agreements (2009)  provides for the development of management plans with a strong monitoring component,  thereby making monitoring a statutory requirement.

The monitoring framework here recommended recognizes local communities as major stakeholders within the ODRS. With proper coordination and guidance, local communities can contribute significantly to the monitoring agenda of the ODRS. Therefore, the proposed monitoring framework embraces MOMS, an approach based on the principle of adaptive management (Martin, 2003). Unlike conventional systems of management, MOMS is designed around meeting the information needs of the local community. MOMS is a system which gathers and provides critical information to the person(s) responsible for local level adaptive practices and management. DWNP is currently implementing MOMS in all the protected areas (National Parks and Game Reserves) and their immediate environs but with limited success due to resource constraints. Despite the limited success of MOMS, this framework proposes strengthening and up-scaling of the MOMS activities.

Objectives of the Monitoring Frame Work

  - The objectives of the proposed monitoring framework for the ODRS are to:

- Provide a comprehensive framework for developing monitoring programmes for the ODRS based on the IF-WIAM for the Ramsar Site (CoP 9, 2005).

- Provide basic monitoring matrices for different drivers of change  and thresholds as identified by the SEA Scoping Report (Ecorsuv, 2012) and the Thresholds Report (Southern African institute for Environmental Assessment, 2012)

- Provide a cost-effective, scientifically-based mechanism for addressing key monitoring questions

- Provide a mechanism by which monitoring results can be incorporated in decision making and adaptive management

The Monitoring Framework Approach

- The midterm  review  gap analysis of the ODMP acknowledges the need for a comprehensive monitoring framework, and notes the fact that implementing such a monitoring framework will require a great deal of coordination and resources.  This recommended monitoring framework takes into account all the realities on the ground with regard to human resources, funds and institutional capacity. These aspects will be dealt with in detail by monitoring plans that will be guided this recommended monitoring framework.  The framework is largely guided by the Ramsar Handbook 13: Inventory, Assessment and Monitoring of Wetlands which provides an Integrated Framework for wetland inventory, assessment and monitoring (IF-WIAM).  The commitments embodied in the Ramsar Convention further guide the recommended monitoring framework.  Such commitments entail:

- Establishing the location and ecological characteristics of the wetland (baseline inventory)

- Assessing the status, trends and threats of wetlands (assessment)

- Monitoring the status and trends, including  the identification and reduction of existing threats and appearances of new threats (monitoring)

- Taking action (both in situ and ex situ)   to redress any such changes causing or likely to cause damaging change in ecological characteristics (management).

The monitoring framework recommended here attempts to benefit from recently developed thresholds for use in the SEA of the ODRS developed by the Southern African Institute for Environmental Assessment. However, this framework appreciates the limitation of the Thresholds Report, particularly that it is difficult to develop clearly defined thresholds and targets for such a dynamic system as the ODRS with limited data at hand.

  - WETLAND INVENTORY

- Within the context of this recommended monitoring framework which is largely guided by the Ramsar  IF-WIAM, wetland inventory refers to the collection and/or collation of core information for wetland management, including the provision of an information base for specific assessment and monitoring activities (CoP9). The framework recognizes that the location and ecological characteristics of the ODRS   has been documented but at a very coarse scale which is not valuable for management.  It has been observed by various authors (e.g. Ellery and Ellery 1997)) that fluctuations in hydroperiod brings about major changes in wetland biophysical characteristics of the Okavango Delta Wetlands thereby influencing socio-economic activities such as  tourism, fishing, reed-cutting and settlement patterns. It has been noted that flood pulses influence the distribution of floodplain wetlands, lagoons and channels and their associated vegetation. The shifting of floodplains and other riparian zones is particularly important.

- This monitoring framework therefore recommends a comprehensive baseline wetland inventory which will document the distribution of different ecological and hydrological zones, notably the permanent swamps, seasonal floodplains, secondary floodplains and tertiary floodplains at a given flooding regime, taking into account the cyclic nature of the flooding patterns as presented in Figure 5.1.

Figure 5.1:  10 years moving average of the inflow at Mohembo over the last 80 years (Adopted 			from 	Bonyongo 2007)

    - It is critical to fully consider that both biophysical and socio-economic factors are largely influenced by the pulsing cyclic floods. For example, vegetation and wildlife behaviour observed during high floods (e.g the mid-1960s) and low floods (e.g. the mid 1990s) will be completely different (Figure5.1). The presence of dry and wet multi decadal phases (Figure 5.1) in the ODRS requires due diligence in the planning of inventory programmes, particularly the establishment of appropriate baseline data. It is highly likely that the spatial distribution and spatial extent of floodplains, channels, pools swamps and lagoons under the high floods (late 1950s to mid 1960s) (Figure 5.1) was significantly different.   This recommended monitoring framework is being developed  during a high flood regime, which suggests  that  time is opportune for a baseline  inventory of the ODRS wetlands under a high flood regime, which will serve as baseline information for the development of monitoring programmes.

Wetland Inventory Questions

A wetland inventory should be guided by a set of clear inventory questions. Therefore, the following general questions,   should guide inventory of the ODRS wetlands:

- What is the spatial  distribution  of different component (active seasonal floodplains, occasionally flooded floodplains, permanent swamps, riparian woodlands,)   of the ODRS wetlands

- What is the present condition of the ODRS wetlands?

- What flora and fauna species are present at the moment?

- What is the spatial distribution of flora and fauna found in the ODRS?

- What are the key characteristics of specific populations within the ODRS ecosystem?

- What are the similarities and differences between changes in biological communities at sites of differing environmental conditions?

- What are the current settlement patterns in the ODRS?

- What are the key land use activities within the ODRS?

The above list of ODRS wetland inventory questions exhaustive, they are meant to serve as a guide.

  - WETLAND ASSESSMENT

- This framework recognises wetlands assessment as a critical undertaking in the management of the ODRS. Wetland assessment is here defined as the identification of the status of, and threats to, wetlands as the basis for the collection of more specific information through monitoring activities (CoP9, 2005). The midterm review and gap analysis of the ODMP concluded that the ODRS  remains relatively undisturbed, but noted  threats of varying degrees which include agricultural development (both arable and livestock), tourism development, mining,  fires, illegal hunting, conflicting land uses and rapid population growth.  Despite the existence of these threats, to date very few comprehensive assessments of the status of the ODRS have been conducted. Apart from three Rapid Assessments conducted in the years 2000, 2003 and 2007, assessments of the ODRS has remained fragmented, and limited to localized assessment conducted at the concession level, as part of management plans for tourism businesses.  This monitoring framework therefore recommends a comprehensive assessment of the ODRS wetland with a view of deriving monitoring questions and their associated hypothesis.

    - In appreciation of the Ramsar IF-WIAM, this monitoring framework recognizes nine types of wetland assessment with each suited to, and designed for specific purposes and situations. These include:

- Environmental Impact Assessment ( EIA);

- Strategic  Environmental  Assessment (SEA);

- Risk Assessment (RA);

- Vulnerability Assessment (VA);

- Change( status and trends) Assessment;

- Species –Specific Assessment;

- Indicators Assessment;

- Resources (ecosystem benefits/services) Assessment;

- Assessment of various wetland benefits/services;

- Environmental Water  requirement (environmental flows) Assessment;

The detailed descriptions of the above types of assessments are described in the report of the 9th Meeting of the Conference of Parties to the Convention of Wetlands (Ramsar, Iran, 1971).

Rapid Wetland Assessment

- This monitoring framework recognizes financial and human resources capacity limitation that could from time to time undermine the development of a fully-fledged wetland assessment protocol. This monitoring framework embraces the Rapid Assessment approach recommended by the Ramsar IF-WIAM (CoP 9, 2005), which are generally cheaper and quicker. Rapid assessment is a synoptic assessment which is undertaken as a matter of urgency, in the shortest time frame possible to produce reliable and applicable results for its defined purposes (9th Meeting of the Conference of Parties to the Conversation on Wetlands, 2005).  The rapid assessment will include review of available information (desk studies), expert group meetings, (tour guides, tourism businesses (hunters and photographic tour operators)) environmental managers, community consultations (traditional leaders, community leaders) and field observations.   Rapid Assessment methods can be particularly useful in the assessment of natural and anthropogenic disasters such as wildfire, droughts and excessive floods.

Wetland Assessment Questions

- Wetland assessment is critical, in that it informs the development of monitoring programmes. This framework strongly recommends that assessment should be based on a set of clear assessment questions as prescribed by the IF-WIAM for the Ramsar Site (CoP 9).  Questions to be considered should include  but not limited to the following:

- What is the current status of the ODRS wetland?;

- What is the status of biodiversity in the ORDS?;

- What is the status of the quality of water in the ODRS?;

- What are the main drivers of ecosystems functioning in ODRS wetland?;

- What is the relationship between ecosystem components and ecosystem processes?;

- What parameters can be used to measure the effects of altered environmental conditions?;

- What are the threatening processes in the ODRS;

- Is the ODRS wetland at risk?;

- What responses will ecosystems components and processes have on current or proposed management actions?;

- Do expected responses signify damage?;

  - WETLAND MONITORING

- This monitoring framework recognizes wetland monitoring as a challenging undertaking which requires diligent planning to avoid wasting resources and collecting meaningless data. This monitoring framework therefore draws inspiration from the working definition for the Ramsar IF-WIAM which recognizes wetland monitoring as the collection of specific information for management purposes in response to a hypothesis derived from assessment activities. This monitoring framework further recognizes monitoring as a process which generates information for management purposes.  Essentially it must provide the basis for management actions and judgments. Most importantly monitoring should be able to detect and measure change in reference to a set of objectives (Baldwin, 2005) to allow adaptive management decision making.

- The ODRS monitoring framework, therefore adopts the adaptive management framework which was modified from Tucker (2003) by Baldwin (2005)( Figure5.2).  It is essential that in designing an adaptive management oriented monitoring framework, that the monitoring objectives and questions are clearly articulated, and that the monitoring program is based on agreed conceptual model on how the system functions.

Figure 5.2:Adaptive Management framework- (Modified from Tucker 2003 by Baldwin 2005)

Wetland Monitoring Questions

- The recommended monitoring framework for the ODRS  recommends short and long term monitoring following the framework for designing a wetland monitoring programme  recommended by the Ramsar Wise Use Handbook (18,4th Edition) (Figure 5.3). The advantage of this approach  (Figure 5.3) is that the monitoring programme is problem oriented, and is preceded by a clear problem definition which subsequently leads to the development of clear monitoring questions, objectives and hypothesis (Figure 5.3). This approach guarantees  the collection  of appropriate and meaningful data which can support adaptive management of the ODRS. The approach also guarantees good quality data because it advocates for the development or selection of appropriate methods suited for a particular monitoring question (Figure 5.3).

- The SEA Scoping Report (Ecosurv, 2012) and the Thresholds Report (Southern African Institute for Environmental Assessments, 2012) defined monitoring issues which require in-depth monitoring. Recently major management decision and interventions which require monitoring have been made by the relevant authorities. (A classic example is the change in hunting management by the Department of Wildlife and National Parks, which stopped hunting in all Controlled Hunting Areas (CHA) within 25 km radius from National Parks and Game Reserves. The implications of this change in hunting management are largely not known, thereby calling for a monitoring plan that will monitor wildlife populations, wildlife behavior and socio-economic activities, such as illegal hunting and poverty within communities that used to rely on game meet as part of their diet.)

- Other recent management decisions include the eradication of Tsetse fly in the Okavango Delta and the erection of an electric fence separating livestock and wildlife in Boteti area. Socio-economic and socio-ecological implication of these major interventions are largely not known, due to lack of monitoring data. This Monitoring Framework therefore strongly recommends that for all recent and major developments, such the Copper Mine in Toteng, monitoring questions need to developed. These questions should subsequently lead to the development of appropriate monitoring plans.

- The SEA Scoping Report identified key drivers of change within the ODRS manifesting at different spatial scales: global drivers, regional drivers, national drivers, basin-wide drivers and drivers within the Delta. The multi-scalar nature of the drivers of change calls for monitoring programmes to recognize scale as a critical variable. Therefore, wetland monitoring, as with inventory and assessment, can be undertaken at discrete spatial scales, using different approaches and techniques,  suggesting that monitoring question should explicitly define the scale

Objectives

- State clearly and unambiguously

- State the known extent and the most likely cause

- Identify the baseline or reference situation

- Provides the basis for collecting the information

- Must be available and achievable within a reasonable time

- Assumptions within which the objectives are tested

- Underpins the objectives and can be tested

Hypothesis

Methods and variables

- Specific for the problem and provides the information to test the hypothesis

- Able to detect the presence and assess the significance of any change

- Identifies or clarify the cause of the change

Feasibility/Cost effectiveness

- Determines whether monitoring can be done regularly and continually

- Assess factor that influences the sampling programme: availability of trained personnel, select and assess sampling sites, availability and reliability of specialist equipment, means of analyzing and interpreting data, usefulness of the data and information, means of reporting in a timely manner

- Determine the cost of  data acquisition and analysis are within the existing budget

Pilot Study

- Time to test and fine tune the method and specialist equipment

- Assess the training needs for staff involved

- Confirm the means of analyzing and interpreting the data

Sampling

- Staff should be trained in all sampling methods

- All samples should be documented: date and location, sampling methods, names of staff

- Samples should be processed within a timely period and all data documented

- Sampling and data analysis should be done by rigorous and tested methods

Analyses

Reporting

- The analysis should be documented: names of analytical staff, processing methods, equipment used, data storage methods

- Interpret and report all results in a timely and cost effective manner

- The report should be concise and indicate whether the hypothesis has been supported

- The report should contain recommendations for managementaction, including further monitoring

Problems/Issues

Figure 5.3:Framework for designing wetland monitoring programme (from Ramsar Wise Use Handbook 13, 4th Edition).

  - THE ODRS MONITORING MATRIX

- The recommended monitoring framework for the ODRS as influenced by the IF-WIAM for the Ramsar Site (CoP 9, 2005) is summarized in a matrix form (Table5. 1, Table5. 2 and Table 5.3). (It is  critical to note that the matrices provide the bases on which detailed monitoring plans will be made by relevant stakeholder departments/institutions such as the Department of Water Affairs, Department of Wildlife and National Parks, Department of Range and Forest Resources, Department of Tourism, the Department of Environmental Affairs, Community Trusts and NGOs. Based on this framework, implementing institutions/departments will develop detailed monitoring plans following the conceptual frameworks presented in figures 1 and 2.) Detailed monitoring plans will define appropriate methods based on the problems, hypothesis and objectives of the indicators and their associated variables (Figure 5.3). The methods will also define the frequency of monitoring, unpack the indicators and their associated variables and define responsible personnel. The monitoring matrices draw significant guidance from the thresholds and drivers of change which were identified as part of the development of the SEA framework of the ODRS.

Monitoring matrix and drivers of change

- Ecosurv (2012) identified biophysical and socio-economic drivers of change as critical driving forces governing the functioning of ODRS wetlands. Biophysical drivers here refer to the living (biological) and the nonliving (the physical) components of the environment (Foundation for Ecological Security, 2011) that can drive environmental changes, as well as respond to environmental changes. In the ODRS, critical biological drivers of change include wildlife, vegetation, and human beings. While wildlife and vegetation are considered drivers of change, they can also serve as indicators of ecosystem health. Socio-economic drivers of change identified by Ecosurv (2012) include arable agriculture, livestock sector, tourism and mining. These are socio-economic activities which can lead to environmental changes as well as respond to environmental changes. Based on the identified drivers of change, Southern African Institute for Environment Assessment (2012) established thresholds and targets that can guide management and monitoring in the ODRS.  This recommended monitoring framework therefore developed monitoring matrices based on the identified drivers of change and their associated indicators.   Table 5.1 presents the monitoring matrix for biological indicators, while Table 5.2 presents a monitoring matrix for hydrology and water related parameters, which can be monitored to determine the health of different ecosystems within the ODRS.  The matrix for monitoring socio-economic indicators is presented in Table 5.3.

Table 5.1.	 Matrix For the Monitoring of Biological Parameters As Part of the ODRS Monitoring Framework

| Biological Drivers | Scale | Threats | Current status and Management issues | Indicators | Main Targets |
| --- | --- | --- | --- | --- | --- |
| Fish & Wildlife | ODRS | - Human induced habitat conversion - Unsustainable harvesting - Competing land use claims - Fires - Extraction of water - Climate Change - Land use changes - Invasive species - Human induced habitat fragmentation - Fences | Previous assessments reported stable wildlife population except for recently reported declines in some large herbivore populations (Chase, 2011). A number of rapid assessments which were conducted across the Delta (2000, 2003 and 2007) did not identify any major ecological problems associated with aquatic diversity. | - Habitat availability - Habitat suitability - Habitat Connectivity - Large herbivore movements - Wildlife population ( carnivores, herbivores, birds, fish, amphibians) - Natural Mortality - Demographic structure - Poaching incidences - Fire frequency - Incidences of livestock depredation - Legal Hunting off-take - Fish Stock | - Reduced unsustainable and illegal harvesting - Maintain minimal anthropogenic habitat conversion - Reduce human wildlife conflicts - No introduction of alien invasive species - Maintain a viable population of rare and endangered species |
| Vegetation | ODRS | - Human induced habitat conversion - Unsustainable harvesting - Competing land use claims - Fires - Extraction of water - Climate Change - Land use changes - Invasive species - Human induced habitat fragmentation | Aquatic and terrestrial vegetation biodiversity in most parts of the Okavango Delta is currently in good natural conditions due to its protection status except in localized cases where fires and excessive harvesting have been observed.. | - Plant species diversity ( species richness, species composition, species abundance, and distribution) - Productivity - Prescience of endangered species - Presence of invasive species - Fire frequency - Flooding frequencies - Off-take ( e.g. amount reeds harvested) | - Cover - Density - Species Composition - Fire frequency - Fire scares - Invasive species |
| Fish and Macro invertebrates | ODRS | - Water pollution | Currently water pollution levels within the ODRS are minimal except in high density settlements. | - Presence/Absence of toxicity - sensitive macro invertebrates | - Maintain good water quality suitable for the all macro invertebrates |

Table  5.2. 	Matrix for the Monitoring of Hydrological and Water Parameters As Part of the ODRS Monitoring Framework

| Hydrological Drivers | Scale | Threats | Current status and Management issues | Indicators | Management Targets |
| --- | --- | --- | --- | --- | --- |
| Hydrology | Basin -wide Strategic sites within the ODRS | - Human induced changes in natural flow - Abstraction of water for irrigation (agricultural development) - Development of hydroelectric power dams upstream - Unsustainable tourism development - Abstraction of water for industrial and municipal use ( e.g. . - Ground Water pollution - Land use changes - Mining - Climate change | Currently there are no major human induced changes in water flow although such plans have been proposed in the past. Notable ones include the Rundu Pipeline and the Popa Falls Hydroelectric dams which were both with drawn following objection from various groups. | - Water abstraction (for domestic, industrial and irrigation purposes) - Acreage of flood recession farms - Number of proposed dams upstream - Sediment load - Acreage of irrigation schemes - Discharge/flow - Environmental flows | - Maintain current levels of sediment load - No upper river dams - Maximum off-take of 600Mm3/year - No significant human-induced change in natural flood pulse peak |
| Water quality | ODRS Basin- Wide | - Pollution from fishing camps - Pollution from Tourism Camps ( solid and liquid waste) - Pollution from house boats and motor boats - Pollution from villages near water ways (e,g. Shakawe, Tubu). - Pollution from agricultural activities(fertilizers) - Mining ( ground and surface water, solid waste and liquid waste from mines) | Currently the quality of water in the ODRS site has been reported to be in good standing except for few localized situation in high density settlement areas. | Physical Parameters - Water color - pH - TDS (total dissolved solids) - Temperature - Surface water flow Chemical Parameter - Nutrient level (Na, Fe, K, P, Ca, Mg, N, Sulphate, carbonates) - Oxygen level and use (DO ( dissolved oxygen), BOD (Biochemical Oxygen Demand ), COD (Chemical Oxygen Demand) Other Chemicals - Arsernic - Fluorides Biological - Water sensitive species (bryophytes, ferns, - Presence availability of fish and benthic macro invertebrates) - Fecal coliforms | - To maintain the current levels of water quality in undisturbed parts of the ODRS - To reduce ground and surface water pollution - To identify all sources of pollution in the ORDS - To ensure that both solid and liquid waste are handled and disposed in ways friendly to the environment |

Table 5.3.	Matrix for the monitoring of socio-economic parameters as part of the ODRS Monitoring Framework

| Socio-economic parameters | Scale | Threats | Current status and Management issues | Indicators | Management Target |
| --- | --- | --- | --- | --- | --- |
| Poverty | ODRS Strategic site within the ODRS | - Lack of equity - Diseases ( HIV AIDS, foot and mouth and other livestock diseases) - Human Wildlife Conflicts ( crop damage and livestock depredation) - Competing land use claims - Population growth - Climate Change ( food security, livelihoods) - Unemployment - Ungazzeted settlement - Poor educational and skills level (capacity constraints) - Poor governance structures (e.g. CBNRM) - Unsustainable tourism activities - Disregard for indigenous knowledge - Inappropriate use of fires | Currently communities living within the ODRS are among the poorest in Botswana. Human wildlife conflicts in the form of crop damage by elephants and livestock depredation are wide spread within the ODRS. CBNRM programmes are susceptible to maladministration practices notably misappropriation of funds. Demand for agricultural land, both arable and livestock farming is increasing. Wildlife diseases and HIV AIDS related illnesses are common within the ODRS which affect productivity. | - Levels of household income - Unemployment rate - Employment opportunities - Disease prevalence - Prevalence of human wildlife conflicts - Incidences of land use conflicts - Population growth rate - Incidence of illegal hunting - Incidences of inappropriate tourism activities/practices (e.g. off road driving, fires) - Rate of development of informal settlements and ungazzetted settlements - Prevalence of illegal hunting | - Promote and improve support to CBNRM and equity - Reduce human- wildlife Conflicts - Ensure that communities living with wildlife realize significant benefits from wildlife and other components of biodiversity - Reduce fire frequency - Incorporate indigenous knowledge - Introduce and implement effective climate change adaptation strategies - Review and implement all management plans within the ODRS - Increase uptake of conservation messages |
| Agriculture | ODRS | - Livestock population - Molapo farming ( flood recession farming) - Dry land arable farming - Livestock diseases - Inappropriate use of fertilizers - Inappropriate use of pesticides - Debushing of riparian vegetation of - Competing land use claims (livestock vs wildlife) - Irrigation | Within ORDS, livestock farming is recognized as a major livelihood activity for rural communities. This sector faces serious challenges mainly due to diseases, depredation by carnivores and competition for land with wildlife. Fences that separate wildlife from livestock have fragmented wildlife habitats and closed major corridors. Irrigation schemes are increasing, a development which is likely to compromise the integrity of riparian ecosystems if not controlled. | - Rate of increase in livestock numbers - Distribution of livestock population - Livestock off- take - Rate of increase in acreage of molapo farms - Rate of increase in dry land farms - Types of fertilizers - Quantity of fertilizer used - Types of pesticides - Quantity of pesticides used - Rate of debushing for new arable lands - Water abstraction for irrigation | - Protect sensitive ecological zones from both arable and livestock farming by minimizing clearing of riparian vegetation and grazing along floodplains. - Promote conservation agriculture that will ensure maintenance of soil fertility - Minimize the use of inorganic fertilizers in flood recession farms |
| Tourism | ODRS Selected strategic sites within the ODRS | - Surface and ground water pollution from inappropriate handling of solid and liquid waste in tourist facilities in ORDS - Localized degradation caused by off road driving and in appropriate disposal of solid and liquid waste in camp sites - Localized conflicts between stakeholders (e.g. conflicts between fishermen and lodge owners in the pan handle) - Noise pollution from motor boats - Water pollution from oil spills - Creation of arterial water points - Extremely high floods ( limit game drives and game viewing experience) - Lack of equity | Tourism has the greatest potential to exist in “harmony” with the natural ecosystem of the ODRS than any other land use. The low volume high cost approach to tourism development and management has served the ORDS well resulting in minimal impacts. | - Number of tourists visiting the ODRS per given time. - Number of new tourist facilities (e.g. lodges, campsite) - Number of aircrafts flying over the Delta in a day - Road networks - Conflicts between key stake holders (e.g fishermen and lodge owners) - Game sighting index - Amount of solid waste generated - Amount of liquid waste generated - Motor Boat traffic - Number of beds | - Maximum of 700 beds in the core area - Improve equity - Improve sector diversification, - Reduce conflicts between subsistence fishermen and lodge owners - Reduce noise pollution - Improve solid and liquid waste management - Reduce vehicle and motor boat traffic - Limit footprint of lodges |
| Mining | ODRS | - Land degradation ( soil erosion) - Air pollution - Noise pollution - Increased ground and surface water abstraction for mineral - Exploitation drainage patterns and flow - Leakages and spillages leading to soil and water pollution - Loss of biodiversity, habitat fragmentation and disturbance of ecological processes - Displacement of people - Urbanization of rural areas - Environmental degradation (in case of poor waste and solid waste deposal) | Currently mining activities are developing within the ODRS. A new Copper Mine at Toteng has been established. Although mining activities are normally processed by comprehensive environmental impact assessment | - Number of prospecting licenses - Number of mining licenses - Types of minerals - Number of Mines in the ODRS - Distribution of minable mineral deposits in the ODRS - Waste disposal mechanisms - Growth rate of population of mining towns/villages - Number of new roads - Number of people displaced | - To ensure that all mining companies fully implement effective environmental management strategies - No prospecting and/or mining licenses issued within the delta and the pan handle - No new prospecting and/or mining licenses issued within a buffer of 15kms of the Delta and Panhandle |

## REFERENCES:

Aqualogic (Pty) Ltd, 2006, ODMP Waste Management Component: Management of Liquid and Solid Waste In the Okavango Delta Ramsar Site, Botswana, Waste Management Strategy

BiOkavango, IUCN, 2008, Sharing Lessons And Experiences For Better Implementation Of Wetlands Management,Proceedings Of The International Wetlands Conference, Maun, Botswana

BiOkavango, 2009, Tawana Land Board: Mainstreaming Biodiversity into Land Board Operations:  Trainee’s Guide

BTO, 2008, Botswana Ecotourism Certification System – Accommodation Standards’

BTO, 2008, Botswana Ecotourism Certification System- Eco tour Standards

CARACAL, 2006, ODMP Wildlife Management Component, Leopard and cheetah baseline inventory in theOkavango Delta particularly in relation to areas of Human Wildlife Conflict

Central Statistics Office (2009). STATS BRIEF: Preliminary Results: Botswana AIDS Impact Survey III, 2008.  Ministry of Finance and Development Planning. Central Statistics Office. Gaborone. Botswana.

CornelisVanderPost, 2008, Integrated data for integrated planning for the Okavango Ramsar site: Challenges And Prospects

DANIDA, 2003, Okavango Delta Management Plan- Hydrology and Water Resources- Inception report

Dumanski, J., R. Peiretti, J. Benetis, D. McGarry, and Pieri. C. (2006). The paradigm of conservation tillage. Proc. World Assoc. Soil and Water Conserv., P1: 58-64.

David. R. Aniku and Motlalepula. S. Segopolo(2008) The Status Of Environmental Law And Policy Development And Implementation In Botswana;

Ecosurv, 2011, Consultancy to Develop Guidelines For Liquid Waste Management In The Ngamiland District

Ecosurv, 2012; Strategic Environmental Assessment Report and Approach to Developing SEA Framework of the Okavango Delta Ramsar Site

EnviroNet Solutions Pty Ltd, 2006, A Fire Management Plan For The Okavango Delta Ramsar Site In Botswana

Geotechnical Consulting Services, 2007, ODMP Sustainable Livestock Management: Component 12 – Assessment Of The Feasibility Of Providing Livestock Watering Points In The Sandveld Areas To Reduce Livestock And Wildlife Interactions In The Okavango Delta Ramsar Site, Botswana,

Government Paper No. 1 OF 2011, Forest Policy

GoB, 2009, Botswana Fourth National Report to the Convention Of Biological Diversity

Gumbricht, T., Wolski, P., Frost, P. and McCarthy. T.S. (2004). Forecasting the Spatial Extent of the Annual Flood in the Okavango Delta, Botswana. Journal of Hydrology, 290:178-191.

GRAS, 2004,Topographic Model of the Okavango Delta, Final Technical Report

Hamish G Bowie - Alternative Development Services, 2009, Economic and Financial Analysis – Community Investments Study - Wildlife Conflict Management and Biodiversity Conservation for Improved Rural Livelihoods in Botswana Project

HanneloreBendsen, 2004, Hot Spots Identified by the Tourism Sector to be Addressed by the ODMP

HanneloreBendsen, 2005, Okavango Delta Management Plan:  Second Round of Kgotla Meetings Results and Analysis of the Feedback Community Consultation Process on the ODMP

HOORC, 2007, Action Plan for the Okavango Delta Management Plan - Research and Data Management Component

Kgathi, D.L., Mmopelwa, G., Mashabe, B and Mosepele, K. (2012). Livestock predation, household adaption and compensation policy: A case study of Shorobe village in northern Botswana, Agrekon (Agricultural Economics Association of South Africa), 51(2): 22-37.

KulthoumOmari, 2009, Gender and Climate change: Botswana Case Study

Jane Turpie, Jon Barnes, JaapArntzen, Bertha Nherera, Glenn-Marie Lange, and BalesengBuzwani, 2006, Economic Value of the Okavango Delta and Implications for Management

Jenny McCarthy,2002, Remote sensing for detection of landscape form and function of the Okavango Delta Botswana

Jaap Arntzen,2005, Livelihoods and biodiversity in the Okavango Delta, Botswana, Report prepared for the PDF-B stage of the GEF project ‘Building local capacity for conservation and sustainable use of biodiversity in the Okavango Delta’

JaapArntzen, TiegoMpho, KamwenjeNyalugwe, 2006, ODMP - Review And Streamlining Of National Policies, Plans, Regional Protocols And International Conventions In Relation To The Okavango Delta

LapologangMagole, 2009, Transboundary Diagnostic Analysis (TDA) of the Botswana Portion of the Okavango River Basin: Stakeholder Involvement in the ODMP and Its Relevance to the TDA Process

LapologangMagole, 2009, Transboundary Diagnostic Analysis of the Botswana Portion of the Okavango River Basin: Land Use Planning

Michael Murray-Hudson, 2009, Floodplain Vegetation Responses To Flood Regime In The Seasonal Okavango Delta, Botswana, a dissertation presented to the graduate school of the University of Florida

M.C. Bonyongo, 2009, Okavango River Basin Technical Diagnostic Analysis: Environmental Flow Module Specialist Report Country: Botswana Discipline: Wildlife

Mmopelwa, G. and T. Mpolokeng (2008). Attitudes and perceptions of livestock farmers on the adequacy of Government compensation scheme: human carnivore conflict in parts of Ngamiland. Botswana Notes and Records, 40:147-156.

NRP, 2009, Consultancy for Tourism Related Sites Identification in the Okavango Delta Ramsar Site (ODRS) Final Report

NRP, 2007, Okavango Delta Management Plan Component 5: Wildlife Management – Human Elephant Conflict

NRP, 2007, ODMP Sustainable Tourism & CBNRM Component: Ngamiland District Tourism Plan

NCSA and HOORC, 2006, Final Research Strategy For: Okavango Delta Management Plan, Research and Data Management Component

Component 5: Wildlife Management – Human Elephant Conflict

OKACOM, (2011) Cubago- Okavango River Basin Transboundary Diagnostic Analysis OKACOM

Pearce, D.W. and Turner, R.K. (1990), Economics of Natural Resources and the Environment, Harvester Wheatsheaf, New York.

Paul Warmeant for OKACOM,1997, Review of Water Chemistry and Water Quality in the Okavango Delta

Plantec Africa, 2006, Okavango Delta Ramsar Site Land Use and Management Plan: Review Of Existing Land Use And Sector Management Plans

Plantec Africa for Tawana Land Board, 2006, Okavango Delta Ramsar Site Land Use  And Land Management  Plan (2005 – 2029)

Richard Hasler, 2004, Political Ecologies of Scale and the Okavango Delta: Hydro-politics, Property Rights and Community Based Wildlife Management.

Republic of Botswana (2007). ODMP Sustainable livestock management component 12 – Assessment of the feasibility of providing livestock watering points in the sandveld areas to reduce livestock and wildlife interactions in the Okvango Delta Ramsar site, Botswana. Final Report. Geotechnical Consulting Services (PTY) LTD, Gaborone, Botswana

Ruud Jansen, 2008, How Integral Is Wetland Monitoring To Integrated Wetland Management?  The Case Of The Okavango Delta Management Plan

SAIEA, 2012; Thresholds For Use In the Strategic Environmental Assessment of the Okavango Delta Ramsar Site

Torsten Jacobsen,Alasdair Macdonald, Hans Enggrob for DWA (2005), Okavango Delta Management Plan Hydrology and Water Resources Integrated Hydrologic Model- Technical Report

Turpie, J., Barnes, J., Arntzen, A., Nherera, B., Lange G-M and Buzwane B. (2006). Economic value of the Okavango Delta, Botswana and implications for management Republic of Botswana

UN-HABITAT, 2010, Land Inventory in Botswana: Processes and Lessons

UNDP Project Document, 2006, Building Local Capacity for Conservation and Sustainable Use of Biodiversity in the Okavango Delta

Wunder, S. (2005). Payments for environmental services: some nuts and bolts. Occasional Paper No. 42, Centte for International Forestry Research, Jakarta, Indonesia

The Botswana Wildlife Producers Association (2005). The Botswana Game Ranching Handbook. Department of Wildlife and National Parks.

TFO, 2011, The Future Okavango (TFO) Progress Report 2011 BMBF-Research Programme “Sustainable Land Management“ Module A2

WRC, 2004, Maun Ground Water Development Project – Phase 2, Final Report

CoP(2005). An integrated framework for wetland inventory, assessment and monitoring (IF-WIAM). 9Th Meeting of the Conference of Parties to the Conversion of Wetlands ( Ramsar, Iran, 1971). Kampala, Uganda.

Baldwin, DS, Nielsen, DL, Bowen PM, Williams, J. (2005). Recommended methods for monitoring floodplains and wetlands, Murray-Darlin Basin Commision, Australia.

Ellery K, Ellery E (1997) Plants of the Okavango Delta. A field guide. Tsaro Publishers.